3GPP TSG RAN meeting #109										RP-252200

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name | Study on Integrated Sensing And Communication (ISAC) for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_Sensing_NR_bis |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251861 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2026 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 15% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Yingyang Li, Zheng Jiang |
|  | Company | Xiaomi, China Telecom |
|  | Email | liyingyang@xiaomi.com, jiangzheng@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1 #122, Bengaluru, India, August 25-29, 2025

Agreement

Horizontal/vertical positioning accuracy are agreed as performance metrics for NR ISAC.

  - It is defined as the absolute value of the difference between the estimated horizontal/vertical position and the corresponding true position of a sensing target.

    - Note: in RAN1 evaluations, there should be only one estimated horizontal/vertical position corresponding to the true position of a sensing target

Agreement

The following evaluation parameters are agreed for the evaluation on NR ISAC.

| Parameters | Assumptions |
| --- | --- |
| Scenario | UMa-AV, Optional RMa-AV |
| Carrier frequency | Mandatory: one value either 4 GHz or 4.9GHz. optional for FR1: 6 GHz [optional for FR2: 28 GHz] |
| System bandwidth | 100 MHz |
| Numerology | SCS = 30kHz |
| BS Layout | Hexagonal grid, 7 macro sites, 3 sectors per site. See Note1 3 sectors with 30, 150, 270 degrees |
| Inter-BS (2D) distance | Uma-AV: 500m, optional 1000m, RMa-AV: 1732m |
| BS antenna height | 25m for UMa-AV, 35m for RMa-AV |
| Wrap-round | No wrap-round |

Note1: target(s) are dropped only in the center site, and inter-BS interference is not modelled.

Agreement

The following evaluation parameters are agreed for the evaluation on NR ISAC.

| Parameters | Assumptions |
| --- | --- |
| Target type | UAV with small size (0.3m x 0.4m x 0.2m) |
| Target distribution when target(s) are dropped | N = 5 targets per sector in the center site. Optional: N is uniformly distributed from 1 to 10. Horizontal plane: uniformly distributed in a sector Vertical plane: Uniformly distributed between 25m and 300m, optionally distributed between 1.5m and 300m |
| Mobility | horizontal speed: uniformly distributed between 0 and 180km/h vertical speed: 0km/h |

Note: N=0 will be discussed in a later proposal in relation to false alarm.

Agreement

The following evaluation parameters are agreed for the evaluation on NR ISAC.

| Parameters | Assumptions |
| --- | --- |
| Minimum BS-target 3D distance | 10 m |
| Minimum target-target (3D) distance | 10 m |
| Target outdoor/indoor proportion | 100% outdoor |
| LOS/NLOS | LOS and NLOS |
| Orientation | Random in horizontal domain |
| RCS model | RCS model 1 for UAV with small size |

Agreement

For the purpose of performance metric calculation, association of the detected object(s) and the true target(s) should fulfil at least the following conditions:

  - One true target is associated with at most one detected object

  - One detected object is associated with at most one true target

  - The same association applies to miss detection, false alarm probability Type 2 (if defined) and positioning/velocity accuracy

  - Companies to report the method used for association of the detected object(s) and the true target(s)

Agreement

- Missed detection probability is agreed as performance metric for NR ISAC.

  - It is defined as the conditional probability of not detecting the presence of a target when the target is actually present in the simulation area.

Where,

      - is the number of missed targets in the drop n, i.e., the true target not associated with any detected object

      - is the number of true targets in the drop n.

      - is total number of drops with at least one target per drop

Agreement

- False alarm probability is agreed as performance metric for NR ISAC.

  - For cases without true target dropped in simulation area, False alarm probability Type 1 is computed and reported

  - For cases with true targets dropped in simulation area, False alarm probability Type 2 is computed and reported

  - Note: both False alarm probability Types are mandatory

  - KPI values for False alarm probability Type 1 and 2 can be discussed separately.

Definitions:

  - False alarm probability Type 1 (no target dropped in simulation area): An object is detected when there is no target present in simulation area is considered a false alarm.

Where,

    - equal to 1 if at least one object is detected when there is no target dropped in the simulation area in the drop n, otherwise  equal to 0.

    - is the total number of drops without targets in the simulation area.

  - False alarm probability Type 2 (targets dropped in simulation area): An object is detected but not associated with any true targets in the simulation area is considered as a false alarm.

Where,

      - is the number of detected objects but not associated with any true targets in the drop n.

      - is the total number of detected objects in the drop n.

      - FFS:

        - Option 1:  is number of drops (N)

        - Option 2:  is number of drops with at least one detected object

Note: the number of targets should be reported by companies when providing False alarm probability Type 2

Agreement

- Velocity accuracy is agreed as performance metric for NR ISAC.

  - Velocity accuracy is defined as the absolute value of the difference between the estimated velocity and the corresponding true velocity of a sensing target.

  - For single TRP monostatic sensing,

    - The radial velocity accuracy can be estimated

      - The true radial velocity is the projection of true velocity on the direction from TRP to target for TRP monostatic.

    - The true velocity accuracy can be estimated.

2.1.2	Remaining Open issues

The following open issues need to be addressed:

- Study on performance evaluation of gNB-based mono-static sensing for UAV use case

  - Remaining simulation assumptions

  - Remaining details on performance metrics and the set of KPI values

  - Measurements and quantization

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

The following open issues need to be addressed:

- Study the procedures, signaling between RAN and CN to support ISAC

- Study network architecture for gNB-based mono-static sensing for UAV sensing target use cases

  - Applicability to gNB bistatic sensing may be considered as part of this network architecture without additional architecture impacts.

  - No inter-gNB coordination will be studied.

  - Coordination with SA2 as necessary.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #122

RP-242348, Revised SID: Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR, Xiaomi, AT&T

TR 38.901, Study on channel model for frequencies from 0.5 to 100 GHz, V19.0.0 (2025-06)

R1-2505777	Work plan for study on Integrated Sensing And Communication (ISAC) for NR	Xiaomi, China Telecom

R1-2505778	TR skeleton for study on Integrated Sensing And Communication (ISAC) for NR	Xiaomi, China Telecom

R1-2505168	Discussion on evaluation assumptions and performance evaluation for ISAC	Spreadtrum, UNISOC

R1-2505214	Performance metrics, methodologies, and initial evaluation results for ISAC	Huawei, HiSilicon

R1-2505306	Evaluation assumptions and metrics for R20 ISAC for NR	CATT, CICTCI

R1-2505412	Views on 5G-A ISAC Study	vivo

R1-2505459	Discussion on performance evaluations for ISAC	Xiaomi

R1-2505469	Evaluation assumptions and performance evaluation for ISAC	EURECOM

R1-2505515	Discussion on ISAC evaluation assumptions and performance evaluation	China Telecom

R1-2505580	Discussion on ISAC evaluation assumptions and performance evaluation	Samsung

R1-2505613	ISAC Evaluation assumptions	Tiami Networks

R1-2505638	Study on Integrated Sensing And Communication (ISAC) for NR	Tejas Network Limited

R1-2505652	Evaluation assumptions and performance evaluation of NR ISAC	InterDigital, Inc.

R1-2505654	Views on evaluation assumptions and performance evaluation for ISAC	Sharp

R1-2505684	Discussion on ISAC Performance Evaluation	NIST

R1-2505753	Discussion of ISAC evaluation in 5GA	OPPO

R1-2505776	Evaluation assumptions and performance evaluation for ISAC	Panasonic

R1-2505833	On ISAC performance evaluations and assumptions	Lenovo

R1-2505909	On Rel-20 Evaluation assumptions and performance evaluation for 5G-A ISAC	Apple

R1-2505921	Evaluation assumptions and performance evaluations of ISAC for NR	Nokia, Nokia Shanghai Bell

R1-2505950	Discussion on evaluation assumptions and performance evaluation for NR ISAC	LG Electronics

R1-2505975	Discussion on R20 ISAC Study	SK Telecom

R1-2506036	Discussion on ISAC evaluation assumptions and performance evaluation	MediaTek Inc.

R1-2506093	Discussion on Measurement and Evaluation for ISAC	CMCC

R1-2506114	Initial views on ISAC evaluation & performance metrics	Sony

R1-2506131	Discussion on 5G-A ISAC evaluation	ZTE Corporation, Sanechips, Pengcheng Laboratory

R1-2506214	Considerations on UAV gNB-monostatic sensing	Qualcomm Incorporated

R1-2506256	Discussion on ISAC for NR	Ericsson

R1-2506301	Discussion on evaluation assumptions and performance evaluation for ISAC for NR	NTT DOCOMO, INC.

R1-2506476	Summary #1 on evaluations for NR ISAC	Moderator (Xiaomi)

R1-2506477	Summary #2 on evaluations for NR ISAC	Moderator (Xiaomi)

R1-2506478	Summary #3 on evaluations for NR ISAC	Moderator (Xiaomi)

R1-2506479	Summary #4 on evaluations for NR ISAC	Moderator (Xiaomi)

R1-2506480	Summary #5 on evaluations for NR ISAC	Moderator (Xiaomi)

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template