3GPP TSG RAN Meeting #110							RP-25abcd

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name | NR Radio Resource Management (RRM) Phase 6 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph6 |  |  |  |  |
| Unique ID | 1090068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252955 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 03/2027 | Performance part: 03/2027 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 25% | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Zhixun Tang |
|  | Company | Ericsson |
|  | Email | zhixun.tang@ericsson.com |
| Rapporteur (Secondary) | Name | Han Li |
|  | Company | CATT |
|  | Email | lihan2@CICTMOBILE.COM |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1 	RAN1

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.3	RAN3

n/a

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RF Part

In RAN4#116bis, WF (R4-2515101) is agreed.

In RAN4#117, the following agreements were made in WF (R4-2523025).

Issue 1-1: Whether 3MHz UE CBW should be optional or mandatory in Rel-20 for (e)Redcap

Agreement:

- Follow the same mandatory/optional for each band as non-Redcap for symmetric case.

- FFS on asymmetric case.

Issue 1-2: Release independent of 3MHz UE CBW for (e)Redcap

Agreement:

- It is agreed that the 3MHz UE CBW is release independent from Rel-18 for (e)RedCap in UE RF session.

- The final handling of release independent will be done in RRM session.

Issue 1-3: UE capability

Agreement:

- FFS if the (e)Redcap restriction should be removed for the following capabilities in UE RF session:

- support12PRB-CORESET0-r18

- support3MHz-ChannelBW-Symmetric-r18

- support5MHz-ChannelBW-20PRB-CORESET0-r18

- support12PRB-CORESET0-GSCN-41637-r18

- support3MHz-ChannelBW-Asymmetric-r18.

- The final handling of the UE capability update, including the potential LS to RAN2, will be done in RRM session.

CR (R4-2523024) is endorsed for RF requirement impact.

RRM Part

In RAN4#116bis, the following agreements were made.

Issue 2-1-1: Scope for LT5 (e)RedCap UE

Agreement:

- For (e)RedCap UE supporting LT5:

  - CSI-RS based measurement is out of scope.

  - RAN4 only defines the requirements for PCell.

  - RAN4 only defines the requirements for NR FR1.

  - Introduce support for only 15 PRB transmission bandwidth configuration and 12 PRB SSB

Issue 2-1-2: LT5 for 2Rx (e)RedCap UE

Agreement:

- The existing LT5 requirements for non-RedCap UE can be directly reused for 2Rx (e)RedCap UE with full-duplex FDD, TDD modes.

  - Handover

  - RLM/BFD

  - Intra-frequency/Inter-frequency measurement

- Further check for HD-FDD

Issue 2-2-1: Scope of relaxed RLM/BFD for (e)RedCap UE

Agreement:

RAN4 only considers the relaxed RLM/BFD requirements on PCell when the DRX cycle is no longer than 80 ms.

Issue 2-2-2: Relaxed RLM/BFD for 2Rx (e)RedCap UE

Agreement:

- Reuse the existing R17 RLM/BFD relaxation requirements for both FR1 and FR2, and for full-duplex FDD and TDD.

Sub-topic 2-3: Simulation assumption for LT5 1Rx (e)RedCap

Agreement:

Simulation Assumptions for SSB index reading and MIB reading Evaluation

| Parameter | Unit | Value |
| --- | --- | --- |
| - Number of PRBs for PBCH |  | 12 PRBs |
| - Carrier frequency | - GHz | - 900MHz |
| - Subcarrier spacing | - kHz | - 15 kHz |
| - Number of Tx antennas | - - | - 1 - 2 |
| - Number of Rx antennas | - - | - 1 |
| - DMRS | - - | - PBCH DMRS |
| - Other assumptions |  | - Tx BW and SSB puncturing are known at the Rx side |
| - CP Length | - - | - Normal |
| - Number of transmitted SS block within a SS burst set period (K) | - - | - 1 |
| - SS burst set periodicity | - ms | - 20 |
| - Frequency Offset relative to UE frequency reference | - Hz | - 0 |
| - PBCH symbols within the SS block |  | - PSS-PBCH-SSS-PBCH |
| - Data and Control Power offset with respect to PSS and SSS | - dB | - Baseline 0 |
| - PBCH power offset with respect to PBCH-DMRS | - dB | - 0 |
| - PBCH-DMRS power offset with respect to PSS and SSS | - dB | - 0 |
| - PSS and SSS sequences | - - | - No changes expected |
| - PBCH-DMRS sequences | - - | - No changes expected |
| - PBCH-DMRS RE positions within the PBCH resource | - - | - No changes expected except for puncturing impact |
| - PBCH Channel coding |  | - No changes expected to actual Channel coding - (Polar code with 512 length and 24bit CRC) |
| - PBCH Modulation | - - | - QPSK |
| - PBCH Payload (including the CRC) | - bits | - 56bit (CRC 24bit) |
| - PBCH SNR | - dB | - -10 : 0 dB, with 1 dB spacing |
| - Propagation Condition / Channel models | - - | - For 3 km/h UE speed - TDL-C 300ns - Additional scenarios can be considered |
| - Detection Method |  | - Baseline: One shot detection (i.e. no combination for different PBCHs) - FFS whether to remove Soft Combining or keep Soft Combining as Optional |
| - Metrics |  | - TBA |
| - NOTE: the companies are encouraged to state channel model parameters together with the results, the parameters are to be further discussed and aligned. |  |  |

Issue 2-1-4: RLM/BFD impact of LT5 for 1Rx (e)RedCap UE

Agreement:

For discussing the PDCCH hypothetical parameters, RAN4 discuss whether it is feasible to target on coverage equivalence between 1Rx and 2Rx RedCap UEs.

Issue 2-2-4: Entry and exit criteria, singling indication, applicability rules for 2Rx

Agreement:

Reuse R17 RLM/BFD Entry and exit criteria from legacy UE as a baseline

In RAN4#117, the following agreements were made.

Issue 1-1-1: HD-FDD requirement for 2Rx (e)RedCap UE with LT5

Agreement:

  - The legacy principle of 2Rx Redcap HD-FDD can be directly reused to HD-FDD requirement for 2Rx (e)RedCap with LT5.

Issue 1-1-2: RLM/BFD impact of LT5 for 1Rx (e)RedCap UE

Agreement:

  - Hypothetical PDCCH transmission parameters for RLM out-of-sync evaluation for 1Rx LT5 (e)RedCap UE

    - The number of Control OFDM symbols = 3, Aggregation Level = 8

Issue 2-2-2: Entry and exit criteria, singling indication for RLM/BFD relaxation

Agreement:

  - Re-use the Good Serving cell quality and Low mobility criteria and signaling defined in Rel-17 RLM/BFD relaxation

  - Reuse the condition defined in Rel-17 RLM/BFD relaxation

  - No new criteria and no new signalling on the criteria are expected.

#### 2.4.2	Remaining Open issues

- Details of specifying core requirement(s) for support of less than 5MHz BW (e)RedCap UE.

- Details of specifying core requirement(s) for relaxed RLM/BFD RRM requirements for (e)RedCap UE.

- Details of specifying core requirement(s) to support data scheduling on SCell prior to UE transmitting valid CSI report for intra-band co-located contiguous CA.

- Performance requirements and test cases for the (e)RedCap UE enhancement.

- Performance requirements and test cases for RRM requirements to support data scheduling on SCell prior to UE transmitting valid CSI report.

## 2.5	RAN5

n/a

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

n/a

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG4 contributions

#### 4.1.1	RAN4#116bis

R4-2513112	On RRM requirements for (e)RedCap UE enhancement in RRM phase 6	OPPO

R4-2513175	Discussion on 3MHz (e)RedCap UE	CATT

R4-2513201	Discussion on RRM requirements for (e)RedCap UE enhancement	CATT

R4-2513372	Discussion on RRM requirements for (e)RedCap UE enhancement	China Telecom

R4-2513475	Discussion on (e)RedCap UE enhancement for Rel-20	Huawei, HiSilicon

R4-2513500	Initial discussion on RRM for (e)RedCap UE enhancement	vivo

R4-2513529	Topic summary for [116bis][223] NR_RRM_Ph6	Moderator (Ericsson)

R4-2513557	Discussion on RRM enhancement phase 6	LG Electronics Inc.

R4-2513569	Initial views on RF requirements for support of less than 5 MHz channel bandwidth	vivo

R4-2513669	Discussion on RRM core requirements for NR Radio Resource Management (RRM) Phase 6	CMCC

R4-2513853	On RedCap UE 3MHz channel bandwidth REFSENS	Apple

R4-2513901	Discussion on RRM requirements for (e)RedCap	ZTE Corporation, Sanechips

R4-2513938	RF requirement for (e)Redcap with 3MHz CBW	Sony

R4-2513987	Work plan for R20 RRM phase 6	Ericsson, CATT

R4-2514030	Discussion on UE RF requirements for (e)RedCap enh	ZTE Corporation, Sanechips

R4-2514136	Discussion on RRM requirements for (e)RedCap UE enhancements	Nokia

R4-2514211	Discussion on Rel-20 RRM Enhancements redcap	Samsung

R4-2514366	RedCap UE RF requirment impact	Ericsson

R4-2514367	draftCR for 38.101-1 _Adding 3MHz for e_RedCap UE	Ericsson

R4-2514387	Support of 3MHz channel bandwidth for (e)RedCap devices	Nokia

R4-2514388	RRM enhancements for RedCap UEs	Qualcomm Incorporated

R4-2514396	Discussion on Rel-20 RRM Enhancements Phase 6- (e)RedCap UE enhancement	Ericsson

R4-2514397	Simulation assumptions for(e)RedCap UE enhancement Study	Ericsson

R4-2514446	Topic summary for [116bis][323] NR_less_than_5MHz_RedCap_UERF	Moderator (Sony)

R4-2514821	WF on NR_RRM_Ph6	Ericsson

R4-2514845	Simulation assumptions for(e)RedCap UE enhancement Study	Ericsson

R4-2514865	Simulation assumptions for(e)RedCap UE enhancement Study	Ericsson

R4-2515094	Topic summary for [116bis][323] NR_less_than_5MHz_RedCap_UERF	Moderator (Sony)

R4-2515100	draftCR for 38.101-1 _Adding 3MHz for e_RedCap UE	Ericsson

R4-2515101	Way Forward for [116bis][323] NR_less_than_5MHz_RedCap_UERF	Sony

#### 4.1.2	RAN4#117

R4-2520091	Discussion on 3MHz (e)RedCap UE	CATT

R4-2520118	Discussion on RRM requirements for (e)RedCap UE enhancement	CATT

R4-2520399	Discussion on RRM for (e)RedCap UE enhancement	vivo

R4-2520734	Discussion on RF requirements for support of less than 5 MHz channel bandwidth	vivo

R4-2520805	Discussion on RRM requirements for (e)RedCap UE enhancement	China Telecom

R4-2520843	Topic summary for [117][218] NR_RRM_Ph6	Moderator (Ericsson)

R4-2520909	Discussion on RRM enhancement phase 6	LG Electronics Inc.

R4-2520951	Discussion on (e)RedCap UE enhancement for Rel-20	Huawei, HiSilicon

R4-2521059	Discussion on UE RF requirements for (e)RedCap enh	ZTE Corporation, Sanechips

R4-2521060	LS on UE capability signalling for (e)RedCap 3MHz channel bandwidth	ZTE Corporation, Sanechips

R4-2521150	Discussion on RRM requirements for (e)RedCap	ZTE Corporation, Sanechips

R4-2521329	On RRM requirements for (e)RedCap UE enhancement in RRM phase 6	OPPO

R4-2521400	Support of 3MHz cbw for RedCap devices	Nokia, Anterix

R4-2521401	Support of 3MHz cbw for RedCap devices	Nokia

R4-2521402	LS on 3 MHz support for (e)RedCap	Nokia

R4-2521603	Discussion on RRM requirements for Rel-20 (e)RedCap UE enhancements	Nokia

R4-2521687	Discussion on Rel-20 RRM Enhancements redcap	Samsung

R4-2521821	Discussion on Rel-20 RRM Enhancements	Ericsson

R4-2521999	RedCap UE RF remaining issues	Ericsson

R4-2522000	draftCR for 38.101-1 _Adding 3MHz for e_RedCap UE	Ericsson

R4-2522043	The remaining issue on RF requirement for (e)Redcap with 3MHz CBW	Sony

R4-2522105	Considerations for (e)Redcap UEs with 3MHz CBW	Huawei Technologies France

R4-2522106	LS on (e)Redcap support of 3MHz CBW from Rel-18	Huawei Technologies France

R4-2522126	Discussion on RRM requirements for (e)RedCap UE enhancement	MediaTek inc.

R4-2522198	RRM enhancements for RedCap UEs	Qualcomm Incorporated

R4-2522235	Topic summary for [117][323] NR_less_than_5MHz_RedCap_UERF	Moderator (Sony)

R4-2522652	WF on NR_RRM_Ph6	Ericsson

R4-2523024	draftCR for 38.101-1 _Adding 3MHz for e_RedCap UE	Ericsson

R4-2523025	Way Forward for [117][323] NR_less_than_5MHz_RedCap_UERF	Sony