3GPP TSG RAN meeting #110									              RP-253503

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			9.5.1.2

| WI / SI Name | Perf. Part: Evolution of NR duplex operation: Sub-band full duplex (SBFD) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_duplex_evo-Perf |  |  |  |  |
| Unique ID | 1022090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251874 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: n/a | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: n/a | Performance Part: 70% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Xinghua Song, He (Jackson) Wang |
|  | Company | Huawei, Samsung |
|  | Email | songxinghua@huawei.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

None

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

In RAN4#116bis, the following agreements were made.

The agreements were captured in following T-docs:

| Tdoc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2515170 | Way Forward for [116bis][304] NR_duplex_evo_Maintenance | Huawei | Approved |
| R4-2515158 | Way Forward for [116bis][307] Rel-19_BS_SAN_conformance_Part1 | Ericsson | Approved |
| R4-2515166 | Way Forward for [116bis][309] Rel-19 RRM performance_Part1 | Qualcomm | Approved |
| R4-2515038 | Way Forward for [116bis][311] Rel-19 Demodulation_Part1 | Samsung | Approved |
| R4-2514413 | Draft CR to 38.104 on adding the definition of SBFD symbol | Ericsson | Endorsed |
| R4-2514414 | Draft CR to 38.104 on correcting the terminology used in ICASL | Ericsson | Endorsed |
| R4-2515120 | Draft CR to TS 38.104 correcction on SBFD BS blocking | Huawei, HiSilicon | Endorsed |
| R4-2515122 | DraftCR to update RRM core requirements of SBFD | CATT | Endorsed |
| R4-2515123 | draftCR on L1-SINR requirements with SBFD | Huawei, HiSilicon | Endorsed |
| R4-2515124 | Draft CR on RACH impact of SBFD | ZTE Corporation, Sanechips | Endorsed |

In RAN4#117, the following agreements were made.

The agreements were captured in following T-docs:

| Tdoc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2522967 | Way Forward for [117][304] NR_duplex_evo_Maintenance | Huawei | Approved |
| R4-2523099 | Way Forward for [117][307] Rel-19_BS_SAN_conf_Part1_duplex_NTN | Ericsson | Approved |
| R4-2522639 | WF on NR_duplex_evo_RRM | Qualcomm | Approved |
| R4-2523110 | Way Forward for [117][311] Rel-19 Demod_Part1_duplex_NTN | Samsung | Approved |
| R4-2522640 | Ad-hoc minutes for NR_duplex_evo_RRM | Qualcomm | Approved |
| R4-2523042 | Big CR to TS 38.104 maintenance on SBFD BS RF requirements | Huawei, Samsung, Nokia | Agreed |
| R4-2521691 | CR to 38.104 for correction of errors in the SBFD introduction | Ericsson | Agreed |
| R4-2523043 | Draft CR to TS 38.104 correcction on SBFD BS blocking | Huawei, HiSilicon | Endorsed |
| R4-2521962 | (NR_duplex_evo-Core)CR on RACH impact of SBFD | ZTE Corporation, Sanechips | Agreed |
| R4-2522800 | CR to update RRM core requirements of SBFD | CATT | Agreed |
| R4-2521634 | CR on measurement delay requirements with SBFD | Huawei, HiSilicon | Agreed |
| R4-2522837 | (NR_duplex_evo-Core)CR on Scheduling restriction of L1 CLI for SBFD | ZTE Corporation, Sanechips | Agreed |
| R4-2522802 | Draft CR on test cases of L1-CLI-RSSI measurement in FR1/FR2 | Samsung | Endorsed |
| R4-2522803 | Draft CR for TC17-18 L1-RSRP accuracy for SBFD | vivo | Endorsed |
| R4-2522804 | DraftCR on TC for collision between CSI-RS based RLM and UL (TC11-12) | CMCC | Endorsed |
| R4-2522805 | DraftCR Test case for L1-SRS-RSRP measurement accuracy in FR1 and FR2 in SBFD operation | CATT | Endorsed |
| R4-2522806 | Draft CR for CSI-RS based BFR and LR Test for FR1 and FR2 in SBFD | LG Electronics | Endorsed |
| R4-2522807 | draftCR on L1 CLI performance requirements | Nokia | Endorsed |
| R4-2522809 | draftCR on TC7-8 (L1-CLI-RSSI accuracy) for SBFD | Huawei, HiSilicon | Endorsed |
| R4-2522810 | draft CR on SBFD test case for FR2 CSI-RS based L1-RSRP measurement | Ericsson | Endorsed |
| R4-2522811 | draft CR on SBFD test case for FR1 CSI-RS based L1-RSRP measurement | Ericsson | Endorsed |
| R4-2522812 | Draft CR on test configuration for SBFD | ZTE Corporation, Sanechips | Endorsed |

2.4.2	Remaining Open issues

Remaining open issues for performance part:

- BS RF conformance requirements to support SBFD operation at gNB

- RRM performance requirements to support SBFD operation

- BS and/or UE demodulation performance requirements to support SBFD operation

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#116bis

R4-2513213	Discussion on the maintenance of RRM core requirements of SBFD	CATT

R4-2513214	DraftCR to update RRM core requirements of SBFD	CATT

R4-2513247	draftCR to TS 38.104 on SBFD operation	CATT

R4-2513649	Discussion on RRM core requirements for SBFD	CMCC

R4-2513696	Discussion on RRM core requirements for SBFD	LG Electronics Inc.

R4-2513715	RRM requirements for SBFD operation	Nokia, Nokia Shanghai Bell

R4-2513716	draftCR on RACH requirements due to SBFD operation	Nokia, Nokia Shanghai Bell

R4-2513717	draftCR on core maintenance for SBFD operation	Nokia, Nokia Shanghai Bell

R4-2513770	SBFD BS blocking requirements	Huawei, HiSilicon

R4-2513771	Draft CR to TS 38.104 correcction on SBFD BS blocking	Huawei, HiSilicon

R4-2513787	On general aspects for SBFD operation	Samsung

R4-2513788	On BS RF requirements for SBFD-capable BS	Samsung

R4-2513789	Correction CR to TS38.104 for SBFD-capable BS RF requirements	Samsung

R4-2513798	Discussion on RRM core maintenance  of Rel-19 SBFD	Samsung

R4-2513884	Discussion on maintenance of R19 SBFD	ZTE Corporation, Sanechips

R4-2514041	Draft CR on RACH impact of SBFD	ZTE Corporation, Sanechips

R4-2514087	On SBFD BS RF requirements	Nokia

R4-2514088	On SBFD general aspects	Nokia

R4-2514162	Discussion on RRM core requirements for SBFD	Huawei, HiSilicon

R4-2514163	draftCR on L1-SINR requirements with SBFD	Huawei, HiSilicon

R4-2514185	Disucssion on RRM core requirement on SBFD	Ericsson

R4-2514273	Reply LS on simultaneous configuration of SBFD and DC	ZTE Corporation, Sanechips

R4-2514274	Draft CR to TS38.104 on SBFD BS maintenance	ZTE Corporation, Sanechips

R4-2514413	Draft CR to 38.104 on adding the definition of SBFD symbol	Ericsson

R4-2514414	Draft CR to 38.104 on correcting the terminology used in ICASL	Ericsson

R4-2514415	Discussion on ICASL and FR2-1 in-band blocking	Ericsson

R4-2515120	Draft CR to TS 38.104 correcction on SBFD BS blocking	Huawei, HiSilicon

R4-2515121	Draft CR to TS38.104 on SBFD BS maintenance	ZTE Corporation, Sanechips

R4-2515122	DraftCR to update RRM core requirements of SBFD	CATT

R4-2515123	draftCR on L1-SINR requirements with SBFD	Huawei, HiSilicon

R4-2515124	Draft CR on RACH impact of SBFD	ZTE Corporation, Sanechips

R4-2515170	Way Forward for [116bis][304] NR_duplex_evo_Maintenance	Huawei

R4-2515158	Way Forward for [116bis][307] Rel-19_BS_SAN_conformance_Part1	Ericsson

R4-2515166	Way Forward for [116bis][309] Rel-19 RRM performance_Part1	Qualcomm

R4-2515038	Way Forward for [116bis][311] Rel-19 Demodulation_Part1	Samsung

RAN4#117

R4-2520097	CR to TS 38.104 on SBFD	CATT

R4-2520139	CR to update RRM core requirements of SBFD	CATT

R4-2521581	On SBFD BS RF requirements	Nokia

R4-2521582	On SBFD general aspects	Nokia

R4-2521585	CR to TS 38.104 for SBFD-capable BS RF requirements	Nokia

R4-2521634	CR on measurement delay requirements with SBFD	Huawei, HiSilicon

R4-2521662	Big CR to TS 38.104 maintenance on SBFD BS RF requirements	Huawei, Samsung

R4-2521691	CR to 38.104 for correction of errors in the SBFD introduction	Ericsson

R4-2521692	On multi-carrier SBFD operation and remaining open issues	Ericsson

R4-2521699	On FR2 SBFD BS blocking requirements	Huawei, HiSilicon

R4-2521700	Draft CR to TS 38.104 correcction on SBFD BS blocking	Huawei, HiSilicon

R4-2521857	Discussion on SBFD core maintainence	Ericsson

R4-2521875	CR  on CSI-RS based BFD with SBFD	Ericsson

R4-2521876	CR on CSI-RS based CBD with SBFD	Ericsson

R4-2521877	CR on L1-SINR with SBFD	Ericsson

R4-2521878	CR on CSI-RS based RLM with SBFD	Ericsson

R4-2521879	CR on L1-CLI measurement with SBFD	Ericsson

R4-2521880	CR on L1-RSRP with SBFD	Ericsson

R4-2521930	Discussion on maintenance of R19 SBFD	ZTE Corporation, Sanechips, Qualcomm Incorporated

R4-2521934	Reply LS on simultaneous configuration of SBFD and DC	ZTE Corporation, Sanechips, Qualcomm Incorporated, InterDigital

R4-2521962	(NR_duplex_evo-Core)CR on RACH impact of SBFD	ZTE Corporation, Sanechips

R4-2521963	(NR_duplex_evo-Core)CR on Scheduling restriction of L1 CLI for SBFD	ZTE Corporation, Sanechips

R4-2522025	On general aspects for SBFD operation	Samsung

R4-2522800	CR to update RRM core requirements of SBFD	CATT

R4-2522837	(NR_duplex_evo-Core)CR on Scheduling restriction of L1 CLI for SBFD	ZTE Corporation, Sanechips

R4-2523042	Big CR to TS 38.104 maintenance on SBFD BS RF requirements	Huawei, Samsung, Nokia

R4-2523043	Draft CR to TS 38.104 correcction on SBFD BS blocking	Huawei, HiSilicon

R4-2522967	Way Forward for [117][304] NR_duplex_evo_Maintenance	Huawei

R4-2523099	Way Forward for [117][307] Rel-19_BS_SAN_conf_Part1_duplex_NTN	Ericsson

R4-2522639	WF on NR_duplex_evo_RRM	Qualcomm

R4-2523110	Way Forward for [117][311] Rel-19 Demod_Part1_duplex_NTN	Samsung

R4-2522640	Ad-hoc minutes for NR_duplex_evo_RRM	Qualcomm

R4-2521691 	CR to 38.104 for correction of errors in the SBFD introduction	Ericsson

R4-2522802	Draft CR on test cases of L1-CLI-RSSI measurement in FR1/FR2	Samsung

R4-2522803	Draft CR for TC17-18 L1-RSRP accuracy for SBFD	vivo

R4-2522804	DraftCR on TC for collision between CSI-RS based RLM and UL (TC11-12)	CMCC

R4-2522805	DraftCR Test case for L1-SRS-RSRP measurement accuracy in FR1 and FR2 in SBFD operation	CATT

R4-2522806	Draft CR for CSI-RS based BFR and LR Test for FR1 and FR2 in SBFD	LG Electronics

R4-2522807	draftCR on L1 CLI performance requirements	Nokia

R4-2522809	draftCR on TC7-8 (L1-CLI-RSSI accuracy) for SBFD	Huawei, HiSilicon

R4-2522810	draft CR on SBFD test case for FR2 CSI-RS based L1-RSRP measurement	Ericsson

R4-2522811	draft CR on SBFD test case for FR1 CSI-RS based L1-RSRP measurement	Ericsson

R4-2522812	Draft CR on test configuration for SBFD	ZTE Corporation, Sanechips

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template