TSG RAN Meeting #109	      RP-252939

Beijing, China, September 15-18, 2025

Source:	Huawei, HiSilicon

Title:	WI exception request: Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19

Document for:	Approval

Agenda Item:	9.7.2.3

3GPP™ Work Item Exception

Title: 	Rel-19 Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC

Acronym: LTE_NR_R19_Simult_RxTx

Unique Identifier:	1040125

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3, TR 38.793 |  |  |  |  |
| Task(s) within work which are not complete: | - Exceptions for FDD-FDD band combinations including the simultaneous Rx-Tx deviations for CA_n5-n8 is still under discussion. |  |  |  |  |
| Consequences if not included in Release ZZ: | - Handling of simultaneous Rx-Tx deviations for CA_n5-n8 cannot be finished. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of LTE_NR_R19_Simult_RxTx WI to Dec 2025.

Contentious Issues:

None.