3GPP TSG-RAN WG2 #131	R2-2505665

Bengaluru, India, 25 - 29 August 2025

Agenda Item:	8.0.1

Source:	Ericsson (38331 Rapporteur)

Title:	ASN.1 Review Plan

Document for:	Discussion

# 1	Introduction

In this document we present some principles and time plan for the Rel-19 ASN.1 review.

This document is based on R2-2504920, endorsed at RAN2#130.

# 2	Discussion

## 2.1	Some principles for the ASN.1 review

- The ASN.1 review is an activity to achieve excellent RRC quality with the goal to freeze the ASN.1 in v19.1.0 (Dec 2025).

- RIL collection:

Example:
The UE initiates the procedure when upper layers or AS (when responding to RAN paging, upon triggering RNA[RIL]: Exxx, WI-code updates while the UE is in RRC_INACTIVE, upon requesting multicast reception as specified in clause 5.3.13.1d, for NR sidelink communication/discovery/V2X sidelink communication as specified in clause 5.3.13.1a, for

Use RIL tags inline in the Review file (spec), using Track changes “on”. MS Word comments in bubbles are not used. The RIL tag indicates the RIL Id and the WI code.

  - RIL details (RIL header/details, description and comments) are kept in a separate RIL Comments file.

Exxx

| RIL Id | WI | Class | Title | Delegate | Tdoc | Misc | File version | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Exxx |  |  |  |  |  |  |  |  |

[Description]:

[Proposed Change]:

[Comments]:

  - The manual file lock mechanism from previous ASN.1 reviews remain, per Review file.

    - The file lock for a Review file covers also the corresponding RIL Comments file.

- Start ASN.1 review after the RAN2 August meeting, by reviewing the agreed RRC WI CRs.

  - Copies of the agreed WI CRs (now Review files) are stored in ASN.1 review FTP folders.

  - Use RIL collection as above, one RIL Comments file per WI CR.

- When RRC spec is published after September plenary, a joint review of the full RRC spec is started.

  - Split the RRC spec in smaller sub-parts per sections (Review files).

    - Each Review file sub-part has a RIL Comments file

Draft split of 38331 review file

A. 1-5.4.3.5 (SI, Connection Ctrl, IRAT Mob) 200 pages

B. 5.5-5.10.3.3 (Measurements, UE Cap, UEA, SL, MBS, Other) 235 pages

C. 6-6.3.1a (Messages, SIBs, PosSIBs)	200 pages

D. 6.3.2 (Radio resource control IEs A-N) 260 pages

E. 6.3.2 (Radio resource control IEs P-Z) 270 pages

F. 6.3.3 (UE capability information elements) 200 pages

G. 6.3.4 – End (SL IEs, MBS IEs, “Max constants”, PC5, Timers, UE var, INM) 300 pages

The file lock for a Review file (sub-part) covers also the Comments file.

  - RRC Rapp moves RILs from WI CR Review and RIL Comments files to the new Review files and RIL comments files, and the review continues.

  - The “old” agreed WI CRs are no longer used for the review.

  - RRC Rapp will at the end of the review concatenate the Review Files (sub-parts) to a single Review File and a single Comments file (covering the full spec). 
RIL headers will be exported to XL file as usual (mainly for follow up purposes).

- WI CR editors create and maintain new WI CRs (based on v19.0.0) which they continuously update and implement resolved RILs, and submit to RAN2 Nov meeting. RRC spec rapporteur submits one CR to RAN2 Nov meeting to address clashes and miscellaneous cross-WI issues. Usually, the WI CRs handle most issues.

  - Store new WI CRs in ASN.1 review FTP folder.

- There is only one “ASN.1 review phase”, since we will review v19.0.0 only. ASN.1 review continues over RAN2#131bis as a single phase. At RAN2#131bis, WI sessions and common sessions aim to resolve RILs.

- RRC spec rapp collects ASN1 deviations from RAN1/RAN4 parameter list (with support from WI CR editors). RAN2 sends LS from RAN2 Nov meeting.

- RAN2 submits agreed WI CRs to December plenary.

## 2.2	ASN.1 Review Plan

| 25-29 Aug | RAN2#131 |  |
| --- | --- | --- |
| 1-5 Sep |  | WI CRs for email agreement. |
| 8-12 Sep |  | ASN.1 review based on WI CRs can start. |
| 15-19 Sep | RAN#109 |  |
| 22-26 Sep |  | RRC v19.0.0 published by MCC. |
| 29 Sep-3 Oct | (China public holiday 1-8 Oct) | ASN.1 review based on RRC v19.0.0 can start. New WI CRs created, based on RRC v19.0.0. |
| 6-10 Oct |  | 8 Oct tdoc submission for RILs that need tdoc at RAN2#131bis. |
| 13-17 Oct | RAN2#131bis | WI sessions and Common sessions to discuss/resolve WI RILs and Cross-WI/General RILs. |
| 20-24 Oct |  |  |
| 27-31 Oct |  |  |
| 3-7 Nov |  | Encourage companies to complete their ASN.1 review to allow WI CR editors to complete the WI CRs CR/Tdoc submission deadline 7 Nov |
| 10-14 Nov |  | Collect ASN.1 deviations from RAN1 (RAN4) Parameters List, prepare response LS (RRC Rapp). |
| 17-21 Nov | RAN2#132 |  |
| 24-28 Nov |  | WI CRs for RAN2 email agreement. |
| 1-5 Dec |  |  |
| 8-12 Dec | RAN#110 |  |

We ask RAN2 to agree to the following proposal:

RAN2 to endorse the ASN.1 Review Plan.

# 3	Conclusion

Based on the discussion in the previous sections we propose the following:

Proposal 1	RAN2 to endorse the ASN.1 Review Plan.