3GPP TSG-RAN WG3 Meeting #129bis	R3-256547

Prague, CZ, 13-17 October 2025

Agenda Item:	12.1

Source:	ZTE Corporation, NEC

Title:	Work plan for Study on AI/ML for NG-RAN Phase 3

Document for:	Discussion and Decision

1	Introduction

A new SI “Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN” was approved for Release 20 at the 3GPP TSG RAN #108 meeting and updated in [1].

In this contribution, we provide a work plan for the study item taking the scope and time budget in related working groups into account.

2	Work plan

- Scope and objectives of the SI

The aim of this study item is to further investigate new AI/ML based use cases and identify enhancements to support AI/ML functionality, and further discussions on the Rel-18 leftovers.

The detailed objectives of the SI are listed as follows:

The aim of this study item is to further investigate new AI/ML-based use cases and identify enhancements to support AI/ML functionality.

The detailed objectives of the SI are as follows:

-	Study the AI/ML-based mobility use case based on the principles of AI/ML for NG-RAN as captured in TS 38.300 and TS 38.401 with existing NG-RAN interfaces and architecture, including the following scenarios:

-	multi-hop UE trajectory across gNBs;

-	intra-CU LTM;

-	handover enhancements, e.g. inter-CU LTM.

NOTE: No UE impacts.

- Time budget of the SI

RAN3 is the responsible group of the SI, and the time budget that was approved and was shown as below,

Table 1: Time budget allocation

| Date | 2025 Q4 |  | 2025 Q1 |
| --- | --- | --- | --- |
| Meeting | RAN3#129bis | RAN3#130 | RAN3#131 |
| TUs | 1 | 1 | 1 |

- Work Plan

In order to achieve the objectives specified in the SID [1] within the time budget, we propose the following work plan for discussion.

| Meeting time | TUs | Work plan |
| --- | --- | --- |
| 2025 Q4 RAN3#129bis | 1 TU | - Endorse the skeleton of TR 38.745 as baseline - Further discussion on multi-hop UE trajectory across gNBs based on the use case description in Rel-19 SI. - Initial discussion on AI/ML assisted intra-CU LTM, determine the use case description and potential solutions if possible. - Initial discussion on other handover enhancements leveraging AI/ML. |
| 2025 Q4 RAN3#130 | 1 TU | - Continue discussion on use case descriptions and potential solutions for multi-hop UE trajectory across gNBs, AI/ML assisted intra-CU LTM. - Continue discussion on the other handover enhancements leveraging AI/ML. |
| 2024 Q4 RAN3#131 | 1 TU | - Finalization of the use case description and solutions. - Finalize the study on the standard impacts. |
| Conclusions on the respective objectives of the study and make recommendations for the WI phase |  |  |

- It is proposed to endorse the Work Plan.

3	Summary

- It is proposed to endorse the Work Plan.

4	Reference

[1] 	3GPP RP-252867, “Revised SI: Study on Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN Phase 3”, ZTE Corporation, NEC