3GPP TSG-RAN WG4 Meeting #116bis	R4-2513699

Prague, Czech Republic, Oct. 13-17, 2025

Agenda Item:	6.2.3

Source:	KDDI, Ericsson

Title:	Work plan for demodulation performance part of WI intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)

Document for:	Approval

1	Work plan for UE demodulation performance

According to RAN plenary decision on TU allocation, the UE demodulation performance part of WI intra-band non-colocated EN-DC/NR-CA deployment starts from RAN4#116bis and completes in RAN Pleanry #111 (March 2026) [1], we propose the work plan of the UE demodulation performance part as follows.

- RAN4#116bis, October 2025 (0.25 TU for Demod/RRM performance)

  - Discuss the scope of UE demodulation requirements.

  - Agree with the initial simulation assumption.

- RAN4#117, November 2025 (0.25 TU for Demod/RRM performance)

  - Update the simulation assumption if necessary.

  - Collect the initial simulation results.

  - Decide the CR work split.

- RAN4#118, February 2026 (0.25 TU for Demod/RRM performance)

  - Collect the simulation results.

  - Agree with the draft CRs for TS38.101-4.

  - Agree with the big CR for TS38.101-4 (email approval).

2	CR work split proposal

To be added after RAN4 agree with the scope of UE demodulation perforamcen requirements.

References

- RP-242083 Revised WID on Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s), KDDI, RAN#105