3GPP TSG-RAN WG5 Meeting #108							        	       R5-254168

Bengaluru, IN, 25th - 29th Aug 2025

3GPP TSG RAN Meeting #109								                        RP-25xxxx

Beijing, CN, 15th - 18th Sep 2025

Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | UE Conformance - Further NR coverage enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_cov_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030069 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240345 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 76% (+0%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Weichen Ning |
|  | Company | China Telecom |
|  | Email | ningwc@chinatelecom.cn |
|  | Name | Xuesong Wang |
|  | Company | Huawei, Hisilicon |
|  | Email | wangxuesong743@huawei.com |
|  | Name | Mohan, Ashwin |
|  | Company | Apple |
|  | Email | ashwin mohan@apple.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108:

- The work plan has been agreed [1].

- 3 CRs were agreed.

- The overall progress is 76%.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General Papers:

- R5-254167 WP for UE Conformance - Further NR coverage enhancements, China Telecom, Huawei, Hisilicon. RAN5#108

TS 38.508-1 CRs

TS 38.508-2 CRs

TS 38.521-1 Tx CRs

TS 38.521-3 Tx CRs

TS 38.522 CRs

TS 38.523-1 CRs

- R5-255000 Corrections to assumed PUSCH PHR MAC Test case, Lenovo. RAN5#108

- R5-254670 Corrections to assumed RACH Msg1 repetition Test case, Lenovo. RAN5#108

- R5-254672 Corrections to DPC PHR MAC Test case, Lenovo. RAN5#108

TS 38.523-2 CRs

TS 38.523-3 CRs