3GPP TSG RAN meeting #109									           RP-251932

Beijing, China, September 15-18th, 2025							rev of RP-251004

## Status Report to TSG

Title:			Status report for WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN; rapporteur: Thales, CATT

Agenda item:			10.5.2

| WI / SI Name | Rel-19 Inter RAT mobility support from E-UTRAN TN to NR-NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TN_NR_NTN_mob |  |  |  |  |
| Unique ID | 1030076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: - | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 100% RAN2: 100% | Performance Part: - | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Flavien Ronteix-Jacquet |
|  | Company | Thales |
|  | Email | flavien.ronteix-jacquet@thalesaleniaspace.com |
|  | Name | Xiao XIAO |
|  | Company | CATT |
|  | Email | xiaoxiao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN2

#### 2.2.1	Agreements

#### 2.1.1.1 Decisions during RAN2#131

##### 2.1.1.1.1 LTE to NR NTN mobility

CRs endorsed as a baseline for further discussion

- R2-2506137	Introduction of stage 2 for LTE TN to NR NTN idle mode mobility	Samsung	CR	Rel-19	36.300	18.5.0	1412	6	B	LTE_TN_NR_NTN_mob	R2-2504096

- R2-2506144	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT	CR	Rel-19	36.331	18.6.0	5065	6	B	LTE_TN_NR_NTN_mob-Core	R2-2504530

- R2-2505389	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo	CR	Rel-19	36.306	18.5.0	1918	-	B	LTE_TN_NR_NTN_mob-Core

#### 2.2.2	Remaining Open issues

Possible signalling details (e.g. smtc in the CarrierInfoNR-r19) may be handled as part of maintenance phase

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN2

RAN2#131 meeting, Bengalore/India, 25-29th August 2025:

- R2-2505980	discussion	Discussion on the smtc in the CarrierInfoNR-r19	Xiaomi

- R2-2505986	discussion	Discussion on LTE to NR NTN mobility	InterDigital, Inc.

- R2-2505609	discussion	Discussion on dedicated priority via RRCConnectionRelease	OPPO

END