3GPP TSG RAN Meeting #109								RP-252577

Beijing, China, Sep 15-18, 2025

Status Report to TSG

Agenda item:			9.6.4.2

| WI / SI Name | # NR base station (BS) RF requirement evolution for FR1/FR2 and testing |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_BS_RF_req_evo |  |  |  |  |
| Unique ID | 1030078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243270 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2025 (updated from 09/25) | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 85% | Performance Part: 60% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xue, fei |
|  | Company | ZTE Corporation |
|  | Email | Xue.fei25@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4 #116:

Core part for CLTA:

- BS-to-BS isolation analysis

BS-to-BS isolation data collected in the WF in R4-2508657 (RAN4#115) is the baseline for the Draft CR.

- Impacted RF requirements

OTA co-location requirements are not modified in Rel-19 based on the discussion on BS-BS isolation data analysis.

RAN4 aims to re-evaluate OTA co-location requirements in Rel-20, with Rel-19 BS-BS isolation data as baseline.

- CLTA WI objectives

With Draft CRs aimed to be Endorsed this meeting, the Rel-19 CLTA objectives are expected to be declared as 100% completed. Follow-up normative work can be considered in Rel-20.

WI Rapporteur to consider WID update to address proper handling of CR to TR 37.941.

Core part for Tx spurious emissions co-existence limits re-evaluation:

The following is agreed towards simulation assumptions and their alignment.

- CDF %-tile

For calibration: Use CDF curve of coupling loss to align results. Aim to follow the stepwise approach for results alignment, using the following Excel spreadsheet as starting point.

For results derivation: Select just one value: TBD

- ISD

For calibration: select just one value (select 450m, or 500m): 500m

For results derivation: [Same value as for calibration.]

- Grid shift

For calibration: select just one value (50%, or 100%): 100%

For results derivation: TBD

- Antenna correlation value for the OoB antenna gain

For calibration: first 0, then 1.

For results derivation: (0, 0.5, or 1): TBD

- Evaluation scenarios

Grid: 19sites, 3 sectors, wrap around

For calibration:

- First step: WA for BS-BS (Urban macro in TR 38.922)

- Second step: MR for BS-UE (Dense urban in TR 38.922)

For results derivation: [Same value as for calibration.]

- Pathloss model

For calibration (decide which model to use): FFS as further inputs expected; aim to discuss offline after the meeting to align before RAN4#116bis.

For results derivation: [Same value as for calibration.]

- Other assumptions

For calibration: Based on TR 38.922, with interfering system at 2GHz and victim system at 6.425GHz.

- Timeline of this objective

Proceed with the assumption that the Core objective for Tx spur co-ex is extended by 1 quarter till December 2025.

- Simulation calibration in October meeting.

- Aim for conclusions and final CRs (if any) for November meeting.

- How and where to capture outcomes of this discussion

Companies agree to capture conclusions in a TR. Which TR to use as baseline is TBD

Perf part for Test scope simplification and TRP simplification:

Issue 1-1-1: test scope reduction for Tx requirement

- Agreement:

      - use 3xCBW offset to check OBUE limits when the smallest CBW of the band is less than or equal to 5 MHz, otherwise 1xCBW offset.

Issue 1-2-1: Out of band blocking

- Agreement on step size of OOBB requirement, keep the following options for further discussion:

- Option 1: 1/3 of the minimum supported bandwidth

  - Option 1a:

| Frequency range (MHz) | Minimum supported BS channel bandwidth (MHz) | Measurement step size (MHz) |
| --- | --- | --- |
| FR1 | 5 | 1 |
|  | 10 | 3 |
|  | 20 | 6 |

  - Option 2: use 2/3 of the test signal configuration channel bandwidths

| Frequency range (MHz) | Minimum supported BS channel bandwidth (MHz) | Measurement step size (MHz) |
| --- | --- | --- |
| FR1 | 5 | 3 |
|  | 10 | 6 |
|  | 20 | 13 |

Issue 2-2: Reference method and preferred method

- Agreement:

    - The anechoic chamber to be clarified as the preferred test method for TRP measurements (as the reverberation chamber is already considered as the alternative test method);

        - Further discuss whether the “preferred” terminology is the right one.

        - Further work on CR to TR 37.941 to clarify definition of the anechoic chamber.

    - Enhancements to the Annex I (TRP sampling grids) to be further detailed to address Spherical Equal Angle Grid; related modifications to Annex I to be merged with the above chamber modifications in sub-bullet a.

        - Further discuss whether the “reference” terminology is the right one.

2.4.2	Remaining Open issues

Core part:  Tx spurious emissions co-existence limits re-evaluation:

  - Continue the discussion whether the modification for transmitter spurious emission co-existence limits is agreed or not.

Perf part: Open issues for the reduction of testing scope

Out of band blocking

  - FFS on the step size for OOBB conformance testing

Open issues for the reduction of simplification BS TRP test methods for FR1 and FR2

  - Further discuss how to clarify the definition of the anechoic chamber in TR37.941

  - Further discuss how to improve the Annex I (TRP sampling grid)

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#116

- R4-2509190	Transmitter co-existence spurious emission requirements	Nokia

- R4-2509191	Simplification of BS TRP test methods	Nokia

- R4-2509356	Discussion on angle and coordinate system for Expected EIRP mask for upper 6GHz	CATT

- R4-2509357	(NR_BS_RF_req_evo-Core)CR for TS 38.141-2, On conformance testing requirement for EEIRP for upper 6GHz	CATT

- R4-2509994	Discussion on OTA test scope reduction	NEC

- R4-2509995	CR to 38.141-2: Correction on EEIRP calculation	NEC

- R4-2510213	On Transmitter Spurious Emission Co-existence discussion	Ericsson

- R4-2510214	On Transmitter Spurious Emission Co-existence BS conformance discussion	Ericsson

- R4-2510227	On improvements of co-location requirements	Ericsson

- R4-2510228	Draft CR to TR 37.941: Addition of technical background for enhancement of co-location requirements in clause 6.4	Ericsson

- R4-2510229	Discussion on BS RF evolution general aspects	Ericsson

- R4-2510233	On alternatives to current CLTA concept	Ericsson

- R4-2510823	CR to TS 38.104: improvements related to Expected EIRP for band n104	Ericsson

- R4-2510824	CR to TS 38.141-2: improvements related to Expected EIRP for band n104	Ericsson

- R4-2510825	Discussion on Improvements for Annex I - TRP measurement procedures	Ericsson

- R4-2510826	CR to TS 38.141-2: Improvements on Annex I - TRP measurement procedures	Ericsson

- R4-2510967	OTA test scope reduction	Ericsson

- R4-2511132	Further discussion on OTA test enhancement	ZTE Corporation, Sanechips

- R4-2511133	Draft CR to TR 37.941: Impact of BS-to-BS isolation analysis on the legacy co-location requirements	ZTE Corporation, Sanechips

- R4-2511134	Further discussion on Coexistence spurious emission requirements	ZTE Corporation, Sanechips

- R4-2511135	Discussion on the OTA testing scope reduction	ZTE Corporation, Sanechips

- R4-2511136	Discussion on the applicability improvement of TRP measurement	ZTE Corporation, Sanechips

- R4-2511291	Draft CR to TS 38.141-2 correcction on step size and Averaging processes	Huawei, HiSilicon

- R4-2511292	OTA test case reduction	Huawei, HiSilicon

- R4-2511293	Draft CR to TS 38.141-2 OTA test case reduction for TX IM requirement	Huawei, HiSilicon

- R4-2511449	Topic summary for [116][302] NR_BS_RF_Part1_E_EIRP	Moderator (ZTE)

- R4-2511450	Topic summary for [116][303] NR_BS_RF_Part2_CLTA_SE	Moderator (Huawei)

- R4-2511451	Topic summary for [116][304] NR_BS_RF_Part3_OTA_TRP	Moderator (ZTE)

- R4-2511518	Discussion on BS OTA test reductions	Nokia

- R4-2511519	Draft CR to TS 38.141-2 OTA test reduction for out-of-band blocking requirement	Nokia

- R4-2511520	Draft CR to TS 38.141-2 OTA test reduction for transmitter intermodulation requirement	Nokia

- R4-2511521	CR to TS 38.115-2 for introduction of expected EIRP mask conformance test for NCR	Nokia, ZTE, Ericsson, Huawei, Qualcomm

- R4-2511522	CR to TS 38.141-2 with improvements and corrections to EEIRP mask requirement	Nokia

- R4-2511524	On OTA test enhancements	Nokia

- R4-2511525	DraftCR to TR 37.941 on CLTA alternatives - wideband horn antenna	Nokia

- R4-2511551	Discussion towards conclusions on the Core objectives related to CLTA	Huawei, HiSilicon

- R4-2511552	Draft CR to TR 37.941: Background and motivation for CLTA alternatives discussion	Huawei, HiSilicon

- R4-2511553	Big CR to TR 37.941: Rel-19 CLTA-related agreements	Huawei, HiSilicon

- R4-2511554	Further discussion on Tx spurious emissions co-existence limits re-evaluation	Huawei, HiSilicon

- R4-2511560	Further discussion on preferred OTA test methods	Huawei, HiSilicon

- R4-2511561	Draft CR to TS 38.141-2: implementation of the preferred test method solution	Huawei, HiSilicon

- R4-2511562	Draft CR to TS 37.145-2: implementation of the preferred test method solution	Huawei, HiSilicon

- R4-2511671	CR to TS 38.104: improvements related to Expected EIRP for band n104	Ericsson Inc.

- R4-2511672	CR to TS 38.141-2: improvements related to Expected EIRP for band n104	Ericsson Inc.

- R4-2511673	CR to TS 38.141-2: Improvements on Annex I - TRP measurement procedures	Ericsson Inc.

- R4-2512572	CR to TS 38.115-2 for introduction of expected EIRP mask conformance test for NCR	Nokia, ZTE, Ericsson, Huawei, Qualcomm

- R4-2512573	Draft CR to TR 37.941: Addition of technical background for enhancement of co-location requirements in clause 6.4	Ericsson

- R4-2512574	Draft CR to TR 37.941: Impact of BS-to-BS isolation analysis on the legacy co-location requirements	ZTE Corporation, Sanechips, Ericsson

- R4-2512575	DraftCR to TR 37.941 on CLTA alternatives - wideband horn antenna	Nokia

- R4-2512576	Draft CR to TR 37.941: Background and motivation for CLTA alternatives discussion	Huawei, HiSilicon

- R4-2512577	Way Forward for[116][303] NR_BS_RF_Part2_CLTA_SE (CLTA part)	Huawei

- R4-2512578	Way Forward for [116][303] NR_BS_RF_Part2_CLTA_SE (SE part)	Huawei

- R4-2512579	Draft CR to TS 38.141-2 OTA test reduction for out-of-band blocking requirement	Nokia

- R4-2512580	Way Forward for [116][304] NR_BS_RF_Part3_OTA_TRP	ZTE

- R4-2512645	Way Forward for [116][332] IoT_NTN_Ph3_demod	ZTE

- R4-2512670	Big CR to TR 37.941: Rel-19 CLTA-related agreements	Huawei, HiSilicon

- R4-2512671	Draft CR to TS 38.141-2: implementation of the preferred test method solution	Huawei, HiSilicon

- R4-2512672	Draft CR to TS 37.145-2: implementation of the preferred test method solution	Huawei, HiSilicon

- R4-2512694	CR to TS 38.115-2 for introduction of expected EIRP mask conformance test for NCR	Nokia, ZTE, Ericsson, Huawei, Qualcomm