3GPP TSG RAN Meeting #109	RP-252597

# Beijing, CN, 15th Sep 2025 - 18th Sep 2025

Status Report to TSG

Agenda item:			13.5.2

| WI / SI Name | UE Conformance - Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_n28_PC2_40MHz_CBW-UEConTest |  |  |  |  |
| Unique ID | 1070062 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250249 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar 2026 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 92% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Danni Song |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#108 (the details can be found in R5-253902):

- 87% overall completeness achieved

- For ICS, 1 Tdocs was agreed.

- For TP analysis, 1 Tdocs was agreed.

- For RF, 8 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-253902	WP Rel-19 PC2 40MHz n28 after RAN5#108, CMCC

TS 38.508-2 CRs

- R5-253907	Update to PICS for n28 PC2 40MHz, CMCC

TS 38.905 CRs

- R5-255234	Adding TP analysis for NS_18 for n28 PC2, Huawei, HiSilicon, Ericsson

TS 38.521-1 CRs

- R5-253903	Update to MOP TC for n28 PC2 40MHz, CMCC

- R5-255264	Update to MOP UL MIMO TC for n28 PC2 40MHz, CMCC, Huawei, HiSilicon

- R5-255265	Update to MPR UL MIMO TC for n28 PC2 40MHz, CMCC, Huawei, HiSilicon

- R5-255266	Update to MOP TxD TC for n28 PC2 40MHz, CMCC, Huawei, HiSilicon

- R5-255267	Adding n28 PC2 to TxD MOP and MPR test cases, Huawei, HiSilicon

- R5-255232	Addition of AMPR NS_18 testing for n28 PC2, Huawei, HiSilicon, Ericsson

- R5-255233	Addition of AMPR NS_18 testing for n28 PC2 UL-MIMO test cases, Huawei, HiSilicon

- R5-254784	Addition of AMPR NS_18 testing for n28 PC2 TxD test cases, Huawei, HiSilicon

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template