3GPP TSG RAN Meeting #109								       RP-252602

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.6.4.5

| WI / SI Name | # Enhancements for Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_ATG_enh |  |  |  |  |
| Unique ID | 1030083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243285 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 50% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Xiaoran |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #110bis

Agreements in RAN4#110bis meeting, including RF core part.

- R4-2406594	WF on Rel-19 ATG UE requirements , CMCC

- R4-2406089	Way Forward for [110bis][312] NR_ATG_enh. ZTE

2.4.1.2	RAN4 #111

Agreements in RAN4#111 meeting, including RF core part.

- R4-2410687	WF on Rel-19 ATG UE RF requirements, CMCC

- R4-2409957	Way Forward for [111][312] NR_ATG_enh, ZTE

2.4.1.3	RAN4 #112

Agreements in RAN4#112 meeting, including RF core part and RD core part.

- R4-2414322	WF on Rel-19 ATG UE RF requirements, CMCC

- R4-2413510	Way Forward for [112][306] NR_ATG_enh, ZTE

- R4-2413959    WF on RRM requirements for NR_ATG_enh, CMCC

2.4.1.4	RAN4 #112bis

Agreements in RAN4#112bis meeting, including RF core part and RD core part.

- R4-2417121	WF on UE RF for ATG enhancement, CMCC

- R4-2416852    WF on RRM requirements for [112bis][208] NR_ATG_enh, CMCC

2.4.1.6	RAN4 #113

Agreements in RAN4#113 meeting, including RF core part and RD core part.

- R4-2420338	WF on NR ATG UE RF, CMCC

- R4-2419796	Way Forward for [113][305] NR_ATG_enh, ZTE

- R4-2420237    WF on RRM requirements for NR_ATG_enh, CMCC

2.4.1.7	RAN4 #114

Agreements in RAN4#114 meeting, including RF core part and RD core part.

- R4-2502280	draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA	, ZTE Corporation, Sanechips

- R4-2502591	WF on RRM requirements for NR_ATG_enh, CMCC

- R4-2502614	Coffee break discussion minutes on NR_ATG_enh, CMCC

- R4-2502952	WF on UE RF requirements for ATG, CMCC

#### 2.4.1.8	RAN4 #114bis

Agreements in RAN4#114bis meeting, including RF core part and RD core part.

- R4-2502280	Draft CR for 38.141-1, Introduction of R19 ATG enhancement BS RF requirements	CATT, ZTE Corporation, CMCC, Huawei, Ericsson

- R4-2504703	Draft CR for 38.141-2 to Introduce of R19 ATG enhancement BS RF requirements	CMCC, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon, Ericsson

- R4-2504704	Way Forward for [114bis][305] NR_ATG_enh	ZTE

- R4-2504760	Way Forward for [114bis][332] NR_ATG_enh_demod	CMCC

- R4-2504898	WF on RRM requirements for NR_ATG_enh	CMCC

- R4-2504924	Coffee break discussion minutes on NR_ATG_enh	CMCC

- R4-2505112	WF on UE RF requirements for NR ATG	CMCC

#### 2.4.1.9	RAN4 #115

Agreements in RAN4#115 meeting, including RF core part and RD core part.

- R4-2506095	Draft CR to TS 38.133 on general measurement requirement for ATG	CATT

- R4-2506240	Draft CR on L1-RSRP measurements for Reporting for ATG CA in Clause 9.5D	LG Electronics Inc.

- R4-2506412	draftCR on requirement applicability and cell re-selection requirement introduction for ATG CA	CMCC

- R4-2506823	draftCR for MRTD and interruption requirements for ATG UE in R19	Intel Corporation

- R4-2507964	Draft CR to TS 38.101-1: Maximum input level and ACS requirements for ATG CA	Qualcomm Incorporated

- R4-2507965	Draft CR for TS 38.101-1 to introduce Intermodulation characteristics for ATG UE supporting CA	Huawei, HiSilicon

- R4-2507966	Draft CR to TS 38.101-1 for Rel-19 ATG UE REFSENS requirements	LG Electronics France

- R4-2507967	Draft CR for TS 38.101-1 to introduce blocking characteristic, spurious response for ATG UE CA	Ericsson

- R4-2507970	WF on NR ATG enhancement	CMCC

- R4-2507992	Draft CR for TS 38.101-1 to Introduce R19 ATG enhancement UE RF requirements	CMCC

- R4-2508263	WF on RRM requirements for NR_ATG_enh	CMCC

- R4-2508322	draft CR on ATG UE Scell activation/deactivation requirement and active BWP switching delay	Apple

- R4-2508323	CR on core requirements for Rel-19 ATG	Huawei, HiSilicon

- R4-2508324	Draft CR on intra-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

- R4-2508325	Draft CR for ATG Rel-19 Pre-configured measurement gap activation/deactivation delay	Ericsson

- R4-2508326	Draft CR for L1-SINR measurements for Reporting with ATG	Ericsson

- R4-2508329	LS on UE signaling design for NR ATG enh	CMCC

- R4-2508435	Coffee break discussion minutes for NR_ATG_enh	CMCC

- R4-2508438	Draft CR to TS 38.133 on CSI-RS based L3 measurements for ATG	CATT

- R4-2508439	Draft CR on inter-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

- R4-2508724	Way Forward for [115][328] NR_ATG_enh_demod	CMCC

- R4-2508454	Big draftCR on TS 38.133 for NR ATG enhancement	CMCC

#### 2.4.1.10	RAN4 #116

Agreements in RAN4#116 meeting, including RF core part and RD core part.

- R4-2509277	Draft CR to TS 38.133 on general measurement requirement for ATG	CATT

- R4-2509465	(NR_ATG_enh-Core) draft CR on ATG UE Scell activation/deactivation requirement and active BWP switching delay	Apple

- R4-2510017	Big CR on TS 38.133 for NR ATG enhancement	CMCC

- R4-2510122	Draft CR on TS 38.101-1 to Introduce R19 ATG enhancement REFSENS requirements (NR_ATG_enh-Core)	CMCC

- R4-2510124	Big CR on TS 38.101-1 to introduce R19 ATG UE RF requirements (NR_ATG_enh-Core)	CMCC, ZTE Corporation, Sanechips, Apple, Qualcomm Incorporated, Huawei, HiSilicon, LG Electronics France, Ericsson

- R4-2510725	Draft CR on intra-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

- R4-2510726	Draft CR on inter-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

- R4-2510923	CR to TS 38.104: Introduction of Rel-19 ATG BS supporting CA	ZTE Corporation, CMCC, CATT, Huawei, Ericsson

- R4-2511784	Draft CR on TS 38.101-1 to Introduce R19 ATG enhancement emissions requirements (NR_ATG_enh-Core)	CMCC

- R4-2511785	(NR_ATG_enh-Core) draft CR on ATG UE MOP requirement	Apple

- R4-2511786	Draft CR to TS 38.101-1: the introduction of ATG UE in clause 6.3J and 6.4J	ZTE Corporation, Sanechips

- R4-2512122	WF on RRM requirements for NR_ATG_enh	CMCC

- R4-2512150	Draft CR to TS 38.133 on MRTD and interruption requirements for Rel-19 ATG	Intel

- R4-2512176	Draft CR to TS 38.133 on CSI-RS based L3 measurements for ATG	CATT

- R4-2512177	Draft CR on L1-RSRP measurements for ATG CA requirements (Clause 9.5D)	LG Electronics Inc.

- R4-2512178	(NR_ATG_enh-Core) draftCR to 38.133 Introduce requirement applicability and cell re-selection requirement for ATG CA	CMCC

- R4-2512179	Draft CR on core requirements of RLM and LR for Rel-19 ATG	Huawei, HiSilicon

- R4-2512180	Correction of Big draftCR on TS 38.133 for NR ATG enhancement	Ericsson

- R4-2512602	Way Forward for [116][326] NR_ATG_enh_demod	ZTE, CMCC

2.4.2	Remaining Open issues

The performance part:

- Specify corresponding RRM performance and demodulation requirements for intra-band co-located and inter-band co-located DL CA.

- Specify corresponding demodulation requirements for support of UL MIMO with 2TX for single CC for UE with dual-polarization antenna.

- Specify demodulation requirements for support of DL MIMO for UE with limited test cases.

- Specify conformance testing and conformance requirements for BS.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#110bis

[1] R4-2404347 Overview on requirement impact for ATG UE, Apple

[2] R4-2404460 Discussion on BS RF requirements for ATG CA, CATT

[3] R4-2404608 Discussion on ATG UE RF requirements for UL-MIMO, LG Electronics

[4] R4-2404692 (NR_ATG_enh-Core) Work plan on Rel-19 enhancements for ATG, Moderator (CMCC)

[5] R4-2404693 (NR_ATG_enh-Core) General consideration on UE RF core requirements for ATG with CA and UL-MIMO, CMCC

[6] R4-2404694 (NR_ATG_enh-Core)  General consideration on BS RF core requirements for ATG with CA, CMCC

[7] R4-2405285 Topic summary for [110bis][132] NR_ATG_enh, Moderator (CMCC)

[8] R4-2405303 R19 ATG RF requirements discussion, Huawei, HiSilicon

[9] R4-2405344 General discussion on Rel-19 ATG UE RF, Huawei, HiSilicon

[10] R4-2405345 General discussion on UE spec impacts and Rel-19 ATG UE spec framework, Huawei, HiSilicon

[11] R4-2405521 Discussion on RF considerations of ATG UE CA and UL MIMO, Ericsson

[12] R4-2405522 Discussion on RF considerations of ATG BS CA, Ericsson

[13] R4-2405621 Discussion on RF requirements for ATG UE in Rel-19, ZTE Corporation

[14] R4-2405622 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation

[15] R4-2405623 draft CR to TS 38.104 the introduction of ATG supporting CA, ZTE Corporation

[16] R4-2405832 Topic summary for [110bis][312] NR_ATG_enh, Moderator (ZTE)

[17] R4-2406089 Way Forward for [110bis][312] NR_ATG_enh, Moderator (ZTE)

[18] R4-2406594 WF on Rel-19 ATG UE requirements, Moderator (CMCC)

RAN4#111

[1] R4-2407279 On intra-band CA for ATG UE, Apple

[2] R4-2407280 On inter-band CA for ATG UE, Apple

[3] R4-2407281 On MIMO for ATG UE, Apple

[4] R4-2407553 Discussion on the remaining issues for ATG enhancement BS RF, CATT

[5] R4-2407949 (NR_ATG_enh-Core) Discussion on BS RF requirements for ATG with CA, CMCC

[6] R4-2407950 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[7] R4-2407951 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[8] R4-2407952 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[9] R4-2407985 ATG UE RF requirements for UL-MIMO, LG Electronics

[10] R4-2408940 Topic summary for [111][129] NR_ATG_enh, Moderator (CMCC)

[11] R4-2409333 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[12] R4-2409334 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[13] R4-2409335 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[14] R4-2409600 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation, Sanechips

[15] R4-2409601 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[16] R4-2409602 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[17] R4-2409603 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[18] R4-2409661 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[19] R4-2409662 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[20] R4-2409663 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[21] R4-2409664 Discussion on ATG UE deployment scenario for n3 and n39, Ericsson

[22] R4-2409665 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[23] R4-2409957 Way Forward for [111][312] NR_ATG_enh, Moderator (ZTE)

[24] R4-2410107 Topic summary for [111][312] NR_ATG_enh, Moderator (ZTE)

[25] R4-2410687 WF on Rel-19 ATG UE RF requirements, Moderator (CMCC)

RAN4#112

[1] R4-2411353 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[2] R4-2411423 RRM requirement impact for ATG, Apple

[3] R4-2411644 Discussion on Rel-19 ATG CA RRM requirements, Ericsson

[4] R4-2411687 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[5] R4-2411726 (NR_ATG_enh-Core) Discussion on BS RF requirements for ATG with CA, CMCC

[6] R4-2411727 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[7] R4-2411728 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[8] R4-2411729 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[9] R4-2411758 (NR_ATG_enh-Core) Overview of RRM requirements for R19 ATG, CMCC

[10] R4-2411876 ATG UE RF requirements for UL-MIMO, LG Electronics

[11] R4-2411930 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation, Sanechips

[12] R4-2411931 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[13] R4-2412229 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[14] R4-2412701 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[15] R4-2412702 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[16] R4-2412703 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[17] R4-2412954 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[18] R4-2412955 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[19] R4-2412956 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[20] R4-2413078 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[21] R4-2413159 Remaining issue on MIMO for ATG UE, Apple

[22] R4-2413262 Views on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[23] R4-2413264 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[24] R4-2413265 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[25] R4-2413266 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[26] R4-2413267 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[27] R4-2413406 Topic summary for [112][306] NR_ATG_enh, Moderator (ZTE)

[28] R4-2413510 Way Forward for [112][306] NR_ATG_enh, ZTE

[29] R4-2412830 Topic summary for [112][128] NR_ATG_enh, Moderator(CMCC)

[30] R4-2413959 WF on RRM requirements for NR_ATG_enh, CMCC

[31] R4-2411812 Topic summary for [112][217] NR_ATG_enh, Moderator (CMCC)

[32] R4-2413959 WF on RRM requirements for NR_ATG_enh, CMCC

RAN4#112bis

[1] R4-2414976 discussion on BS requirements for ATG enhancements, Huawei, HiSilicon

[2] R4-2415002 (NR_ATG_enh-Core) Discussion on RRM requirements for R19 ATG, CMCC

[3] R4-2415013 Discussion on BS RF requirements for ATG with CA, CMCC

[4] R4-2415014 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[5] R4-2415015 Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[6] R4-2415016 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[7] R4-2415104 Discussion on the remaining issues for ATG enhancement BS RF, CATT

[8] R4-2415105 Draft CR for 38.104: Introduction of R19 ATG enhancement BS RF requirements, CATT

[9] R4-2415154 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[10] R4-2415230 Topic summary for [112bis][126] NR_ATG_enh, Moderator(CMCC)

[11] R4-2415311 On Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[12] R4-2415522 RRM requirement for ATG, Apple

[13] R4-2415655 Topic summary for [112bis][208] NR_ATG_enh, Moderator (CMCC)

[14] R4-2415698 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[15] R4-2415839 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[16] R4-2415869 Draft CR for TS 38.104 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[17] R4-2415878 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[18] R4-2415896 ATG UE RF requirements for inter-band CA, LG Electronics

[19] R4-2415897 ATG UE RF requirements for UL-MIMO, LG Electronics

[20] R4-2415915 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[21] R4-2415985 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[22] R4-2415986 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[23] R4-2415987 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[24] R4-2415988 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[25] R4-2415989 Draft CR for 38.104 Introduction of Rel-19 ATG enhancement BS RF, Ericsson

[26] R4-2416009 Further Discussion on Rel-19 ATG CA RRM requirements, Ericsson

[27] R4-2416046 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[28] R4-2416047 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[29] R4-2416048 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[30] R4-2416235 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[31] R4-2416236 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[32] R4-2416237 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[33] R4-2416526 Topic summary for [112bis][305] NR_ATG_enh, Moderator (ZTE)

[34] R4-2416852 WF on RRM requirements for [112bis][208] NR_ATG_enh, CMCC

[35] R4-2417121 WF on UE RF for ATG enhancement, CMCC

RAN4#113

[1] R4-2417716 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[2] R4-2418076 ATG UE RF requirements for UL-MIMO, LG Electronics

[3] R4-2418150 Topic summary for [113][128] NR_ATG_enh, Moderator (CMCC)

[4] R4-2418275 Topic summary for [113][217] NR_ATG_enh, Moderator (CMCC)

[5] R4-2418410 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[6] R4-2418425 Discussion on RRM requirements for R19 ATG, CMCC

[7] R4-2418581 RRM requirement for ATG, Apple

[8] R4-2418679 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[9] R4-2418689 Discussion on RF requirement for ATG BS CA, ZTE Corporation, Sanechips

[10] R4-2418730 Discussion on BS RF requirements for ATG with CA, CMCC

[11] R4-2418731 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[12] R4-2418732 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[13] R4-2418845 Views On Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[14] R4-2419064 Draft CR for TS 38.101-1 to introduce DL intra-band contiguous CA for R19 ATG UE, Huawei, HiSilicon

[15] R4-2419065 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[16] R4-2419066 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[17] R4-2419116 Discussion on Rel-19 ATG RRM Enhancement Issues, Ericsson

[18] R4-2419204 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[19] R4-2419205 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[20] R4-2419264 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[21] R4-2419548 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[22] R4-2419549 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[23] R4-2419592 Topic summary for [113][305] NR_ATG_enh, Moderator (ZTE)

[24] R4-2419796 Way Forward for [113][305] NR_ATG_enh, ZTE

[25] R4-2420338 R4-2420237 WF on RRM requirements for NR_ATG_enh, CMCC

[26] WF on NR ATG UE RF, CMCC

RAN4#114

[1] R4-2500530 Topic summary for [114][216] NR_ATG_enh, Moderator (CMCC)

[2] R4-2500566 Topic summary for [114][305] NR_ATG_enh, Moderator (ZTE)

[3] R4-2500682 Topic summary for [114][130] NR_ATG_enh, Moderator(CMCC)

[4] R4-2500783 BS RF requirements for ATG enhancements, Huawei, HiSilicon

[5] R4-2500784 Draft CR for TS 38.104 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[6] R4-2500837 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[7] R4-2500843 Discussion on RRM requirements for R19 ATG, CMCC

[8] R4-2500857 Draft CR for TS 38.104 on ATG BS RF clarification, CMCC

[9] R4-2500858 Discussion on BS RF requirements for ATG with DL MIMO, CMCC

[10] R4-2500859 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[11] R4-2500860 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[12] R4-2500906 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[13] R4-2500937 Discussion on left open issues for ATG BS CA, ZTE Corporation, Sanechips

[14] R4-2500995 Discussion on BS RF requirements for enhancements for Air-to-ground network for NR, CATT

[15] R4-2500996 Draft CR for 38.104, Introduction of R19 ATG enhancement BS RF requirements, CATT

[16] R4-2500997 Draft CR for 38.141-1, Introduction of R19 ATG enhancement BS RF requirements, CATT

[17] R4-2500998 Draft CR for 38.141-2, Introduction of R19 ATG enhancement BS RF requirements, CATT

[18] R4-2501016 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[19] R4-2501273 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[20] R4-2501451 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[21] R4-2501452 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[22] R4-2501703 Discussion on Rel-19 ATG CA RRM Core Enhancement Related Remaining Issues, Ericsson

[23] R4-2501732 Discussion on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[24] R4-2501871 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[25] R4-2501872 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[26] R4-2501873 Discussion on RF requirement for DL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[27] R4-2501902 ATG UE RF requirements for UL-MIMO, LG Electronics

[28] R4-2501938 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[29] R4-2501939 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[30] R4-2501940 Discussion on RF requirement of ATG UE DL MIMO, Ericsson

[31] R4-2501941 Draft CR for 38.104 TAE and multiband requirement for ATG DL MIMO BS, Ericsson

[32] R4-2501942 Discussion on TAE requirement of ATG BS DL MIMO, Ericsson

[33] R4-2502280 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[34] R4-2502591 WF on RRM requirements for NR_ATG_enh, CMCC

[35] R4-2502614 Coffee break discussion minutes on NR_ATG_enh, CMCC

[36] R4-2502952 WF on UE RF requirements for ATG, CMCC

RAN4#114bis

[1] R4-2503218 Draft CR for TS 38.141-1 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[2] R4-2503219 Draft CR for TS 38.141-2 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[3] R4-2503373 Discussion on RRM requirements for R19 ATG, CMCC

[4] R4-2503374 Discussion on measurement accuracy and test cases for R19 ATG, CMCC

[5] R4-2503375 Discussion on demodulation and CSI requirements for Rel-19 ATG, CMCC

[6] R4-2503394 Discussion on BS RF requirements for ATG, CMCC

[7] R4-2503395 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[8] R4-2503396 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[9] R4-2503427 Discussion on enhancements for Rel-19 ATG RRM core requirements, CATT

[10] R4-2503428 Discussion on enhancements for Rel-19 ATG RRM performance requirements, CATT

[11] R4-2503460 Draft CR for 38.141-2, Introduction of R19 ATG enhancement BS RF requirements, CATT

[12] R4-2503617 Topic summary for [114bis][207] NR_ATG_enh, Moderator (CMCC)

[13] R4-2503694 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[14] R4-2503695 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[15] R4-2503703 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[16] R4-2503704 Draft CR on L1-RSRP measurements for Reporting for ATG CA in Clause 9.5D, LG Electronics Inc.

[17] R4-2503723 Discussion for ATG UE RF requirements, LG Electronics France

[18] R4-2503878 Discussions on RRM core requirements for Rel-19 ATG, Huawei, HiSilicon

[19] R4-2503879 Discussions on RRM performance requirements for Rel-19 ATG, Huawei, HiSilicon

[20] R4-2503958 Clarification on the multi-band requirements for ATG BS CA, ZTE Corporation, Sanechips

[21] R4-2503959 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[22] R4-2503960 Discussion on the ATG BS CA conformance test, ZTE Corporation, Sanechips

[23] R4-2504000 Discussion on Rel-19 ATG demodulation requirements, ZTE Corporation, Sanechips

[24] R4-2504038 Discussion on RF requirements of ATG UE inter-band CA, Ericsson

[25] R4-2504039 Discussion on RF requirements of ATG UE UL MIMO, Ericsson

[26] R4-2504040 Draft CR for 38.141-1  ATG BS test requirements, Ericsson

[27] R4-2504041 Draft CR for 38.141-2  ATG BS test requirements, Ericsson

[28] R4-2504042 Discussion on ATG BS DL test requirement, Ericsson

[29] R4-2504057 Discussion on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[30] R4-2504244 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[31] R4-2504245 Discussion on RRM performance of R19 ATG, ZTE Corporation, Sanechips

[32] R4-2504356 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[33] R4-2504357 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[34] R4-2504384 Discussion on NR ATG enhancement for demodulation, Ericsson

[35] R4-2504443 On Enhancements for Air-to-ground network for NR, Nokia

[36] R4-2504461 Discussion on Remaining Issues Related to Rel-19 ATG CA in RRM Core, Ericsson

[37] R4-2504464 Discussions on RRM Performance Enhancement Requirements for Rel-19 ATG CA, Ericsson

[38] R4-2504540 View on BS demodulation requirement for ATG, Samsung

[39] R4-2504630 Topic summary for [114bis][305] NR_ATG_enh, Moderator (ZTE)

[40] R4-2504683 Topic summary for [114bis][125] NR_ATG_enh, Moderator(CMCC)

[41] R4-2504691 Topic summary for [114bis][332] NR_ATG_enh_demod, Moderator (CMCC)

[42] R4-2504702 Draft CR for 38.141-1, Introduction of R19 ATG enhancement BS RF requirements, CATT, ZTE Corporation, CMCC, Huawei, Ericsson

[43] R4-2504703 Draft CR for 38.141-2 to Introduce of R19 ATG enhancement BS RF requirements, CMCC, ZTE Corporation, Sanechips, CATT, Huawei, HiSilicon, Ericsson

[44] R4-2504704 Way Forward for [114bis][305] NR_ATG_enh, ZTE

[45] R4-2504760 Way Forward for [114bis][332] NR_ATG_enh_demod, CMCC

[46] R4-2504898 WF on RRM requirements for NR_ATG_enh, CMCC

[47] R4-2504924 Coffee break discussion minutes on NR_ATG_enh, CMCC

[48] R4-2504925 Draft CR to TS 38.133 on general measurement requirement for ATG, CATT

[49] R4-2504926 Draft CR to TS 38.133 on CSI-RS based L3 measurements for ATG, CATT

[50] R4-2504927 draft CR on ATG UE RRM requirement, Apple

[51] R4-2504928 Draft CR on core requirements for Rel-19 ATG, Huawei, HiSilicon

[52] R4-2504929 draftCR for MRTD and interruption requirements for ATG UE in R19, Intel Corporation

[53] R4-2504930 Draft CR on intra-frequency measurement for R19 ATG, ZTE Corporation, Sanechips

[54] R4-2504931 Draft CR on inter-frequency measurement for R19 ATG, ZTE Corporation, Sanechips

[55] R4-2504932 Draft CR for ATG Rel-19 Pre-configured measurement gap activation/deactivation delay, Ericsson

[56] R4-2504933 Draft CR for L1-SINR measurements for Reporting with ATG, Ericsson

[57] R4-2504941 draftCR Introduce requirement applicability and cell re-selection requirement for ATG CA, CMCC

[59] R4-2505112 WF on UE RF requirements for NR ATG, CMCC

RAN4#115

[1] R4-2505532 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[2] R4-2505560 Topic summary for [115][211] NR_ATG_enh, Moderator (CMCC)

[3] R4-2505971 View on BS demodulation requirement for ATG, Samsung

[4] R4-2506026 (NR_ATG_enh-Perf)CR for 38.141-1, Introduction of R19 ATG enhancement BS RF requirements, CATT, ZTE Corporation, CMCC, Huawei, Ericsson

[5] R4-2506094 Discussion on enhancements for Rel-19 ATG RRM core requirements, CATT

[6] R4-2506095 Draft CR to TS 38.133 on general measurement requirement for ATG, CATT

[7] R4-2506097 Discussion on enhancements for Rel-19 ATG RRM performance requirements, CATT

[8] R4-2506238 Discussion on RRM core requirements for ATG CA operation, LG Electronics Inc.

[9] R4-2506239 Discussion on RRM performance requirements for ATG CA operation, LG Electronics Inc.

[10] R4-2506240 Draft CR on L1-RSRP measurements for Reporting for ATG CA in Clause 9.5D, LG Electronics Inc.

[11] R4-2506310 Discussion for ATG UE RF requirements, LG Electronics France

[12] R4-2506367 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[13] R4-2506411 Discussion on RRM core requirements for R19 ATG, CMCC

[14] R4-2506412 draftCR on requirement applicability and cell re-selection requirement introduction for ATG CA, CMCC

[15] R4-2506414 Discussion on test cases for R19 ATG, CMCC

[16] R4-2506415 Discussion on demodulation and CSI requirements for Rel-19 ATG, CMCC

[17] R4-2506802 Discussions on RRM core requirements for Rel-19 ATG, Huawei, HiSilicon

[18] R4-2506803 Discussions on RRM performance requirements for Rel-19 ATG, Huawei, HiSilicon

[19] R4-2506823 draftCR for MRTD and interruption requirements for ATG UE in R19, Intel Corporation

[20] R4-2506941 Views on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[21] R4-2506951 Discussion on Rel-19 ATG demodulation requirements, ZTE Corporation, Sanechips

[22] R4-2507142 Discussion on ATG enhancement demodulation requirement, Ericsson

[23] R4-2507143 Simulation on ATG enhancement demodulation, Ericsson

[24] R4-2507284 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[25] R4-2507285 Discussion on RRM performance of R19 ATG, ZTE Corporation, Sanechips

[26] R4-2507336 Discussion on Rel-19 ATG CA in RRM Core Open Issues, Ericsson

[27] R4-2507337 Discussions on Rel-19 ATG CA RRM Performance Enhancement, Ericsson

[28] R4-2507396 Discussion on power declaration on ATG UE CA and MIMO in the feature list, Ericsson

[29] R4-2507509 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[30] R4-2507569 Topic summary for [115][130] NR_ATG_enh, Moderator (CMCC)

[31] R4-2507623 On Enhancements for Air-to-ground network for NR, Nokia

[32] R4-2507837 Topic summary for [115][305] NR_ATG_enh, Moderator (ZTE)

[33] R4-2507860 Topic summary for [115][328] NR_ATG_enh_demod, Moderator (CMCC)

[34] R4-2507963 draft CR on ATG UE MOP requirement, Apple

[35] R4-2507964 Draft CR to TS 38.101-1: Maximum input level and ACS requirements for ATG CA, Qualcomm Incorporated

[36] R4-2507965 Draft CR for TS 38.101-1 to introduce Intermodulation characteristics for ATG UE supporting CA, Huawei, HiSilicon

[37] R4-2507966 Draft CR to TS 38.101-1 for Rel-19 ATG UE REFSENS requirements, LG Electronics France

[38] R4-2507967 Draft CR for TS 38.101-1 to introduce blocking characteristic, spurious response for ATG UE CA, Ericsson

[39] R4-2507969 Draft CR to TS 38.101-1: the introduction of ATG UE in clause 6.3J and 6.4J, ZTE Corporation, Sanechips

[40] R4-2507970 WF on NR ATG enhancement, CMCC

[41] R4-2507992 Draft CR for TS 38.101-1 to Introduce R19 ATG enhancement UE RF requirements, CMCC

[42] R4-2508263 WF on RRM requirements for NR_ATG_enh, CMCC

[43] R4-2508322 draft CR on ATG UE Scell activation/deactivation requirement and active BWP switching delay, Apple

[44] R4-2508323 CR on core requirements for Rel-19 ATG, Huawei, HiSilicon

[45] R4-2508324 Draft CR on intra-frequency measurement for R19 ATG, ZTE Corporation, Sanechips

[46] R4-2508325 Draft CR for ATG Rel-19 Pre-configured measurement gap activation/deactivation delay, Ericsson

[47] R4-2508326 Draft CR for L1-SINR measurements for Reporting with ATG, Ericsson

[48] R4-2508329 LS on UE signaling design for NR ATG enh, CMCC

[49] R4-2508435 Coffee break discussion minutes for NR_ATG_enh, CMCC

[50] R4-2508438 Draft CR to TS 38.133 on CSI-RS based L3 measurements for ATG, CATT

[51] R4-2508439 Draft CR on inter-frequency measurement for R19 ATG, ZTE Corporation, Sanechips

[52] R4-2508454 Big draftCR on TS 38.133 for NR ATG enhancement, CMCC

[53] R4-2508724 Way Forward for [115][328] NR_ATG_enh_demod, CMCC

RAN4#116

[1] R4-2509053	Topic summary for [116][210] NR_ATG_enh	Moderator (CMCC)

[2] R4-2509097	Topic summary for [116][130] NR_ATG_enh	Moderator (CMCC)

[3] R4-2509277	Draft CR to TS 38.133 on general measurement requirement for ATG	CATT

[4] R4-2509279	Discussion on enhancements for Rel-19 ATG RRM performance requirements	CATT

[5] R4-2509406	Discussion and simulation results of PUSCH demodulation requirement for ATG	Samsung

[6] R4-2509465	(NR_ATG_enh-Core) draft CR on ATG UE Scell activation/deactivation requirement and active BWP switching delay	Apple

[7] R4-2509634	Discussion on RRM core requirements for ATG CA operation	LG Electronics Inc.

[8] R4-2509636	Discussion on RRM performance requirements for ATG CA operation	LG Electronics Inc.

[9] R4-2510015	Discussion on RRM core requirements for R19 ATG	CMCC

[10] R4-2510017	Big CR on TS 38.133 for NR ATG enhancement	CMCC

[11] R4-2510018	Discussion on test cases for R19 ATG	CMCC

[12] R4-2510019	Discussion on demodulation requirements for Rel-19 ATG	CMCC

[13] R4-2510020	Simulation results for Rel-19 ATG	CMCC

[14] R4-2510122	Draft CR on TS 38.101-1 to Introduce R19 ATG enhancement REFSENS requirements (NR_ATG_enh-Core)	CMCC

[15] R4-2510124	Big CR on TS 38.101-1 to introduce R19 ATG UE RF requirements (NR_ATG_enh-Core)	CMCC, ZTE Corporation, Sanechips, Apple, Qualcomm Incorporated, Huawei, HiSilicon, LG Electronics France, Ericsson

[16] R4-2510552	Discussions on RRM core requirements for Rel-19 ATG	Huawei, HiSilicon

[17] R4-2510553	Discussions on RRM performance requirements for Rel-19 ATG	Huawei, HiSilicon

[18] R4-2510678	Discussion on RRM aspects of R19 ATG	ZTE Corporation, Sanechips

[19] R4-2510679	Discussion on RRM performance of R19 ATG	ZTE Corporation, Sanechips

[20] R4-2510716	Discussion on ATG enhancement demodulation requirement	Ericsson

[21] R4-2510717	Simulation on ATG enhancement demodulation	Ericsson

[22] R4-2510725	Draft CR on intra-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

[23] R4-2510726	Draft CR on inter-frequency measurement for R19 ATG	ZTE Corporation, Sanechips

[24] R4-2510923	CR to TS 38.104: Introduction of Rel-19 ATG BS supporting CA	ZTE Corporation, CMCC, CATT, Huawei, Ericsson

[25] R4-2510980	Discussion on Rel-19 ATG demodulation requirements	ZTE Corporation, Sanechips

[26] R4-2510993	On Enhancements for Air-to-ground network for NR	Nokia

[27] R4-2511265	Discussion on Rel-19 ATG CA RRM Core Issues	Ericsson

[28] R4-2511266	Discussions on Rel-19 ATG CA RRM Performance Enhancement remaining issues	Ericsson

[29] R4-2511471	Topic summary for [116][326] NR_ATG_enh_demod	Moderator (CMCC)

[30] R4-2511784	Draft CR on TS 38.101-1 to Introduce R19 ATG enhancement emissions requirements (NR_ATG_enh-Core)	CMCC

[31] R4-2511785	(NR_ATG_enh-Core) draft CR on ATG UE MOP requirement	Apple

[32] R4-2511786	Draft CR to TS 38.101-1: the introduction of ATG UE in clause 6.3J and 6.4J	ZTE Corporation, Sanechips

[33] R4-2512122	WF on RRM requirements for NR_ATG_enh	CMCC

[34] R4-2512150	Draft CR to TS 38.133 on MRTD and interruption requirements for Rel-19 ATG	Intel

[35] R4-2512176	Draft CR to TS 38.133 on CSI-RS based L3 measurements for ATG	CATT

[36] R4-2512177	Draft CR on L1-RSRP measurements for ATG CA requirements (Clause 9.5D)	LG Electronics Inc.

[37] R4-2512178	(NR_ATG_enh-Core) draftCR to 38.133 Introduce requirement applicability and cell re-selection requirement for ATG CA	CMCC

[38] R4-2512179	Draft CR on core requirements of RLM and LR for Rel-19 ATG	Huawei, HiSilicon

[39] R4-2512180	Correction of Big draftCR on TS 38.133 for NR ATG enhancement	Ericsson

[40] R4-2512602	Way Forward for [116][326] NR_ATG_enh_demod	ZTE, CMCC