3GPP TSG RAN Meeting #109								RP-252938

September 15–18, 2025, Beijing, China

Source:	Ericsson

Title:	Rel-19 NR Carrier Aggregation (CA)/Dual Connectivity (DC) for x bands DL with y bands UL (x<7, y<3) and Supplementary Uplink (SUL) band combinations/CA band combinations with a single SUL or two SUL cells

Document for:	Approval

Agenda Item:	9.7.2.2

3GPP™ Work Item Exception

# Title: 	Rel-19 NR Carrier Aggregation (CA)/Dual Connectivity (DC) for x bands DL with y bands UL (x<7, y<3) and Supplementary Uplink (SUL) band combinations/CA band combinations with a single SUL or two SUL cells

## Acronym: 	NR_CADC_SUL_R19

## Unique Identifier:	1040120

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-2, TS 38.101-3, 38.719-01-01, 38.719-02-01, 38.719-03-01, 38.719-00-00 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not support in Release 19. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of NR_CADC_SUL_R19.

Contentious Issues:

None.