3GPP TSG RAN meeting #109								                      RP-252861

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.7.2.3

| WI / SI Name | Simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC in Rel-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | LTE_NR_R19_Simult_RxTx-Core |  |  |  |  |
| Unique ID | 1040125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251536 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N.A | Core part: 12/2025 | Performance part: N/A | Testing part: N.A |  |
| Overall Completion level | Study Item: N.A | Core part: 80% | Performance Part: N/A | Testing part: N.A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Dan Hu |
|  | Company | Huawei |
|  | Email | hudan11@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair during RAN4#109 meeting, it is suggested to postpone all the basket WIs in RAN4#109 by one quarter (i.e., postpone the completion of basket WIs to March). In this WI, there are 6 newly requested BC, and some other remaining issues needed to be completed in Rel-18.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1		RAN4

2.1.1	Agreements

Agreements in RAN4 #116:

For CA_n5-n8, in RAN4#116bis, an agenda item in RRM session will be introduced to discuss and determine if there is RRM impact. If RRM impact is identified and agreed, this topic will not be further pursued. If not, the discussion will continue in main session under R19 maintenance.

- When n5DL is operated, n8UL RF path needs to be switched off and the same for the other way around.

- Proponent companies are encouraged to bring detailed anlysis, including the possible gain/loss.

Before the conclusion on RRM impact is made, no further discussion is needed in the main session.

2.1.2	Remaining Open issues

1. Handling of exceptions for FDD-FDD band combinations, including the simultaneous Rx-Tx deviations for CA_n5-n8.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#112:

[1] R4-2411157	On simultaneous Rx/Tx, Apple

[2] R4-2411256	Discussion on simultaneous Rx-Tx of CA_n40-n41, Murata Manufacturing Co Ltd

[3] R4-2412540	Discussion on Rel-19 simultaneous Rx-Tx issues, Huawei, Hisilicon.

[4] R4-2414266	Draft CR to 38.101-1 to clarify simultaneous Rx/Tx applicability for FDD-TDD combinations, Apple

[5] R4-2414267	Draft CR to 38.101-3 to clarify simultaneous Rx/Tx applicability for band combinations, Apple

[6] R4-2412541	drafCR to 38.101-1: On Rel-19 simultaneous Rx-Tx, Huawei, Hisilicon

[7] R4-2414268	WF on simultaneous Rx-Tx for CA_n40-n41, Huawei.

RAN4#112bis:

[8] R4-2415027	Discussion on simultaneous Rx/Tx for CA_n40-n41, CMCC

[9] R4-2415328	On simultaneous Rx/Tx for CA_n40A-n41A, Apple

[10] R4-2415359	Further discussion on simultaneous Rx-Tx of CA_n40-n41, Murata Manufacturing Co Ltd

[11] R4-2416262	CA_n40-n41 Simultaneous RxTx, Skyworks Solutions Inc

[12] R4-2416359	drafCR to 38.101-1: On Rel-19 simultaneous Rx-Tx, Huawei, Hisilicon

[13] R4-2417058	WF on simultaneous Tx-Rx for CA_n40A-n41A, Huawei

RAN4#113:

[14] R4-2417984	revisedWID simultaneous Rx-Tx, Huawei, Hisilicon

[15] R4-2417985	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[16] R4-2417986	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, Hisilicon

[17] R4-2417744	On simultaneous Rx/Tx, Apple

[18] R4-2417783	Discussion on MSD for simultaneous Rx-Tx of CA_n40-n41 based on the additional test point, Murata Manufacturing Co Ltd

[19] R4-2418743	Discussion on simultaneous Rx/Tx for CA_n40-n41, CMCC

[20] R4-2419075	Considerations on CA_n40A-n41A, Qualcomm France

[21] R4-2419697	CA_n40-n41 Simultaneous RxTx, Skyworks Solutions Inc

[22] R4-2417983	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[23] R4-2420350	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[24] R4-2420505	draftCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[25] R4-2420351	WF on simultaneous Rx-Tx for CA_n40A-n41A, Huawei

RAN4#114:

[26] R4-2500146	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[27] R4-2500305	On simultaneous RxTx for CA_n40A-n41A, Apple

[28] R4-2501576	CA_n40A-n41A MSD, Qualcomm France

[29] R4-2501953	CA_n40A-n41A second MSD test point, Skyworks Solutions Inc

[30] R4-2501993	On simultaneous RxTx requirements, Skyworks Solutions Inc

[31] R4-2503018	TP to TR38.793 on CA_n40A-n41A, Huawei, HiSilicon

[32] R4-2501944	(LTE_NR_R19_Simult_RxTx-Core) Cat F CR for TS 38.101-1-j00 Simultaneous RxTx clean-up, Skyworks Solutions Inc

[33] R4-2500148	TR 38.793 v0.0.1 Rel-19 Requirements for simultaneous Rx/Tx band combinations for NR CA/DC, NR SUL and LTE/NR DC, Huawei, HiSilicon

[34] R4-2500714	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, Hisilicon

[35] R4-2500715	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, Hisilicon

[36] R4-2502840    WF on simultaneous Rx-Tx, Huawei

RAN4#114bis:

[37] R4-2503143	TR 38.793 v0.1.0 Rel-19 Requirements for simultaneous RxTx band combinations for NR CADC, NR SUL and LTENR DC, Huawei, HiSilicon

[38] R4-2503145	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[39] R4-2503190	On simultaneous RxTx for CA_n40A-n41A, Apple

[40] R4-2504126	On further improvements for simultaneous Rx-Tx notes, Nokia

[41] R4-2503144	draftCR to 38.101-1 Simultaneous Rx-Tx, Huawei, HiSilicon

[42] R4-2505226	draftCR to 38.101-1 Simultaneous Rx-Tx, Huawei, HiSilicon

[43] R4-2505093	WF on simultaneous Rx-Tx issues for UL CA_n5-n8 and others, Huawei

[44] R4-2505123	LS on simultaneous Tx-Rx capability for TDD-SDL and TDD-FDD combinations, Huawei

RAN4#115:

[45] R4-2505326	BigCR to 38.101-1: Simultaneous Rx-Tx, Huawei, HiSilicon

[46] R4-2505327	BigCR to 38.101-3: Simultaneous Rx-Tx, Huawei, HiSilicon

[47] R4-2506975	Revised WID for Rel-19 simultaneous Rx-Tx, Huawei, HiSilicon, China Telecom, CATT

[48] R4-2505324	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[49] R4-2506269	Views on 3 switching solutions for n5-n8 2UL/2DL, Samsung

[50] R4-2505451	Views on CA_n5A-n8A with non-simultaneous Rx-Tx, Apple

[51] R4-2507063	CA_n5A-n8A, Qualcomm France

[52] R4-2507374	On simultaneous RxTx and capability for overlapping FDD bands, Nokia

[53] R4-2505325	draftCR to 38.101-3 Simultaneous Rx-Tx, Huawei, HiSilicon

[54] R4-2508100	draftCR to 38.101-3 Simultaneous Rx-Tx, Huawei, HiSilicon

[55] R4-2506073	draftCR for TS 38.101-1 2U/2D n5-n8, CATT, China Telecom, Huawei, HiSilicon

[56] R4-2506064	draft reply LS to RAN2 on UE capability for FDD-FDD inter-band CA simultaneous Rx/Tx, CATT

[57] R4-2506391	Reply LS on UE capability for FDD-FDD inter-band CA simultaneous RxTx, ZTE

[58] R4-2507910	WF on simultaneous Rx/Tx requirements, Huawei

RAN4#116:

[59] R4-2510471	TR38.793 v0.2.0, Huawei, HiSilicon

[60] R4-2511850	WF on CA_n5_n8, CATT, Huawei, China Telecom, China Unicom, Anterix

[61] R4-2509250	draftCR for TS 38.101-1 to introduce 2U/2D n5-n8, CATT, China Telecom, Huawei, HiSilicon

[62] R4-2511851	TP to TR 38.793 to introduce UL CA_n5-n8, CATT

[63] R4-2509252	Discussion on non-concurrent n5 DL and n8 UL in Rel-19 to enable UL CA_n5-n8, CATT

[64] R4-2509565	Views on CA_n5A-n8A with non-simultaneous Rx-Tx, Apple

[65] R4-2510468	Discussion on simultaneous Rx-Tx, Huawei, HiSilicon

[66] R4-2510519	Views on UL CA_n5-n8 with non-concurrent n5 DL and n8 UL, China Telecom

[67] R4-2511899	TP to TR 38.793 on applicability of mandatory support of simultaneous Rx-Tx, Nokia

[68] R4-2511054	CA_n5A-n8A, Qualcomm

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template