## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#109

## Slide 2: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#108
  SA2#170 25 – 29 August 2025, Goteborg, Sweden
Upcoming SA2 meetings (Q4 2025)
  SA2#171 13 – 17 October 2025, Wuhan, China
  SA2#172 17 – 21 November 2025, Dallas, USA

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #170 (25 – 29 August 2025, Goteborg, Sweden):
251 delegates ‘attended’ (checked-in) at SA WG2 #170 123 registered for the on-line broadcast
  1928 documents (including revisions), (752 documents were not handled) including:
    625 CRs (including revisions)
    69 Incoming LSs, of which 20 were postponed
    23 Outgoing LSs Approved
  47 other documents postponed
Total CRs agreed: 111
946 Subscribers registered on the SA WG2 e-mail reflector on 5 September 2025

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 9: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | 157 | 158 | 159 | 160 | 160AH-e | 161 | 162 | 163 | 164 | 165 | 166 | 166AH-e | 167 | 168 | 169 | 170
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2 | 0 | 3 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8 | 4 | 13 | 6 | 0 | 4 | 1 | 0 | 3 | 2 | 0 | 0 | 0
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198 | 208 | 118 | 75 | 21 | 88 | 41 | 2 | 37 | 15 | 14 | 7 | 8
Rel-19 PCR/draftCR | 36 | 31 | 27 | 37 | 0 | 26 | 29 | 168 | 175 | 228 | 85 | 36 | 9 | 13 | 14 | 10 | 17 | 19 | 0
Rel-19 CR | 44 | 50 | 39 | 36 | 0 | 0 | 0 | 0 | 0 | 6 | 15 | 144 | 108 | 148 | 179 | 162 | 127 | 72 | 103
Rel-20 PCR/draftCR | 40 | 84 | 94
Rel-20 CR | 0 | 0 | 0

## Slide 10: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 11: 2.1) Rel-16 and before Maintenance (1/1)
Rel-12 |  | None
Rel-13 |  | None
Rel-14 |  | None
Rel-15 | 5GS_Ph1 | TEI19: 5 CR’s to TS 23.501, 1 CR to TS 23.502, 1 CR to TS 23.503
Rel-15 | Excluding 5GS_Ph1 | None
Rel-16 |  | TEI19: 1 CR to 23.502 (5G_CIoT), 1 CR to 23.502 (5G_eSBA),
Maintenance CR’s since SA#108
(Cat A CR’s are not counted in these totals)

## Slide 12: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 13: 2.4) Rel-17 Work Summary
Acronym | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | No CRs
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | No CRs
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | No CRs
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | No CRs
MUSIM | System enablers for Multi-USIM devices | SP-200978 | No CRs
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | No CRs
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | No CRs
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | No CRs
eNPN | Enhanced support of Non-Public Networks | SP-200980 | No CRs
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | No CRs
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | No CRs
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | No CRs
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | No CRs
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | No CRs
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | No CRs
MINT | Minimization of Service Interruption | SP-210582 | No CRs
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | No CRs
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | No CRs
NR_QoE_enh-Core | [RAN3] Core part: Enhancement on NR QoE management and optimizations for diverse services | RP-223488 | No CRs

## Slide 14: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 15: 2.5) Rel-18 Study/Work (1/5)
Acronym | Work Item Title | WID# | Remarks
5GSATB | 5G System with Satellite Backhaul | SP-230111 | No CRs
5GSAT_Ph2 | Satellite access, Phase2 | SP-230109 | No CRs
PIN | Personal IoT Networks | SP-221343 | No CRs
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | SP-230091 | No CRs
Ranging_SL | Ranging based services and sidelink positioning | SP-230106 | 1 CR to TS 23.502
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | SP-230093 | No CRs
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | SP-230097 | No CRs
GMEC | Generic group management, exposure and communication enhancements | SP-230101 | No CRs

## Slide 16: 2.5) Rel-18 Study/Work (2/5)
Acronym | Work Item Title | WID# | Remarks
AIMLsys | System Support for AI/ML-based Services | SP-230095 | No CRs
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | SP-230099 | No CRs
eNS_Ph3 | Network Slicing Phase3 | SP-230104 | 2 CRs to TS 23.501
XRM | XR (Extended Reality) and media services | SP-230092 | No CRs
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | SP-230171 | No CRs
NG_RTC | System architecture for next generation real time communication services | SP-230098 | No CRs
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | SP-221334 | No CRs

## Slide 17: 2.5) Rel-18 Study/Work (3/5)
Acronym | Work Item Title | WID# | Remarks
UPEAS | UPF enhancement for Exposure And SBA | SP-230103 | No CRs
EDGE_Ph2 | Edge Computing Phase 2 | SP-230112 | 1 CR to TS 23.502
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | SP-230107 | 1 CR to TS 23.502
VMR | Architecture Enhancements for Vehicle Mounted Relays | SP-230105 | No CRs
5WWC_Ph2 | Support for 5WWC, Phase 2 | SP-230367 | No CRs
MPS_WLAN | MPS when access to EPC/5GC is WLAN | SP-230108 | No CRs
AMP | 5G AM Policy | SP-221335 | No CRs
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | SP-230110 | 4 CRs to TS 23.288

## Slide 18: 2.5) Rel-18 Study/Work (4/5)
Acronym | Work Item Title | WID# | Remarks
eNPN_Ph2 | Enhanced support of Non-Public Networks | SP-230096 | No CRs
eUEPO | Enhancement of 5G UE Policy | SP-230094 | No CRs
SFC | System Enabler for Service Function Chaining | SP-230120 | No CRs
DetNet | 5GS DetNet interworking | SP-230172 | No CRs
SUECR | Seamless UE context recovery | SP-220810 | No CRs

## Slide 19: 2.5) Rel-18 Study/Work (5/5)
Acronym | Work Item Title | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | SP-220798 | No CRs
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | SP-220795 | No CRs
TEI18_MBS4V2X | MBS support for V2X services | SP-220793 | No CRs
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | SP-220794 | No CRs
TEI18_ADEE | Enhancement of Application Detection Event Exposure | SP-220796 | No CRs
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | SP-220797 | No CRs
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | SP-230102 | No CRs
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | SP-230113 | No CRs
TEI18 mini WIDs

## Slide 20: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 21: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | 6 CRs to TS 23.501, 3 CRs to TS 23.502
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 98% | SP-240991 | 99% | 3 CRs to TS 23.273, 3 CRs to TS 23.228, 1 CR to TS 23.502
1070010 | Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-ARC | 06/06/2025 | 90% | SP-250377 | 95% | 7 CRs to TS 23.369 (2 Cat B), 1 CR to TS 23.501, 1 CR to TS 23.502
1040027 | Integration of satellite components in the 5G architecture Phase III | 5GSAT_Ph3-ARC | 12/12/2024 | 100% | SP-240986 | 100% | 6 CRs to TS 23.228, 2 CRs to TS 23.501, 2 CRs to TS 23.502
1040032 | Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 100% | SP-240990 | 100% | 1 CR to TS 23.502
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 100% | SP-240995 | 100% | No CRs
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 100% | SP-240996 | 100% | 2 CRs to TS 23.501, 2 CRs to TS 23.502, 2 CRs to TS 23.548
Updates in RED

## Slide 22: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 100% | SP-240994 | 100% | 3 CRs to TS 23.501, 2 CRs to TS 23.502
1040026 | System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 99% | 9 CRs to TS 23.228
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 100% | SP-240997 | 100% | 3 CRs to TS 23.256, 2 CRs to TS 23.228
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | SP-240629 | 100% | No CRs
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 12/12/2024 | 100% | SP-240988 | 100% | 3 CRs to TS 23.304
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 5 CRs to TS 23.501
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 12/12/2024 | 100% | SP-240971 | 100% | 1 CR to TS 23.316, 3 CRs to TS 23.501, 1 CR to TS 23.502, 1 CR to TS 23.503
1040029 | (stage 2 of) MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 100% | SP-240987 | 100% | No CRs
Updates in RED

## Slide 23: SA WG2 progress – (TEI19) (1/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030010 | On-demand broadcast of GNSS assistance data | TEI19_OBGAD | 12/12/2024 | 100% | SP-240487 | 100% | No CRs
1040078 | Stage 2 of Minimize the Number of Policy Associations | TEI19_MINPA | 03/03/2025 | 100% | SP-240118 | 100% | No CRs
1030014 | Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | 06/06/2024 | 100% | SP-240486 | 100% | No CRs
1040079 | Stage 2 of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 12/12/2024 | 100% | SP-240121 | 100% | No CRs
1030017 | Multiple Location Procedure for Emergency LCS Routing | TEI19_MLR4RTR | 12/12/2024 | 100% | SP-240123 | 100% | No CRs
1030018 | Roaming traffic offloading via session breakout in HPLMN | TEI19_HSBO | 12/12/2024 | 100% | SP-240491 | 100% | No CRs
1030019 | Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 12/12/2024 | 100% | SP-240125 | 100% | No CRs
1030011 | (Stage 2 of) Indirect Network Sharing | TEI19_NetShare | 06/06/2024 | 100% | SP-240488 | 100% | 2 CRs to TS 23.501
1030013 | Architecture support of roaming value-added services | TEI19_RVAS | 06/06/2024 | 100% | SP-240119 | 100% | No CRs
Updates in RED

## Slide 24: SA WG2 progress – (TEI19) (2/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030016 | ProSe support in NPN | TEI19_ProSe_NPN | 06/06/2024 | 100% | SP-240122 | 100% | No CRs
1030020 | QoS monitoring enhancement | TEI19_QME | 06/06/2024 | 100% | SP-240961 | 100% | No CRs
1030021 | Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 12/12/2024 | 100% | SP-240127 | 100% | No CRs
1040080 | Stage 2 of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 12/12/2024 | 100% | SP-240128 | 100% | No CRs
1030023 | NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 06/06/2024 | 100% | SP-240490 | 100% | No CRs
1060030 | Network Controlled Network Slice Selection | TEI19_SliceSel | 12/12/2024 | 100% | SP-241502 | 100% | 1 CR to TS 23.501
1060031 | PRU Usage Extension supported by Core Network | TEI19_PRUE | 12/12/2024 | 100% | SP-241504 | 100% | No CRs
1060028 | MSISDN verification operation support to Nnef_UEId Service | TEI19_MVOSNS | 12/12/2024 | 100% | SP-241498 | 100% | No CRs
1060029 | ATSSS Rule Provisioning via 3GPP access connected to EPC | TEI19_ARP3E | 12/12/2024 | 100% | SP-241500 | 100% | No CRs
Updates in RED

## Slide 25: FS_5GSAT_Ph3_ARCH/ 5GSAT_Ph3-ARC
Progress since SA#108
  KI#3 (UE-Sat-UE): 10 CRs are approved for maintenance
  RAN impacts and dependencies
  None
Contentious issues
  None
Next Steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040027 | Integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 14/03/2025 | 100 | SP-240986 | 100 | Completed
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 21/06/2024 | 100 | SP-231199 | 100 | Completed

## Slide 26: FS_NG_RTC_Ph2/NG_RTC_Ph2
Progress since SA#108
  In SA2 #170 meeting 42 contributions were submitted and 19 contributions were handled with 12 contributions agreed
  Achievements:
    KI#4, #8 and #2 were prioritized in this meeting and 9 CRs were agreed
    3 reply LSs ( 1 to GSMA, 1 to SA3-LI and 1 to SA3) were sent out with related CR agree
Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Continue the maintenance and alignment with other WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010030 | Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | 12/12/2024 | 100% | SP-231196 | 100% | Complete
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 99% | 9 CRs to KI#4, #8 and #2 were agreed

## Slide 27: FS_XRM_Ph2/XRM_Ph2
  Progress since SA#108
  Maintenance work at SA2#170
  SA2#170: LS OUT on Uplink Rate Control postponed with 1 related CR approved (23.502) and 2 related CRs endorsed (23.501, 23.503). LS out on N6-Unmarked PDUs approved
  All KIs completed
  Impacts and dependencies on other WGs
  None
  Controversial issues
    None
Next steps
  Work on postponed LSs (Uplink Rate Control), unhandled LSs, continue maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media Service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 100% | SP-231671 | 100% | 
1040032 | Extended Reality and Media Service (XRM) Phase 2 | XRM_Ph2 | 12/03/2025 | 100% | SP-241385 | 100% | 

## Slide 28: FS_EnergySys/EnergySys
  Progress since SA#108
  Discussion on CRs for maintenance of TS documents was continued
  31 TDocs were submitted to the meeting (17 CRs and 1 LS are handled, 9 CRs are agreed, 1 LS was replied)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | 18/06/2024 | 100% | SP-231192 | 100% | Study has been completed
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | Normative work complete

## Slide 29: FS_MPS4msg/MPS4msg
Progress since SA#108
  No CRs
Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 06/06/2024 | 100% | SP-231197 | 100% | 
1040029 | MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 100% | SP-240987 | 100% | 

## Slide 30: FS_VMR_Ph2/VMR_Ph2
Progress since SA#108
  5 CRs to TS 23.501 were agreed,
    Clarification and updates to: PDU session establishment, MWAB mobility (use of new logical gNB), Release of UE due to MWAB authorization change, slicing clarification.
Impacts and dependencies on other WGs
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues
  None
Next steps
  Alignment based on work progressed in other working groups
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 

## Slide 31: FS_5G_ProSe_Ph3/5G_ProSe_Ph3
  Progress since SA#108
  3 CRs to TS 23.304 were agreed.
  Reply LS sent to CT WG1 on path information in 5G ProSe multi-hop discovery procedures.
  Reply LS sent to CT WG1 on additional parameters announcement request message.
  Additional corrections and clarifications for Layer 3 UE-to-Network and UE-to-UE Relay
Impacts and dependencies on other WGs
  Layer 2 UE-to-Network Relay has dependencies in related work item in RAN.
Outstanding issues
  None
Next steps
  Continue maintenance work.
  Alignment with RAN for Layer 2 UE-to-Network Relay
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020066 | Study on Proximity-based Services in 5GS Phase 3 | FS_5G_ProSe_Ph3 | 18/06/2024 | 100% | SP-231798 | 100% | 
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 18/12/2024 | 100% | SP-240988 | 100% | 

## Slide 32: FS_UIA_ARC/UIA_ARC
Progress since SA#108
  25 documents were submitted to SA2 #170. 6 were approved, 6 were noted, 1 was postponed, 12 were not handled.
  In sumary, 4 CAT-D (Editorial) CRs and 2 CAT-F CRs were approved.
    The 2 approved CAT-F CR‘s were for TS 23.501
    The 4 approved CAT-D CR‘s were for TS 23.316 CR, TS 23.501, TS 23.502, and TS 23.503
Impacts and dependencies on other WGs
  None identified
Contentious Issues
  None identified
Next Steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020063 | Study on User Identities and Authentication Architecture | FS_UIA_ARC | 09/09/2024 | 100% | SP-231804 | 100% | 
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 30/12/2024 | 100% | SP-240971 | 100% | 

## Slide 33: FS_eEDGE_5GC_ph3/ eEDGE_5GC_ph3
Progress since SA#108
  28 Tdocs received, 6 CRs and one LS out was approved
  Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Continue maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020004 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | FS_eEDGE_5GC_Ph3 | 09/09/2024 | 100% | SP-240962 | 100% | 
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 100% | SP-240996 | 100% | 

## Slide 34: FS_UAS_Ph3/UAS_Ph3
Progress since SA#108
  3 CRs to TS 23.256 and 2 CRs to TS 23.288 were agreed.
  Reply LS on time to collision prediction accuracy was sent to CT3.
  LS was sent to RAN and SA to request guidance on Reply Liaison Statement on harmonised standard of relevant components of ECC Decision (22)07 on “Harmonised framework on aerial UE usage in MFCN” harmonised bands
Impacts and dependencies on other WGs
  RAN3: Procedures for altitude reporting for aerial UEs
  SA3: USS changeover procedure
Outstanding issues
  None
Next steps
  Maintenance work and alignments based on feedback from and progress in other WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020069 | Study on (Stage 2 of) Phase 3 for UAS, UAV and UAM | FS_UAS_Ph3 | 09/09/2024 | 100% | SP-231801 | 100% | 
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 100% | SP-240997 | 100% | 

## Slide 35: FS_UPEAS_Ph2/UPEAS_Ph2
Progress since SA#108
  No submitted CRs
Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020003 | Study on UPF enhancement for Exposure And SBA Phase 2 | FS_UPEAS_Ph2 | 06/06/2024 | 100% | SP-231795 | 100% | 
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 100% | SP-240995 | 100% | 

## Slide 36: FS_5G_Femto/5G_Femto
  Progress since SA#108
  The LS In (S2-2506148) on “LS from RAN WG3: Reply LS on security verification related to NR Femto nodes” was received for information. This incoming LS was noted, as it did not require any specific action
  RAN impacts and dependencies
  None.
Outstanding issues
  None
Next steps
  Maintenance work and alignment based on work progressed in other working groups
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | SP-231797 | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | SP-241327 | 100% | 

## Slide 37: FS_MASSS/MASSS
  Progress since SA#108
  5 maintenance CRs were approved (TS 23.501/23.502)
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 09/09/2024 | 100% | SP-240467 | 100% | 
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 100% | SP-240994 | 100% | 

## Slide 38: AmbientIoT-ARC/FS_AmbientIoT
  Progress since SA#108
  11 CR were approved
  3 LS out were approved, including:
    LS reply to CT4 on UDR service and functionality update for AIoT data
    LS reply to RAN2 and RAN3 on Removal of AIoT service type provided to NG-RAN
    LS to RAN2 on AIoT Device Permanent ID length
  Impacts and dependencies on other WGs
  SA3: AIoT Device security, including AIoT Device ID privacy protection
Outstanding issues
  Alignment and dependency to SA3 on security aspects
  Based on SA3 agreements on security aspects, SA2 needs to determine which procedures are mandatory or optional for the Ambient IoT device
Next steps
  Resolve outstanding issues based on SA3 progress
UID | Name | Acronym | Target mm/yyyy) | Old % | WID | New % | Change or comment
1070010 | Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-ARC | Jun, 2025 | 90% | SP-250377 | 95% | 
1020071 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT | Dec, 2024 | 100% | SP-240969 | 100% | 

## Slide 39: FS_AIML_CN/AIML_CN
General
  71 papers were submitted, 2 LS out, 7 agreed, 5 merged.
  KI#1: 2 LS out, 7 agreed, 5 merged
    LS out to CT3 to answer the questions raised by CT3 .
    LS out to RAN2 to asks RAN2 to provide feedback on whether the ground truth data and its related data (e.g., quality indicator of ground truth data, time stamp of ground truth data) can be provided from UE to the LMF by reusing the LPP protocol.
  Impacts and dependence with other WGs:
  consent/privacy aspects resolved (in coordination with SA3).
Controversial issues
  None
Next Steps
  Maintenance
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 06/06/2024 | 100% | SP-231800 | 100% | 
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 99% | SP-240991 | 99% | 

## Slide 40: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 41: FS_5GSAT_Ph4_ARC
Progress since SA2#108
  In SA2#170 meeting, 2 LS out and 10 pCRs are approved, including:
    1 LS out is replied to SA4 with regard to assumptions for ULBC
    1 LS out is approved to RAN2, SA4, CT1, SA3, SA1, RAN1 for issues related to support of IMS voice over NB-IoT NTN connected to EPC
    1 pCR for TR Skeleton Update is approved
    9 pCRs for KI#2 (IMS enhancement for GEO NB-IoT NTN access) are approved
  Impacts and dependencies on other WGs
  KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion.
Contentious issues
  None
Next Step
  Continuing solution discussion.
  Start solution evaluation for KI#1
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | 12/12/2025 | 30 | SP-250400 | 60 | In progress

## Slide 42: FS_Sensing_ARC
  Progress since SA#108
  In SA2#170 meeting, 75 papers were submitted, 24 pCRs agreed, 3pCRs merged, 4 pCRs noted, 44 pCRs not treated, including:
    The scope, terms, architectural requirement/assumptions, KI#6 in TR aligned with new updated SID scope (after TSG#108) were agreed;
    LS out to SA1 on UE as Sensing service consumer was NOTED based on the SID update at SA#108.
    20 new solutions agreed: 6 for KI#4; 7 for KI#5; 2 for KI#6; 4 for KI#2; 1 for KI#3;
  Impacts and dependence with other WGs:
  Impact on SA3: Privacy protection and other security aspects will be coordinated with SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
  Impact on SA5: Charging and OAM aspects will be coordinated with SA5, and the related impact to architecture enhancement will be based on SA5 conclusion
  Controversial issues
  N/A
  Next Steps
  Update the solutions agreed in TR 23.700-14
  Start interim agreement and conclusion
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 35% | SP-250833 | 65% | 

## Slide 43: FS_AIML_CN_Ph2
General
  TR 23.700-04 v.0.3.0 was created based on approved contributions
  47 contributions were submitted, 25 contributions agreed. (including 1 LS out to RAN 2 for KI#1, 5 new solutions, 17 solution updates and 2 interim conclusions for KT#1 and KI#2)
    KI#1: 1 LS out, 1 new solution, 13 solution updates, 1 interim conclusion
    KI#2: 4 new solutions, 4 solution updates, 1 interim conclusion
  4 TU used and 1 TU left for the Study Phase
Impacts and dependencies on other WGs
  RAN impacts or dependencies identified for Key Issue #1
  Potential user consent and privacy enhancements are under SA3 scope, then SA2 may need to align with SA3. This study considers user consent and privacy as currently defined in SA2 specifications
Contentious Issue
  None
Next steps
  Solution updates to resolve ENs and interim agreement update
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070013 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML)_Ph2 | FS_AIML_CN_Ph2 | 09/12/2025 | 50 | SP-250810 | 70 | 

## Slide 44: FS_EnergySys_Ph2
Progress since SA2#108
  Approved 4 solutions related to KI2
  Approved 3 solutions related to KI3
  Impacts and dependencies on other WGs
  Dependency on SA5 related to renewable energy
Contentious issues
  How to enhance the accuracy of energy-related metric calculations, i.e., exclude calculation of energy consumption when an NF does not handle any traffic, and if this information is useful for policy selection
  Support the exposure of information related to renewable energy usage and if SA2 shall create the means of exposing this information before SA5 agree on how to calculate it
  Select the parameters that can be considered for NF selection based on energy criteria
Next Steps
  Try to capture principles and conclusions.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070058 | New SID on Energy Efficiency and Energy Saving Phase 2 | FS_EnergySys_Ph2 | 12/12/2025 | 50% | SP-250417 | 85% | 

## Slide 45: FS_NG_RTC_Ph3_ARC
Progress since SA#108
  11 p-CR were approved, including:
    TR Skeleton, Scope, Architectural Assumptions, References
    3 Key Issues
    4 Solutions for Key Issue #1
Impacts and dependencies on other WGs
  None
Outstanding issues
  Study just commeneced, no issues identified yet
Next steps
  Document potential solutions to key issues identified to align with SID objectives & WT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080060 | Study on system architecture enhancement for next generation real time communication phase 3 | FS_NG_RTC_Ph3_ARC | 03/10/2026 | 0% | SP-250855 | 20% | Start of Study

## Slide 46: FS_AmbientIoT_Ph2_ARC
  Progress since SA#108
  Overall work plan has been discussed in the conference call at Aug 12th .
  TR 23.700-30 v.0.1.0 is available.
  64 contributions were submitted, 10 contributions agreed (including TR skeleton, scope, architecture and assumptions, key issues for WT#1 and WT#2, 4 solutions for key issue#2).
  Impacts and dependencies on other WGs
  Some solutions include editor’s notes need coordination with RAN.
Outstanding issues
  None.
Next steps
  Start interim conclusions and conclusions for key issue 1.
  Continue solution discussions for key issue 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080063 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT_Ph2_ARC | 10/03/2026 | 0 | SP-250834 | 15% | 

## Slide 47: FS_SMS2EC_ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080062 | Study on Short Message Service to Emergency Response Centre | FS_SMS2EC_ARC | 12/2025 | 0% | SP-250837 | 25% | 
Progress since SA#108
  TR 23.700-65 TR skeleton and TR scope were agreed
  Architectural Assumptions and Requirements agreed
  3 Key Issues agreed:
    Key Issue #1: Identification of SMS to Emergency Response Centre and Emergency Service Type (corresponds to WT#1 and WT#2)
    Key Issue #2: Support of SMS Delivery to Emergency Response Centre via NAS (corresponds to WT#3)
    Key Issue #3: SMS over IP Routing to Appropriate PSAP (corresponds to WT#3)
Impacts and dependencies on other WGs
  Intra SA: Security aspects to be analysed by SA3
Controversial Issues
  None
Next Steps
  Work on Solutions

## Slide 48: FS_6G_ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress at SA2#170
  290+ documents were submitted to SA2 #170
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex
  6G work plan (S2-2508138) endorsed
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions
Next Steps
  Continue work on WT(s) scope and KI(s) descriptions

## Slide 49: FS_6G_ARC (Additional detail)
The following slides provide per-Work Task notes for the FS_6G_ARC study
The notes were provided by “pen holders” for each topic
These “pen holders” were assigned ahead of the meeting by the Study Item rapporteurs

## Slide 50: FS_6G_ARC Status per WT/sub-WT (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.1 (NAS) (baseline tdoc S2-2508109) Pen holder: Nokia |  | Agreement could not be reached due to lack of consensus. Most of the WT#1.1 content has remained stable, with the main open issue concerning terminology. Specifically, whether the terms “connectivity services” and “beyond connectivity services” should be replaced by “NAS functionality” and “operator services” in the main description to better reflect the sub-tasks.
 | WT#1.2 (MISC) | SBA Pen holder: (baseline tdoc S2-2508112) Pen holder: ZTE | The content is largely stable. The only remaining issue is whether to include a note stating that impacts on SBA and applicability can be studied in other WTs. In addition, the N2/N4 aspects have been moved to other WTs, and progress on those items may also influence this WT.
 |  | Slicing (baseline tdoc S2-2508113) Pen holder: Lenovo | Good progress on WT scope (e.g., improvements to existing slicing, application–slice mapping, IWK & migration). Open issue: whether identifying applications requesting connectivity in the UE raises privacy concerns, and if this should be explicitly captured in the WT scope.
 |  | UP Arch. (baseline tdoc S2-2508121) Pen holder: Futurewei | Good progress, but some concerns remain, particularly around bullet 1 (app–network collaboration) where application stakeholders see a need to classify QUIC flows, while some raised concerns about handling per-packet collaboration signals. Bullets 2 and 3 (N4 aspects) received reasonable support: optimization (point 2) was largely uncontroversial, while N4 SBA (point 3) raised some concerns. For bullets 4 and 5 (UP path), the final revision appears to have addressed concerns on narrowing the scope for UP flexibility, although it was not presented. There are still multiple views on UP transport protocols; the current understanding is that SA2 will focus on the architectural aspects of UP transport.
 |  | QoS (baseline tdoc S2-2508122) Pen holder: Ericsson | No agreement was reached on the latest presented revision. However, offline feedback from actively commenting companies on the uploaded “revision for clean-up” was largely positive. During discussions, aspects of network–application collaboration (already included in WT#1.2 User Plane Architecture) were also raised in relation to QoS and may require further clarification.

## Slide 51: FS_6G_ARC Status per WT/sub-WT (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.2 (MISC) | Policy (baseline tdoc S2-2508123) Pen holder: Ericsson | On stable topics, a note was added stating that this WT can study potential enhancements to the policy control framework for 6G services based on inputs from other WTs, meaning each WT/KI may include policy aspects. Open points still under discussion are whether and how to provide user preferences to the UE for policy enforcement, and whether AF-driven policy control (e.g., QoS, as in 5G) should be supported by the UE. Companies appear close to agreement on these issues, and overall the discussion has helped clarify expectations for this WT’s scope.
 |  | Network Exposure (baseline tdoc S2-2508136) Pen holder: Interdigital | The discussion focused on four sub-topics: a common framework, exposure to the UE, in-band exposure, and intent-based exposure. Consensus appeared close on the wording of the common framework, while the other three sub-topics raised concerns about how to clearly distinguish this WT from related work such as WT#1.2 (e.g., user plane and QoS) and WT#3. Overall, good progress was made, and with further discussion the relationship of this topic to other WTs can be clarified.
 |  | Network Sharing (S2-2508034) Pen holder: China Unicom | The initial WT scope was agreed. An Editor’s Note was added stating: “It is FFS whether other aspects of network sharing in 6G can be added in this clause.” This reflects the need for consensus before including any additional network sharing aspects (e.g. extension of the scope and type of network sharing resources, the event triggered network sharing, non-3GPP aspect, etc).
 |  | Localized Network (baseline tdoc S2-2508125) Pen holder: China Telecom | Some companies prefer to study localized service access through optimization and enhancement of existing SNPN/PNI-NPN solutions, while others wish to explore new approaches to meet requirements from use cases in TR 22.870. Consensus is still required to determine the direction forward and ensure alignment with SA1 requirements.
 |  | FWA (baseline tdoc S2-2508126) Pen holder: Nokia | The potential FWA impacts to be studied appear to be broadly agreed. However, the WT itself could not be finalized, as it remains FFS how the work on these FWA impacts will be coordinated with the baseline activities in the corresponding WT.

## Slide 52: FS_6G_ARC Status per WT/sub-WT (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) |  |  | Notes (view of the pen-holder company)
WT#1 | WT#1.3 - Non-3GPP Access (baseline tdoc S2-2508127) Pen holder: ZTE |  | The content is relatively stable, but consensus has not yet been reached on the overall scope of the study. The main open points include: (1) whether to cover multi-access data connections, (2) whether to replace untrusted non-3GPP access with “operator services over Wi-Fi”, and (3) the less controversial question of supporting wireline access from Day-1.
 | WT#1.4 - Essential and regulatory service (baseline tdoc S2-2508128) Pen holder: T-Mobile USA |  | The proposal to combine the WT and KI text into a single document was not agreed. The WT text itself was acceptable as aligned with the SID (no changes made). However, agreement on the KIs could not be reached due to two main issues: the use of the term “fallback” in the voice KI, and the bullet on messaging enhancement in the messaging KI. Some additional offline textual comments on all KIs were also received, but these were less controversial than the two main points.
WT#2 – IWK (baseline tdoc S2-2508129) Pen holder: Xiaomi |  | The scope of WT#2 is relatively stable, as no further revision comments have been received. The primary outstanding item is the dependency on other work items (e.g., Policy, Localized Services, non-3GPP, etc.). Further discussion is required to determine how to best split the work. | 
WT#3 – AI (baseline tdoc S2-2508130 / S2-2508131) Pen holder: Huawei/ChinaMobile |  | (WT#3.1.1 - Huawei and WT#3.1.2 China Mobile) This WT is grouped in two parts: WT#3.1.1 (how to introduce AI technologies, which includes a detailed description on what is expected to be covered) and WT#3.1.2 related to the evolution of the 5GC functionalities towards 6G. Further refinement is expected in the next meeting. Agreement could not be reached at SA2#170 due to lack of consensus. The meeting included in-depth discussions and clarifications on the basic motivations and scenarios for both AI for 6G and 6G for AI. While these exchanges were constructive, further discussion is needed to build consensus, particularly on how to better support AI traffic transmission (e.g., QoS guarantees and traffic handling) and on clarifying the detailed scope of the different aspects. | 
WT#4 – Sensing (baseline tdoc S2-2508043) Pen holder: Apple |  | No agreement could be reached on updating the WT description. The main open point is whether, and by how much, the start of WT#4 should be delayed depending on the progress of SA2 5G-A sensing and related RAN activities. A revised WT scope has been prepared for further discussion, largely re-using and building on the 5G-A sensing scope. | 
WT#5 – Data mang. (baseline tdoc S2-2508132) Pen holder: vivo |  | The WT scope has become largely stable after extensive offline discussion, with three aspects retained: architecture design, user consent/privacy, and data quality. The key open issue is the division of responsibilities among SA2, SA5, and RAN WGs. While some companies suggested SA2 should initially focus only on CN and AF data, with other data types (e.g., RAN or broader domains) requiring further discussion, the majority view is that SA2 can address CN, AF, UE, and RAN data, in line with SA2’s end-to-end architecture responsibility. Further cross-WG coordination will be needed to reach final consensus. | 

## Slide 53: FS_6G_ARC Status per WT/sub-WT (Notes from “pen-holders”)
WT/sub-WT number (as per SP-250806) | Notes (view of the pen-holder company)
WT#6 – Compute (baseline tdoc S2-2508133) Pen holder: OPPO | The WT description is now considered very stable, with no further revision comments received after the last update. It was suggested that the KI description could simply be derived from the WT description, with flexibility on whether to document them in one paper to be discussed. One remaining concern is whether a gap analysis should be required before starting the study; however, applying such an approach only to this WT could risk delaying the work. Unless there is a general rule for all WTs, the current proposal is to proceed directly with the study.
WT#7 – NTN (baseline tdoc S2-2508134) Pen holder: CATT | It was agreed to study support of 6G RAT for NTN, based on RAN decisions, as well as service continuity. However, the initial focus will be on addressing the gap in applying TN mechanisms for 6G to serve 6G NTN. Another open issue is whether to also study satellite backhaul or backhaul for 6G satellite access, which remains a point of debate.
WT#8 – IoT (baseline tdoc S2-2508135) Pen holder: Sony | No agreement was reached on updating the WT description, although there is broad consensus that the 6G IoT study should start by evaluating existing 5G IoT features and solutions. Further discussion is needed on how to frame the study around reusing and potentially enhancing these solutions to support a common design for UEs in 6G.
Architectural Assumptions (baseline tdoc S2-2508110) Pen holder: NTT DOCOMO | Agreement could not be reached. The final proposal, which serves as the baseline tdoc, outlines four assumptions and three definitions of terms. The primary outstanding issues are: i) whether and how to define a term for the 6G core network, and ii) whether and how to specify that the study's scope is limited to a standalone architecture.
Architectural Requirements (baseline tdoc S2-2508111) Pen holder: LG Electronics | Agreement on the architecture requirements was not reached. In the baseline tdoc, a point of contention was whether to keep the second bullet as a "should" requirement, elevate it to a "shall" requirement, or relocate it to the architecture assumptions. Additionally, the inclusion of the fourth bullet was discussed but no conclusion was reached. Generally, requirements that overlapped with existing WTs were not accepted and will need to be documented within the respective WTs.

## Slide 54: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 55: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 56: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 57: 3) SA2 Work Planning: Rel-20 5G Advanced
Summary of status of 5G Advanced Rel-20 work and study items (excluding TEI20)
Item | Study Item TU estimate | Work Item TU estimate | Study Item status | Work Item status | Comment
FS_5GSAT_Ph4_ARC | 6.5 | 6.5 | 60% | N/A | TR 23.700-19 sent for Information
FS_Sensing_ARC | 7.0 | 5.5 | 65% | N/A | TR 23.700-14 sent for Information
FS_AIML_CN_Ph2 | 5.0 | 5.0 | 70% | N/A | TR 23.700-04 sent for Information
FS_EnergySys_Ph2 | 6.0 | 6.0 | 85% | N/A | TR 23.700-67 sent for Information
FS_AmbientIoT_Ph2_ARC | 4.5 | 4.5 | 15% | N/A | 
FS_NG_RTC_Ph3_ARC | 4.0 | 3.5 | 20% | N/A | 
FS_SMS2EC_ARC | 4.0 | 3.5 | 25% | N/A | 
MPS_IOT-ARC | N/A | 2.5 | N/A | 0% | Planned to start in November 2025

## Slide 58: 3) SA2 Work Planning: Rel-20 6G
The 6G study was on the agenda for the first time
6 main sessions and 4 drafting sessions were allocated during the week
Extensive and very useful discussions took place on the scope of the Work Tasks, and wording of Key Issues
  Pen holders were assigned to combine company inputs and facilitate per-Work Task and per-Key Issue discussions based on selected input documents
At this stage it was difficult to approve much Work Task or Key Issue text so discussions will continue in Q4 of this year, building on the progress so far
  The notes of discussions provided by the “pen holders” for each Work Task/topic can be found in slides 50 to 53
The study is considered 5% complete

## Slide 59: 3) SA2 Work Planning: Rel-20 6G
A high level plan for the whole study period was endorsed in SA2#170 (S2-2508138)
  https://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_170_Goteborg_2025-08/Docs/S2-2508138.zip
A way forward was endorsed on identification of “Day 1” 5G features to be supported (S2-2508115)
  To determine which 5G features are to be supported in the first release of the 6G specifications
  https://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_170_Goteborg_2025-08/Docs/S2-2508115.zip
  A two-step moderated discussion has been kicked off and will complete on 31st October

## Slide 60: 3) SA2 Work Planning: TEI20 (5G Advanced)
Two TEI20 items were previously approved by SA
31 TEI20 proposals were submitted to SA2#170
  7 were approved by SA2
  2 were postponed
  6 were noted
  16 were not handled
The 9 approved items (7 approved by SA2, 2 by SA) have a planned total of 7.5 TU’s
TEI20 proposals will be discussed again in SA2#173 (February 2026)
  Items to a total of no more than 4.5 TU’s can be approved in that meeting

## Slide 61: 3) SA2 Work Planning: Additional
New SID: Study on IMS Architecture Enhancement
  A moderated discussion was carried out between 27-June and 12-Aug 2025
  To identify key technical areas to be potentially studied based on company inputs collected through NWM
  A draft SID was submitted to SA2#170 based on this and discussion carried out during the meeting
  A revised version was created during the meeting (S2-2507992) but not approved
  Discussion will continue in Q4 2025
  Any finally approved version will need to include TU estimates
  SA will need to discuss and approve any SA2-approved version and determine the scope of the work to be studied in Rel-20

## Slide 62: 3) SA2 Work Planning: TEI20 (5G Advanced)
Summary of status of TEI20 items
Item | Work Item TU estimate | Work Item status | Comment
TEI20_NetShare_Ph2-ARC | 2.0 | 0% | Planned to complete in Q4 2025
TEI20_5G_ProSe_Ph4-ARC | 1.5 | 0% | Planned to complete in Q1 2026
TEI20_ MEME | 0.5 | 0% | Planned to complete in Q4 2025
TEI20_Eth4MWAB | 0.5 | 0% | Planned to complete in Q4 2025, CR endorsed by SA2
TEI20_DAMP | 0.5 | 0% | Planned to complete in Q4 2025
TEI20_DNU | 0.5 | 0% | Planned to complete in Q4 2025
TEI20_NEMO | 0.5 | 0% | Planned to complete in Q4 2025, CR endorsed by SA2
TEI20_MACSUB | 0.5 | 0% | Planned to complete in Q4 2025, CRs endorsed by SA2
TEI20_NEPS | 1.0 | 0% | Planned to complete in Q4 2025

## Slide 63: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 64: 4) Documents for Information and Approval (1/4)
Revised SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-250959 | SID | Update SID on Short Message Service to Emergency Response Centre | FS_SMS2EC_ARC

## Slide 65: 4) Documents for Information and Approval (2/4)
New SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-250960 | WID | New WID on Model Evaluation Metrics Enhancement | TEI20_ MEME
SP-250961 | WID | New WID on NR to LTE mobility restriction | TEI20_NEMO
SP-250962 | WID | New WID on support for Ethernet PDU session for backhauling of MWAB | TEI20_Eth4MWAB
SP-250963 | WID | New WID on Support of NSSAA in EPS | TEI20_NEPS
SP-250964 | WID | New WID on Deferred AM and UE Policies in the 5GC | TEI20_DAMP
SP-250965 | WID | New WID on Dynamic NITZ Update | TEI20_DNU
SP-250966 | WID | New WID on providing per-subscriber Allowed MAC addresses from UDM | TEI20_MACSUB

## Slide 66: 4) Documents for Information and Approval (3/4)
TSs/TRs for Approval
TSG SA# | Title | Release | TR/TS | WI Acronym

## Slide 67: 4) Documents for Information and Approval (4/4)
TSs/TRs for Information
TSG SA# | Title | Release | TR/TS | WI Acronym
SP-250967 | TR 23.700-19: 'Study on Integration of satellite components in the 5G architecture; Phase 4' | Rel-20 | TR 23.700-19 | FS_5GSAT_Ph4_ARC
SP-250968 | TR 23.700-14: 'Study on Architecture Enhancement to support Integrated Sensing and Communication' | Rel-20 | TR 23.700-14 | FS_Sensing_ARC
SP-250969 | TR 23.700-04: 'Study on Core Network Enhanced Support for Artificial Intelligence (AI) / Machine Learning (ML); Phase 2' | Rel-20 | TR 23.700-04 | FS_AIML_CN_Ph2
SP-250970 | TR 23.700-67: 'Study on Energy Efficiency and Energy Saving Phase 2' | Rel-20 | TR 23.700-67 | FS_EnergySys_Ph2

## Slide 68: Contents
1) General aspects (events since SA#108, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 69: 5) Collected Items requiring action from SA
Discuss TRs/TSs submitted for approval by SA2
Discuss the Rel-20 new and revised SIDs and WIDs submitted by SA2

## Slide 70: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org