## Slide 1
Andrew Bennett (SA2 Chair, Samsung)
Maurice Pope (SA2 Support, MCC)
SA2 Status Report to
TSG SA#110

## Slide 2: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 3: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 4: 1) General Aspects (1/7)
SA2 meetings held since SA#109
  SA2#171 13 – 17 October 2025, Wuhan, China
  SA2#172 17 – 21 November 2025, Dallas, USA
Upcoming SA2 meetings (Q1 2026)
  SA2#173 09 – 13 February 2026, Goa, India

## Slide 5: 1) General Aspects (2/7)
SA2 WG leadership
  Chair: Andrew Bennett (Samsung)
  Vice Chairs: Dario Serafino Tonesi (Qualcomm), Wanqiang Zhang (Huawei)
  Secretary: Maurice Pope (MCC)
Many thanks to Maurice Pope, and Vice Chairs Wanqiang Zhang and Dario Serafino Tonesi, for their outstanding support during this quarter
Particular thanks to Yannick Lair for stepping in to cover Dario’s sessions in SA2#171 when he had to leave the meeting

## Slide 6: 1) General Aspects (3/7)
Statistics at SA WG2 #171 (13 – 17 October 2025, Wuhan, China):
269 delegates ‘attended’ (checked-in) at SA WG2 #171 112 registered for the on-line broadcast
  1624 documents (including revisions), (606 documents were not handled) including:
    544 CRs (including revisions)
    62 Incoming LSs, of which 14 were postponed
    16 Outgoing LSs Approved
  44 other documents postponed
Total CRs agreed: 120 (of which, 15 CRs were further revised and agreed at SA2#172)
Statistics at SA WG2 #172 (17 - 21 November 2025, Dallas, USA):
356 delegates ‘attended’ (checked-in) at SA WG2 #172 114 registered for the on-line broadcast
  1405 documents (including revisions), (622 documents were not handled) including:
    329 CRs (including revisions)
    59 Incoming LSs, of which 10 were postponed
    24 Outgoing LSs Approved
  15 other documents postponed
Total CRs agreed: 69
984 Subscribers registered on the SA WG2 e-mail reflector on 28 November 2025

## Slide 7: 1) General Aspects (4/7)
Chart: SA WG2 meeting attendance

## Slide 8: 1) General Aspects (6/7) Document Handling / Meeting
Number of Tdocs
Chart: 

## Slide 9: 1) General Aspects (7/7) SA2 Agreed CRs by Release / Meeting
Number of CRs
Chart: 
| 125 | 126 | 127 | 127bis | 128 | 128bis | 129 | 129bis | 130 | 131 | 132 | 133 | 134 | 135 | 136 | 136AH | 137-e | 138-e | 139-e | 140-e | 141-e | 142-e | 143-e | 144-e | REL-17 FREEZE: 145-e | 146-e | 147-e | 148-e | 149-e | 150-e | 151-e | 152-e | 153-e | 154 | 154AH-e | 155 | 156-e | REL-18 FREEZE: 157 | 158 | 159 | 160 | 160AH-e | 161 | 162 | 163 | 164 | 165 | 166 | 166AH-e | 167 | 168 | 169 | 170 | REL-19 FREEZE: 171 | 172
Rel-16 PCR/draftCR | 43 | 80 | 170 | 147 | 181 | 171 | 207 | 250 | 88 | 87 | 71 | 103 | 26 | 39 | 30 | 21 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-16 CR | 2 | 3 | 66 | 133 | 117 | 233 | 279 | 205 | 260 | 174 | 197 | 248 | 31 | 123 | 79 | 9 | 74 | 8 | 29 | 38 | 0 | 31 | 17 | 1 | 13 | 8 | 2 | 1 | 3 | 1 | 2 | 2 | 3 | 1 | 2 | 0 | 3 | 1 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 PCR/draftCR | 48 | 55 | 91 | 0 | 0 | 348 | 407 | 356 | 276 | 158 | 113 | 146 | 144 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-17 CR | 12 | 0 | 0 | 0 | 209 | 135 | 262 | 314 | 189 | 236 | 202 | 107 | 57 | 77 | 45 | 12 | 36 | 4 | 26 | 4 | 24 | 13 | 8 | 4 | 13 | 6 | 0 | 4 | 1 | 0 | 3 | 2 | 0 | 0 | 0 | 3 | 1
Rel-18 PCR/draftCR | 245 | 440 | 599 | 535 | 306 | 69 | 57 | 17 | 27 | 16 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-18 CR | 0 | 0 | 0 | 0 | 25 | 83 | 240 | 215 | 290 | 272 | 226 | 184 | 198 | 208 | 118 | 75 | 21 | 88 | 41 | 2 | 37 | 15 | 14 | 7 | 8 | 8 | 2
Rel-19 PCR/draftCR | 36 | 31 | 27 | 37 | 0 | 26 | 29 | 168 | 175 | 228 | 85 | 36 | 9 | 13 | 14 | 10 | 17 | 19 | 0 | 0 | 0
Rel-19 CR | 44 | 50 | 39 | 36 | 0 | 0 | 0 | 0 | 0 | 6 | 15 | 144 | 108 | 148 | 179 | 162 | 127 | 72 | 103 | 88 | 57
Rel-20 PCR/draftCR | 40 | 84 | 94 | 76 | 68
Rel-20 CR | 0 | 0 | 0 | 6 | 9

## Slide 10: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 11: 2.1) Rel-16 and before Maintenance (1/1)
Rel-12 |  | None
Rel-13 |  | None
Rel-14 |  | None
Rel-15 | 5GS_Ph1 | TEI17: 1 CRs to 23.501
Rel-15 | Excluding 5GS_Ph1 | None
Rel-16 |  | TEI17: 1 CR to 23.501 (5G_CIoT), 1 CR to 23.502
Maintenance CR’s since SA#109
(Cat A CR’s are not counted in these totals)

## Slide 12: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 13: 2.4) Rel-17 Work Summary
Acronym | Work Item Title | WID# | Progress since last TSG SA meeting
5GSAT_ARCH | Architecture aspects for using satellite access in 5G | SP-200445 | No CRs
eEdge_5GC | Enhancement of support for Edge Computing in 5G Core network | SP-201107 | No CRs
IIoT | Study on enhanced support of Industrial Internet of Things | SP-200973 | No CRs
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | SP-201132 | No CRs
MUSIM | System enablers for Multi-USIM devices | SP-200978 | No CRs
5MBS | Architectural enhancements for 5G multicast-broadcast services (5MBS) | SP-201106 | No CRs
eNS_Ph2 | Enhancement of Network Slicing Phase 2 | SP-200976 | No CRs
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | SP-201133 | No CRs
eNPN | Enhanced support of Non-Public Networks | SP-200980 | No CRs
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | SP-200979 | No CRs
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services – Phase 2 | SP-210090 | No CRs
ATSSS_Ph2 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture Phase 2 | SP-200977 | No CRs
5G_AIS | 5G System Enhancement for Advanced Interactive Services | SP-190564 | No CRs
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | SP-200082 | No CRs
MPS2 | Multimedia Priority Service (MPS) Phase 2 | SP-200519 | No CRs
MINT | Minimization of Service Interruption | SP-210582 | No CRs
ARCH_NR_REDCAP | Architecture Enhancement for NR Reduced Capability Devices | SP-211100 | No CRs
IoT_SAT_ARCH_EPS | Architecture support for NB-IoT/eMTC Non-Terrestrial Networks in EPS | SP-211306 | No CRs
NR_UE_pow_sav_enh-Core | UE power saving enhancements for NR | RP-221543 | 1 CR to 23.502

## Slide 14: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 15: 2.5) Rel-18 Study/Work (1/5)
Acronym | Work Item Title | WID# | Remarks
5GSATB | 5G System with Satellite Backhaul | SP-230111 | No CRs
5GSAT_Ph2 | Satellite access, Phase2 | SP-230109 | No CRs
PIN | Personal IoT Networks | SP-221343 | No CRs
UAS_Ph2 | Phase 2 of UAS, UAV and UAM | SP-230091 | No CRs
Ranging_SL | Ranging based services and sidelink positioning | SP-230106 | No CRs
5G_eLCS _Ph3 | Enhancement to the 5GC LoCation Services-Phase 3 | SP-230093 | No CRs
5G_ProSe_Ph2 | Proximity-based Services in 5GS Phase 2 | SP-230097 | No CRs
GMEC | Generic group management, exposure and communication enhancements | SP-230101 | No CRs

## Slide 16: 2.5) Rel-18 Study/Work (2/5)
Acronym | Work Item Title | WID# | Remarks
AIMLsys | System Support for AI/ML-based Services | SP-230095 | No CRs
5MBS_Ph2 | Architectural enhancements for 5G multicast-broadcast services Phase 2 | SP-230099 | No CRs
eNS_Ph3 | Network Slicing Phase3 | SP-230104 | 1 CR to TS 23.501, 1 CR to TS 23.501, 1 CR to TS 23.501
XRM | XR (Extended Reality) and media services | SP-230092 | No CRs
NR_REDCAP_Ph2 | 5GS support of NR RedCap UE with long eDRX for RRC_INACTIVE State | SP-230171 | No CRs
NG_RTC | System architecture for next generation real time communication services | SP-230098 | 1 CR to TS 23.228
ATSSS_Ph3 | Access Traffic Steering, Switching and Splitting support in the 5G system architecture; Phase 3 | SP-221334 | No CRs

## Slide 17: 2.5) Rel-18 Study/Work (3/5)
Acronym | Work Item Title | WID# | Remarks
UPEAS | UPF enhancement for Exposure And SBA | SP-230103 | No CRs
EDGE_Ph2 | Edge Computing Phase 2 | SP-230112 | No CRs
TRS_URLLC | 5G Timing Resiliency and TSC & URLLC enhancements | SP-230107 | No CRs
VMR | Architecture Enhancements for Vehicle Mounted Relays | SP-230105 | No CRs
5WWC_Ph2 | Support for 5WWC, Phase 2 | SP-230367 | No CRs
MPS_WLAN | MPS when access to EPC/5GC is WLAN | SP-230108 | No CRs
AMP | 5G AM Policy | SP-221335 | No CRs
eNA_Ph3 | Enablers for Network Automation for 5G - phase 3 | SP-230110 | 2 CRs to TS 23.288 (TEI19)

## Slide 18: 2.5) Rel-18 Study/Work (4/5)
Acronym | Work Item Title | WID# | Remarks
eNPN_Ph2 | Enhanced support of Non-Public Networks | SP-230096 | No CRs
eUEPO | Enhancement of 5G UE Policy | SP-230094 | No CRs
SFC | System Enabler for Service Function Chaining | SP-230120 | No CRs
DetNet | 5GS DetNet interworking | SP-230172 | No CRs
SUECR | Seamless UE context recovery | SP-220810 | No CRs

## Slide 19: 2.5) Rel-18 Study/Work (5/5)
Acronym | Work Item Title | WID# | Remarks
TEI18_SDNAEPC | Secondary DN authentication and authorization in EPS IWK case | SP-220798 | No CRs
TEI18_MLR | Multiple location report for MT-LR Immediate Location Request for the regulatory service | SP-220795 | No CRs
TEI18_MBS4V2X | MBS support for V2X services | SP-220793 | No CRs
TEI18_SLAMUP | Spending Limits for AM and UE Policies in the 5GC | SP-220794 | No CRs
TEI18_ADEE | Enhancement of Application Detection Event Exposure | SP-220796 | No CRs
TEI18_IPv6PD | General Support of IPv6 Prefix Delegation | SP-220797 | No CRs
TEI18_DCAMP_Ph2 | Dynamically Changing AM Policies in the 5GC Phase 2 | SP-230102 | No CRs
eNSAC | Enhancement of NSAC for maximum number of UEs with at least one PDU session/PDN connection | SP-230113 | No CRs
TEI18 mini WIDs

## Slide 20: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 21: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1050112 | Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | 
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 99% | SP-240991 | 100% | 
1070010 | Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-ARC | 06/06/2025 | 95% | SP-250377 | 100% | 
1040027 | Integration of satellite components in the 5G architecture Phase III | 5GSAT_Ph3-ARC | 12/12/2024 | 100% | SP-240986 | 100% | 
1040032 | Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 12/12/2024 | 100% | SP-240990 | 100% | 
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 100% | SP-240995 | 100% | 
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 100% | SP-240996 | 100% | 
Updates in RED

## Slide 22: SA WG2 progress -Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 100% | SP-240994 | 100% | 
1040026 | System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 100% | 
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 100% | SP-240997 | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | SP-240629 | 100% | 
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 12/12/2024 | 100% | SP-240988 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 12/12/2024 | 100% | SP-240971 | 100% | 
1040029 | (stage 2 of) MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 100% | SP-240987 | 100% | 
Updates in RED

## Slide 23: SA WG2 progress – (TEI19) (1/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030010 | On-demand broadcast of GNSS assistance data | TEI19_OBGAD | 12/12/2024 | 100% | SP-240487 | 100% | 
1040078 | Stage 2 of Minimize the Number of Policy Associations | TEI19_MINPA | 03/03/2025 | 100% | SP-240118 | 100% | 
1030014 | Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | 06/06/2024 | 100% | SP-240486 | 100% | 
1040079 | Stage 2 of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 12/12/2024 | 100% | SP-240121 | 100% | 
1030017 | Multiple Location Procedure for Emergency LCS Routing | TEI19_MLR4RTR | 12/12/2024 | 100% | SP-240123 | 100% | 
1030018 | Roaming traffic offloading via session breakout in HPLMN | TEI19_HSBO | 12/12/2024 | 100% | SP-240491 | 100% | 
1030019 | Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 12/12/2024 | 100% | SP-240125 | 100% | 
1030011 | (Stage 2 of) Indirect Network Sharing | TEI19_NetShare | 06/06/2024 | 100% | SP-240488 | 100% | 
1030013 | Architecture support of roaming value-added services | TEI19_RVAS | 06/06/2024 | 100% | SP-240119 | 100% | 
Updates in RED

## Slide 24: SA WG2 progress – (TEI19) (2/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030016 | ProSe support in NPN | TEI19_ProSe_NPN | 06/06/2024 | 100% | SP-240122 | 100% | 
1030020 | QoS monitoring enhancement | TEI19_QME | 06/06/2024 | 100% | SP-240961 | 100% | 
1030021 | Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 12/12/2024 | 100% | SP-240127 | 100% | 
1040080 | Stage 2 of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 12/12/2024 | 100% | SP-240128 | 100% | 
1030023 | NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 06/06/2024 | 100% | SP-240490 | 100% | 
1060030 | Network Controlled Network Slice Selection | TEI19_SliceSel | 12/12/2024 | 100% | SP-241502 | 100% | 
1060031 | PRU Usage Extension supported by Core Network | TEI19_PRUE | 12/12/2024 | 100% | SP-241504 | 100% | 
1060028 | MSISDN verification operation support to Nnef_UEId Service | TEI19_MVOSNS | 12/12/2024 | 100% | SP-241498 | 100% | 
1060029 | ATSSS Rule Provisioning via 3GPP access connected to EPC | TEI19_ARP3E | 12/12/2024 | 100% | SP-241500 | 100% | 
Updates in RED

## Slide 25: FS_5GSAT_Ph3_ARCH/ 5GSAT_Ph3-ARC
Progress since SA#109
  Progress in SA2#171: KI#2 (S&F): 8 CRs are approved for maintenance, KI#3 (UE-Sat-UE): 3 CRs are approved for maintenance
  Progress in SA2#172: KI#2 (S&F): 1 CR is approved for maintenance, and 1 LS OUT(Reply LS on the paging in Store and Forward) to RAN2 is approved, KI#3 (UE-Sat-UE): 4 CRs are approved for maintenance
  RAN impacts and dependencies
  None
Contentious issues
  None
Next Steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040027 | Integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 14/03/2025 | 100 | SP-240986 | 100 | Completed
1010033 | Study on Integration of satellite components in the 5G architecture Phase 3 | FS_5GSAT_Ph3_ARCH | 21/06/2024 | 100 | SP-231199 | 100 | Completed

## Slide 26: FS_NG_RTC_Ph2/NG_RTC_Ph2
Progress since SA#109
  In SA2 #171 and #172 meetings in total 38 contributions were submitted and 32 contributions were handled
    18 CRs were agreed
    A reply LS to SA3 on Avatar security aspects were sent out
Impacts and dependencies on other WGs
  LS from SA3 and SA3-LI and related CRs were postponed to next meeting for further consideration
Controversial issues
  None
Next steps
  Continue the maintenance and alignment with other WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010030 | Study on system architecture for next generation real time communication services phase 2 | FS_NG_RTC_Ph2 | 12/12/2024 | 100% | SP-231196 | 100% | 
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 100% | Complete

## Slide 27: FS_XRM_Ph2/XRM_Ph2
  Progress since SA#109
  Maintenance work at SA2#171, SA2#172
  LS out on uplink rate control and related CRs approved
  LS out on Encoding of (S)RTP MMII and related CRs approved
  LS out on reporting status of Exposure of ABR and related CRs postponed
  LS out on N6-unmarked PDUs and related CRs postponed
  All KIs completed
  Impacts and dependencies on other WGs
  None
  Controversial issues
    None
Next steps
  Work on postponed LSs (Reporting status of Exposure of ABR, N6-unmarked PDUs), continue maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010032 | Study on Extended Reality and Media Service (XRM) Phase 2 | FS_XRM_Ph2 | 09/09/2024 | 100% | SP-231671 | 100% | 
1040032 | Extended Reality and Media Service (XRM) Phase 2 | XRM_Ph2 | 12/03/2025 | 100% | SP-241385 | 100% | 

## Slide 28: FS_EnergySys/EnergySys
  Progress since SA#109
  Discussion on CRs for maintenance of TS documents was continued
  49 TDocs were submitted to the meeting (18 CRs and 2 LS were handled, 11 CRs and 2 LS were replied)
  Impacts and dependencies on other WGs
  None
  Contentious issues
  None
  Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010029 | Study on Energy Efficiency and Energy Saving | FS_EnergySys | 18/06/2024 | 100% | SP-231192 | 100% | Study has been completed
1050112 | 5GS Enhancement for Energy Efficiency and Energy Saving | EnergySys | 12/12/2024 | 100% | SP-241388 | 100% | Normative work complete

## Slide 29: FS_MPS4msg/MPS4msg
Progress since SA#109
  No CRs
Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010031 | Study on MPS for IMS Messaging and SMS services | FS_MPS4msg | 06/06/2024 | 100% | SP-231197 | 100% | 
1040029 | MPS for IMS Messaging and SMS services | MPS4msg | 12/12/2024 | 100% | SP-240987 | 100% | 

## Slide 30: FS_VMR_Ph2/VMR_Ph2
Progress since SA#109
  No submitted CRs
Impacts and dependencies on other WGs
  OAM support is expected to be handled by SA5, and security to be handled by SA3
Controversial issues
  None
Next steps
  Maintenance work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 09/09/2024 | 100% | SP-240493 | 100% | 
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 12/12/2024 | 100% | SP-240989 | 100% | 

## Slide 31: FS_5G_ProSe_Ph3/5G_ProSe_Ph3
  Progress since SA#109
  2 CRs to TS 23.304 were agreed.
  Reply LS sent to RAN WG2 on topologies for L2 based multi-hop U2N relay.
  Additional corrections for Layer-2 Intermediate UE-to-Network Relay and the inclusion of the RRC container in Multi-hop U2N Relay Discovery Procedure with Model B.
Impacts and dependencies on other WGs
  Layer 2 UE-to-Network Relay has dependencies in related work item in RAN.
Outstanding issues
  None
Next steps
  Continue maintenance work.
  Alignment with RAN for Layer 2 UE-to-Network Relay
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020066 | Study on Proximity-based Services in 5GS Phase 3 | FS_5G_ProSe_Ph3 | 18/06/2024 | 100% | SP-231798 | 100% | 
1040030 | Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 18/12/2024 | 100% | SP-240988 | 100% | 

## Slide 32: FS_UIA_ARC/UIA_ARC
Progress since SA#109
  12 documents were submitted to SA2 #171, UIA_ARC was not on the agenda at SA2 #172
    3 Discussion Papers were noted.
    2 CR‘s were noted.
    2 CR‘s were postponed.
    1 CAT-D CR was approved for TS 23.503
    1 CAT-F CR was approved for TS 23.501 to make a clarification on a VLAN tag error scenerio.
    3 CAT-F CR‘s were approved to handle suspending QoS differentiation for Non-3GPP Devices (TS 23.501, TS 23.502, and TS 23.503).
Impacts and dependencies on other WGs
  None identified
Contentious Issues
  None identified
Next Steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020063 | Study on User Identities and Authentication Architecture | FS_UIA_ARC | 09/09/2024 | 100% | SP-231804 | 100% | 
1040085 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 30/12/2024 | 100% | SP-240971 | 100% | 

## Slide 33: FS_eEDGE_5GC_ph3/ eEDGE_5GC_ph3
Progress since SA#109
  5 Tdocs received, 4 CRs was approved
  Impacts and dependencies on other WGs:
  None
Controversial issues:
  None
Next steps:
  Continue maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020004 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | FS_eEDGE_5GC_Ph3 | 09/09/2024 | 100% | SP-240962 | 100% | 
1040036 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 12/12/2024 | 100% | SP-240996 | 100% | 

## Slide 34: FS_UAS_Ph3/UAS_Ph3
Progress since SA#109
  1 CR to TS 23.256 was agreed.
  Reply LS on USS changeover procedure was sent to SA3.
  Reply LS on clarification of UAV regulation was sent to RAN3.
  The following two incoming LSs related to NTZ (No-Transmit Zone) were forwarded to TSG SA and TSG RAN for information with no action requested.
    LS from ECC Project Team 1 on Harmonised standard of relevant components of ECC Decision (22)07 on 'Harmonised framework on aerial UE usage in MFCN harmonised bands'
    LS from ETSI TC MSG/TFES: Reply Liaison Statement on harmonised standard of relevant components of ECC Decision (22)07 on 'Harmonised framework on aerial UE usage in MFCN harmonised bands'
     Since 3GPP consolidated response has been already sent from SA#109 (SP-251254), SA2 does not expect SA and RAN to provide any additional LS response to ECC CEPT and ETSI TC MSG/TFES.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Maintenance work and alignments based on feedback from and progress in other WGs
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020069 | Study on (Stage 2 of) Phase 3 for UAS, UAV and UAM | FS_UAS_Ph3 | 09/09/2024 | 100% | SP-231801 | 100% | 
1040037 | (Stage 2 of) UAS, UAV and UAM Phase 3 | UAS_Ph3 | 12/12/2024 | 100% | SP-240997 | 100% | 

## Slide 35: FS_UPEAS_Ph2/UPEAS_Ph2
Progress since SA#109
  No submitted CRs
Impacts and dependencies on other WGs
  None
Controversial issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020003 | Study on UPF enhancement for Exposure And SBA Phase 2 | FS_UPEAS_Ph2 | 06/06/2024 | 100% | SP-231795 | 100% | 
1040035 | UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 12/12/2024 | 100% | SP-240995 | 100% | 

## Slide 36: FS_5G_Femto/5G_Femto
  Progress since SA#109
  The LS In (S2-2508193) on “LS from SA WG3: LS on security verification related to NR Femto nodes” was received for information. This incoming LS was noted, as it did not require any specific action.
  Two CRs (for TS 23.501 and TS 23.502) on clarification on N2 handover to an NR Femto node connected to NR Femto GW were approved.
  One CR for TS 23.501 on clarifying that the security aspects of NR Femto are specified in TS 33.545 was approved.
  RAN impacts and dependencies
  None.
Outstanding issues
  None
Next steps
  Maintenance work and alignment based on work progressed in other working groups
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020002 | Study on System aspects of 5G NR Femto | FS_5G_Femto | 09/09/2024 | 100% | SP-231797 | 100% | 
1040028 | System aspects of 5G NR Femto | 5G_Femto | 12/12/2024 | 100% | SP-241327 | 100% | 

## Slide 37: FS_MASSS/MASSS
  Progress since SA#109
  No maintenance CRs
  RAN impacts and dependencies
  None
Contentious issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 09/09/2024 | 100% | SP-240467 | 100% | 
1040034 | Multi-Access (ATSSS_Ph4) | MASSS | 12/12/2024 | 100% | SP-240994 | 100% | 

## Slide 38: AmbientIoT-ARC/FS_AmbientIoT
  Progress since SA#109
  15 CR were approved, including:
  Alignment work with SA3 and RAN progress (all remaining editor’s notes are resolved), clarification on AIoT Device context for AIOTF, Clarification on Ambient IoT Device
  Handling of unsupported command in the network, extension of identification information length, clarification on AIoT Device profile data and AIoT security data, further update of security related descriptions.
  4 LS out were approved.
  TS 23.369 is 100% complete.
  Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Maintenance
UID | Name | Acronym | Target mm/yyyy) | Old % | WID | New % | Change or comment
1070010 | Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-ARC | Jun, 2025 | 95% | SP-250377 | 100% | Complete
1020071 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT | Dec, 2024 | 100% | SP-240969 | 100% | 

## Slide 39: FS_AIML_CN/AIML_CN
General
  94 papers were submitted, 1 LS out, 17 agreed, 3 merged.
  KI#1: 1 LS out on indication of LMF-based AIML Positioning, 4 agreed, 3 merged
  KI#2: 9 agreed, KI#3 2 agreed, KI#4 2 agreed.
  Impacts and dependence with other WGs:
  consent/privacy aspects resolved (in coordination with SA3).
Controversial issues
  None
Next Steps
  Maintenance
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1020068 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | FS_AIML_CN | 06/06/2024 | 100% | SP-231800 | 100% | 
1040033 | Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 12/12/2024 | 98% | SP-240991 | 100% | 

## Slide 40: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 41: FS_5GSAT_Ph4_ARC
Progress since SA#109
  In SA2#171 meeting, 14 pCRs are approved, including:
    8 pCRs for KI#1 (Support of IMS voice call over NB-IoT NTN via GEO satellite connecting to EPC) are approved, including 7 pCRs for new/update solutions and 1 pCR for Interim Agreement;
    5 pCRs for KI#3 (Support of IMS emergency call over NB-IoT NTN via GEO satellite connecting to EPC) are approved;
    1 pCR for KI#4 (Location service for IMS emergency call and regulatory services over NB-IoT NTN) is approved.
  In SA2#172 meeting, 5 pCRs are approved, including:
    5 pCRs for KI#1 are approved, including 1 pCR for update solution and 4 pCRs for Conclusions;
  Impacts and dependencies on other WGs
  Yes, KI#1 and KI#3 have RAN impact, KI#2 may have dependency on RAN conclusion
Contentious issues
  KI#2: Whether and how to support text based and/or binary based IMS signaling during call setup procedure?
Next Step
  One TU for completing the study
  One TU for Normative work: Start normative work for KI#1
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070011 | Study on Integration of satellite components in the 5G architecture Phase 4 | FS_5GSAT_Ph4_ARC | March 2026 | 60 | SP-250400 | 85 | In progress

## Slide 42: FS_Sensing_ARC
  Progress since SA#109
  Conclusion for KI#2/3/4/5/6 agreed, conclusion for KI#1 agreed but with one open issue “Whether Sensing control signalling exchanged between SE and SF directly without AMF involvement or with AMF involvement”
  The new WID for Sensing was Noted due to the open issue of KI#1
  Impacts and dependence with other WGs:
  Impact on SA3: Privacy protection and other security aspects will be coordinated with SA3, and the related impact to architecture enhancement will be based on SA3 conclusion.
  Impact on SA5: Charging and OAM aspects will be coordinated with SA5, and the related impact to architecture enhancement will be based on SA5 conclusion.
  Dependency with RAN WGs: SE selection, Sensing data collection, and Sensing parameters provided from SF to SE will be coordinated with RAN WGs during the normative work
  Controversial issues
  Whether Sensing control signalling is exchanged between SE and SF directly without AMF involvement, or with AMF involvement, is FFS and will be resolved in the next meeting.
  Next Steps
  Complete conclusion for KI#1 (will use 0.5 TU from normative TU), approval for WID, start the normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070012 | Study on Stage 2 for Integrated Sensing and Communication | FS_Sensing_ARC | Dec/2025 | 65% | SP-250833 | 93% | 

## Slide 43: FS_AIML_CN_Ph2
General
  92 contributions were submitted, 20 contributions agreed
    KI#1: 1 LS out on AI/ML UE sided data collection, 1 KI#1 conclusion, 1 terminology definition, 6 solutions update. some interim agreements reached, still 20 ENs are for further consideration, which are listed in the conclusions clause
    KI#2: 1 KI#2 UC#1 conclusion, 1 KI#2 UC#2 conclusion, 1 reducing reporting load, 6 solutions updates and the study for KI#2 is 100% concluded.
  5.5 TU used and 0 TU left for the Study Phase
Impacts and dependencies on other WGs
  RAN impacts or dependencies identified for Key Issue #1
  Potential user consent and privacy enhancements are under SA3 scope, then SA2 may need to align with SA3. This study considers user consent and privacy as currently defined in SA2 specifications
Contentious Issue
  None
Next steps
  For KI#1, complete the study work
  Normative work for KI#2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070013 | Study on Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML)_Ph2 | FS_AIML_CN_Ph2 | 09/12/2025 | 70 | SP-250810 | 89 | 

## Slide 44: FS_EnergySys_Ph2
Progress since SA2#108
  Approved 8 pCRs, complete interim principle and final conclusion per each KI.
  Approved 3 LSs, one for RAN 2 related to AQP, one to 1 LS to SA5 related to the support of renewable energy and one to SA5 related to charging
  TR 23.700-67 (v1.2.0) for approval
  Impacts and dependencies on other WGs
  Dependency on SA5 related to renewable energy.
  Dependency on RAN related to AQP
  Dependency on CT4 related to NF profile enhancement
Contentious issues
  None
Next Steps
  Start normative work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1070058 | New SID on Energy Efficiency and Energy Saving Phase 2 | FS_EnergySys_Ph2 | 12/12/2025 | 85% | SP-250417 | 100% | Study complete

## Slide 45: FS_NG_RTC_Ph3_ARC
Progress since SA#109
  25 p-CR were approved, including:
    2 New Solutions to KI#1 and 4 Solution Update to KI#1
    4 New Solutions to KI#2 and 3 Solution Update to KI#2
    6 New Solutions for KI#3 and 4 Solution Update to KI#3
  TR sent to SA for Information
Impacts and dependencies on other WGs
  None
Outstanding issues
  None – solutions address all of study key issues
Next steps
  Identify and Agree on Conclusions and/or any common principles.
  Prepare to send TR for approval to SA #111
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080060 | Study on system architecture enhancement for next generation real time communication phase 3 | FS_NG_RTC_Ph3_ARC | 03/10/2026 | 20% | SP-250855 | 80% | Solutions Complete, TR sent for Information

## Slide 46: FS_AmbientIoT_Ph2_ARC
  Progress since SA#109
  15 new solutions are agreed in SA2#171.
  Key issue 1: in SA2#171, interim conclusions are agreed and documented in the TR with several editors' notes. In SA2#172, all editor’s notes are discussed using the drafting session and the way forward is endorsed for the work in SA2#173.
  Key issue 2: interim conclusions for “DO-A capable AIoT Device initial registration” and “DO-A data transfer” are agreed, with several Editor’s notes.
  Study Item is 75% complete and TR 23.700-30 will be sent to SA#110 for information
Impacts and dependencies on other WGs
  Several interim conclusions indicate coordination with SA3
Outstanding issues
  Key issue 1 has already used the 0.5 TU planned in the SID, and not been completed yet. It was agreed there is no need to request additional TUs
Next steps
  Key issue 1 conclusion: only one CR (pen-holder: OPPO) will be discussed to finalize the conclusion, based on the endorsement from SA2#172.
  Key issue 2 conclusion: continue and finalize the conclusions (e.g., resolving editor‘s notes, discussing new conclusion aspects)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080063 | Study on Architecture support of Ambient power-enabled Internet of Things | FS_AmbientIoT_Ph2_ARC | 10/03/2026 | 15% | SP-250834 | 75% | 

## Slide 47: FS_SMS2EC_ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080062 | Study on Short Message Service to Emergency Response Centre | FS_SMS2EC_ARC | 12/2025 | 25% | SP-250837 | 75% | 
Progress since SA#109
  45 contributions were submitted, 21 contributions agreed:
    Additional Architectural Assumptions were agreed
    New solutions agreed for all Key Issues:
      KI#1 (Identification of SMS to Emergency Response Centre and Emergency Service Type): 3 new solutions
      KI#2 (Support of SMS Delivery to Emergency Response Centre via NAS): 4 new solutions
      4 new solutions covering both KI#1 and KI#2
      KI#3 (SMS over IP Routing to Appropriate PSAP): 6 new solutions
      2 new solutions covering both KI#1 and KI#3
    Interim conclusions agreed for KI#1 (Identification of SMS to Emergency Response Centre and Emergency Service Type)
Impacts and dependencies on other WGs
  Intra SA: Security aspects to be analysed by SA3
Controversial Issues
  None
Next Steps
  SA2#173: Final conclusions for all Key Issues, WID approval

## Slide 48: MPS_IOT-ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080061 | MPS Enhancements for IoT | MPS_IOT-ARC | September 2026 | 0% | SP-250842 | 0% | 
Progress since SA#109
  Not started
Impacts and dependencies on other WGs
  None
Controversial Issues
  None
Next Steps
  Determine if work can start in February

## Slide 49: FS_6G_ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | 5% | SP-250806 | 20% | 
Progress since SA#109
  LS from TSG RAN (LS on Early Alignment on Access Stratum security aspects), LS from TSG SA (LS on Guidance on 6G data related work tasks) were postponed.
  Two pCRs on Architectural Assumptions and Architectural requirements were approved.
  The consolidated feedback on 5G Features for 6G System (S2-2511263) was reviewed; the associated pCR was noted, with the understanding that the material may be used for future reference if needed.
  One pCR related to TR structure update was approved.
  A total of 24 Key Issues (KIs) were approved.
  The SID was updated with the approved scopes for each WT and sub-WT.
Impacts and dependencies on other WGs
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
Controversial Issues
  None
Next Steps
  Begin working on solutions for the approved KIs. KI updates will only be allowed at SA2#173 if strictly necessary

## Slide 50: TEI20_5G_ProSe_Ph4-ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080058 | TEI20_5G ProSe Phase 4 | TEI20_5G_ProSe_Ph4-ARC | December 2025 | 0% | SP-250839 | 100% | Complete
Progress since SA#109
  1 CR to TS 23.304 has been approved.
    Support for PC5 groupcast mode for MANET multicast for IP based 5G ProSe Layer-3 Multi-hop UE-to-UE Relay
  1 LS OUT sent to SA WG3 and RAN WG2 (CT WG1 in CC) on MANET multicast support for Layer-3 IP Type UE-to-UE multi-hop Relay
Impacts and dependencies on other WGs
  This WI is subject to coordination with RAN WG2 to determine RAN impact.
  Security aspects will be handled by SA WG3
Controversial Issues
  None
Next Steps
  None

## Slide 51: TEI20_NEPS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090005 | Support of NSSAA in EPS | TEI20_NEPS | December 2025 | 0% | SP-251210 | 100% | Work completed at SA2#172
Progress since SA#109
  Two CRs (one for 23.501 and one for 23.502) were agreed at SA2#171,
  Revisions of agreed CRs at SA2#171 were further agreed at SA2#172
    Added the support for NSSAA over EPS and work is now complete
Impacts and dependencies on other WGs
  CT1 to define the Pending indicator in PCO, the indication of the support of the NSSAA over EPC indicator in PCO and a UE MM Core Network capability indication of support of the feature. Align stage three text to the stage two CRs where needed in CT1 specifications
Controversial Issues
  None
Next Steps
  None

## Slide 52: TEI20_NetShare_Ph2-ARC
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080059 | Indirect Network Sharing Phase2 | TEI20_NetShare_Ph2-ARC | December 2025 | 0% | SP-250838 | 100% | Work completed at SA2#172
Progress since SA#109
  13 CRs proposed in SA2#171 and 10 CRs proposed in SA2#172
  8 CRs approved
  100% completion
Impacts and dependencies on other WGs
Controversial Issues
  None
Next Steps
  None

## Slide 53: TEI20_Eth4MWAB
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090004 | Support for Ethernet PDU session for backhauling of MWAB | TEI20_Eth4MWAB | March 2026 | 0% | SP-251209 | 100% | Work completed at SA2#172
Progress since SA#109
  1 CRs to TS 23.501 were agreed,
    Added the support of Ethernet PDU Session for MWAB backhauling
Impacts and dependencies on other WGs
  None
Controversial Issues
  None
Next Steps
  None

## Slide 54: TEI20_NRLTEREST
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090003 | NR to LTE mobility restriction | TEI20_NRLTEREST | December 2025 | 0% | SP-251208 | 100% | Work completed at SA2#172
Progress since SA#109
  1 CR to TS 23.501 was agreed,
    CR on Inclusion of Forbidden EPS Areas in mobility restriction for NR to LTE mobility.
    This TEI20 WI is completed.
  1 LS out to RAN WG3 and CT WG4 was agreed
Impacts and dependencies on other WGs
  None
Controversial Issues
  None
Next Steps
  None

## Slide 55: TEI20_MACSUB
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090008 | Providing per-subscriber Allowed MAC address from UDM | TEI20_MACSUB | December 2025 | 0% | SP-251213 | 100% | Complete
Progress since SA#109
  Two CRs (one for 23.501 and one for 23.502) were agreed,
    Added the support for providing per-subscriber Allowed MAC address from UDM
Impacts and dependencies on other WGs
Controversial Issues
  None
Next Steps
  None

## Slide 56: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 57: 2.7) IETF and External SDO Normative Reference Update
None

## Slide 58: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 59: 3) SA2 Work Planning: Rel-20 5G Advanced
Summary of status of 5G Advanced Rel-20 work and study items (excluding TEI20)
Overview of the plan for these items in February and going forward
Item | TU estimates ( S + N) | Remaining planned TU’s (S + N) | Study Item status | Work Item status | Comment
FS_5GSAT_Ph4_ARC | 6.5 + 6.5 | 1 + 5.5 | 85% | N/A | 5GSAT_Ph4-ARCH WID approved by SA2 with 1 objective
FS_Sensing_ARC | 7 + 5.5 | 0.5 + 5 | 93% | N/A | A WID was not approved by SA2. Incomplete aspects of the study will continue in SA2#173 (0.5 TU’s) but work will also start on normative draft P-CRs (1 TU)
FS_AIML_CN_Ph2 | 5 + 5 | 0 + 5 | 89% | N/A | For KI#1, wait for RAN/RAN2 response providing feedback on whether Option 2 UP is selected, normative work for KI#2 can start
FS_EnergySys_Ph2 | 6 + 6 | 0 + 6 | 100% | N/A | EnergySys_Ph2 WID approved by SA2 with 3 work tasks
FS_AmbientIoT_Ph2_ARC | 4.5 + 4.5 | 1 + 4.5 | 75% | N/A | TR sent for information
FS_NG_RTC_Ph3_ARC | 4 + 3.5 | 1 + 4.5 | 80% | N/A | TR sent for information, solutions complete
FS_SMS2EC_ARC | 4 + 3.5 | 1 + 4.5 | 75% | N/A | TR sent for information
MPS_IOT-ARC | 0 + 2.5 | 0 + 2.5 | N/A | 0% | Was planned to start in November 2025, not yet started as there was no input

## Slide 60: 3) SA2 Work Planning: Rel-20 6G
The Work Tasks have been updated and Key Issues agreed
The SID has been updated
The target of updating Work Tasks and agreeing Key Issues by December 2025 has therefore been achieved
The TU estimates per Work Task and overall TU estimate have not been determined and SA2 do not plan to do so
  Instead the planning of the work will need to ensure the work completes using the TU’s previously decided by SA
It is therefore essential that session planning maximises the number of sessions and this will require some 6G topics to run in parallel with other 6G topics, and in parallel with maintenance and/or other Rel-20 work
A baseline session plan will be discussed in an SA2 Work Planning call in January
SA2 should also investigate changes to the current study item methodology in order to maximise the utility of each session

## Slide 61: 3) SA2 Work Planning: Rel-20 6G
A high level plan for the whole study period was endorsed in SA2#170 (S2-2508138)
  https://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_170_Goteborg_2025-08/Docs/S2-2508138.zip
“Day 1” 5G features to be supported
  5G features are to be supported in the first release of the 6G specifications
  A moderated discussion completed on 31st October and a proposal submitted by the moderator to SA2#172 (November 2025)
  Consensus couldn’t be reach on the set of features to be supported
  But the raw data from the moderated discussion (summary of company inputs) has been captured in S2-2511263

## Slide 62: 3) SA2 Work Planning: TEI20 (5G Advanced)
9 SA Approved items (7 approved by SA2, 2 by SA) have a planned total of 7.5 TU’s
6 of these 9 have completed
The remaining 3 are scheduled for Q1 2026
Submission of TEI20 proposals “For Information” was invited for SA2#172 (November 2025)
  11 proposals were received
TEI20 proposals will be discussed again in SA2#173 (February 2026)

## Slide 63: 3) SA2 Work Planning: Additional
A new Study on IMS Architecture Enhancement has been discussed over a number of meetings and via calls and email discussions
  A SID was endorsed by SA2 in SA2#172 (November 2025)
    WT-1: Study whether and how to optimise the interaction between AS(s) and CSCF for triggering of AS and simplify AS chaining (TU estimates TBD)
    WT-2: Whether and how to support/enable following new capabilities for the new services as defined in SA1 (5 + 5 TU’s)
  A note is included in the SID that: Work on WT-1 can only start after SA#114 (Dec 2026). A decision about WT-1 will be taken at SA#114 (Dec 2026)
  A note is included in the SID that:
    It is expected that Rel-20 will be study only and normative work will be done in a following release. The timeline for study and normative work will be decided at SA#110 (Dec 2025)
  TU’s would need to be taken from SA2’s buffer
  SA needs to discuss when the study needs to complete

## Slide 64: 3) SA2 Work Planning: TEI20 (5G Advanced)
Summary of status of TEI20 items
Item | Work Item TU estimate | Work Item status | Comment
TEI20_NetShare_Ph2-ARC | 2.0 | 100% | 
TEI20_5G_ProSe_Ph4-ARC | 1.5 | 100% | 
TEI20_ Metrics | 0.5 | 0% | Planned to complete in Q1 2026
TEI20_Eth4MWAB | 0.5 | 100% | 
TEI20_DAMP | 0.5 | 0% | Planned to complete in Q1 2026
TEI20_DNU | 0.5 | 0% | Planned to complete in Q1 2026
TEI20_NRLTEREST | 0.5 | 100% | 
TEI20_MACSUB | 0.5 | 100% | 
TEI20_NEPS | 1.0 | 100% | 

## Slide 65: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 66: 4) Documents for Information and Approval (1/4)
Revised SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-251341 | SID_Revised | Study on Architecture for 6G System | FS_6G_ARC

## Slide 67: 4) Documents for Information and Approval (2/4)
New SID/WID for Approval
TSG SA# | Type | Title | Acronym
SP-251342 | WID_NEW | Core Network Enhanced Support for Artificial Intelligence (AI) / Machine Learning (ML) Phase 2 | AIML_CN_Ph2
SP-251343 | WID_NEW | Energy Efficiency and Energy Saving Phase2 | EnergySys_Ph2
SP-251344 | WID_NEW | Integration of satellite components in the 5G architecture Phase 4 | 5GSAT_Ph4_ARC

## Slide 68: 4) Documents for Information and Approval (3/4)
TSs/TRs for Approval
TSG SA# | Title | Release | TR/TS | WI Acronym
SP-251346 | Study on Architecture Enhancement to support Integrated Sensing and Communication | Rel-20 | 23.700-14 | FS_Sensing_ARC
SP-251351 | Study on Energy Efficiency and Energy Saving Phase 2 | Rel-20 | 23.700-67 | FS_EnergySys_Ph2

## Slide 69: 4) Documents for Information and Approval (4/4)
TSs/TRs for Information
TSG SA# | Title | Release | TR/TS | WI Acronym
SP-251347 | Study on Integration of satellite components in the 5G architecture; Phase 4 | Rel-20 | 23.700-19 | FS_5GSAT_Ph4_ARC
SP-251348 | Study on Architecture support of Ambient power-enabled Internet of Things (AIoT); Phase 2 | Rel-20 | 23.700-30 | FS_AmbientIoT_Ph2_ARC
SP-251349 | Study on system architecture enhancement for next generation real time communication; Phase 3 | Rel-20 | 23.700-56 | FS_NG_RTC_Ph3_ARC
SP-251350 | Study on Short Message Service to Emergency Response Centre | Rel-20 | 23.700-65 | FS_SMS2EC_ARC

## Slide 70: Contents
1) General aspects (events since SA#109, statistics, next meetings)
2) SA Work Report
  2.1) Rel-16 and before Maintenance
  2.2) Rel-17 Work and Maintenance
  2.3) Rel-18 Work and Maintenance
  2.4) Rel-19 Work and Maintenance
  2.5) Rel-20 Work and Maintenance
  2.6) IETF Dependency Update
3) SA2 Work Planning
4) Documents for Information and Approval
5) Collected Items requiring action from SA

## Slide 71: 5) Collected Items requiring action from SA
Discuss/approve the updated SID
Discuss/approve the endorsed SID
Discuss/approve the new WIDs
Discuss/approve the TRs for approval

## Slide 72: Thank You !
Andrew Bennett
Chair of 3GPP SA2
a.bennett@Samsung.com
www.3gpp.org