## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#109
Gilles Teniou
SA4 Chair (Tencent)
(Agenda Item 4.4)
3GPP TSG SA Meeting #109
Beijing, CN, 16-19 September 2025
SP-250917

## Slide 2: Outline
General
  Leadership and subgroups
  Meeting calendar and statistics
  Progress highlights
Work progress
  CRs to features in Release 17 and earlier
  CRs to Rel-18
  CRs to completed features in Rel-19
  Rel-19 Work Items
  Rel-20 Work Items
  Study Items
  New Work and Study Item(s)
SA4 Planning of Rel-20
IETF Dependencies
Summary of action items

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chair: Gilles Teniou (Tencent, CCSA)
  Vice Chairs:
    Jaeyeon Song (Samsung Electronics Co., Ltd, TTA)
    Mary-Luc Champel (Xiaomi, CCSA)
  Secretary: Andrijana Brekalo (MCC Support)
Sub Working Groups and their leaders
Audio SWG | Multicast-Broadcast-Streaming (MBS) SWG | Real Time Communications (RTC) SWG | Video SWG
Chair: Tomas Toftgård (Ericsson LM, ETSI) Vice-Chair: Stéphane Ragot (Orange, ETSI) | Frédéric Gabin (Dolby France SAS, ETSI) | Saba Ahsan (Nokia corporation, ETSI) | Gilles Teniou (Tencent, CCSA)
SA4 SWG reports:
  SA4 Audio SWG reports: SP-250918
  SA4 MBS SWG reports: SP-250918
  SA4 Video SWG reports: SP-250918
  SA4 RTC SWG reports: SP-250918

## Slide 4: Meetings held since SA#108
AH conference calls (1 to 3 hours each)
  Audio SWG: 4 Jun., 16 Jun., 17 Jun., 18 Jun., 23 Jun., 11 Jul., 5 Sep., 8 Sep.,
  MBS SWG: 5 Jun., 10 Jul.
  Video SWG: 17 Jun., 8 Jul., 2 Sept.
  RTC SWG: 25 Jun., 9 Jul.
  SA4 on Rel-20 topics: 10 Jul.
SWG AH Face-to-face meetings
  MBS and RTC SWG: 3-5 Sept. Paris (FR), host Orange
SA4 plenary meetings
Meeting | Dates | Venue and Host
SA4#133-e | E-meeting: 18-25 July 2025 | Host: MCC, Electronic meeting

## Slide 5: Calendar of future meetings - 1
SA4 plenary meetings in next quarter
Meetings in 2025 | Dates | Venue and Host
SA4#134 | F2F: 17-21 Nov. 2025 | Host: ATIS, Venue: Dallas, Texas, USA
SWG AH Face-to-face meetings
  Audio SWG: 23-25 Sept. Erlangen (GE), host Fraunhofer IIS
SWG AH conference calls
  Audio SWG: 15 Sep., 16 oct., 27 Oct.
  MBS SWG: 23 Oct.,
  RTC SWG: 24 Sep., 22 Oct.

## Slide 6: Calendar of future meetings - 2
SA4 plenary meetings (2025): 3 F2F and 2 e-meetings
Meetings in 2025 | Dates | Venue and Host
SA4#131 | F2F: 17-21 Feb. 2025 | Host: EBU, Venue: Geneva, Switzerland
SA4#131e-bis | E-meeting: 11-17 April 2025 | Host: MCC, Electronic meeting
SA4#132 | F2F: 19-23 May 2025 | Host: JAF3, Venue: Fukuoka, Japan
SA4#133e | E-meeting: 18-25 Jul. 2025 | Host: MCC, Electronic meeting
SA4#134 | F2F: 17-21 Nov. 2025 | Host: ATIS, Venue: Dallas, Texas, USA

## Slide 7: Calendar of future meetings - 3
SA4 plenary meetings (2026): 3 F2F and 2 e-meetings
October date not used
Meetings in 2026 | Dates | Venue and Host
SA4#135 | F2F: 9-13 Feb. 2026 | Host: TBD, Venue: India
SA4#135e-bis | E-meeting: 13-17 Apr. 2026 | Host: MCC, Electronic meeting
SA4#136 | F2F: 11-15 May 2026 | Host: Interdigital, Venue: Montreal
SA4#137e | E-meeting: 24-28 Aug. 2026 | Host: MCC, Electronic meeting
SA4#138 | F2F: 16-20 Nov. 2026 | Host: ATIS, Venue: North-America

## Slide 8: Calendar of future meetings - 4
SA4 plenary meetings (2027): 4 F2F and 1 e-meeting
Meetings in 2025 | Dates | Venue and Host
SA4#139 | 22-26 Feb. 2027 | Host: TBD, Venue: Korea
SA4#139(e)bis | 19-23 Apr. 2027 | Host: MCC, Electronic meeting
SA4#140 | 24-28 May 2027 | Host: TBD, Venue: China
SA4#141 | 30 Aug. – 3 Sep. 2027 | Host: MCC, Venue: EU
SA4#141(e)bis | 11-15 Oct. 2027 | Host: MCC, Electronic meeting
SA4#142 | 15-19 Nov. 2027 | Host: TBD, Venue: North America

## Slide 9: SA4 meeting statistics
Note 1: the number of F2F participants at SA4#131 (85) is representative of a regular standalone SA4 F2F meeting.
Note 2: the number of Tdocs (533) per meeting at SA4#128 was at a record high

## Slide 10: SA4 progress highlights
Release-17
  Correction on MIME Media type proforma (5MB3)
Release-18
  Corrections on IVAS_Codec , GA4RTAR and 5GMS_Pro_Ph2
Release-19
  CRs to Rel-19 completed features on iRTCW, AMD-ARCH-MED,
  CRs to TEI19 (GA4RTAR and 5MBUSA)
  CR to non-SA4 NR_NTN_Ph3-Core
  4 Work Items completed:
    Split Rendering over IMS (SR_IMS)
    5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)
    Avatar Communications in AR Calls (AvCall-MED)
    Media Messaging Enhancements (MeME-MED)
  2 Work Items progressing as planned (Stage 3 completed):
    Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
    Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
  1 work item converted into a Rel-20 feature:
    Diverse audio Capturing System for UEs (DaCAS)
  2 Work Items requesting an exception:
    EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
    Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
  Completed the verification of IVAS fixed-point encoder delivery, fulfilling 100% of the requirements
  2 studies completed:
    Study on Beyond 2D Video (FS_Beyond2D)
    Study on Spatial Computing for AR Services (FS_ARSpatial)
  1 Study progressing slower than expected: FS_ACAPI
Release 20
  No progress due to Rel-19 completion prioritization
    AI/ML for IMS services (AIML_IMS-MED)
    Media Energy Consumption Exposure and Evaluation Framework phase 2 (FS_Energy_Ph2-MED)
  New work defined as part of the 1st delivery package:
    Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services (5GA)
    Study on Advanced Video Formats and Operation Points (5GA)
    Study on 3D Gaussian splats for 6G (6G)
  2nd package to be defined in Nov. for SA#110 approval

## Slide 11: CRs to features in Release 17 and earlier
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250919 | CR Pack on 5MBP3, TEI18 | SA WG4 | CR pack | Approval | 17 | SA WG4 Rel-17 CRs | Rel-17

## Slide 12: CRs to Release 18
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250920 | CR Pack on IVAS_Codec | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250921 | CR Pack on GA4RTAR | SA WG4 | CR pack | Approval | 18.4 | SA WG4 Rel-18 CRs | Rel-18
SP-250922 | CR Pack on 5GMS_Pro_Ph2 | SA WG4 | CR pack | Approval | 18 | SA WG4 Rel-18 CRs | Rel-18

## Slide 13: CRs to Completed Release 19 features
CR to non-SA4 work items
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250923 | CR Pack on iRTCW, TEI19 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250927 | CR Pack on AMD-ARCH-MED | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250928 | CR Pack on 5MBUSA, TEI19 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250929 | CR Pack on GA4ARTAR, TEI19 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250930 | CR Pack on NR_NTN_Ph3-Core | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 14: Overview of work progress Ongoing Rel-19 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 12/12/2025 | 90% | SP-250633 | 95% | Stage 3 complete Work on conformance remaining
1030003 | Split Rendering over IMS | SR_IMS | 9/9/2025 | 95% | SP-240492 | 100% | Complete!
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-250262 | 80% | Exception requested
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-241314 | 75% | Exception requested
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025-> 5/5/2026 | 50% | SP-241673 | 55% | Rel-19-> Rel-20 work item
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 75% | SP-241672 | 100% | Complete!
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | 40% | SP-250286 | 100% | Complete!
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 40% | SP-250265 | 85% | Stage 3 complete Work on OpenAPI remaining
1080048 | Media Messaging Enhancements (MeME-MED) | MeME-MED | 9/9/2025 | 0% | SP-250632 | 100% | Complete!

## Slide 15: Video Operating Points - Harmonization and Stereo MV-HEVC (VOPS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030002 | Video Operating Points - Harmonization and Stereo MV-HEVC | VOPS | 12/12/2025 | 90% | SP-250633 | 95% | Stage 3 complete Work on conformance remaining
Purpose
Harmonize and include as needed all the SA4 video operating points into a new specification that will be home to all such video operating points and upgrade HEVC-based levels based on industry practices.
Define the MV-HEVC capability in this new specification.
Then add and harmonize stereoscopic MV-HEVC operating points and capabilities for TS 26.511, TS 26.119 and TS 26.143
Progress in the last quarter
On top of various editorial updates to the draft TS we agreed on some constraints rules on the bitstream, some definition of random-access point, the signaling of codecs parameter strings on the system layer. We also identified the cases in which the single view decoding is possible from the stereoscopic signal in MV-HEVC.
We agreed for the time being to define 2 operation points for MV-HEVC with the Multiview Main 10 and Multiview Extended 10 profiles but are hopeful that we can keep only one in the close future.
Next steps
Complete the conformance aspects with the generation of conformance bitstreams corresponding to the defined operating points
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250924 | CR Pack on WI VOPS | SA4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-250972 | Draft TS 26.265 v2.0.0 | SA WG4 | draft TS | Approval | 7.2.4 | SA WG4 Specifications for Approval | Rel-19

## Slide 16: Split Rendering over IMS (SR_IMS) – Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030003 | Split Rendering over IMS | SR_IMS | 9/9/2025 | 95% | SP-240492 | 100% | Complete!
Purpose
Identify functional entities for IMS-based split rendering and introduce a mapping to the IMS architecture. Identify interfaces and define network APIs for delivering media from 3GPP and non-3GPP services for split rendering of XR services. Define protocols, procedures, and codecs for delivery of split-rendered media and metadata for support of split rendered content including uplink (e.g., pose), and downlink (e.g., rendered pose) as part of a new specification.
Progress in the last quarter
Reviewed and agreed SR_IMS WIS and cover page for SA plenary presentation.
New baseline of draft TS 26.567 (v1.3.0) with editorial fixes was agreed (send to SA plenary for approval)
Next steps
Work complete
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250933 | Draft TS 26.567 v2.0.0 | SA WG4 | draft TS | Approval | 7.2.4 | SA WG4 Specifications for Approval | Rel-19
SP-250982 | Work Item Summary for SR_IMS "Split Rendering over IMS" | Nokia (SR_IMS Rapporteur) | WI Summary | Presentation | 7.2.4 | SA WG4 Specifications for Approval | 

## Slide 17: EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 (IVAS_Codec_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040021 | EVS Codec Extension for Immersive Voice and Audio Services, Phase 2 | IVAS_Codec_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-250262 | 80% | Exception requested
Purpose
The overall objective of this work item is to provide an improved set of IVAS specifications with a fixed-point C-code to be part of TS 26.251; characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997; Enhancements to codec conformance test procedures and criteria; definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost; enhancements to the RTP payload format and SDP negotiation, including split rendering operation; update relevant system and service specifications.
Progress in the last quarter
The delivery of maintenance for the fixed-point code by Ittiam was verified by the report in SP-250936 which was agreed in SA4. Ittiam was thanked for their hard work during the project, which was significantly extended compared to the initial plan. The report is sent to TSG SA for approval, as basis for the final payment to Ittiam.
Next steps
Finalize fixed-point C-code development and carry out characterization tests to complete the specification and report. Enhanced conformance with fixed-point test sequences and non-bit exact conformance. Verification of RTP payload format and SDP parameters. Referencing the fixed-point code in relevant specs.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250936 | IVAS report: Verification of IVAS BASOP Maintenance | SA WG4 | report | Approval | 4.4 | SA WG4 reporting | Rel-19
SP-251157 | Work Item Exception for IVAS_Codec_Ph2 | SA WG4 | WI exception | Approval | 6.2.4 | SA WG4 Revised Release 19 Work Item Descriptions | Rel-19

## Slide 18: Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2 (ATIAS_Ph2)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1050113 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS_Ph2 | 9/9/2025-> 12/12/2025 | 65% | SP-241314 | 75% | Exception requested
Purpose
Consider additional requirements corresponding to the test methods in TS 26.260 and/or update requirements marked as TBD for sending and receiving characteristics of terminals in TS 26.261. Define new test methods and performance requirements/objectives, for the assessment of capture and playback of complex sound scenes. Define new test methods and performance requirements/objectives for the assessment of acoustic echo control. Define test methods and performance requirements/objectives for the assessment of binaural rendering in receive direction, including headtracking and motion-to-sound latency.
Progress in the last quarter
For ambience transmission tests, dependencies on the IVAS RTP payload format and ETSI STQ work have been discussed. Test method for suppression vs transparency of ambient noise & SDP parameter (dependency #1). Review of LS-in from ETSI STQ on extension of ambient sound field reproduction (S4-251433) (dependency #2)
Next steps
Testing of complex sound scene capture and transmission
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-251158 | Rel-19 Work Item Exception for ATIAS_Ph2 | SA WG4 | WI exception request | Approval | 6.2.4 | SA WG4 Revised Release 19 Work Item Descriptions | Rel-19

## Slide 19: Diverse audio Capturing System for UEs (DaCAS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060022 | Diverse audio Capturing System for UEs | DaCAS | 9/9/2025-> 5/5/2026 | 50% | SP-241673 | 55% | Rel-19-> Rel-20 work item
Purpose
The overall objective of this work item is to define minimum performance criteria suitable for immersive audio capture. Furthermore, example solutions that meet the minimum performance requirements/objectives are developed. To enable the execution of the work item and evaluation of solutions for immersive audio capture in a transparent manner, a representative set of target devices will be defined, and sufficient test signals are generated based on the devices.
Progress in the last quarter
Raw microphone signal compensation was reviewed. Target devices and databases were updated. Test methodologies and requirements were progressed.
However, due to limited progress and recent prioritization within the Audio SWG, it has been agreed to extend the completion date until May 2026, thus making DaCAS a Rel-20 (5GA) work item.
Next steps
Finalize minimum performance requirement/objective criteria for raw microphone signals
Finalize requirements for signals for common database for the first target devices based on the template. Especially, Legal framework must be finished if necessary.
Agree the definition of deliverables for example solutions

## Slide 20: 5G Real-time Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2) – Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1060021 | 5G Real-time Transport Protocol Configurations, Phase 2 | 5G_RTP_Ph2 | 9/9/2025 | 75% | SP-241672 | 100% | Complete!
Purpose
The work includes the following objectives for normative specification work on TS 26.522, TS 26.510 and TS 26.113 are in scope for RTC services based on the conclusions included in TR 26.822 of the study item FS_5G_RTP_Ph2: mitigate the potential inaccuracy of PDU Set Size information; include PDU Set Importance values; guidelines for handling of lone PDUs at the UPF; AL-FEC awareness; MDS AL-FEC coding schemes; network awareness of retransmitted PDUs; multiplexed RTP streams; burst size, time to next burst, data boosting indication; guidelines for marking PDU Sets.
Progress in the last quarter
Discussed and got agreement in the areas of PDU handling, dynamic traffic characteristics, multiplexing, data burst size and PDU set size, retransmission, time to the next burst, PDU set importance. Exploitation of new QoS handling support by the RTC System
Next steps
Work complete.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250932 | CR Pack on WI 5G_RTP_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-251149 | CR Pack on WIs AMD_PRO-MED and 5G_RTP_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-251144 | Work Item Summary of “5G Real-time Media Transport Protocol Configurations, Phase 2 (5G_RTP_Ph2)” | Nokia (5G_RTP_Ph2 Rapporteur) | WI Summary | Information | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 21: Avatar Communications in AR Calls (AvCall-MED) – Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070056 | Avatar Communications in AR Calls | AvCall-MED | 9/9/2025 | 40% | SP-250286 | 100% | Complete!
Purpose
The AvCall work item in Rel-19 focuses exclusively on enabling avatar communication in IMS-based AR calls, with three main areas of focus:
Receiver-driven avatar features: Extending TS 26.264 to specify formats, protocols, and signaling for base avatars and animation streams; In collaboration with SA2 and SA3, developing a management interface for Base Avatar Repository (BAR);
Sender-based avatar features: Using existing TS 26.264 capabilities for avatar animation; Considering potential pose data exchange extensions for viewer-dependent rendering;
Network-based avatar features: Extending TS 26.264 for avatar communication specifications; Adding signaling and format negotiation for MF-based animation and rendering;
Progress in the last quarter
Agreed on call flows, discussed and agreed remaining issues on formats, signaling, BAR API. Addressed security aspects and respond to SA3
Next steps
Work complete
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250926 | CR Pack on WI AvCall-MED | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-251146 | Summary for AvCall-MED work item | Qualcomm (AvCall-MED Rapporteur) | WI Summary | Presentation | 21.5 | SA WG4 Rel-19 CRs | Rel-19

## Slide 22: Stage 3 for Advanced Media Delivery (AMD_PRO-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070057 | Stage 3 for Advanced Media Delivery | AMD_PRO-MED | 9/9/2025 | 40% | SP-250265 | 85% | Stage 3 complete Work on OpenAPI remaining
Purpose
Main objective: Address recommendations from FS_AMD and FS_MS_NS_Ph2 studies in TS 26.510, TS 26.512, and TS 26.517
MBS Protocol Extensions: In-session unicast repair for MBS Object Distribution; Time synchronization…
5G Media Streaming Protocol Updates: Common Media Client Data (CMCD); multi-access media delivery; media delivery from multiple service locations
Content Protection & Distribution: Support for network and client-side interoperability for DRM and Content Protection (reference CPIX & DASH-IF) QoS Improvements: Integrate ECN marking for L4S; Add QoS monitoring features; Network Slicing Support…
Define APIs and OpenAPI YAML specifications: Collaborate with organizations like SVTA, CTA WAVE, ISO/IEC; API and Protocol Development:
Progress in the last quarter
Agreed CRs for all 9 key issues (Time Sync, QoS, CMCD, etc.) and integrate those into aggregate CRs to TS 26.510/2/7,
Next steps
Develop OpenAPIs
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250931 | CR Pack on WI AMD_PRO-MED | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-251149 | CR Pack on WIs AMD_PRO-MED and 5G_RTP_Ph2 | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19

## Slide 23: Media Messaging Enhancements (MeME-MED) - Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080048 | Media Messaging Enhancements (MeME-MED) | MeME-MED | 9/9/2025 | 0% | SP-250632 | 100% | Complete!
Purpose
The objective of this work item is to address the recommendations for stage-3 extensions of the FS_MeMe study in TS 26.143. Specifically, the following objectives are identified:
  For Key Topic #6: Media Service Enabler as introduced in clause 5.6 and based on the conclusions in clause 5.6.4 of TR 26.841:
    Connect TS 26.143 to 3GPP TR 26.857 that it fulfils some MSE concepts, Add a call flow to TS 26.143 aligned with what is in clause 4.1 of TR 26.841, Add a set of stage-2 APIs and parameter that can be assigned to player and generator, Add more examples for valid content
  In addition, when checking the existing capability support in TS 26.143 in context of GSMA RCS messaging, some key gaps were identified and are addressed in the work item, (i) HEIC image format with 10 bit and HDR capability is now supported (ii) Permitted the use of MP4, in particular 'mp42' as the major brand, in addition to 3gpx major brands. (iii) Clarified that the main 10 profile decoders can decode Main profile content. (iv) Updated the related media playback and generator capabilities and the related media messaging profiles
Progress in the last quarter
All topics were completed in one meeting cycle and the relevant CR to TS 26.143 is completed
Next steps
Work complete
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-251150 | CR Pack on WI MeME-MED | SA WG4 | CR pack | Approval | 19.4 | SA WG4 Rel-19 CRs | Rel-19
SP-251148 | Summary for WI "Media Messaging Enhancements (MeME-MED)" | Qualcomm (MeME-MED Rapporteur) | WI Summary | Endorsement | 21.5 | Work Item Summaries for TR 21.91x | Rel-19

## Slide 24: Overview of work progress Ongoing Rel-20 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | AI/ML for IMS services | AI_IMS-MED | 6/6/2026 | 0% | SP-250878 | 0% | 5GA

## Slide 25: AI/ML for IMS services (AIML_IMS-MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080049 | AI/ML for IMS services | AI_IMS-MED | 3/3/2025 | 0% | SP-250878 | 0% | 5GA
Purpose
The AI_IMS-MED work item will focus solely on enabling AI/ML media processing as part of IMS-based services (including audio, video and AR calls) and has the following objectives in Rel-20:
  Extend TS 26.114 and TS 26.264 specifications to support AI/ML data delivery and AI/ML media processing in IMS services.
  Specify support for AI/ML data signaling and negotiation, including support for split inferencing.
  Select interoperable formats for AI/ML model and intermediate data.
  Define the support of the configuration, delivery, compression, and processing of AI/ML data as identified in TR 26.927 clause 6, as needed, along with relevant optional metadata, as identified in TR 26.927 clause 6.6.
Progress
None due to Rel-19 completion prioritization

## Slide 26: Overview of work progress Ongoing Study Items targeting Rel-19
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 70% | SP-240479 | 100% | Complete!
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 9/9/2025 | 85% | SP-240927 | 100% | Complete!

## Slide 27: Study on Beyond 2D Video (FS_Beyond2D) – Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030008 | Study on Beyond 2D Video | FS_Beyond2D | 9/9/2025 | 70% | SP-240479 | 100% | Complete!
Purpose
Identify and document beyond 2D formats, that are market-relevant within the next years, generated from established and emerging capturing systems (including cameras for spatial video capturing), contribution, and usable on display technologies (smartphones, VR HMDs, AR glasses, autostereoscopic and multiscopic displays). Establish and document a set of beyond 2D video end-to-end reference scenarios; Define concrete evaluation framework per scenario; Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.
Progress in the last quarter
We agreed an update to the annex on data management and hosting, some evaluation results on stereoscopic video, a description of the support of 3D Gaussian Splats (3DGS) in glTF just developed by MPEG. On point clouds we have included evaluation results, some corrections on the annexes of the TR. We have extensively discussed the gaps and optimization potentials as well as the conclusions and proposed next steps that are documented into the final version of the Draft TR. 2 new studies from the Rel-20 package 1 are motivated by the conclusions of the present study.
The Draft TR is to sent to SA for approval with its cover page meaning that if agreed we will declare the completion of the study.
Next steps
Study complete
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250935 | TR 26.956, v 2.0.0 | SA4 | draft TR | Approval | 7.2.4 | SA WG4 Specifications for Approval | Rel-19

## Slide 28: Study on Spatial Computing for AR Services (FS_ARSpatial) – Complete!
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1040022 | Study on Spatial Computing for AR Services | FS_ARSpatial | 9/9/2025 | 85% | SP-240927 | 100% | Complete!
Purpose
Study how spatial computing functions such as relocalization, mapping, and semantic perception are realized and identify the necessary set of spatial mapping information. Collect and document the different formats for spatial descriptions as well as interoperability requirements for such descriptions. Identify where spatial computing functions run and which media, metadata, and description formats are used for exchange between these elements based on the architecture defined in the TS 26.506.
Progress in the last quarter
We completed the technical report with final touches on the mapping of spatial computing to 5G services and the conclusions and proposed next steps.
The Draft TR 26.819 id sent to SA for information.
Next steps
Study complete.
TDoc | Title | Source | Type | For | Agenda item | Agenda item description | Release
SP-250934 | Draft TR 26.819 v2.0.0 | SA4 | draft TR | Approval | 7.2.4 | SA WG4 Specifications for Approval | Rel-19

## Slide 29: Overview of work progress Ongoing Study Items targeting Rel-20
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 12/12/2025 | 47% | SP-240480 | 49% | 5GA
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 10% | SP-250263 | 15% | 5GA
1080050 | Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | 0% | SP-250636 | 0% | 5GA

## Slide 30: Audio Codec APIs (FS_ACAPI)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1030009 | Study on Audio Codec APIs | FS_ACAPI | 12/12/2025 | 47% | SP-240480 | 49% | 
Purpose
The overall objective of this study item is to study APIs to provide support for 3GPP's speech and audio codecs in TS 26.114 and TS 26.117 for enhanced Web-based applications over 3GPP networks.
Progress in the last quarter
An update to the draft TR 26.858 was agreed covering the analysis of potential integration of IVAS into WebCodecs API
Next steps
Complete the identification of relevant interfaces on hardware/firmware platforms to the (supported) relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, and characterize signal (including control signal and metadata) flows on these interfaces.
Identify potential gaps in the 3GPP and W3C specifications to enable and simplify the use of the codecs in TS 26.114 and TS 26.117 in WebCodecs and WebRTC.
Identify common APIs for the relevant codecs defined in TS 26.114 and TS 26.117 and other common pre- and postprocessing blocks, including capture front end and renderer, that are useable to expose the identified interfaces.

## Slide 31: Study on Ultra Low Bitrate Speech Codec (FS_ULBC)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1070055 | Study on Ultra Low Bitrate Speech Codec | FS_ULBC | 6/6/2026 | 10% | SP-250263 | 15% | 
Purpose
This study aims to develop recommendations for an ultra-low bitrate voice codec with primary application for GEO (Geostationary Earth Orbit) communications. The main objectives include:
  Application scenarios for ultra-low bitrate communication services; GEO channel characteristics and their service dependencies; design constraints; performance requirements and test methods for speech quality; objective measures for design constraints; reference codecs for comparison; Coordinating with other 3GPP groups
Progress in the last quarter
An LS to RAN WG1, RAN WG2, RAN WG4, SA WG2, CT WG1 was sent on RAN simulation assumptions. It was agreed to attach the latest Pdoc which includes the assumed parameters for simulations that includes open issues for simulations, new bunding times and TBS, and non-IP data delivery.
There were contributions on simulation scenarios and results, transport block sizes (TBS) and bitrates for the codec, G/T values for link budget, objective methods for speech quality, mouth-to-ear delay, complexity metrics, audio bandwidth and noise suppression. All raised discussion which was not possible to resolve during the e-meeting, and the documents were noted
Inter-WG coordination is key for SA4 to progress the work
Next steps
Progress study of GEO channel characteristics and derivation of service-related dependencies, e.g. bitrates, mouth-to-ear delay or loss/delay/jitter profiles.
Perform RAN related simulation within SA4
Have a Face-2-face SWG AhG meeting 23-25 September in Erlangen (GE)

## Slide 32: Media Energy Consumption Exposure and Evaluation Framework phase 2 (FS_Energy_Ph2-MED )
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1080050 | New SID on Media Energy Consumption Exposure and Evaluation Framework phase 2 | FS_Energy_Ph2-MED | 3/3/2026 | 0% | SP-250636 | 0% | Rel-20 SID
Purpose
The main objectives of this study include:
  Address, in the context of media delivery, the new Release 20 requirements in TS 22.261 on:
    Energy-related information as a service criterion, including:
    Energy-related information exposure to UEs and authorised third parties over specific time periods, including energy consumption by the serving network
  Update or develop existing potential solutions and proposed normative work associated with the Key Issue on energy-related information exposure in media consumption context
  Propose new potential solutions to phase 1 Key Issues on energy-related monitoring and measurement during media consumption,
  Describe new Key Issues identified during phase 1 about Energy-related configuration by the media Application Service Provider / AS energy management / Client energy management
NOTE: Measurement of UE energy-related information by a UE entity in the 5G System is not in scope of the study.
Progress (in AH SWG meeting)
A few CRs progressed to address Rel-20 SA1 requirements, and addition of 3 new Key Issues identified during phase 1 on Energy-related configuration by the Application Service Provider for media delivery services, Media Application Server Energy management and Client-driven management of media delivery service energy optimization

## Slide 33: New Work and Study Item(s)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services | FS_DCTC_eQOS_MED | 9/9/2026 | - | SP-250937 |  | 5GA
 | Study on Advanced Video Formats and Operation Points | FS_AVFOPS_MED | 6/6/2026 | - | SP-250938 |  | 5GA
 | Study on 3D Gaussian splats for 6G | FS_3DGS_6G_MED | 3/3/2027 | - | SP-250939 |  | 6G

## Slide 34: New Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services (FS_DCTC_eQOS_MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | Study on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services | FS_DCTC_eQOS_MED | 9/9/2026 | - | SP-250937 |  | 5GA
Purpose
The main objectives of this study include:
  Document popular media applications and service scenarios that may exhibit dynamically changing traffic characteristics.
  For a relevant subset of the media applications/service scenarios defined above do the following:
    Develop observation tests to evaluate these scenarios.
    Execute the tests and collect relevant information to what extent the reference applications exhibit dynamically changing traffic characteristics
    Document possible benefits of applying QoS features
  Based on the findings in the tests from 2 do the following:
    Document and describe observed dynamic traffic characteristics in media applications and services.
    Document potential improvements when applying different QoS features, for uplink, downlink and with dependent UL/DL flows
    Map the reference scenarios to end-to-end procedures
  Based on the findings in 3, do one or more of the following
    Document guidelines on how to identify and characterize dynamic traffic characteristics in media applications and services.
    Refine call flows and typical workflows involving QoS usage and dynamically changing traffic characteristics usage in typical scenarios using characteristics.

## Slide 35: New Study of Advanced Video Formats and Operation Points (FS_AVFOPS_MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | Advanced Video Formats and Operation Points | FS_AVFOPS_MED | 6/6/2026 | - | SP-250938 |  | 5GA
Purpose
The main objectives of this study include:
  Identify relevant new representation formats not yet documented in TS 26.265 and provide their benefits in terms of user experience. The analysis includes potential format specificities for capture at interoperability point 2 and for rendering at interoperability point 4. Candidate representations include support for alpha, depth together with stereo, and additional colour subsampling 4:2:2 or 4:4:4.
  Study the feasibility of generating the video signals corresponding to the hypothetical optical system
  Identify compression options for the representation formats based on video codecs supported in 3GPP specifications, with HEVC as priority (interoperability point 3 and 3bis).
  Identify the opportunities and needs to integrate the representation formats into different transport systems, including messaging, real-time communication, split rendering and streaming formats (interoperability point 3 and 3bis).
  Define the expected traffic characteristics for new representation formats to meet certain quality thresholds.
  Further develop the bitstream conformance environment, including hosting, tooling and process, as well as collecting sample bitstreams illustrating of the new representation formats identified in objective 1.
  Identify gaps in the following specifications:
    In 3GPP specifications, especially on operation points, and provide guidance for potential normative work.
    In specifications defined by other SDOs (e.g. MPEG) and coordinate possible actions with the relevant SDOs.

## Slide 36: New Study on 3D Gaussian splats for 6G (FS_3DGS_6G_MED)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
 | New Study on 3D Gaussian splats for 6G | FS_3DGS_6G_MED | 3/3/2027 | - | SP-250939 |  | 6G
Purpose
The main objectives of this study include:
  Identify use cases for mobile devices that demonstrate the practical applications of 3DGS representation formats. Based on feasibility, a potential subset of the collected use cases will be prioritized, and the remainder of the study will focus on this selected subset.
  Analyze state-of the-art 3DGS representation formats,
  Study and document content generation aspects including:
  Study and document rendering workflow aspects including:
  Map the relevant workflows to 3GPP services (such as messaging) and identify the media requirements to support the scenario.
  Identify the target bitrates and potential traffic characteristics of 3DGS representations for the selected scenarios and investigate the associated compression aspects.
  Identify needs and requirements for a potentially suitable standardization process, including data sets, training models, test data, etc. for 3DGS representations.
  In parallel to the above objectives: Develop an end-to-end reference implementation for content delivery, covering the entire pipeline from content creation on a server or on the UE and, through compression, transmission, to rendering on a mobile device platform. This work could serve as a basis for future developments and be used in the evaluations carried out during this study.

## Slide 37: SA4 planning of release 20 (5GA and 6G)

## Slide 38: SA4 planning of release 20 (5GA and 6G)
SA4 working assumptions in the Rel-20 definition
It is anticipated that 5G Advanced topics may be proposed as a follow-up of Release19 activities or as a request to implement stage 3 from other 3GPP WGs (or any new topic).
There is a wish to not only initiate 6G studies but also to build up a global vision on what 6G means in terms of media experience.
On the requested work split from SA, it is foreseen to start Release 20 with 75% of 5GA and 25% of 6G.
Requested information for new work and study
Any Release 20 study or work item proposal is requested to be accompanied with the following information:
  Preliminary work plan
  Anticipated normative work (e.g., same release or the following one, on which specs…)
  Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…)
  Expected SA approval date (package 1 or 2).
  Indication of 5GA or 6G topic
  Expected SWG(s) to host the proposal (may be joint).

## Slide 39: SA4 planning of release 20 (5GA and 6G)
SA4 agreed to work on 2 packages
  Package 1 delivered in Sept. 2025
  Package 2 delivered in Dec. 2025
SA4#132 - May 25: 1st round of Rel-20 topics reviewed with a few ideas presented for information and triggering discussions.
  FS_Energy_Ph2_MED and AIML_IMS-MED agreed due to stage 2 aspects.
SA4 AH call - 10th Jul. 25: Dedicated SA4 AhG call reviewing around 12 proposals presented with more details (see next slide)
SA4#133e - Jul. 25: 1st decisions made with the selection of the first topics and the identification of strong candidates for the 2nd package
  3 Package 1 proposals were agreed : FS_AVFOPS_MED, FS_3DGS_6G_MED & FS_DCTC_eQOS_MED. Other proposals are deferred to package 2.
SA4#134 – November 25: Review of package 2 candidates to be submitted to SA#110 in Dec. 25
NOTE: A third package is expected in 2026, details TBD

## Slide 40: SA4 planning of release 20 (5GA and 6G)

## Slide 41: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments

## Slide 42: Summary of action items
Action items from SA4 to SA#109:
  Approve all Rel-17 to Rel-19 SA4 agreed CRs
  Approve the following TS/TRs: TS 26.265 (VOPS), TS 26.567 (SR_IMS), TR 26.956 (FS_Beyond2D), TR 26.819 (FS_ARSpatial)
  Approve the 2nd report on the verification of IVAS fixed-point Encoder
  Approve the work item exceptions on IVAS_Codec_Ph2 and ATIAS_Ph2
  Approve the New Rel-20 Study Item Description on Usage of Dynamically Changing Traffic Characteristics and Enhanced QoS support in Media Applications and Services (FS_DCTC_eQOS_MED)
  Approve the New Rel-20 Study Item Description on Advanced Video Formats and Operation Points (FS_AVFOPS_MED)
  Approve the New Rel-20 Study Item Description on 3D Gaussian splats for 6G (FS_3DGS_6G_MED)

## Slide 43
Thank you!