## Slide 1: FS_MASS Pre-SA2#162 Conference Call
Krisztian Kiss (Rapporteur)
Apple

## Slide 2: Agenda
  Recap of the work plan
  DualSteer papers (80 mins)
  ATSSS_Ph4 Evaluations and Conclusions (20 mins)
  ATSSS_Ph4 updated and new solutions (20 mins)

## Slide 3
Total 13.5 TUs
  7.5 TUs for Study Phase and 6 TUs for Normative Work
FS_MASSS Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan. 2024 | 1.5 | 1.5 | TR skeleton, TR scope, Terms, Architectural assumptions Key Issues for all WTs.
SA2#161 | Feb 2024 | 2 | 2 | Terms, Architectural assumptions/requirements for DualSteer, Postponed Key Issues for WT#1.3, Key Issue updates (if necessary), New solutions for approved Key Issues.
SA2#162 | Apr 2024 | 2 |  | In priority order: New solutions for DualSteer, Architectural assumptions/requirements & Terms and definitions for DualSteer, Evaluation and conclusion for ATSSS_Ph4 (conclusion on SA3 dependencies need to wait for SA3 feedback), Solution updates for ATSSS_Ph4, New solutions for ATSSS_Ph4. No new KI is allowed.
SA2#163 | May 2024 | 2 |  | In priority order: New and updated solutions for DualSteer, Evaluation and conclusion for DualSteer, Evaluation and conclusion for ATSSS_Ph4 (if needed), Solution updates for ATSSS_Ph4 (if needed). No new solution is allowed for ATSSS_Ph4. Send TR for Information & Approval. WID approval.
 | Total | 7.5 |  | 

## Slide 4: DualSteer papers
  Proposal to handle DualSteer Solutions during SA2#162:
    53 Solution papers
    21 Contributing Companies
    Round#1 (20 papers): one solution per company
      Exceptions:
        S2-2404265 (Ericsson) and S2-2404678 (Lenovo) are similar, only handle one of them: S2-2404265
    Round#2, if time allows (16 papers): another solution per company
    Before round#2, handle ATSSS_Ph4 papers
    Initial allocations for round#1 & round#2 per Rapporteur discretion in v2 of Tdoc ordering
      Please speak up if your company intends to assign another paper for round#1 & round#2
  Proposal to handle Terms, Assumptions & Requirements during SA2#162:
    Handle the 2 baseline papers: S2-2404151 and S2-2404152
    Handle S2-2404696 (Huawei)
    3 papers to handle

## Slide 5: ATSSS_Ph4 Evaluations and Conclusions
  Proposal to handle ATSSS_Ph4 Evaluations and Conclusions during SA2#162:
    Select one baseline paper to collect solution principles for conclusions
      Proposal to take S2-2404154 and S2-2404155 as baselines (Rapporteur)
      2 papers to handle + 2 LSes
    Deprioritize evaluation papers
    Goal of SA2#162 should be to complete conclusions for KI#2.1 and agree on interim conclusions for KI#2.2
    KI#2.1 open issues:
      Whether CONNECT-TCP is supported?
      Whether the selection of the CONNECT protocol are configured per DNN, or determined by the PCF and provided to the UE in ATSSS rules?
      Whether additional parameters associated with a connect protocol, e.g. "ipproto" and "target" parameters associated with CONNECT-IP are derived by the UE based on the detected application, or determined by the PCF and provided to the UE in ATSSS rules?

## Slide 6: ATSSS_Ph4 Solution papers
  Proposal to handle ATSSS_Ph4 Solution updates during SA2#162:
    14 solution updates
    Only one baseline paper per existing solution
    Merge other papers into baseline
      7 papers to handle
  Proposal to handle ATSSS_Ph4 New Solution papers during SA2#162:
    8 new solution papers
    Focus on solutions which have significant difference from the ones already in the TR
      Potential to merge S2-2404929 and S2-2404677
      Potential to merge S2-2404871 and S2-2404559
      Mark S2-2404769 and as ‘Not handled’
      5 papers to handle

## Slide 7: Backup

## Slide 8: FS_MASSS Status after SA2#161
  Progress since SA2#160AH-e
  TR 23.700-54 v0.2.0 is available.
  72 TDocs were submitted and 25 tdocs could not be handled. The handled documents included:
    Terms and Architectural Assumptions/Requirements (12 tdocs)
    Key Issue for WT#1.3 (13 tdocs), updates to KIs (2 tdocs)
    ATSSS_Ph4 solutions: KI#2.1 (7 tdocs) & KI#2.2 (13 tdocs), DualSteer solution to KI#1.1 (1 tdoc)
  Updated Architectural Assumptions/Requirements for ATSSS_Ph4, 2 key issues for WT1.3, Updated KI#2.2, 4 new solutions to KI#2.1 and 4 new solutions to KI#2.2 were approved
  Terms and Architectural Assumptions and Requirements for DualSteer were noted
  RAN impacts and dependencies
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects
  No RAN dependency
Contentious issues – issues identified during SA2#160AH-e remain unresolved:
  DualSteer Device definition by SA1 has been challenged by some companies. Disagreement whether it requires any Stage-2 alignments
  Whether both traffic steering and switching requires anchoring in 5GC or only traffic switching
  Whether two registered accesses are required to initiate traffic steering or switching in DualSteer, or whether traffic steering or switching could trigger second RAT/PLMN registration
Next steps
  In the next meeting: Agree new solutions for DualSteer Key Issues, Architectural assumptions/requirements and terms and definitions for DualSteer, Evaluation and conclusion of ATSSS_Ph4, Solution updates & new solutions for ATSSS_Ph4 Key Issues.
WI Code | Work Item Title | WP | Target Date | WID#
FS_MASSS | Study on Multi-Access (DualSteer and ATSSS_Ph4) | 9% -> 30% | June 2024 | 1020070

## Slide 9: FS_MASSS status at SA#103
Progress since SA#102:
  TR 23.700-54 v.0.2.0 was created based on approved contributions.
  20 contributions agreed including TR skeleton, Scope, Architectural Assumptions and Requirements for ATSSS_Ph4, 6 key issues and 8 solutions addressing KI#2.1 & KI#2.2 (ATSSS_Ph4).
  Terms and Architectural Assumptions and Requirements for DualSteer were not approved after 2 meetings due to disagreement whether SA1 definitions require any Stage-2 alignments or not.
  3.5 TUs are used and 4 TUs are left for the Study Phase.
Impacts and dependencies on other WGs:
  Key Issue #1.x and #2.2 have SA3 dependencies to handle security aspects.
Contentious issues:
  DualSteer KIs may be at risk not to be completed by May 2024 if common understanding on DualSteer Device definition cannot be reached.
Next steps:
  New solutions for DualSteer Key Issues.
  Agree Architectural assumptions/requirements and terms and definitions for DualSteer.
  Solution evaluation and conclusions, prepare sending TR for approval. Plan LS to SA3 based on agreed solutions.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020070 | Study on Multi-Access (DualSteer and ATSSS_Ph4) | FS_MASSS | 06/03/2024 | 0% | SP-231802 | 30% | SID to be updated by S2-2401315