## Slide 1: Study on 6G Management and Orchestration Status Report
Source: China Unicom (Moderator)

## Slide 2: Content
General process
Overall progress
Reference contributions

## Slide 3: General process
1
Mar.2025 SA
3GPP 6G Workshop
2
Jun~Aug. 2025
SA5 NWM/Email discussion for SID proposal
3
Aug.2025 SA5#162/163/164
Target to endorse SID proposal
4
Oct. 2025
Feb. 2026
SA5 6G studies start
5
6
Jun.25~26 2025 SA5 3GPP 6G Workshop
Sep. 2025 SA#109
Dec. 2025 SA#110
Target to approve SID proposal
Aug.7 2025 SA5#161.2 rapporteur call
Rel-20 6G study preparation status
25/26.Jun, 2025 (SA5 Rel-20 6G Workshop) | 30 Jun. 2025 | 30 Jun~05 Aug.2025 Moderated discussion/Feedback from companies in NWM | 05 Aug. 2025 23:59 UTC | 06 Aug. 2025 | 07 Aug. 2025 | 9 Aug. 2025 (SA5#162 submission deadline)
Company presentation First draft of potential work area by moderators | Moderator: Start of NWM discussion | Moderator: generate update version in NWM every Monday SA5 Companies: feedback on NWM questions and potential new work area | Deadline for comments in NWM Moderator: Lock the feedback form | Moderator: Produce the 1st version of drafted 6G SID (1 OAM SID/1 CH SID) and upload to https://www.3gpp.org/ftp/Email_Discussions/SA5/SA5-level%20discussions/SA5_Workshop_on_6G_Rel20 | SA5 Companies: SA5 #161.2 Rapp call draft 6G SIDs discussion | Moderators: submit draft 6G SIDs (1 for OAM and 1 for Charging)
General process has followed SA5 Rel-20 6G Content Definition steps in S5-253022.
SID for OAM has been endorsed in SA5#163 and not approved in SA#109.
Study timeline TBD later

## Slide 4
SA5 3GPP 6G Workshop progress
Scope: 6G related new management features including OAM/CH prime features and management support to new network features.
  Workshop#1: Online presentation on potential topics and directions (4 TUs)
    Jun 25, 2025 13:00-15:00 UTC
    Jun 26, 2025 13:00-15:00 UTC
3GPP FTP server folder for SA5 6G workshop collects all related resources.
19 company contributions are submitted and presented on the workshop, and details are as follows:
No. | SA5 5GA Workshop day 1 (25 Jun, 2025) | No. | SA5 5GA Workshop day 2 (26 Jun, 2025)
1 | AT&T view on SA5 Rel-20 6G Priorities | 12 | Orange_view on SA5 Rel-20 6G Priorities vf
2 | China Mobile's view on SA5 Rel-20 6G Priorities- | 13 | Huawei view on SA5 Rel-20 6G Priorities
3 | China Telecom view on SA5 Rel-20 6G Priorities | 14 | LENOVO view on SA5 Rel-20 6G Priorities
4 | China Unicom view on SA5 Rel-20 6G PrioritiesV2 | 15 | Rel-20 6G workshop Our views on AIML Management enhancement for 6G system (NEC/Intel)
5 | FiberCop view on SA5 Rel-20 6G Priorities | 16 | Nokia view on SA5 Rel-20 6G Priorities
6 | NTT DOCOMO view on SA5 Rel-20 6G Priorities | 17 | Rakuten view on SA5 Rel-20 6G Priorities -v1.0
7 | Verizon’s Preliminary Views on 3GPP SA5 Rel-20 6G Priorities | 18 | Samsung view on SA5 Rel-20 6G Priorities
8 | Vodafone view on SA5 Rel-20 6G Priorities | 19 | ZTE's view on SA5 Rel-20 6G Priorities
9 | AsiaInfo view on SA5 Rel-20 6G Priorities - V1.0 | 20 | SA WG5 Rel-20 6G Work Planning (SA5 Chair)
10 | Ericsson view on SA5 Rel-20 6G Priorities | 21 | Moderator Rel-20 6G OAM Work Area Summary (China Unicom)
11 | CATT view on SA5 Rel-20 6G Priorities | 22 | Moderator Rel-20 6G Charging Work Area Summary (China Telecom)
 |  | 23 | Open discussion and consolidated list of Rel-20 6G topics as NWM inputs (SA5 Chair)

## Slide 5
NWM Discussion progress
NWM Discussion is initiated with the title “SA5 NWM Discussion for Rel-20 6G OAM Work Areas”
  Work areas are proposed in “Moderator Rel-20 6G OAM Work Area Summary”（https://www.3gpp.org/ftp/Email_Discussions/SA5/SA5-level%20discussions/SA5_Workshop_on_6G_Rel20 )based on companies’ inputs.
  Companies are invited to provide feedback on the following questions for each work area.
  The feedback forms will be locked on 05 Aug. 2025 23:59 UTC.
  Moderator will update new version on June 30/July 7/July 14/July 21/July 28/August 5 before 10:00 am UTC.
Until the lock of feedback forms, totally 7 versions (v0.0.7 link) has been updated and following contributions are output and submitted:
  Summary of this NWM discussion is provided in S5-253357 (SA5#162)
  Proposal on the SA5 6G OAM SID based on the NWM discussion is provided in S5-253356(SA5#162)

## Slide 6
Progress on SA5#162
During SA5#162, totally 4 sessions are allocated to discuss the SID (Monday Q3, Wednesday lunch, and Thursday Q0+Q4)
For the controversy of WT#1.6, 3 optional wordings in this meeting are listed as follows:
  1.6-option1. Study the data management framework for different types of data, and coordinate with SA2 if necessary.
  Note: the scope of different types of data are to be part of the study, including access control of the data.
  1.6-option2. Study the data management framework for different types of management data.
  1.6-option3. Study the data management framework for different types of data to be used for network management and service management.
On the Closing Plenary, after 3 rounds discussion, finally following notes are concluded:
  S5-254112 endorsed
  Group agreed to endorse the content in 4112, noting that:
    There are 3 wording proposals for 1.6 which need more discussion.
    Other work tasks in 4112 are endorsed as wayforward.
    This document will not be sent to SA#109 for approval.
  Moderator will update NWM with latest endorsed SID proposal and open for comments for 1.6.
V0.0.8 of NWM discussion page is available with the link: v0.0.8

## Slide 7
Progress on SA5#163
During SA5#163, totally 3 sessions are allocated to discuss the SID (Monday Q3, Tuesday Q3, and Thursday Q1)
For the controversy of WT#1.6, 5 optional wordings in this meeting are listed as follows:
  1.6-option1. Study the data management framework for different types of data, and coordinate with SA2 if necessary.
  Note: the scope of different types of data are to be part of the study, including access control of the data.
  1.6-option2a. Study the data management framework for different types of management data, and coordinate with SA2 if necessary.
  1.6-option3a. Study the data management framework for different types of data to be used for network management and service management, and coordinate with SA2 if necessary.
  1.6-option5: Study the data management framework, and coordinate with SA2 if necessary.
  1.6-option5a: Study the data management framework, and coordinate with SA2 if necessary.
  Note: the scope of data is to be part of the study.
On the Closing Plenary, finally following notes are concluded:
  4905 is endorsed, 1.6 and TU allocation need further discussion in SA5#164. The yellowed text will be used as inputs.

## Slide 8
Progress on SA5#164
TBD

## Slide 9
SA5#162
Related contributions
TDoc | Title | Source | Type | For | Decision
S5‑254112 | New SID on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Agreement | endorsed
S5‑253357 | SA5 NWM Discussion for Rel-20 6G OAM Work Areas | China Unicom(Moderator) | discussion | Discussion | noted
S5‑253835 | Suggestions for 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange | discussion | Endorsement | withdrawn
SA5#163
TDoc | Title | Source | Type | For | Decision
S5-254294 | Study on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Approval | Endorsed
S5-254295 | Study on 6G Management and Orchestration Status Report | China Unicom (Moderator) | report | Presentation | Noted
S5-254306 | Proposals to guide the 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange | other | Endorsement | Noted
S5-254307 | DP on scope of data WT in 6G Study.docx" | Nokia | discussion | Endorsement | Noted
S5-254315 | Intents, Goals and Autonomous agents | Nokia | discussion | Endorsement | Noted
S5-254335 | LS on Guidance on 6G data related work tasks | TSG SA | LS in | Information | Noted

## Slide 10
SA5#164
Related contributions
TDoc | Title | Source | Type | For | Decision
S5‑255123 | New SID Study on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Approval | TBD
S5‑255124 | Study on 6G Management and Orchestration Status Report | China Unicom(Moderator) | Report | Presentation | TBD
S5‑255139 | Suggestions for 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange, China Telecom, China Unicom | discussion | Endorsement | TBD
S5-255241 | Discussion on 6G Data Framework | Vodafone | discussion | Endorsement | TBD
S5-255269 | Considerations on management architecture for 6G | China Unicom | discussion | discussion | TBD
S5-255272 | Discussion on the Scope and Role of SA5 in the Definition of the 6G Unified Data Framework | FiberCop | discussion | Endorsement | TBD
S5-255343 | DP for study of Correlation Context in 6G | Ericsson | discussion | Endorsement | TBD
S5-255339 | DP Recommendation on Data Management Framework WT in 6G Study | Ericsson | discussion | Endorsement | TBD
S5-255353 | DP on scope of cloud WT in 6G study | AT&T, Orange, Rakuten | discussion | Endorsement | TBD
S5-255105 | DP on scope of 6G Study data WT | Nokia | discussion | Endorsement | TBD

## Slide 11: To build an intelligent, flexible, efficient and sustainable 3GPP management system
Many thanks for our joint efforts!!