## Slide 1: Exec Report SA5#154 Charging Management (CH)
Gerald Görmer, SA5 Charging Chair, MATRIXX Software

## Slide 2: Administrative aspects
Charging Work progress on Rel-19 (see S5-241020)
  Five moderators volunteered to support charging aspect of SA2 topics
  Three rapporteurs will contribute SID/WID proposals based on completed studies or endorsed directions by the charging group
Consolidated work on Forge for Rel-19
  MCC is pleased to create a new subfolder for Charging API which should contain
  this folder is reserved Charging OpenAPI yaml
  SA5 Chair to inform CT on the Forge project changes

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-240454 | Reply LS on charging aspects of AI/ML traffic | S2-2313605 | replied | S5-240695
S5-240463 | LS to 3GPP_Correlation information for API volume based charging | GSMA OPAG | postponed | -
S5-240467 | Reply LS on the need of the NR NTN TAI | C4-235683 | noted | -
S5-240468 | LS on String based Charging Identifier over SBI | C4-234657 | replied | S5-241017

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-240695 | LS on Reply LS on charging aspects of AI/ML traffic | SA2 | SA1 | S5-240454
S5-241017 | Reply LS on String based Charging Identifier over SBI | CT4 | CT3 | S5-240468

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-241009 | New WID Network Slice Replacement charging (for approval and completion based on the approval of the 6 CRs) | MATRIXX Software
S5-240549 | Revised WID on charging aspects of Satellite Backhaul in 5GS | CATT
S5-240711 | Revised WID on Charging Aspects of TSN | Huawei

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 75% | SP-230176 | 100 % | TS for approval
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 80% | SP-230182 | 100 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 65% | SP-230177 | 100 % | 
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 40% | SP-230179 | 100 % | 
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 65% | SP-230623 | 100 % | TS for approval
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 60% | SP-231151 | 100 % | 
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 80% | SP-231155 | 100 % | 
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 40% | SP-231154 | 100 % | 
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 40% | SP-231153 | 100 % | 
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 35% | SP-231152 | 100 % | 
1020024 | Charging aspects of Satellite Backhaul in 5GS | 5GSATB_CH | 03/03/2024 | 0% | SP-231707 | 100 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 03/03/2024 | 55 % | SP-221160 | 100 % | TR for approval
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 03/03/2024 | 70% | SP-230622 | 100 % | TR for approval
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 75% | SP-230176 | 100 % | TS for approval
Progress since SA#102:
  4 pCRs for TS 28.203 were approved covering
    Refinement on NSACF Charging information
    Update triggers for ECUR, and flows
    applicability to NPN
  Draft TS 28.203 (email approval S5-240690), TS 28.203 for approval to SA#103 (S5-240707)
  CRs were approved to:
    umbrella TS 32.240 to introduce new TS 28.203, NSACF in architecture and new Ref Point
    SBI TS 32.290 to introduce NSACF (New NF Nchf consumer)
    TS 32.255 to Introduce Business charging based on 5G data connectivity
    CRs to stage 3:
      OpenAPI TS 32.291 Nchf_ConvergedCharging extension for NSAC with data model and yaml.
      CHF CDR extension to NSAC in TS 32.298 with corresponding ASN.1
  Email approval for CR TS 32.255 Update Network slice charging into generic business charging
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 80% | SP-230182 | 100 % | 
Progress since SA#102:
  CRs were approved to :
    umbrella TS 32.240 to introduce new TS 28.204, NSSAAF in architecture and new Ref Point
    SBI TS 32.290 to introduce NSSAAF (New NF Nchf consumer)
    stage 3:
      OpenAPI TS 32.291 Nchf_ConvergedCharging extension for NSSAA with data model and yaml.
      CHF CDR extension to NSSAA in TS 32.298 with corresponding ASN.1
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990028 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 65 % | SP-230177 | 100 % | 
Progress since SA#102:
  4 CRs were approved covering changes on
    TS 32.255 for Addition of charging principle for PNI-NPN
    TS 32.255 to Clarify the charging information for SNPN Charging
    TS 32.291 to Clarify the charging information for SNPN Charging
    TS 32.298 to Clarify the charging information for SNPN Charging
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 12: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 40 % | SP-230621 | 100 % | 
Progress since SA#102:
  1 CRs were approved covering
    Addition of signalling procedure description for IMS data channel
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 13: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 65 % | SP-230623 | 100 % | TS for approval
Progress since SA#102:
  4 pCRs were approved covering
    Add bindings for 5G MBS Session charging
    Add MBS Session activation, deactivation, update and release procedures
    Add MB-UPF ID information
  7 CRs were approved covering
    Support of 5MBS PDU session charging in TS 32.255
    Support of 5MBS charging in TS 32.291 and TS 32.298
  Draft TS 32.279 (email approval S5‑240691)
  TS 32.279 for Approval (S5‑240735)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 14: Rel-18 Charging Aspects of TSN
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 60 % | SP-231151 | 100 % | 
Progress since SA#102:
  11 CR were approved covering
    Architecture, principle and charging information for TSC traffic in TS 32.255
    TSN specific charging information in OpenAPI and CDR in TS 32.291 and TS 32.298
    Add Btsn reference point in TS 32.297
    Add TSN AF and TSCTSF as NF consumers in TS 32.290
    Update charging support for TSN service in TS 32.240
    Resolve the EN on SMF and NEF in TS 32.282
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 15: Rel-18 Charging Aspects of B2B
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 80 % | SP-231155 | 100 % | 
Progress since SA#102:
  1 CR were approved covering
    Clarify the B2B charging architecture and principles in TS 32.240
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 16: Rel-18 Charging Aspects of 5WWC phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 40 % | SP-231154 | 100 % | 
Progress since SA#102:
  1 CR were approved covering
    Add TNGF User Location Information as optional input of ULI
  Discussion paper on charging enhancement for particular UEs (hosts, guests) using the RGs in case of trusted N3GPP access
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 17: Rel-18 Charging for roaming and additional actor using CHF to CHF interface
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 35 % | SP-231153 | 100 % | 
Progress since SA#102:
  9 CRs were agreed impacting for TS 32.255, TS 32.256, TS 32.290, TS 32.291, and TS 32.298:
    Addition of charging information, and CDRs
    Update of failure handling
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 18: Rel-18 Charging aspects of Satellite Access in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 35 % | SP-231152 | 100 % | 
Progress since SA#102:
  6 CRs for TS 32.240, TS 32.255, TS 32.256, TS 32.291 and TS 32.298 were approved covering:
    Introduce the support of 5G Satellite charging
    Add the charging information for the satellite access charging
    Add the charging information for the satellite access charging
    Extend the user location for the satellite access charging
    Add Data Type and Open API for 5G satellite access charging
    Add the support of 5G satellite access charging to CHF CDR
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 19: Rel-18 Charging aspects of Satellite Backhaul in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Backhaul in 5GS | 5GSATB_CH | 03/03/2024 | 0 % | SP-231152 | 100 % | 
Progress since SA#102:
  4CRs for TS 32.255, TS 32.291 and TS 32.298 were approved covering:
    Add the message flow for the dynamic satellite backhaul charging
    Update the charging information for the satellite backhaul charging
    Add Data Type and Open API for satellite backhaul charging
    Add 5G satellite backhaul charging to CHF CDR
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 20: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 55% | SP-221160 | 100 % | TR for approval
Progress since SA#102:
  25 pCRs for TR 28.840 were approved covering
    CHF Selection solutions review and update
    Evaluations and conclusions for :
      CHF Selection by NF Consumers Information;
      CHF Selection based on SUPI or Group ID;
      CHF Selection by a Tenant or Application;
      CHF Discovery by Charging Domains
    Editorial Changes
  Draft TR 28.840 (email approval S5‑241067)
  TR 28.840 for Approval (S5‑240756)
RAN impacts and dependencies:
  None identified
Next steps:
  Draft for normative work

## Slide 21: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 70 % | SP-230622 | 100 % | TR for approval
Progress since SA#102 :
  7 pCRs for TR 28.845 were approved covering
    New solution for positioning charging using trusted AF
    Update Solution to resolve EN for 5GS charging of Ranging Sidelink Positioning UE Discovery
    Update Evaluation and Conclusion for 5GS charging of Ranging Sidelink Positioning UE Discovery
    Update Solution to resolve EN for 5GS charging of SL Positioning Service Exposure to the Client UE through 5GC network via NEF
    Add Evaluation and Conclusion for 5GS charging of Ranging and SL Positioning service exposure
    Add Conclusion and Recommendations for charging of Ranging Sidelink Positioning
  Draft TR 28.845 (email approval S5‑240693)
  TR 28.845 for Approval (S5‑240776)
RAN impacts and dependencies:
  None identified
Next steps:
  Draft for normative work

## Slide 22
Charging TSs & TRs to be sent to SA#103
Number | Title | For
S5-240707 | Presentation of TS 28.203 (Charging management; Network slice admission control charging in the 5G System (5GS)) | Approval
S5-240735 | Presentation of TS 32.279 (Charging management; 5G Multicast-broadcast Services charging) | Approval
S5-240756 | Presentation of TR 28.840 (Study on CHF segmentation) | Approval
S5-240776 | Presentation of TR 28.845 (Study on charging aspects of ranging based services and sidelink positioning) | Approval

## Slide 23: Charging CRs
(New WID) Network Slice Replacement charging
NETSLICE_CH_Ph2
NSSAA_CH
eNPN_CH
5MBS_CH
IDC_CH
Maintenance and Rel-18 small Enhancements
TSN_CH
B2B_CH
5WWC_Ph2
CHRACHF
5GSAT_ Ph2_CH
5GSATB_CH

## Slide 24: Thank you!