## Slide 1: Exec Report SA5#154 Charging Management (CH)
Gerald Görmer, SA5 Charging Chair, MATRIXX Software

## Slide 2: Administrative aspects
Charging Work progress on Rel-19 (see S5-241824)
  Observations:
    Preliminary work on SA5 charging studies based on unstable SA2 studies is risky (SA2 has not reached stable status on Rel-19 services design)
    It is not clear that SA2 studies will result in services/architectures to enable SA5 charging to match SA1 Charging requirements
  2 WIDs and 3 SIDs agreed
  Preliminary work on SIDs before SA#104 approval will be proceeded under Discussion papers.
SA5 CH endorsed the SA5 CH Agenda and Time Plan (Slide 3)
SA5 CH action request to SA5 on Forge for Rel-19 (Slide 4)

## Slide 3
SA5#155 CH Agenda and Time Plan
SA5 CH agreed to go with a simple structure on the CH Agenda and Time Plan
7 Charging
7.1 Charging Plenary
7.2 New Charging Study/Work Item proposals
7.3 Charging Maintenance and Rel-18 small Enhancements
7.4 Rel-19 Charging (preliminary work before SA#104 approval)
7.4.1 New WID on CHF Segmentation
7.4.2 New WID on Charging Aspects of Ranging and Sidelink Positioning
7.5 Charging studies
7.5.1 New Study on charging aspects of satellite access Phase 3
7.5.2 New SID on Charging Aspects of CAPIF
7.5.3 New SID on Charging aspects of next generation real time communication services phase 2

## Slide 4
SA5 Forge project structure
Requests from SA5 Charging
  Creation of a new subfolder for Charging APIs (2x yaml, 15 x DataTypes)
  Official announcement by SA5 Chair to CT on the Forge project changes by SA5 CH
SA5 Charging is proposing the following Forge project structure under https://forge.3gpp.org/rep/sa5
SA5 – Management & Orchestration and Charging
Management and Orchestration APIs
OpenAPI
Xsd yang-models
Charging APIs
OpenAPI
ASN.1

## Slide 5: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-241342 | LS to 3GPP_Correlation information for API volume based charging (SA5#153) | GSMA OPAG | replied | S5-241836

## Slide 6: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-241836 | LS on 3GPP Reservation of Edge Resources and Correlation information for API volume based charging | GSMA OPAG | GSMA OPG, 3GPP SA, 3GPP SA2, 3GPP SA6 | S5-241341 S5-241342

## Slide 7: Charging (CH) WIs/SIs

## Slide 8
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-241830 | New Study on charging aspects of satellite access Phase 3 | CATT
S5-241832 | New SID on Charging Aspects of CAPIF | Nokia
S5-241835 | New SID on Charging aspects of next generation real time communication services phase 2 | China Mobile
S5-241826 | New WID on CHF Segmentation | Nokia
S5-241827 | New WID on Charging Aspects of Ranging and Sidelink Positioning | China Telecom Corporation Ltd.

## Slide 9: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-19 Work Items | ------ | ----- | ------ | ---- | ---- | 
10400xx | New WID on CHF Segmentation | CHFSeg | 03/03/2025 | 0 % | tbd | 0 % | Proposed Rapporteur João Rodrigues Nokia
10400xx | New WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 0 % | tbd | 0 % | Proposed Rapporteur Zhiwei Mo China Telecom
10400xx | Rel-19 Studies | ------ | ----- | ------ | ----- | ---- | ----
10400xx | New Study on charging aspects of satellite access Phase 3 | FS_5GSAT_CH_Ph3 | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur Yingying Liu CATT
10400xx | New SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur João Rodrigues Nokia
10400xx | New SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur Chen Ai China Mobile
 | Rel-20 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 10
Charging Exception requests
Number | Title

## Slide 11: Rel-19 New WID on CHF Segmentation (preliminary work before SA approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
10400xx | New WID on CHF Segmentation | CHFSeg | 03/03/2025 | 0 % | tbd | 0 % | Proposed Rapporteur João Rodrigues Nokia
Progress since SA#103
  New WID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 12: Rel-19 New WID on Charging Aspects of Ranging and Sidelink Positioning (preliminary work before SA approval)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
10400xx | New WID on Charging Aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 11/03/2025 | 0 % | tbd | 0 % | Proposed Rapporteur Zhiwei Mo China Telecom
Progress since SA#103
  New WID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 13: Rel-19 Study (FS_5GSAT_CH_Ph3) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  none
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
10400xx | New Study on charging aspects of satellite access Phase 3 | FS_5GSAT_CH_Ph3 | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur Yingying Liu CATT

## Slide 14: Rel-19 Study (FS_CAPIF_CH) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  none
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
10400xx | New SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur João Rodrigues Nokia

## Slide 15: Rel-19 Study (FS_NG_RTC_Ph2_CH) (preliminary work before SA approval)
Progress since SA#103
  New SID for approval
RAN impacts and dependencies:
  None identified
Next steps:
  none
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
10400xx | New SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 11/12/2024 | 0 % | tbd | 0 % | Proposed Rapporteur Chen Ai China Mobile

## Slide 16
Charging TSs & TRs to be sent to SA#104
Number | Title | For

## Slide 17: Charging CRs
TEI16
TEI17
TEI18
5MBS_CH
CHRACHF
eNS_Ph3_CH
NETSLICE_CH_Ph2
NSSAA_CH

## Slide 18: Thank you!