## Slide 1: CT WG4 Status Report to TSG CT#110
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn
Anders Askerup
TSG CT WG4 Vicechair
ATIS aaskerup@cisco.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#131 Sophia Antipolis (FR)
    CT4#132 Dallas (US)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#133 Goa (IN)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#131: 405
  CT4#132: 499
Agreed CRs
  CT4#131: 131 24 (B), 88 (F/C/D), 19 (A)
  CT4#132: 197 30 (B), 154 (F/C/D), 13 (A)
Agreed pCRs
  CT4#131: 6 6 (29.867)
  CT4#132: 3 3 (29.867)
Attendances
  CT4#131: 86/97 (F2F) , 0/18 (online)
  CT4#132: 190/210 (F2F) , 0/22 (online)
Other information
    some statistics
  In Meeting rooms we had 20 to 40 delegates depending on the topic.
  Both CT4#131 and CT4#132 were 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-253168 | Revised WID on IMS Disaster Prevention and Restoration Enhancement | China Telecom | Delta: Adding more impacted TSes

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-254242 | Revised WID on Next Generation Real time Communication services Phase 2 | China Mobile | 

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 100% | CP-231350 | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 100% | CP-232281 | 100% | 
1040053 | CT4 Aspects on Minimize the Number of Policy Associations | TEI19_MINPA | 2025-3-3 | 100% | CP-241295 | 100% | 
1040051 | CT4 aspects of Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | 2025-9-9 | 60% | CP-241021 | 100% | 
1040003 | Subscriber Data Migration | SUBDMIG | 2024-6-17 | 98% | CP-241023 | 100% | 
1040005 | Study on Protocol for AI Data Collection from UPF | FS_PAIDC_UPF | 2024-6-17 | 95% | CP-241025 | 100% | 
1050001 | CT4 aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 2025-9-9 | 100% | CP-242021 | 100% | 
1050002 | CT4 aspects of Architecture support of roaming value-added services | TEI19_RVAS | 2025-6-6 | 100% | CP-242022 | 100% | 
1050003 | CT4 aspects of On-demand broadcast of GNSS assistance enhancement | TEI19_OBGAD | 2025-9-9 | 100% | CP-242023 | 100% | 
1050004 | CT4 aspects of Indirect Network Sharing | TEI19_NetShare | 2025-9-9 | 100% | CP-242024 | 100% | 
1050005 | CT4 aspects of NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 2025-9-9 | 100% | CP-242025 | 100% | 
1050006 | CT4 aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 2025-9-9 | 90% | CP-242026 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050007 | CT4 aspects of MPS for IMS Messaging and SMS services | MPS4msg | 2025-9-9 | 95% | CP-242027 | 100% | 
1050009 | CT4 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 2025-9-9 | 95% | CP-242029 | 100% | 
1060001 | CT4 aspects of Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 2024-12-9 | 100% | CP-243017 | 100% | 
1060002 | CT4 aspects of 5G NR Femto | 5G_Femto | 2025-9-9 | 100% | CP-243018 | 100% | 
1060003 | Reducing Information Exposure over SBI | RedInfExp_SBI | 2025-9-9 | 100% | CP-243019 | 100% | 
1060005 | CT4 Aspects on Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 2025-3-3 | 100% | CP-243048 | 100% | 
1070001 | CT4 Aspects of PRU Usage Extension supported by Core Network | TEI19_PRUE | 2025-6-6 | 100% | CP-250017 | 100% | 
1080001 | IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | 2025-9-9 | 70% | CP-251016 | 100% | 
1080002 | Study on IMS resiliency | FS_IMSResil | 2025-9-9 | 40% | CP-251280 | 58% | 
1080004 | CT4 aspects on Advanced Media Delivery | AMD_PRO-MED-CT | 2025-9-9 | 50% | CP-251037 | 100% | 
1090001 | Protocol for AI Data Collection from UPF | PAIDC_UPF | 2025-9-9 | 95% | CP-252243 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1040057 | CT4 aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 2024-6-17 | 100% | CP-241297 | 100% | 
1040055 | CT4 aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 2024-6-17 | 100% | CP-241072 | 100% | 
1040066 | CT4 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | 2024-6-17 | 0% | CP-241283 | 100% | No actual contribution
1040068 | CT4 aspects of Enhancement of controlling RAT utilization | ECRATU | 2024-6-17 | 98% | CP-241298 | 100% | 
1050102 | CT4 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 2025-6-6 | 100% | CP-242253 | 100% | 
1050049 | CT4 aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 2025-9-9 | 95% | CP-242247 | 100% | 
1050086 | CT4 aspects of QoS monitoring enhancement | TEI19_QME | 2024-12-12 | 100% | CP-242061 | 100% | 
1050069 | CT4 aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | 2025-9-9 | 95% | CP-242250 | 100% | 
1050043 | CT4 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 2025-9-9 | 90% | CP-242103 | 100% | 
1050039 | CT4 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 2025-9-9 | 90% | CP-242108 | 100% | 
1050059 | CT4 aspects of Multi Access | MASSS | 2025-9-9 | 95% | CP-242259 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050082 | CT4 aspects of ProSe support in NPN | TEI19_ProSe_NPN | 2025-9-9 | 95% | CP-242106 | 100% | 
1060037 | CT4 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 2025-9-9 | 90% | CP-243075 | 100% | 
1060047 | CT4 aspects of Phase3 for UAS, UAV and UAM | UAS_Ph3 | 2025-9-9 | 90% | CP-243077 | 100% | 
1070035 | CT4 aspects of Energy Efficiency and Energy Saving | EnergySys | 2025-9-9 | 95% | CP-250247 | 100% | 
1070050 | CT4 aspects of Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | 2025-9-9 | Stopped | CP-250132 | Stopped | 
1070043 | CT4 aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | 2025-9-9 | 100% | CP-250073 | 100% | 
1080032 | CT4 aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | 2025-9-9 | 95% | CP-251281 | 100% | 
1090035 | CT4 aspects of Minimization of Service Interruption During Core Network Failure Phase 2 | MINT_Ph2 | 2025-9-9 | 0% | CP-252193 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan Highlighting
All Rel-19 work items have been completed
The study item of FS_IMSResil has not been concluded

## Slide 14: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None this time

## Slide 15: Exception sheets to CT plenary
TDoc # | Title | Acronym | Source
None this time

## Slide 16: Release 16 Status
Overall Rel-16
11 CR was agreed for Rel-16.
  5 CRs are with actual technical changes
  6 CRs are API version update accordingly
Chart: R16 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109 | CT#110
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4 | 4 | 2 | 0 | 0 | 0 | 11

## Slide 17: Release 17 Status
Overall Rel-17
11 CAT F CRs were agreed for Rel-17
  4 CRs are with actual technical changes
  7 CRs are API version update accordingly
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109 | CT#110
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17 | 11 | 9 | 9 | 10 | 3 | 11

## Slide 18: Release 18 Status
Overall Rel-18
18 CAT F CRs were agreed for Rel-18
  9 CRs are with actual technical changes
  9 CRs are API version update accordingly
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R18 CAT F CRs
| CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109 | CT#110
系列 1 | 274 | 157 | 279 | 88 | 50 | 26 | 31 | 11 | 18

## Slide 19: Release 19 Status
Overall Rel-19
54 CAT B CRs were agreed for Rel-19
  202 CAT F/C/D CRs were agreed for Rel-19
  9 pCRs were agreed for Rel-19
Chart: R19 CRs/pCRs
| CT#105 | CT#106 | CT#107 | CT#108 | CT#109 | CT#110
CAT B | 33 | 130 | 94 | 91 | 67 | 54
CAT F/C/D | 73 | 112 | 90 | 144 | 121 | 202
pCR | 12 | 15 | 8 | 29 | 17 | 9

## Slide 20: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 21: For Information to CT
During the discussion on 6G studies, there was a common understanding that user plane protocol selection/design will be part of the study. NOTE: The term “user plane protocol” consists of two aspects, i.e. the user plane protocol used within core network (e.g. N9 interface in 5G), and the user plane protocol used b/w RAN and CN (e.g. N3 interface in 5G), the later is under remit of RAN3. For the sake of better coordination b/w RAN3 and CT4, RAN3 decided to hold their study on user plane protocol selection until CT4 provides preliminary outcome of their user plane study. CT4 will provide RAN3 with preliminary outcome not later than Dec. 2026

## Slide 22: For Action to CT
According to the guidance, Rel-20 6G studies in CT WGs target TSG#116 (June 2027). However SA3 6G study also targets the same meeting, which means there may be stage2 requirements not yet covered by CT studies by TSG#116. Two options may be considered to accommodate these requirements:
  Opt-1: To approve the TR on TSG#116, adding new solutions by CRs to the TR
  Opt-2: To extend the study by one quarter, i.e. to approve the TR on TSG#117
CT is kindly requested to discuss this issue and provide guidance.

## Slide 23: For Action to CT
During the discussion on AIoT security services, CT4 identified a potential issue of stage2 requirement made by SA3, an LS (see C4-255429) has been sent to SA3. Considering frozen of AIoT feature in Rel-19, CT is requested to report this issue to SA, seeking for a conclusion on the next SA3 meeting.

## Slide 24: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files.
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 25: Annex

## Slide 26: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-255415 | Define AIoT Device Identification Information | 23.003 | 0734 | 23.369-0106 | SA2
C4-255287 | Update on the length of Identification Information | 23.003 | 0736 | 23.369-0134 | SA2
C4-255336 | Introduction of new AVP and Experimental Result Code for TS 29.214 | 29.230 | 0730 | 29.214-1704 29.214-1705 | SA2
C4-255262 | Clarify MME and HSS behavior on authentication in disaster roaming service | 29.272 | 0888 | 23.401-3946 | SA2
C4-255286 | Support T-ID handling information | 29.369 | 0014 | 33.369-0020 | SA3
C4-255304 | RAN controlled UL bitrate recommendation | 29.502 | 0921 | 23.501-6194 | SA2
C4-255389 | Support of MINT-EPS | 29.503 | 1527 | 23.502-5606 | SA2
C4-254053 | AF Specific UE Identifier storage in UDR | 29.505 | 0536 | 23.501-6344 | SA2
C4-255282 | Support of MINT-EPS | 29.509 | 0242 | 23.501-6465 | SA2
C4-255259 | Correction of VFL client and server registration | 29.510 | 1253 | 23.288-1443 | SA2

## Slide 27: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-255383 | Correction of VFL client and server discovery | 29.510 | 1254 | 23.288-1466 | SA2
C4-255131 | Removal of Optional Input NF Producer Id for Key Retrieval | 29.510 | 1259 | 33.501-2190 | SA3
C4-255310 | Clarification of Signalling Measurement event descriptions to align with SA2 | 29.518 | 1283 | 23.502-5238 | SA2
C4-255266 | Cancel procedure for subscriber specific IMS Events | 29.562 | 0192 | 23.228-1655 | SA2
C4-255384 | Correction of SCP event report | 29.570 | 0003 | 23.288-1505 | SA2
C4-255047 | Alignment of event name with stage-2 | 29.570 | 0004 | 23.502-5238 | SA2
C4-254386 | NotifCorreIdsSupport feature | 29.504 | 0332 | 29.519-0626 | CT3
C4-255014 | Feature CHFGroup | 29.504 | 0337 | 29.519-0611 | CT3
C4-255326 | Introduction of BdtNotifUriPatch Feature | 29.504 | 0338 | 29.519-0628 | CT3
C4-255428 | Update of NWDAF discovery supporting model training for LMF-based AI/ML positioning | 29.510 | 1248 | 29.520-1135 | CT3

## Slide 28: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-255434 | Support of UE with Multiple LCS-UPP connections Capability | 29.572 | 0393 | 24.572-0116 24.572-0117 | CT1 CT1
C4-254356 | Add ExtendedFacility | 24.080 | 0129 | 24.008-3359 24.571-0104 | CT1 CT1
C4-255432 | Addition of LMF routing information to N1N2MessageTransfer Service Operation | 29.518 | 1274 | 23.003-0729 | CT4

## Slide 29: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com