3GPP TSG-CT WG3 Meeting #145	C3-260429

# Goa, India; 9 – 13 February 2026

3GPP TSG-CT WG4 Meeting #133	C4-260316

Goa, India; 9 – 13 February 2026

# Source:	China Unicom

# Title:	New WID on CT Aspects for Indirect Network Sharing Phase2 (TEI20_NetShare_Ph2-CT)

# Document for:	Endorsement

# Agenda Item:	20.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT Aspects for Indirect Network Sharing Phase2

Acronym:	TEI20_NetShare_Ph2-CT

Unique identifier:	 1110001

Potential target Release:	Rel-20

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| TEI20_NetShare_Ph2-ARC | SA2 | 1080059 | Indirect Network Sharing Phase2 |

2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Dependency on non-3GPP (draft) specification: None

3	Justification

SA#108 has agreed New 3GPP Rel-20 WID on Indirect Network Sharing Phase2 (TEI20_NetShare_Ph2-ARC, UI: 1080059), see SP-250838.

In SA WG2, the Indirect Network Sharing mechanism has been enhanced to enable the NFs of the participating operator’s network to detect the Indirect Network Sharing case and identify the specific hosting operator’s network and the Indirect Network Sharing for Disaster Condition has been specified as well.

SA#110 has approved related CRs on TS 23.501, TS 23.502 and TS 23.503 as stage 2 normative works. And the TEI20 WI has been completed after SA#110.

The outcome of stage 2 WI is stable to initiate the stage 3 normative implementations.

4	Objective

The objective of this CT WID is to implement the outcome of the Stage 2 TEI20_NetShare_Ph2-ARC WID. Below is an outline of implications on CT specifications.

CT3 Impacts:

- PCF service:

  - Clarify the serving PLMN ID used in the Npcf_SMPolicyControl Service in the case of Indirect Network Sharing.

  - Add the new parameter in the Npcf_SMPolicyControl Service to enable the PCF of the participating operator network to detect the Indirect Network Sharing case and identify the hosting operator’s network.

  - Update the text related to PLMN change trigger in the PCRT relevant for SMF to include the case of Indirect Network Sharing.

CT4 Impacts:

- SMF service:

  - Add the new parameter “the PLMN ID of the hosting operator” in the Nsmf_PDUSession Service.

  - Update the description of the parameter “disasterRoamingInd” in the Nsmf_PDUSession Service considering the Indirect Network Sharing for Disaster Condition.

- UDM service:

  - Add the new parameter “the PLMN ID of the hosting operator” in the Nudm_SubscriberDataManagement Service.

  - Update the description of the parameter “disaster-roaming-ind” in the Nudm_SubscriberDataManagement Service considering the Indirect Network Sharing for Disaster Condition.

- AUSF service:

  - Clarify the description of the parameter “disasterRoamingInd” in the Nausf_UEAuthentication Service considering the Indirect Network Sharing for Disaster Condition.

CT4 Potential Impacts:

- AMF service:

  - Potentially update the description of the parameters of “disasterRoamingInd” and “disasterPlmn” in the Namf_Communication Service considering the Indirect Network Sharing for Disaster Condition.

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 29.512 | Clarify the serving PLMN ID used in the Npcf_SMPolicyControl Service in the case of Indirect Network Sharing. Add the new parameter in the Npcf_SMPolicyControl Service to enable the PCF of the participating operator network to detect the Indirect Network Sharing case and identify the hosting operator’s network. Update the text related to PLMN change trigger in the PCRT relevant for SMF to include the case of Indirect Network Sharing. | CT#114 (Dec. 2026) | CT3 |
| TS 29.502 | Add the new parameter “the PLMN ID of the hosting operator” in the Nsmf_PDUSession Service. Update the description of the parameter “disasterRoamingInd” in the Nsmf_PDUSession Service considering the Indirect Network Sharing for Disaster Condition. | CT#114 (Dec. 2026) | CT4 |
| TS 29.503 | Add the new parameter “the PLMN ID of the hosting operator” in the Nudm_SubscriberDataManagement Service. Update the description of the parameter “disaster-roaming-ind” in the Nudm_SubscriberDataManagement Service considering the Indirect Network Sharing for Disaster Condition. | CT#114 (Dec. 2026) | CT4 |
| TS 29.509 | Clarify the description of the parameter “disasterRoamingInd” in the Nausf_UEAuthentication Service considering the Indirect Network Sharing for Disaster Condition. | CT#114 (Dec. 2026) | CT4 |
| TS 29.518 | Potentially update the description of the parameters of “disasterRoamingInd” and “disasterPlmn” in the Namf_Communication Service considering the Indirect Network Sharing for Disaster Condition. | CT#114 (Dec. 2026) | CT4 |

6	Work item Rapporteur(s)

Xing Tianqi, China Unicom, xingtq@chinaunicom.cn

7	Work item leadership

CT4

8	Aspects that involve other WGs

None

9	Supporting Individual Members

Supporting IM name

China Unicom

ZTE

Huawei

vivo

OPPO

CATT

Ericsson

HPE

Xiaomi