## Slide 1
Status Report RAN WG3
3GPP RAN WG3 Chair
Sean Kelley
RP-251897

## Slide 2: Executive Summary
RAN3#129 | August 25 – 29, 2025 | Bengaluru, India
RAN#109 | September 15 – 18, 2025 | Beijing, China
Total of 718 Tdocs were submitted in Q3 prior to submission deadline (excluding LSin)
  80% Rel-19 WIs having TU allocation
  12% maintenance of legacy releases (Rel-18 and earlier)
  8% other
Release 19 work was completed in RAN3 including:
  3 RAN3-led work items
  12 work items led by other RAN WGs
  3 small cross-TSG work items: UAS_Ph3 (SA2), TEI19_TIME_SUB_EPS (SA2), TraceQoE_OAM (SA5)
  3 TEI19 topics

## Slide 3: Tdocs Submitted per meeting
Number of TDocs has been stable for the past year
Chart: Number of Submitted TDocs in Last Six Meetings
| RAN3#125bis | RAN3#126 | RAN3#127 | RAN3#127bis | RAN3#128 | RAN3#129
5G | 655 | 639 | 692 | 774 | 735 | 718
6G | 0 | 0 | 0 | 0 | 0 | 0

## Slide 4: RAN3 progress - Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1051124 | Core part: Enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | NR_AIML_NGRAN_enh-Core | 9/9/2025 | 80% | RP-251245 | 100% | Status Report in RP-252150 WI summary in RP-252149
1051125 | Core part: Additional topological enhancements for NR | NR_WAB_5GFemto-Core | 9/9/2025 | 85% | RP-243009 | 100% | Status Report in RP-252481 WI summary in RP-252480
1021092 | Core part: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 | NR_ENDC_SON_MDT_Ph4-Core | 9/9/2025 | 85% | RP-234038 | 100% | Status Report in RP-252558 WI summary in RP-252559
1020083 | Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | FS_NR_AIML_NGRAN_enh | 9/9/2024 | 100% | RP-240323 |  | Completed, TR 38.743 approved
1020082 | Study on additional topological enhancements for NR | FS_NR_WAB_5GFemto | 9/9/2024 | 100% | RP-241264 |  | Completed, TR 38.799 approved
1080074 | Study on Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN Phase 3 | FS_NR_AIML_NGRAN_Ph3 | 3/3/2026 |  | RP-251868 | 0% | Status Report in RP-252455
1081092 | Core part: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR Phase 5 | NR_SON_MDT_Ph5-Core | 3/3/2027 |  | RP-251869 | 0% | Status Report in RP-252561
Updates in RED

## Slide 5: Maintenance up to Rel-18
List of RAN3 CRs to RAN in RP-251898
7 CRs were agreed
  Rel-16: 1 Cat.F CR
  Rel-17: 0 Cat.F CRs (plus 1 Cat.A CR)
  Rel-18: 4 Cat.F CRs (plus 1 Cat.A CR)
  1 CR is non-backwards compatible (NBC)
4 draftCRs for RAN2-owned Stage 2 specifications were endorsed and sent to RAN2 for agreement
TDoc | Title | Source | Type | Release | Spec | Related WIs | CR | CR revision | CR category | TSG CR Pack
R3-255613 | Correction on Intra-CU LTM shared preamble index limit per DU | LG Electronics Inc., Huawei, Samsung, Google, NEC, ZTE, CATT, Qualcomm, CMCC, China Telecom, Ericsson, Nokia, Lenovo | CR | Rel-18 | 38.473 | NR_Mob_enh2-Core | 1586 |  | F | RP-252690

## Slide 6: Release 19 WI summary
Release 19 work was completed in RAN3
For work items led by RAN WGs
  66 CRs were agreed and sent to RAN#109 for approval
  21 draftCRs for RAN2-owned Stage 2 specifications were endorsed and sent to RAN2 for agreement
  3 CRs were endorsed and sent to RAN#109 for approval pending WID revision to include the relevant specifications
Cross-WG alignment to be finalized during the maintenance phase

## Slide 7: TEI19 summary
[Inactivity_Timer_FWA] Inactivity Timer for Fixed Wireless Access
  Enables the gNB-CU-CP to deactivate user inactivity monitoring in the gNB-CU-UP
[ECID_enh1] E-CID measurement enhancement
  Enables the gNB to report the NR Angle of Arrival per TRP in the E-CID Measurement procedures
[5GB_CASMuting] Support of Muting of always-on signals in 5G broadcast
  MCE can inform the CAS Muting Parameters (K_CAS and N_CAS) to the gNB
TDoc | Title | Source | Type | Release | Spec | Related WIs | CR | CR revision | CR category | TSG CR Pack
R3-255119 | Inactivity Timer for Fixed Wireless Access [Inactivity_Timer_FWA] | Nokia, Ericsson, Huawei, ZTE | CR | Rel-19 | 37.483 | TEI19 | 0143 | 4 | B | RP-252686
R3-255120 | Inactivity Timer for Fixed Wireless Access [Inactivity_Timer_FWA] | Huawei, Nokia, ZTE, Ericsson | CR | Rel-19 | 38.401 | TEI19 | 0455 | 2 | B | RP-252686
R3-255123 | E-CID measurement enhancement [ECID_enh1] | Ericsson, NTT Docomo, Nokia, Polaris Wireless, ZTE, CATT, Huawei, Samsung, China Telecom | CR | Rel-19 | 38.455 | TEI19 | 0186 | 3 | B | RP-252686
R3-255124 | E-CID measurement enhancement [ECID_enh1] | Ericsson, NTT Docomo, Nokia, Polaris Wireless, ZTE, CATT, Huawei, Samsung, China Telecom | CR | Rel-19 | 38.473 | TEI19 | 1543 | 3 | B | RP-252686
R3-255773 | Support of Muting of always-on signals in 5G broadcast [5GB_CASMuting] | Huawei, Qualcomm Incorporated, EBU | CR | Rel-19 | 36.443 | TEI19 | 0134 | 1 | B | RP-252686

## Slide 8: Next Steps
RAN3#129bis | 13 – 17 October | Prague, Czech Republic
RAN3#130 | 17 – 21 November | Dallas, USA
Release 20:
  Begin 6G study, with initial focus on RAN3-led topics
  Begin 5GA topics having TU allocations in Q4:
    SON/MDT, Ambient IoT, AI/ML for NG-RAN (study), and ISAC (study)
Release 19:
  Address technical corrections and perform editorial cleanup
  Prepare for ASN.1 freeze in December
Release 18 and earlier:
  Continue handling essential corrections as needed

## Slide 9: THANK YOU!
TSDSI, for their warm hospitality and excellent meeting arrangements in Bengaluru
Seonggu Shim (RAN3 Secretary), for his tireless support and responsiveness at all hours
Lixiang Xu (RAN3 Vice Chair), for skillfully leading the SON/MDT session
All RAN3 rapporteurs and moderators, for enabling productive offline discussions and driving progress during the meeting
All RAN3 delegates, for their constructive and cooperative spirit enabling the successful completion of Release 19
A very special thanks to Gen Cao (outgoing RAN3 Vice Chair)
  For four years of dedicated service to RAN3, guiding the group through many challenges and successful milestones.
And congratulations to Xudong Yang (incoming RAN3 Vice Chair)