3GPP TSG RAN Meeting #109	RP-251941

Beijing, China, 15 - 18 September, 2025

Status Report to TSG

Agenda item:			9.3.2.4

| WI / SI Name | NR sidelink multi-hop relay |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No | Testing part: No |
| Acronym | NR_SL_relay_multihop |  |  |  |
| Unique ID | 1040114 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250188 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 09/2025 | Performance part: mm/yyyy | Testing part: mm/yyyy |
| Overall Completion level | Study Item: xx % | Core part: 100% | Performance Part: x% | Testing part: xx% |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Youngdae Lee |
|  | Company | LG Electronics Inc. |
|  | Email | youngdae.lee@lge.com |
| Rapporteur | Name | Martino Freda |
|  | Company | InterDigital Communications |
|  | Email | martino.freda@interdigital.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#131 (August 2025)

59 contributions ([1] ~ [59]) were submitted in this meeting. The following agreements were made:

Organizational

- Rel-19 relay WI is complete from RAN2 point of view (pending closure of the CR email discussions).

- Update definitions in TS 38.300 to include the following clarification in the definitions of Intermediate U2N Relay UE and First Relay UE:

  - In this release, an [Intermediate/First] U2N Relay UE first establishes a connection to the network as a U2N Remote UE, before beginning to relay traffic for connected U2N Remote UEs.”

- RAN2 confirm that the selection of a suitable relay is up to UE implementation.

- Capture in a revision of the existing note in RRC running CR (relay reselection section 5.8.15.3) that the UE may prioritise relays based on any information available in the discovery message for the applicable model.

- Working assumption on having RRC_CONNECTED state indication for the announcing/responding UE (only) in the discovery AS container is confirmed.  No SA2/CT1 impact is expected.

- RAN2 confirm that UEs without Uu interface support are not in scope of this WI.

- In Rel-19, the new band combination capability for multi-hop relay discovery is not needed.

- In Rel-19, the new path switch capability for multi-hop relay is not needed.

- In Rel-19, the L3 relay capability for multi-hop relay is not needed.

- Keep relayUE-MH-Operation-L2 for both last relay UE and intermediate relay UE, while at least for intermediate relay UE, the remoteUE-MH-Operation-L2 is also indicated.  Whether remote operation is a prerequisite for relay operation can be discussed in maintenance.

Relay discovery and (re)selection for multi-hop U2N relay

- Notification by an intermediate relay UE at least in idle/inactive, when caused by an upstream reselection/RLF/link release, occurs upon the intermediate relay UE’s handling after receiving the notification or release message (e.g., relay reselection or cell selection), but not triggered by the reception of the upstream notification itself.  RRC_CONNECTED case to be considered as part of service continuity.

- In case of notification message triggered by an error (e.g., RLF), for intermediate relay UE in idle/inactive, the intermediate relay UE can send cell/relay reselection cause value to the remote UE in RRC_IDLE/INACTIVE if it successfully performs a recovery action. If recovery action is not successful or if it opts to release the upstream PC5 link, it sends relayUE-PC5-RLF cause value if PC5 RLF is detected by itself or the same cause value received in the notification message from the parent node.

- The intermediate relay UE in RRC_IDLE/INACTIVE may omit sending the notification message if the relay reselection or cell selection (from multihop to direct path for the intermediate relay) does not cause the change of the serving cell.  This does not preclude the implementation considering other parameters such as hop count if they are made visible to AS layer by implementation.  Capture this in a NOTE in the stage 3 spec.

- RAN2 confirms that the case for the last relay UE to check AS conditions before responding to intermediate relay UE’s discovery model B request is valid and the corresponding FFS can be deleted without further handling.

- In case the Last Relay UE needs to decide whether to send a discovery response message to the Intermediate Relay UE, it uses the same SD-RSRP threshold as the Intermediate Relay UE to determine whether to forward the solicitation message.

- The RRC_CONNECTED indicator in the discovery message RRC container reflects the state of the UE that sends the discovery message.  The UE modifies the container if necessary to include this information, but this does not preclude a UE from forwarding the container unchanged if it has the same RRC_CONNECTED status as the UE from which it received the container.  Detailed spec impact can be discussed in the running CR implementation.

- LS to SA2 to notify them that RAN2 excludes cross-path topologies for L2 and that a UE should not attempt to function as an intermediate relay UE towards two different parent nodes.  Leave to SA2 the possible spec impact to reflect this.

Control plane procedures for multi-hop U2N relay

- For this WI, we do not specify forwarding of the SFN-DFN offset.  It can be addressed under TEI with the input of positioning experts.  RRC-10 can be closed.

- Exclude the option of defining new multihop timers for T300/T301/T319.

- No change to the running CR now in this respect; whether to multiply the Rel-17 timers or the legacy Uu-only timers can be confirmed in ASN.1 review.  RRC-13 can be closed.

- Management of paging monitoring information at the relay UEs can be further checked in maintenance; no update to the running CR in this respect now.

- Similar to SIB request, a paging information list is introduced for the intermediate relay UE to carry the paging information from the downstream remote UEs.  Signalling details can be checked in the ASN.1 review as usual.

- Reflective bearer mapping is not adopted; maintenance of the SRAP configuration follows the currently implemented running CR.  SRAP-1 can be closed.

Service continuity for multi-hop U2N relay

- The principle of path switch to a connected relay UE is documented in stage 2.  Companies can check offline if the current CR captures it adequately, and the wording can be fine-tuned in CR implementation.  RRC-14 can be closed.

- No enhancement is added now to allow indicating the hop count of a candidate target relay UE to the gNB.  It can be discussed in maintenance if something is broken with the case where the target relay UE is in idle/inactive.

- When the intermediate Relay UE receives a path switch command, the intermediate Relay UE sends a notification downstream using the handover cause value.  Handling of the notification is in accordance with the existing CR and legacy behaviour.

- When the RRC_CONNECTED intermediate relay UE does re-establishment as a remote UE, the intermediate Relay UE sends a notification downstream, with the cause value to be confirmed in CR implementation.

2.2.2	Remaining Open issues

- None

2.3	RAN3

2.3.1	Agreements

RAN3#129 (August 2025)

24 contributions ([60] ~ [83]) were submitted in this meeting. The following agreements were made:

Control plane procedures for multi-hop U2N relay

- RAN3 supports that the Remote UE local ID uniquely identifies a multi-hop Remote UE within the Last Relay UE.

- The same PC5 RLC channel ID can be allocated toward the parent UE and child UE.

- The Peer UE ID IE is introduced for other PC5 channel related lists in F1AP UE CONTEXT MODIFICATION REQUEST/RESPONSE/REQUIRED/CONFIRM message.

- Remove the Peer UE ID IE in the UE CONTEXT SETUP REQUEST message.

Service continuity for multi-hop U2N relay

- For Scenario C, both intra-DU and inter-DU cases are supported by existing procedures.

- The existing Path Switch Configuration IE is reused for Scenario B, C and D.

- For Scenario D, both intra-DU and inter-DU cases are supported by existing procedures.

2.3.2	Remaining Open issues

- None

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#131

- R2-2505085	(RRC-5/11/12) Notification message handling for intermediate relay UE	vivo

- R2-2505086	(SRAP-1/RRC-13) Discussion on SRAP configuration and timer extension in multi-hop relay	vivo

- R2-2505087	(RRC-14) Reporting of Target Relay UEs for scenario C and D	vivo

- R2-2505100	Discussion on Relay discovery and (re)selection	ZTE Corporation, Sanechips

- R2-2505101	Discussion on paging for multi-hop relay	ZTE Corporation, Sanechips

- R2-2505102	Discussion on Reflective Bearer mapping of SL relay	ZTE Corporation, Sanechips, Ericsson, Apple, Nokia

- R2-2505127	Remaining issues for Multi-hop Relay	NEC

- R2-2505174	Discussion on Multi-hop Discovery and (Re)selection	CATT

- R2-2505175	Discussion on the Control Plane Procedures	CATT

- R2-2505176	Intra-gNB Service Continuity for Multi-hop U2N Relay	CATT

- R2-2505341	Discovery and relay (re)selection for multi-hop U2N relay	OPPO

- R2-2505342	SRAP configuration for multi-hop U2N Relay	OPPO

- R2-2505343	Control plane procedures of multi-hop U2N relay	OPPO

- R2-2505353	Introduction of NR sidelink multi-hop relay in TS 38.351	OPPO

- R2-2505354	SRAP open issues for NR sidelink multi-hop relay	OPPO

- R2-2505418	Open Issues on Discovery and Relay (Re)Selection for Multi-hop U2N Relays	InterDigital

- R2-2505419	Remaining Issues on Control Plane for Multi-Hop U2N Relays	InterDigital

- R2-2505427	Introduction of NR Sidelink Multi-hop Relay	InterDigital France R&D, SAS

- R2-2505431	Introduction of NR sidelink multi-hop relay in TS 38.331	Huawei, HiSilicon

- R2-2505432	Open issues for Multi hop Sidelink Relay in TS 38.331	Huawei, HiSilicon

- R2-2505433	Relay discovery and (re)selection for multi-hop Relay	Huawei, HiSilicon

- R2-2505434	Control plane procedures for multi-hop relay	Huawei, HiSilicon

- R2-2505435	Discussion on service continuity for Multi-hop Relay	Huawei, HiSilicon

- R2-2505450	Discusison on Remaining issue on relay discovery and reselection	Apple

- R2-2505451	Discusison on Remaining UP and CP issues for multi-hop U2N relay	Apple

- R2-2505616	Discussion on discovery and relay reselection for multi-hop U2N relay	LG Electronics Inc.

- R2-2505617	Remaining issues on control plane procedure for SL relay	KT Corp.

- R2-2505618	Discussion on the control plane procedure for multi-hop U2N relay	LG Electronics Inc.

- R2-2505621	Introduction of NR sidelink multi-hop U2N relay in TS 38.300	LG Electronics Inc.

- R2-2505662	Multi-hop relay selection/re-selection	Sony

- R2-2505697	Discussion on notification message	Lenovo

- R2-2505698	Passing the SFN-DFN offset in multi-hop scenario	Lenovo

- R2-2505714	Introduction of NR sidelink multi-hop relay in TS 38.331	Huawei, HiSilicon

- R2-2505726	Fast failover via pre-configured egress candidate list for multi-hop L2 U2N relay	Jio Platforms Limited

- R2-2505732	Discovery (Model-B) forwarding thresholds for multi-hop U2N relay	Jio Platforms Limited

- R2-2505759	Discussion on control plane procedures for multi-hop SL Relay	ZTE Corporation, Sanechips

- R2-2505771	Summary on [Post130][401][Relay] Rel-19 relay capability	Samsung

- R2-2505772	Introduction of multi-hop sidelink relay capability	Samsung

- R2-2505773	Discussion on remaining issues of relay discovery and (re)selection	Samsung

- R2-2505774	Discussion on remaining issues of MH SL relay control plane procedures	Samsung

- R2-2505775	Outstanding issues related to MH SRAP design	Samsung R&D Institute UK

- R2-2505794	Discussion on control plane procedures	Ericsson

- R2-2505795	Discussion on relay discovery and relay (re)selection	Ericsson

- R2-2505796	Introduction of multi-hop U2N relay in TS 38.323	Ericsson

- R2-2505797	Service Continuity for Multi-Hop Relays	Ericsson

- R2-2505844	Relay reselection and discovery under multihop relay 	Kyocera

- R2-2505927	On SFN DFN offset and time sensitive applications	Nokia

- R2-2505932	Feasibility of Including RRC State Information through RRC Container in Discovery Messages for L2 Multi-hop U2N Relay	NIST

- R2-2506019	Remaining issues and solutions on Relay discovery and (re)selection for multi-hop relay	Sharp

- R2-2506020	Remaining issues and solutions on C-plane procedure for multi-hop relay	Sharp

- R2-2506021	Remaining issues and solutions on service continuity for multi-hop relay	Sharp

- R2-2506036	Discussion on remaining issues on notification message	ASUSTeK

- R2-2506037	Missing Intermediate U2N Relay UE behaviours upon sidelink radio link failure	ASUSTeK

- R2-2506043	Open issues on relay discovery and (re)selection	Qualcomm Incorporated

- R2-2506044	Ensure L2 Multi-hop U2N relay operation conditions	Qualcomm Incorporated

- R2-2506045	Service continuity discussion	Qualcomm Incorporated

- R2-2506047	Introduction of multi-hop U2N relay in TS 38.304	MediaTek Inc.

- R2-2506165	Relay (re)selection in multi-hop Relay	TOYOTA Info Technology Center

- R2-2506199	Missing Intermediate U2N Relay UE behaviours upon sidelink radio link failure	ASUSTeK

RAN3#129

- R3-255109	(BL CR to 38.413) Support of Multi-hop relay 		Nokia, Nokia Shanghai Bell, Ericsson, Huawei, LG Electronics, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-255111	(BL CR to 38.423) Support of Multi-hop relay 		Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell, Huawei, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-255111	(BL CR to 38.401) Support of Multi-hop relay 		LG Electronics Inc., ZTE, Nokia, Nokia Shanghai Bell, Ericsson, FirstNet, Huawei

- R3-255112	(BL CR to 38.470) Support of Multi-hop relay			ZTE Corporation, Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-255113	(BL CR to 38.473) Support of Multi-hop relay			Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, NEC, CATT, Ericsson, Samsung, ZTE, Interdigital, FirstNet

- R3-255158	(TP for TS 38.401 and 38.473) Support of Multi-hop relay			LG Electronics, FirstNet

- R3-255159	Discussion on remaining issues in service continuity			LG Electronics, FirstNet

- R3-255257	(TP to BL CR for TS 38.401) Stage-2 Updates for SL Multi-hop			Ericsson

- R3-255493	(TP for 38.401) Multi-hop relay							Huawei

- R3-255494	(TP for 38.473) Multi-hop relay							Huawei

- R3-255228	Remaining issues on multi-hop relay						ZTE Corporation

- R3-255299	(TP to BL CR for TS 38.473) Discussion on the support of multi-hop Layer-2 UE-to-Network relay			Nokia, Nokia Shanghai Bell

- R3-255649	Discussion on Multi-hop U2N relay						CATT

- R3-255348	Remaining issues on multi-hop for SL relay					Samsung

- R3-255384	Further discussion on multi-hop relay						China Telecom

- R3-255258	(TP to BL CR for TS 38.473) Support of SL Multi-hop in F1AP		Ericsson

- R3-255300	(TP to BL CR for TS 38.401) update for service continuity			Nokia, Nokia Shanghai Bell

- R3-255763	(TP to BL CR for TS 38.401) Support of service continuity in Multi-hop U2N relay		Nokia, Nokia Shanghai Bell

- R3-255349	(TP to BL CR for 38.473) Support of multi-hop relay			Samsung

- R3-255762	(TP to BL CR for TS 38.473) Support on Multi-hop U2N relay		Samsung

- R3-255229	(TP to TS 38.401, 38.473) on support of multi-hop relay			ZTE Corporation

- R3-255764	(TP to BL CR for TS 38.473) Support of service continuity in Multi-hop U2N relay		ZTE Corporation

- R3-255650	(TP for 38.473 and 38.401) Support on Multi-hop relay			CATT

- R3-255761	Summary on NR Sidelink Multi-hop Relay					LG Electronics

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template