3GPP TSG RAN Meeting #109	RP-252081

Beijing, P.R. China, September 15-18, 2025

Agenda Item:	9.3.1.4

Source:	Xiaomi

Title:	Discussion on RAN2 TU allocation and WID revision for Rel-20 A-IoT in NR phase 2

Document for:	Discussion and Decision

# Introduction

In this contribution, the TU allocation for Rel-20 WI “AIoT in NR Phase 2” [1] is discussed and a potential WID revision is provided, based on the latest SID on Rel-20 AIoT phase-2 in SA.

# Discussion

According to [1], the RAN WG discussions on the support of Topology 2 start from 2025 Q4, and there was 0.5 TU per meeting allocated for an early start of this WI in RAN2.

Table 1. Objective 2 on Topology 2 and TU allocation in 2025, Q4 [1]

- Specify support for Deployment Scenario 2 with Topology 2 with intermediate UE as Reader under the following conditions [RAN2-led]: - According to D2T2-B for Device 1 with carrier-wave transmission for waveform 1 only, per TR 38.769. - No specification support for CW control - According to D2T2-C for active Device(s). - Start after March 2026 - Traffic types DO-DTT and DT, and DO-A (only for active Device(s)). - RAN2 to start on DO-A for D2T2 when sufficient progress has been made on DO-A for D1T1, after a checkpoint in RAN plenary in September 2026 - Representative use cases rUC1 (indoor inventory) and rUC4 (indoor command). - FR1 licensed spectrum in FDD, with R2D in UL spectrum, and D2R and CW in UL spectrum. - Specify a single architecture by down-selection between RRC-based architecture and UP-based architecture, in coordination with SA2. - The following are not supported: - Coordination between UEs operating as UE readers - New Uu protocol layer(s) - Simultaneous (time overlapping) operation of Uu and A-IoT at the intermediate UE in the same band This objective begins after RAN#109 (September 2025), and after RAN1#111 (March 2026) for RAN1.

Dating back to the discussions in RAN#108, this 0.5 TU per meeting was specifically assigned for Topology 2 architecture down-selection (among NAS-based option, RRC-based option and UP-based option), in order to enable an early start in RAN2 and thus leave sufficient time for the coordination with SA2. In general, RAN2 would like to avoid the discussion on Rel-20 topics when Rel-19 is not completed.

Observation 1: When the Rel-20 A-IoT in NR Phase 2 WI was approved in RAN#108, the 0.5 TU per meeting in 2025, Q4 was assigned to RAN2 specifically for the Topology 2 architecture down-selection, intended to leave sufficient time for the coordination with SA2.

Nevertheless, as per the latest SA SID [2], SA plenary has already done the down-selection and kept the RRC-based option as the only possible Topology 2 architecture supported in Rel-20 (See below Table 2). As per the SA plenary minutes [3], what happened in the last SA plenary was that some companies worried about the on-time completion of the SI, if the discussion on the Topology 2 architecture were to be left to the WG discussion that needs potentially plenty of coordination across RAN2, RAN3 and SA2 (See below Table 3). Therefore, the down-selection was directly carried out at the SA plenary level, leaving the RRC-based option as the only candidate for #WT1 with only 0.5 TU per meeting assigned for SA2.

Table 2: WT#1 in SA SID for Topology 2

# 4 Objective NOTE 1: Coordination with RAN on the final scope is required to determine the Ambient IoT device types, traffic scenarios, connectivity topologies etc. NOTE 2: Whether there is normative work depends on the RAN decision. The work tasks are: WT#1: Study the support of AIoT services in Topology 2, including: - Study and investigate how to support AIoT services under the RRC-based option for UE Reader connectivity. NOTE 3: Rel-19 TR solution and interim conclusion should be used as basis for rel-20 work. Solution submitted to rel-20 need to align with rel-19 TR interim conclusion. No rel-19 AIoT Device impact from this WT is expected. […] ## TU estimates and dependencies Work Task ID; TU Estimate (Study); TU Estimate (Normative); RAN Dependency (Yes/No/Maybe); Inter Work Tasks Dependency. WT#1; 0.5; 0.5; YES; Self-contained. WT#2; 4; 4; YES; Dependency on WT#1. […]

Table 3: Minutes on the A-IoT Phase 2 discussion in SA#108

SP-250487 (SID NEW) New SID on Architecture support of Ambient power-enabled Internet of Things - Phase 2. (Source: SA WG2) Document for: Approval Abstract: New SID on Architecture support of Ambient power-enabled Internet of Things - Phase 2. Comment: Proposed company revision in SP-250752. TR 23.700-30. UID should be 1080063. Plenary Discussion: […] China Mobile asked to be able to endorse this SID as there is high operator support for it. It was suggested to have the RAN checkpoint in March 2026. Ericsson commented that the RAN timeline planning have check points for RAN WG2 and RAN WG3 in March 2026, so will not start on architecture work until after this. Huawei commented that there is study work in RAN which should be started also in SA WG2 before the March 2026 RAN checkpoint. The SA WG2 Chair commented that SA WG2 should aim to complete the study work in February 2026 and if RAN do not deliver information by March, then we will end up with late starting of the AIoT work as was done for Rel-19. The TSG SA Chair asked whether there were objections to endorsing this SID. Ericsson asked to add text that the work in SA WG2 will start when RAN WG3 start their architecture work. Huawei replied that SA WG2 will completed this Study in March 2026. Ericsson suggested adding a note in the objective: The work in SA WG2 architecture work should be started in coordination with the start of architectural work in RAN. This was left for off-line discussion and revised to SP-250811. This SID was endorsed for use in the 5GA prioritization exercise. This was revised, to align with agreements from the prioritisation exercise and to add Rapporteurs, to SP-250834. This new SID was approved. Status: Approved.

Observation 2: As per SA SID on A-IoT phase 2, the Topology 2 architecture is already down-selected by SA plenary, and RRC-based option is the only candidate architecture for Topology 2 in Rel-20 from the SA perspective.

Due to the misalignment between the RAN assumption and the actual SA situation, it is necessary to clarify whether the 0.5 TU per meeting originally planned to RAN2 in 2025, Q4 is still needed. Note that it is undesirable for RAN2 to not follow the down-selection made by SA2, because UP based option or NAS based option has even bigger impacts to CN, resulting in the discussion of WT#1 unable to fit the current assigned TU in SA WGs. On the other hand, now that the original task for which this 0.5 TU is intended has already been concluded by SA plenary, the 0.5 TU can be cancelled and reassigned in RAN2 for other important use (e.g. Rel-19 ASN.1 review) in 2025, Q4.

Therefore, we propose to cancel the 0.5 RAN2 TU originally assigned to RAN2 for this WI in 2025, Q4, with the RAN2 discussion on Topology 2 alternatively started from 2026, Q1. Also, clarify in the WID that only the RRC-based option is within the Scope of the Topology 2 objective.

Proposal 1: For Rel-20 A-IoT in NR Phase 2 WI:

- Cancel the 0.5 TU per meeting assigned to RAN2 in 2025, Q4 for this WI;

- Clarify in the WID that the only the RRC-based option is within the scope for the Topology 2 architecture and that the work on the support of Topology 2 is alternatively started after RAN#110 in RAN2.

# Proposed WID revision

Based on Proposal 1, a TP to revise WID for Rel-20 A-IoT in NR Phase-2 is provided in the Appendix. It is proposed that RAN plenary adopts the TP and revises the WID accordingly.

Proposal 2: Endorse the WID revision in the Appendix for Rel-20 A-IoT in NR Phase-2.

# Conclusion

In this contribution, the TU allocation of the Rel-20 A-IoT in NR Phase-2WI is discussed, with a TU adjustment and a WID revision having been proposed. The observations and proposals are listed as follows:

Observation 1: When the Rel-20 A-IoT in NR Phase 2 WI was approved in RAN#108, the 0.5 TU per meeting in 2025, Q4 was assigned to RAN2 specifically for the Topology 2 architecture down-selection, intended to leave sufficient time for the coordination with SA2.

Observation 2: As per SA SID on A-IoT phase 2, the Topology 2 architecture is already down-selected by SA plenary, and RRC-based option is the only candidate architecture for Topology 2 in Rel-20 from the SA perspective.

Proposal 1: For Rel-20 A-IoT in NR Phase 2 WI:

- Cancel the 0.5 TU per meeting assigned to RAN2 in 2025, Q4 for this WI;

- Clarify in the WID that the only the RRC-based option is within the scope for the Topology 2 architecture and that the work on the support of Topology 2 is alternatively started after RAN#110 in RAN2.

Proposal 2: Endorse the WID revision in the Appendix for Rel-20 A-IoT in NR Phase-2.

# References

- RP-251885	New WID on Solutions for Ambient IoT (Internet of Things) in NR Phase 2

- SP-250834	NEW SID on Architecture support of Ambient power-enabled Internet of Things - Phase 2

- SP-25xxxx	DRAFT Meeting Report for SP meeting: #SP-108

# Appendix: TP to A-IoT in NR Phase-2 WID

=============== Start of the Text Proposal ===============

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

- Specify support for Deployment Scenario 2 with Topology 2 with intermediate UE as Reader under the following conditions [RAN2-led]:

- According to D2T2-B for Device 1 with carrier-wave transmission for waveform 1 only, per TR 38.769.

  - No specification support for CW control

- According to D2T2-C for active Device(s).

  - Start after March 2026

- Traffic types DO-DTT and DT, and DO-A (only for active Device(s)).

  - RAN2 to start on DO-A for D2T2 when sufficient progress has been made on DO-A for D1T1, after a checkpoint in RAN plenary in September 2026

- Representative use cases rUC1 (indoor inventory) and rUC4 (indoor command).

- FR1 licensed spectrum in FDD, with R2D in UL spectrum, and D2R and CW in UL spectrum.

- Specify a single architecture by down-selection between RRC-based architecture and UP-based architecture, in coordination with SA2.

- The following are not supported:

  - Coordination between UEs operating as UE readers

  - New Uu protocol layer(s)

  - Simultaneous (time overlapping) operation of Uu and A-IoT at the intermediate UE in the same band

- Only the RRC-based option for UE Reader connectivity is within the scope of this objective for the support of Topology 2.

This objective begins after RAN#109 (September 2025) for RAN3, after RAN#110 (December 2025) for RAN2 and after RAN1#111 (March 2026) for RAN1.

The work is subject to the following constraints:

RAN1

- The objective includes specification of necessary power control and collision handling procedures between intermediate UE and BS.

- No physical layer impact for signaling A-IoT resources to the intermediate UE.

- No additional specification change on R2D and D2R for Device 1 in Rel-20

RAN2

- The objective includes specification of necessary Uu procedures to enable the A-IoT operations.

- RRC CONNECTED UE reader only, including RLF, without specific enhancement for other temporary out-of-connection scenarios.

- A-IoT radio resource of the UE reader is only valid within the serving cell.

- Resource allocation to the UE Reader shall be via Uu RRC signaling.

RAN3

- Specify signaling for Topology 2

- The objective includes specification of UE reader authorization, including F1AP support, and UE reader selection.

  - NOTE: F1AP/XnAP/NGAP impact is expected to be minimized.

- Inter-gNB resource coordination is not specified.

- Specify the necessary signaling support for inter-gNB RRC-connected UE Reader Mobility

RAN4

- Specify RF requirements for intermediate UE towards the A-IoT device.

- Specify necessary updates to RF requirements for A-IoT device 1.

- Specify A-IoT active device(s) RF requirements in D2T2

- Specify RRM requirements for intermediate UE due to A-IoT operation, if any. Combination with existing RRM procedures/requirements is excluded.

- Specify RRM requirements for Device(s) in D2T2 if necessary

- Use band n8 as an example band.

=============== End of the Text Proposal ===============