3GPP TSG RAN Meeting #110	                                                   RP-253112

Baltimore, USA, December 8-11, 2025

## Status Report to TSG

Agenda item:			10.5.2

| WI / SI Name | New WID on LTE-based 5G Broadcast Phase 2 |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | LTE_terr_bcast_Ph2 |  |  |  |
| Unique ID | 1060081 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250794 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 12/2025 | Testing part: N/A |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | De Vita, Assunta |
|  | Company | EBU |
|  | Email | assunta.devita@rai.it |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements from RAN1#122bis

Agreement

Endorse the TP in section 3.1 of R1-2508033 for Clause 6.5.1 for TS 36.211 for the editor’s alignment CR.

Conclusion

From RAN1 perspective, it is clarified that “for an MBMS-dedicated cell, if E-UTRAN configures a value other than "0" for additionalNonMBSFNSubframes within MasterInformationBlock-MBMS, notificationSF-Index-r9 configuration indicates the subframe pointed out by additionalNonMBSFNSubframes and MBMS-NotificationConfig-v1430 is not configured when one of the additional subframes is used to transmit MCCH change notifications on PDCCH.”

-	No RAN1 specification impact

#### 2.1.2	Remaining Open issues

None

## 2.2	RAN2

#### 2.2.1	Agreements from RAN2#131bis

R2-2507927	Corrections to LTE-based 5G Broadcast Phase 2 after ASN.1 review	Qualcomm Incorporated	CR	Rel-19	36.331	19.0.0	5168	2	F	LTE_terr_bcast_Ph2-Core

The CR is agreed in principle

R2-2507924	Correction on the cyclic shift capability for PMCH	Huawei, HiSilicon, Samsung	CR	Rel-19	36.306	19.0.0	1934	-	F	LTE_terr_bcast_Ph2-Core

The CR is agreed in principle

#### 2.2.2	Agreements from RAN2#132

R2-2509350	Correction on the capability of LTE-based 5G Broadcast	Huawei, HiSilicon, Samsung, Lenovo	CR	Rel-19	36.306	19.0.0	1934	2	F	LTE_terr_bcast_Ph2

The CR is agreed

R2-2508757	Corrections to LTE-based 5G Broadcast Phase 2 after ASN.1 review	Qualcomm Incorporated, Samsung, EBU	CR	Rel-19	36.331	19.0.0	5168	3	F	LTE_terr_bcast_Ph2-Core	R2-2507927

The CR is agreed

R2-2509245	Clarification on Notification Configuration	Samsung, ZTE, Nokia, Ericsson	Rel-19	36.331	19.0.0	5186	1	F	LTE_terr_bcast_Ph2-Core

The CR is agreed

#### 2.2.3	Remaining Open issues

None.

## 2.3	RAN3

#### 2.3.1	Agreements from RAN3#129bis

| R3-256751 | Correction of Time Interleaving parameters (ZTE Corporation,Pengcheng Laboratory,China Unicom,China Telecom) | CR0135r, TS 36.443 v19.0.0, Rel-19, Cat. F - Change WI code to LTE_terr_bcast_Ph2-Core - Update revision history Rev in R3-257202 Endorsed unseen |
| --- | --- | --- |

#### 2.3.2	Agreements from RAN3#130

| R3-258127 | Correction on LTE-based 5G Broadcast (Huawei, EBU, Qualcomm Incorporated, ZTE) | CR0137r, TS 36.443 v19.0.0, Rel-19, Cat. F - remove changes in section 9.2.1.8 and 9.2.1.31 Rev in R3-258705 - check RRC field names Rev in R3-258742 Agreed unseen |
| --- | --- | --- |

#### 2.3.3	Remaining Open issues

None

## 2.4	RAN4

#### 2.4.1	Agreements from RAN4#116bis

### 2.4.1.1    UE demodulation for time/frequency interleaving

Agreements

- RAN4 to confirm that demod requirements are defined for SCS = 1.25 kHz.

- RAN4 to confirm that demod requirements are defined for (M, N) = (8, 4) and (M, N) = (32, 16).

- RAN4 to confirm the TB sizes of 31704 bits for (M, N) = (8, 4) and of 45352 for (M, N) = (32, 16).

- RAN4 to confirm that demod requirements are defined for 8 MHz channel bandwidth.

- RAN4 to confirm that demod requirements are defined for the channel model channel model in section B.2.6.2-1 in [3] for 5 Hz and 50 Hz.

- RAN4 to confirm that both time and frequency domain interleaving is enabled in the demod test cases.

#### 2.4.2	Agreements from RAN4#117

### 2.4.2.1    UE demodulation for time/frequency interleaving

Agreements

R4-2522723	  Big CR for LTE_terr_bcast_Ph2_demod

#### 2.4.2.2	Remaining Open issues

None

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#122-bis

- R1-2506971	Maintenance on LTE based 5G broadcast	Xiaomi

- R1-2507235	Maintenance on other Rel-19 topics		Samsung

RAN2#131bis

- R2-2507467	WI TerrBcast ASN.1 comments file	Qualcomm Incorporated	discussion	Rel-19	LTE_terr_bcast_Ph2-Core	Late

- R2-2507468	WI TerrBcast ASN.1 review file	 Qualcomm Incorporated	discussion	Rel-19	LTE_terr_bcast_Ph2-Core	Late

- R2-2507469	Corrections to LTE-based 5G Broadcast Phase 2 after ASN.1 review	Qualcomm Incorporated	CR	Rel-19	36.331	19.0.0	5168	-	F	LTE_terr_bcast_Ph2-Core	Late

- R2-2507581	RRC corrections on LTE-based 5G Broadcast	Samsung	discussion	Rel-19	Late

- R2-2507339	Consideration on cyclic shift for PMCH	Samsung	discussion	Rel-19

- R2-2507924	Correction on the cyclic shift capability for PMCH	Huawei, HiSilicon, Samsung	CR	Rel-19	36.306	19.0.0	1934	-	F	LTE_terr_bcast_Ph2-Core

RAN2#132

- R2-2508280	Correction on the capability of LTE-based 5G Broadcast	Huawei, HiSilicon, Samsung, Lenovo	CR	Rel-19	36.306	19.0.0	1934	1	F	LTE_terr_bcast_Ph2

- R2-2508755	WI TerrBcast ASN.1 comments file	Qualcomm Incorporated	discussion	Rel-19  LTE_terr_bcast_Ph2-Core	  Late

- R2-2508756	WI TerrBcast ASN.1 review file	Qualcomm Incorporated	discussion	Rel-19	LTE_terr_bcast_Ph2-Core	  Late

- R2-2508757	Corrections to LTE-based 5G Broadcast Phase 2 after ASN.1 review	Qualcomm Incorporated, Samsung, EBU	CR	Rel-19	36.331	19.0.0	5168	3	F	LTE_terr_bcast_Ph2-Core

- R2-2508207	Clarification on notification configuration	Samsung, ZTE, Nokia	discussion	Rel-19

- R2-2509244	Clarification on Notification Configuration	Samsung, ZTE, Nokia, Ericsson	Rel-19	36.331	19.0.0	5186	-	F	LTE_terr_bcast_Ph2-Core

RAN3#129bis

- R3-256751	Correction of Time Interleaving parameters   ZTE Corporation, Pengcheng Laboratory,China Unicom,China Telecom

RAN3#130

- R3-258127	CR	Correction on LTE-based 5G Broadcast	 Huawei, EBU, Qualcomm Incorporated, ZTE

RAN4#116bis

- R4-2513073	Demodulation for time-frequency interleaving for 5G Broadcast    Qualcomm Technologies Ireland

RAN4#117

- R4-2520339  Impairment results for time-frequency interleaving for 5G Broadcast    Qualcomm Technologies Ireland

- R4-2522144  Introduction of multi-path fading channel model with 50 Hz Doppler for SCS = 1.25 kHz  Qualcomm Technologies Ireland

- R4-2522146  Introduction of reference measurement channels for time-frequency interleaving demod test cases   Qualcomm Technologies Ireland

- R4-2522147  Introduction of demod tests for time-frequency interleaving   Qualcomm Technologies Ireland