3GPP TSG RAN Meeting #110	RP-253465

# Baltimore , USA, 08-11, Dec 2025

Status Report to TSG

Agenda item:			13.4.2

| WI / SI Name | UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | HPUE_NR_CADC_NR_LTE_DC_R18-UEConTest |  |  |  |  |
| Unique ID | 1000054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231199 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: Mar.2026 (+3 months) |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 98% (+3%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

The work plan has been agreed.

The latest status of configurations will be captured in PRD21.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

N/A

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN5#100

- R5-233997 WP for HPUE_NR_CADC_NR_LTE_DC_R18-UEConTest RAN5#100, China Telecom

- R5-235246 SR UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations RAN5#100, China Telecom

- R5-235607 Addition of R18 new NR-DC PC2 configs RF Baseline Implementation Capabilities, NTT DOCOMO, INC.

- R5-234293 Addition of R18 new NR-CA PC2 configs RF Baseline Implementation Capabilities, NTT DOCOMO, INC.

- R5-234097 Introduction of DC for n78 and n79 PC2 MOP test requirements, NTT DOCOMO INC.

RAN5#101

- R5-237605, Addition of R18 new EN-DC PC2 config RF Baseline Implementation Capability for n78 and n79, NTT DOCOMO, INC.

- R5-236502, Addition of REFSENS for 2CC EN-DC for n79 in PC2, NTT DOCOMO, INC.

- R5-236504, Addition of REFSENS TP analysis for 2CC EN-DC for n79 in PC2, NTT DOCOMO, INC.

RAN5#102

- R5-240330, Addition of RF baseline implementation capabilities for new PC2 EN-DC combos within FR1, KDDI Corporation.

- R5-241714, Update for additional band configurations with PC2 UL, Verizon Spain

- R5-240894, Addition of PC2 max power requirements for bands CA_n77(2A) and CA_n14A-n77A, WE Certification Oy, AT&T

- R5-241746, Addition of band CA_n14A-n77A PC2 reference sensitivity test, WE Certification Oy, AT&T

- R5-241747, Addition of CA_n14A-n77A PC2 and CA_n77(2A) PC2 to Ch 5, WE Certification Oy, AT&T

- R5-240331, Addition of UE maximum output power for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-240885, Addition of test requirements for EN-DC PC2 combos DC_12A_n77A, DC_14A_n77A and DC_30A_n77A max power test, WE Certification, AT&T

- R5-241904, Addition of reference sensitivity for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-241062, Addition and correction of REFSENS for 2CC EN-DC in PC2, NTT DOCOMO INC.

- R5-240884, Addition of many EN-DC PC2 combos to Ch 5, WE Certification Oy, AT&T

- R5-240674, Addition of reference sensitivity TP analysis for new PC2 EN-DC combos within FR1, KDDI Corporation

- R5-241748, Update reference sensitivity test cases for additional band configurations with PC2 UL, Verizon Spain

- R5-241749, Addition of REFSENS TP analysis for DC_19A_n78A and DC_19A_n77A in PC2, NTT DOCOMO, INC.

- R5-241750, Addition of REFSENS TP analysis for 3CC EN-DC for n78 and n79 in PC2, NTT DOCOMO, INC.

RAN5#103

- R5-243609, Addition and correction of RF baseline implementation capabilities for PC2 EN-DC combs within FR1

- R5-242952, Addition of REFSENS for PC2 CA n78A-n79A with 1UL

- R5-242944, Update to FR1 CA Configurations for n78A-n79A with 1UL

- R5-242252, Addition of UE maximum output power for new PC2 EN-DC combs within FR1

- R5-243615, Addition of reference sensitivity for new PC2 EN-DC combs within FR1

- R5-242254, Addition and correction of reference sensitivity exceptions for PC2 EN-DC combos

- R5-243828, Addition of REFSENS for 3CC EN-DC for n78A and n79A in PC2

- R5-242796, Update to FR1 EN-DC Configurations for n78 and n79

- R5-242497, Addition of reference sensitivity TP analysis for new PC2 EN-DC combs within FR1

- R5-242916, Addition of REFSENS TP analysis for 2CC ENDC for n78A and n79A

- R5-243827, Addition of REFSENS TP analysis for 3CC ENDC for n78A and n79A

- R5-243826, Addition of REFSENS TP analysis for CA_n78-n79 with 1UL in PC2

RAN5#104

- R5-245987, Correction of reference sensitivity for PC2 EN-DC combs within FR1, KDDI Corporation

- R5-244058, Addition and correction of RF baseline implementation capabilities for PC2 NRCA and EN-DC combs within FR1, KDDI Corporation

- R5-244060, Addition of reference sensitivity TP analysis for new PC2 NRCA and EN-DC combs within FR1, KDDI Corporation

- R5-245817, Addition of reference sensitivity for PC2 CA_n3A-n77A, KDDI Corporation

- R5-244092, Addition of UE maximum output power for new PC2 2CC EN-DC comb within FR1, KDDI Corporation

- R5-245818, Addition of reference sensitivity for new PC2 2CC and 3CC EN-DC combs within FR1, KDDI Corporation

- R5-244593, Addition of DC_66A-66A-66A_n77A PC2 and DC_66A-66A-66A_n77(2A) PC2 to Ch5, WE Certification Oy, AT&T

RAN5#105

- R5-246123	Addition of RF baseline implementation capabilities for new PC2 3CC EN-DC combos within FR1	KDDI Corporation

- R5-246124	Addition of reference sensitivity TP analysis for new PC2 3CC EN-DC combos within FR1	KDDI Corporation

- R5-246126	Addition of reference sensitivity for new PC2 3CC EN-DC combos within FR1	KDDI Corporation

- R5-247734	Update the UE power class table for n2 and n66	Verizon

- R5-246789	Addition of many PC2 EN-DC combos to Ch5	WE Certification Oy, AT&T, FirstNet

- R5-246790	Addition of many PC2 EN-DC combos reference sensitivity test	WE Certification Oy, AT&T, FirstNet

- R5-247277	WP UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations RAN5#105	China Telecom, Huawei

- R5-247278	SR UE Conformance – Rel-18 High Power UE for NR CA and DC; and NR and LTE DC Configurations RAN5#105	China Telecom, Huawei

RAN5#106

- R5-250192	Addition of RF baseline implementation capabilities for new HPUE 2CC NRCA combo within FR1	KDDI Corporation

- R5-251534	Addition of reference sensitivity for new PC2 2CC NRCA combos within FR1 	     KDDI Corporation

- R5-251535	Addition of reference sensitivity for new PC1.5 2CC NRCA combos within FR1   KDDI Corporation

- R5-251754	Addition of UE maximum output power for new PC2 EN-DC combs within FR1 	Vivo

- R5-251745	Correction of reference sensitivity for PC2 EN-DC combo within FR1	      KDDI Corporation

- R5-251701	Updates on Ch7 for PC2 refsens test requirement handling	      ZTE Corporation

- R5-250193	Addition of reference sensitivity TP analysis for new HPUE NRCA and EN-DC combos within FR1	      KDDI Corporation

RAN5#107

- R5-251904	Addition of UE maximum output power for PC2 2CC NRCA combos within FR1	KDDI Corporation

- R5-253418	Addition of reference sensitivity for new PC2 3CC NRCA combos within FR1	KDDI Corporation

- R5-251831	Addition of notes for PC2 and PC1.5 NRCA combos within FR1	KDDI Corporation

- R5-251979	Adding PC2 into configurations CA-n1A-n78A/n1A and CA-n3A-n78A/n3A	Nokia

- R5-253619	Correction of reference sensitivity for PC2 EN-DC combo within FR1	KDDI Corporation

- R5-252508	Update to FR1 inter-band EN-DC REFSENS for Rel-18 HPUE	Anritsu

- R5-251977	Addition of reference sensitivity test point analysis for CA_n1A-n78A/n1A PC2	Nokia

- R5-253022	Addition of reference sensitivity TP analysis for new PC2 3CC NRCA combos within FR1	KDDI Corporation

RAN5#108

- R5-255210	Addition of RF baseline implementation capabilities for new PC2 R18 EN-DC combos within FR1	KDDI Corporation

- R5-255211	Updates for a few three band combos with UL CA with PC2 n77	Verizon Finland

- R5-255299	Addition of UE capability for Rel18 PC2 NR CA configurations	NTT DOCOMO INC.

- R5-255249	Adding testing for CA_n8A-n78A for Power Class 2 UE in maximum output power	Huawei, HiSilicon

- R5-254650	Addition of MOP for Rel18 PC2 NR CA configurations	NTT DOCOMO INC.

- R5-254634	Addition of REFSENS for Rel18 PC2 NR CA configurations	NTT DOCOMO INC.

- R5-255221	Addition of reference sensitivity requirements for Rel-18 2DL CA for HPUE	Anritsu, NTT DOCOMO INC.

- R5-255250	Updates for some combos with UL high power support on n77	Verizon Finland

- R5-255251	Update to FR1 CA Configurations for R1 PC2 and PC1.5 band combos	NTT DOCOMO INC.

- R5-254132	Addition of UE maximum output power for new EN-DC combos within FR1	KDDI Corporation

- R5-255217	Addition of reference sensitivity for new PC2 EN-DC combos within FR1	KDDI Corporation

- R5-254757	Addition of reference sensitivity requirements for Rel-18 FR1 2CC EN-DC for HPUE	Anritsu, KDDI Corporation

- R5-254761	Addition of reference sensitivity requirements for Rel-18 FR1 3CC EN-DC for HPUE	Anritsu, KDDI Corporation

- R5-255218	Addition of reference sensitivity TP analysis for new EN-DC combos within FR1	KDDI Corporation

- R5-255220	Addition of REFSENS TP analysis for Rel18 HPUE NR CA configurations	NTT DOCOMO INC.

- R5-255222	TP analysis for REFSENS for CA_n8A_n78A for PC2 UE	Huawei, HiSilicon

RAN5#109

- R5-256805	Addition of UE capability for Rel18 PC2 NR CA with UL CA	KDDI Corporation (TTC)

- R5-256806	Updates of RF baseline implementation capabilities for PC2 EN-DC configurations	KT Corp.

- R5-255916	Addition of MOP for Rel18 PC2 NR CA configurations	NTT DOCOMO INC.

- R5-256963	Addition of REFSENS for Rel18 PC1.5 NR CA configurations	NTT DOCOMO INC.

- R5-256817	Addition of notes for PC2 NRCA combos with UL CA	KDDI Corporation (TTC)

- R5-255931	Update to MOP for Rel18 PC2 ENDC band combos	NTT DOCOMO INC.

- R5-256839	Corrections on reference sensitivity test requirement table for PC2 EN-DC configurations	ZTE Corporation

- R5-256561	Addition of UE maximum output power for PC2 EN-DC configuration	KT Corp.

- R5-256961	Correction of DL frequency in band 19 for DC_19A-21A_n79A REFSENS testing - PC2	Keysight Technologies UK Ltd

- R5-256962	Addition of REFSENS TP analysis for Rel18 NR CA configurations	NTT DOCOMO INC.

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time