3GPP TSG-RAN WG3 Meeting #129bis	R3-256572

Prague, Czech Republic, 13th ~17th Oct, 2025

Title:	Work Plan for Solutions for Ambient IoT (Internet of Things) in NR Phase 2

Agenda Item:	14.1

Source:	Huawei, T-Mobile USA

Document for:	Information

# 1	Introduction

The Rel-20 work item Solutions for Ambient IoT (Internet of Things) in NR Phase 2 was approved in RP-251885 in RAN#108, and revised in RP-252894 in RAN#109.

The RAN3 TUs allocated for Core Part of the WI is:

| 2025Q4 |  | 2026Q1 | 2026Q2 |  | 2026Q3 | 2026Q4 |  | 2027Q1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R3#129bis | R3#130 | R3#131 | R3#131bis | R3#132 | R3#133 | R3#133bis | R3#134 | R3#135 |
| 0.5 | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |

For RAN3, following related objectives can be found:

Objectives - Specify necessary support for active Device(s), taking the Rel-19 specifications as the starting point, in indoor scenarios under the following conditions [RAN1]: - Deployment scenario 1 with topology 1, according to D1T1-C. - Traffic types DO-DTT, DT, DO-A. - For DO-A traffic, WGs begin discussions from Clause 6.10 “DO-A assessment” in TR 38.769. - Representative use cases rUC1 (indoor inventory), rUC2 (indoor sensor), and rUC4 (indoor command). - Assumption that A-IoT BS readers are deployed on the same sites as existing indoor NR micro BSs. - FR1 licensed spectrum in FDD in-band to NR and in standalone bands, with R2D in DL spectrum and D2R in UL spectrum. This objective begins after RAN#111 (March 2026) This objective includes: RAN3-led - Specify DO-A specific NGAP procedure.

- Specify support for Deployment Scenario 2 with Topology 2 with intermediate UE as Reader under the following conditions [RAN2-led]: - According to D2T2-B for Device 1 with carrier-wave transmission for waveform 1 only, per TR 38.769. - No specification support for CW control - According to D2T2-C for active Device(s). - Start after March 2026 - Traffic types DO-DTT and DT, and DO-A (only for active Device(s)). - RAN2 to start on DO-A for D2T2 when sufficient progress has been made on DO-A for D1T1, after a checkpoint in RAN plenary in September 2026 - Representative use cases rUC1 (indoor inventory) and rUC4 (indoor command). - FR1 licensed spectrum in FDD, with R2D in UL spectrum, and D2R and CW in UL spectrum. - Specify RRC-based architecture, in coordination with SA2. - The following are not supported: - Coordination between UEs operating as UE readers - New Uu protocol layer(s) - Simultaneous (time overlapping) operation of Uu and A-IoT at the intermediate UE in the same band This objective begins after RAN#109 (September 2025), and after RAN1#111 (March 2026) for RAN1. The work is subject to the following constraints: RAN3 - Specify signaling for Topology 2 - The objective includes specification of UE reader authorization, including F1AP support, and UE reader selection. - NOTE: F1AP/XnAP/NGAP impact is expected to be minimized. - Inter-gNB resource coordination is not specified. - Specify the necessary signaling support for inter-gNB RRC-connected UE Reader Mobility

The objective #1 about DO-A support for active Device(s) will start from 2026Q2, therefore, in the first three meetings, RAN3 only need to discuss the objective #2, i.e., the support of T2.

Please note that the support of DO-A for T2 is subject to a checkpoint in RAN plenary in September 2026.

Please also note that Positioning was agreed to be supported in the revised WID in RAN#109, the details are subject to the “Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices” (refer to RP-252964), the corresponding RAN3 impacts can be further discussed after the completion of the SI (2026 March).

# 2	Work Plan

## Oct 2025

- RAN3#129bis (0.5 TU)

- Initial discussion on the support of Topology 2:

  - Clarify the general scope, i.e., RRC based solution in case of indirect connectivity.

  - Initial discussion on UE Reader Authorization, discuss the scenarios and potential solutions.

  - Initial discussion on UE Reader Selection, discuss the scenarios and potential solutions.

  - Initial discussion on the support of Inventory and Command procedures in T2, identify potential impacts on Rel-19 signalling and procedures.

  - Initial discussion on the support of inter-gNB RRC-Connected UE Reader Mobility, discuss the scenarios and potential solutions.

## Nov 2025

- RAN3#130 (0.5 TU)

- Further discussion on the support of Topology 2:

  - Discuss UE Reader Authorization, make decision on the solution, discuss the signaling and procedures over NGAP, F1AP, XnAP.

  - Discuss UE Reader Selection, discuss the solutions, the signaling and procedures between gNB and A-IoT CN.

  - Discuss the support of Inventory and Command procedures in T2, identify impacts on Rel-19 introduced signalling and procedures.

  - Discuss the support of inter-gNB RRC-Connected UE Reader Mobility, discuss the potential solutions.

## Feb 2026

- RAN3#131 (1 TU)

- Further discussion on the support of Topology 2:

  - Discuss UE Reader Authorization, make decision on the solution, conclude the signaling and procedures over NGAP, F1AP, XnAP.

  - Discuss UE Reader Selection, discuss the solutions, the signaling and procedures between gNB and A-IoT CN.

  - Discuss the support of Inventory and Command procedures in T2, conclude the impacts on Rel-19 introduced signalling and procedures.

  - Discuss inter-gNB RRC-Connected UE Reader Mobility, discuss the potential solutions.

## Apr 2026

- RAN3#131bis (1 TU)

- Further discussion on the support of Topology 2:

  - Discuss the leftovers on UE Reader Authorization, if any.

  - Discuss UE Reader Selection, discuss the solution with the signaling and procedures between gNB and A-IoT CN.

  - Discuss the leftovers on the support of Inventory and Command procedures in T2, if any.

  - Discuss inter-gNB RRC-Connected UE Reader Mobility, discuss the potential solutions and make decision.

- Initial discussion on the support of DO-A in Topology 1:

  - Initial discussion on the support of DO-A in T1, discuss the scenarios and potential solutions.

- [Subject to Mar 2026 RAN] Initial discussion on the support of outdoor scenario in Topology 1, including Positioning:

  - Initial discussion on the support of T1 outdoor scenario, based on RAN1 study outcome, including Positioning assuming no dedicated positioning architecture.

## May 2026

- RAN3#132 (1 TU)

- Further discussion on the support of Topology 2:

  - Finalize the leftovers on UE Reader Authorization.

  - Discuss UE Reader Selection, make decision on the solution, conclude the the signaling and procedures between gNB and A-IoT CN.

  - Finalize the leftovers on the support of Inventory and Command procedures in T2.

  - Discuss inter-gNB RRC-Connected UE Reader Mobility, make decision on the solution with the signaling and procedures.

- Further discussion on the support of DO-A in Topology 1:

  - Discuss the solution, with signalling and procedures between gNB and A-IoT CN.

- [Subject to Mar 2026 RAN] Further discuss on the support of outdoor scenario in Topology 1, including Positioning:

  - Discuss RAN3 impacts, in particular the NGAP impact to enable the signalling between gNB and A-IoT CN.

## Aug 2026

- RAN3#133 (1 TU)

- Further discussion on the support of Topology 2:

  - Discuss the leftovers on UE Reader Selection, if any.

  - Discuss the leftovers on inter-gNB RRC-Connected UE Reader Mobility, if any.

  - Finalize other leftovers, if any.

- Further discussion on the support of DO-A in Topology 1:

  - Conclude the solution, with signalling and procedures between gNB and A-IoT CN.

- [Subject to Mar 2026 RAN] Further discuss on the support of outdoor scenario in Topology 1, including Positioning:

  - Further discuss the NGAP impacts on the NGAP siganlling.

## Oct 2026

- RAN3#133bis (1 TU)

- Further discussion on the support of Topology 2:

  - Finalize leftovers, if any.

  - [Subject to Sep 2026 RAN] Initial discussion on DO-A in T2, based on the DO-A solution introduced in T1 over NGAP.

- Further discussion on the support of DO-A in Topology 1:

  - Finalize the leftovers, if any.

- [subject to Mar 2026 RAN] Further discuss on the support of outdoor scenario in Topology 1, including Positioning:

  - Further discuss the NGAP impacts on the NGAP siganlling.

## Nov2026

- RAN3#134 (1 TU)

- Further discussion on the support of Topology 2:

  - Finalize leftovers, if any.

  - [Subject to Sep 2026 RAN] Continue to discuss DO-A in T2, conclude the impacts on the DO-A solution in T1 over NGAP.

- Further discussion on the support of DO-A in Topology 1:

  - Finalize the leftovers, if any.

- [Subject to Mar 2026 RAN] Further discuss on the support of outdoor scenario in Topology 1, including Positioning:

  - Further discuss the NGAP impacts on the NGAP siganlling.

## Feb 2027

- RAN3#135 (1 TU)

- Finalize the discussion on the support of Topology 2:

  - Finalize leftovers, if any.

  - [subject to Sep 2026 RAN] Conclude and finalize the leftovers on DO-A in T2.

- Finalize the discussion on the support of DO-A in Topology 1:

  - Finalize the leftovers, if any.

- [Subject to Mar 2026 RAN] Finalize the discuss on the support of outdoor scenario in Topology 1, including Positioning:

  - Finalize the leftovers, if any.

# 3	Reference

- RP-252894 Revised WI: Solutions for Ambient IoT (Internet of Things) in NR Phase 2, Huawei

- RP-252964 Revised SID: Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices, LG Electronics