## Slide 1: SA WG6 status report to TSG SA#109
Atle Monrad
SA6 Chair (InterDigital Communications)

## Slide 2: SA6 Leadership
Chair:
  Mr. Atle Monrad 1 InterDigital Corporation / ATIS
Vice-chairs:
  Mr. Jukka Vialen 2 Airbus DS SLC / ETSI
  Mr. Basavaraj (Basu) Pattan 3 Samsung Electronics Ind. Co., Ltd. / TTA
Secretary:
  Bernt Mattsson (MCC)
1 Elected in February 2024
2 Re-elected for fourth term in April 2025
3 Re-elected for second term in August 2024

## Slide 3: Executive Summary 1/2
Two meetings held in Q3 2025
  SA6 Rel-20 6G-study Workshop, 26 – 26 June 2025
  SA6#68, 25 – 29 August 2025
Older releases (upto Rel-18)
  10 CRs Agreed
Rel-19 activities
  51 CRs Agreed
Rel-20 5GA activities
  Work on Approved SIDs & WIDs in progress
  12 CRs Agreed
  143 pCRs Approved
  4 revised SIDs Agreed (only revised due to formalities)
  1 new WID Agreed
Rel-20 6G-study activities
  Work on agreement of potential work areas for application enablement in progress

## Slide 4: Executive Summary 2/2
Release 19 Progress
  Alignment and clarifications performed. Some work is still pending due to details from SA3.
  Several of the outstanding Editor’s Notes resolved but the work is not fully completed.
Release 20
  5GA: The work on the approved SIDs / WIDs progress well
  6G-study: Several sessions held to endorse the timeline / plan on study for application enablement ( See slide 32) Discussion on timeline / plan on study for Mission Critical features has not started.
Other topics
  A plan for removal of Editor’s Notes in Rel-18 and Rel-19 specifications is Endorsed. The work to remove Editor’s Notes in these releases progress.
Meeting Schedule for next quarter
  Two meetings will be held:
    October – SA6#69
    November – SA6#70

## Slide 5: Virtual Workshop on Rel-20 6G-study
Meeting dates: 25 – 26 June 2025
Two conference calls (12.30 – 15.30 UTC) held on Rel-20 6G features.
10 companies provided their views.
This provided basis for further conference calls and several sessions at SA6#68 to discuss and agree how to plan content (work areas and work tasks) of the 6G-study on application enablement.
See slide 32 for the timeline / plan for planning of the Rel-20 6G-study for application enablement.
Rel-20 6G-study for Mission Critical features are not yet discussed and will be started and run as a separate activity.

## Slide 6: SA6#68 Statistics
Meeting dates: 25 – 29 August 2025
  5 quarters on Monday – Thursday, 4 quarters on Friday
Statistics
  377 Tdoc numbers initially reserved, 711 Tdoc numbers used by end-of-meeting
  73 Agreed CRs - 10 for Rel-18, 51 for Rel-19, 12 for Rel-20
  143 Approved pCRs for Rel-20 – 5GA
  5 incoming LSs discussed, 5 outgoing LSs Approved
  1 new WID on Rel-20 5GA discussed and Agreed
  4 revised SIDs on Rel-20 5GA discussed and Agreed (only revised due to formalities)
  Time allocation: Pre-Rel-19: 5%; Rel-19: 15%; Rel-20 5GA: 70%; Rel-20 6G-study: 10%
Conference calls (pre-SA6#68)
  2 informal conference calls (prep for 6G-study)

## Slide 7: Number of Tdocs in SA6

## Slide 8
Number of approved pCRs & agreed CRs per SA6-meeting

## Slide 9: Progress of approved Release 20 5GA Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1070024 | Study on Discreet listening and monitoring of mission critical services, Phase 2 | FS_MCDISC_Ph2 | SA#111 (03/2026) | 10% | SP-250580 | 20%
1070025 | Study on Logging and recording of mission critical services, Phase 2 | FS_MCLOG_Ph2 | SA#111 (03/2026) | 10% | SP-250581 | 20%
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | SA#110 (12/2025) | 75% | SP-250374 | 95%
1070029 | Study on Stage 2 for AI/ML service Phase 2 | FS_AIML_App_Ph2 | SA#110 (12/2025) | 40% | SP-250384 | 60%
1070026 | Study on Application enabler for XR Services Phase 3 | FS_XRM_Ph3_APP | SA#110 (12/2025) | 35% | S6-250381 | 70%
1070028 | Study on Stage 2 for MMTel Phase 2 | FS_MMTel_Ph2_APP | SA#111 (03/2026) | 30% | SP-250383 | 40%
1070027 | Study on SEAL data delivery Phase 3 | FS_SEALDD_Ph3 | SA#110 (12/2025) | 30% | SP-250382 | 40%

## Slide 10: Progress of approved Release 20 5GA Study Items
UID | Name | Acronym | Target Month/year | Old % | WID | New %
1080027 | Study on application enablement for satellite access enabled 5G services Phase 4 | FS_5GSAT_Ph4_APP | SA#111 (03/2026) | - | SP-250874 | 10%
1080023 | Study on application enablement for Ambient IoT services Phase 2 | FS_AmbientIoT_Ph2_APP | SA#111 (03/2026) | - | SP-250870 | 10%
1080025 | Study on Application user consent | FS_APCOT | SA#111 (03/2026) | - | SP-250872 | 5%
1080023 | Study of CAPIF Phase 4 | FS_CAPIF_Ph4 | SA#111 (03/2026) | - | SP-250873 | 20%
1080024 | Study on Application Enablement to support Energy Saving Phase 2 | FS_EnergySys_Ph2_APP | SA#111 (03/2026) | - | S6-250871 | 15%
1080028 | Study on use of Sensing results for Vertical Applications | FS_Sensing_APP | SA#111 (03/2026) | - | SP-250875 | 15%

## Slide 11: Progress of approved Release 20 5GA Work Items
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070032 | Stage 2 for Enhanced Mission Critical Services Architecture Phase 2 | enhMC_Ph2-MC | SA#112 (06/2026) | 15% | SP-250391 | 30%
1070031 | Stage 2 for FRMCS Phase 6 | FRMCS_Ph6 | SA#112 (06/2026) | 35% | SP-250390 | 45%
1070030 | Stage 2 for Mission Critical Services for UE-to-UE and UE-to-Network over multi-hop relay | MultiHop-MC | SA#111 (03/2026) | 75& | SP-250389 | 75%
1070033 | Stage 2 for mobile metaverse services Phase 2 | Metaverse_Ph2-APP | SA#110 (12/2025) | 45% | SP-250392 | 65%
1080029 | Guidelines for 3GPP Application Enablement usage | AppEnable_EXT | SA#111 (03/2026) | - | SP-250883 | 5%

## Slide 12
FS_MCLOG_Ph2
Progress since SA#108:
  Approved 5 scenarios, 4 key issues, 2 solutions
RAN and other impacts and dependencies:
  No RAN dependencies
  Co-operation with SA3 will be necessary for several key issues and solutions
Contentious Issues:
  None
Next steps:
  Add more key issues
  Develop solutions
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070025 | Study on logging and recording of mission critical services, Phase 2 | FS_MCLOG_Ph2 | March-2026 | 10% | SP-250581 | 20%

## Slide 13: FS_MCDISC_Ph2
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070024 | Study on discreet listening and monitoring of mission critical services, Phase 2 | FS_MCDISC_Ph2 | March-2026 | 10% | SP-250580 | 20%
Progress since SA#108:
  SA6#68: 18 submitted, 18 agreed
  Progress made for:
    Scenarios
    1 key issues added on Discreet monitoring for migrated MC service user
    1 solution added to KI#1 Functional architecture for Discreet monitoring
RAN and other impacts and dependencies:
  No RAN dependencies
  Possible re-use of solutions developed in FS_MCLOG_Ph2
  Possible future re-use of Discreet listening by SA3-LI
Contentious Issues:
  None
Next steps:
  Add key issues
  Add solutions

## Slide 14: FS_SEAL_Ph4
UID | Name | Acronym | Target month/year | Old % | WID | New %
1050034 | Study on Service Enabler Architecture Layer (SEAL) Phase 4 | FS_SEAL_Ph4 | 12-2025 | - | SP-250374 | 95%
Progress since SA#108:
  SA6#68: 33 pCRs agreed
  Progress made for:
    Updated adoption solution#1, adoption solution#2, adoption solution#5, adoption solution#6, adoption solution#7, and technical solution#6
    Added solution evaluations for technical solution#1, technical solution#5, technical solution#7. technical solution#12 and adoption solution#5, adoption solution#6
    Overall evaluations on all the gaps.
    Overall conclusions including conclusions for all gaps except technical gap#1, gap#4,and gap#8
RAN and other impacts and dependencies:
  Not identified yet
Contentious Issues:
  Not identified yet
Next steps:
  Finish the conclusion on technical gap#1, gap#4,and gap#8
  Clean up

## Slide 15: FS_AIML_App_Ph2
Progress since SA#108:
  Progress on AIMLAPP Architecture Enhancements
  Key Issue #3 and #6 updates approved
  Solution updates and 12 new solutions approved for identified KIs
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070029 | Study on Stage 2 for AI/ML service Phase 2 | FS_AIML_App_Ph2 | Dec-2025 | 40% | SP-250384 | 60%
Contentious Issues:
  None
Next steps:
  Finalizing solutions and overall evaluations and conclusions of the key issues and solutions.
  Business and Deployments models
  EN resolutions

## Slide 16: FS_XRM_Ph3_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070026 | Study on Application enabler for XR Services Phase 3 | FS_XRM_Ph3_APP | Dec-2025 | 35% | SP-250381 | 70%
Progress since SA#108:
  SA6#68: 7 pCRs agreed
  Progress made for:
    Updated business relationship
    1 new Key Issue: traffic identification and differentiated QoS for multiplexed media flows
    2 new Solution for Key Issue#1
    1 solution update for solution#2
    Added solution evaluations for solution#3, solution#4
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  New/update solutions, end of new solutions on SA6#69
  Soluton evaluations
  Conclusions

## Slide 17: FS_MMTel_Ph2_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070028 | Study on Stage 2 for MMTel Phase 2 | FS_MMTel_Ph2_APP | March-2026 | 30% | SP-250383 | 40%
Progress since SA#108:
  SA6#68: 3 pCRs agreed
  Progress made for:
    1 new Key Issue: application enablement aspects for A2P and P2A avatar communication
    1 updated Key Issue: added open issues to KI#1
    1 new solution for KI#4 Northbound interface of DCAR
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  finalize key issues in SA6#69
  To discuss solutions for the agreed key issues
  architecture enhancements

## Slide 18: FS_SEALDD_Ph3
Progress since SA#108:
  SA6#68: 9 submitted, 2 agreed.
  Progress made for:
    Solution #1 is updated to include control plane protocol stack and the protocol examples potentially used for SEALDD-UU and SEALDD-S
RAN and other impacts and dependencies:
  None
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070027 | Study on SEAL data delivery Phase 3 | FS_SEALDD_Ph3 | Dec-2025 | 30% | SP-250382 | 40%
Contentious Issues:
  How to address the relationship between the SEALDD server and the NRM server regarding developing the multicast/broadcast delivery service.
Next steps:
  Solutions for the Key issue #1 and Key issue #3
  Individual solution evaluation

## Slide 19: FS_5GSAT_Ph4_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070027 | Study on application enablement for satellite access enabled 5G services Phase 4 | FS_5GSAT_Ph4_APP | March-2026 | - | SP-250382 | 30%
Progress since SA#108:
  TR skeleton
  New key issues
RAN and other impacts and dependencies:
  None identified.
Contentious Issues:
  AIML model storage and deployed on satellite
  Satellite based AIML service maintenance while losing connection with terrestrial network
  Support satellite selection in data delivery
  Location management service via satellite access
  Application enablement layer enhancement for efficient content delivery over satellite access
  Improve service performance over satellite access utilizing AI capabilities
Next steps:
  New key issues
  Update key issues
  New solutions

## Slide 20: FS_AmbientIoT_Ph2_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080023 | Study on application enablement for Ambient IoT services Phase 2 | FS_AmbientIoT_Ph2_APP | March-2026 | - | SP-250870 | 10%
Progress since SA#108:
  TR skeleton, scope and introduction agreed.
  4 new KIs agreed:
    KI#1: Enhance Application enablement layer for Ambient IoT services
    KI#2: Exposing the value-added information of AIoT devices to the consumer
    KI#1: Provisioning and monitoring AIoT device presence
    KI#1: AIoT Data Management
RAN and other impacts and dependencies:
  N/A
Contentious Issues:
  N/A
Next steps:
  Propose the new KIs.
  Update the agreed KIs.
  Propose the relevant solutions for agreed KIs.

## Slide 21: FS_APCOT
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080025 | Study on Application user consent | FS_APCOT | March-2026 | - | SP-250872 | 5%
Progress since SA#108:
  TR skeleton, scope, and introduction for TR 23.700-42
  Business relationships, including
    Federation and Aggregator models in exposure
  Use cases, including
    End-to-end basic scenario
RAN and other impacts and dependencies:
  None for RAN. During SI phase 2: coordination with SA2 for architecture aspects and SA3 for security
Contentious Issues:
  None
Next steps:
  New/update use cases, business relationships, terminology clarifications (3GPP, GSMA), UCs and analysis
  End of new use cases, new business relationships, terminology at SA6#69
  Start of SI phase 2 at SA6#70: new KIs, solutions
  Solution evaluations, Interim conclusions at SA6#71

## Slide 22: FS_CAPIF_Ph4
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080023 | Study of CAPIF Phase 4 | FS_CAPIF_Ph4 | March-2026 | - | SP-250873 | 20%
Progress since SA#108:
  SA6#68 was the first meeting.
  New TR 23.700-43
    Skeleton, Scope and Introduction agreed.
  Total key issues agreed: 4
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue discussion on more key issues
  Solutions (and solution evaluations) for agreed key issues

## Slide 23: FS_EnergySys_Ph2_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080024 | Study on Application Enablement to support Energy Saving Phase 2 | FS_EnergySys_Ph2_APP | March-2026 | - | SP-250871 | 15%
Progress since SA#108:
  TR skeleton, scope, and introduction for TR 23.700-44
  6 new key issues, including
    Enhance application enablement layer architecture, i.e., study whether common functionalities exist and the need of a new enabler service
    Monitoring and exposure of energy consumption
    EDGE application enablement enhancement for energy efficiency
    Support AIMLE enhancements for AIML services energy saving
    NSCE enhancement for energy efficiency
    Application Enablement Layer Services for Energy Saving, including SEALDD, LM, ADAE, and other services enhancements for energy saving
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  New/update key issues
  End of new key issues on SA6#69
  New/update solutions
  End of new solutions on SA6#70
  Soluton evaluations
  Interim conclusions

## Slide 24: FS_Sensing_APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080028 | Study on use of Sensing results for Vertical Applications | FS_Sensing_APP | March-2026 | - | SP-250875 | 15%
Progress since SA#108:
  SA6#68: 6 pCRs agreed
  Progress made for:
    TR skeleton
    TR Scope
    4 new Key Issues: Application enabler support for sensing requirements representation and result exposure;
    utilize sensing results for UAS, V2X and spatial maps;
RAN and other impacts and dependencies:
  Not identified yet
Contentious Issues:
  Not identified yet
Next steps:
  To discuss more key issues
  To discuss solutions for the agreed key issues
  architecture enhancements

## Slide 25: enhMC_Ph2-MC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070032 | Stage 2 for Enhanced Mission Critical Services Architecture Phase 2 | enhMC_Ph2-MC | June-2026 | 35% | SP-250391 | 30%
Progress since SA#108:
  SA#68: 6 CR’s Agreed
  Progress made for
    Procedures to support pause and resume feature for Ambient listening.
    Informational Updates to MBMS bearer event notification
    Discussions related to Remote UE enable/disable.
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Complete remaining normative work identified in WID:
    Support remote UE enable/disable procedures.
  Resolve editor notes for TS 23.379, TS 23.280.

## Slide 26: FRMCS_Ph6
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070031 | Stage 2 for FRMCS Phase 6 | FRMCS_Ph6 | June-2026 | 35% | SP-250390 | 45%
Progress since SA#108:
  No CRs were agreed.
  Objective #2 on “Specify the architecture and procedures to provide the call status of an MC service user to interested MC service users.” has been shifted to later release.
  Progress on ad hoc group combining of group calls and emergency alerts, but no CRs agreed yet.
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue work on combining of ad hoc groups
  Work on ad hoc group call forwarding
  Continue resolving open issues from the previous release

## Slide 27: MultiHop-MC
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070030 | Stage 2 for Mission Critical Services for UE-to-UE and UE-to-Network over multi-hop relay | MultiHop-MC | March-2026 | 75% | SP-250389 | 75%
Progress since SA#108:
  No progress.
  Focus on cleaning up gaps discovered in TS
RAN and other impacts and dependencies:
  No RAN dependencies
Contentious Issues:
  None
Next steps:
  Final open item to be discuss in next 2 SA6 meetings for planned resolution for Dec Plenary.

## Slide 28
Metaverse_ph2-APP
UID | Name | Acronym | Target month/year | Old % | WID | New %
1070033 | Stage 2 for mobile metaverse services Phase 2 | Metaverse_Ph2-APP | Dec-2025 | - | SP-250392 | 65%
Progress since SA#108:
  In total 8 CRs are agreed
  Below are the topics which made progress :
    Spatial Anchor Group Management operations
    Digital assets enhancements
    Spatial map objects tracking
    Enhancements to Spatial Map Data source procedures
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Continue work on the pending objectives and resolving Editor‘s Notes.

## Slide 29: AppEnable_EXT
UID | Name | Acronym | Target month/year | Old % | WID | New %
1080029 | Guidelines for 3GPP Application Enablement usage | AppEnable_EXT | March-2026 | - | SP-250883 | 5%
Progress since SA#108:
  TR 23.947 Skeleton approved (V0.0.0)
  Introduction, Scope and Reference clauses populated (V0.1.0)
RAN and other impacts and dependencies:
  None
Contentious Issues:
  None
Next steps:
  Focus on completion of the agreed clauses: 4 Overview of Frameworks; 5 Use Cases; 6 Developer Guidelines; 7 Security Considerations; Annex A: Infrastructure Topology Diagrams Examples.

## Slide 30
Future SA6 meetings
Meeting | Date | Location
2025 |  | 
SA6#69 | 13 – 17 October 2025 | Wuhan, P.R. China
SA6#70 | 17 – 21 November 2025 | Dallas (TX), USA
2026 |  | 
SA6#71 | 9 – 13 Feb 2026 | India, Location TBC
SA6#72 | 13 – 17 April 2026 | EU, Location TBC
SA6#73 | 18 – 22 May 2026 | China, Location TBC
SA6#74 | 24 – 28 August 2026 | Prague, Czech Republic
SA6#75 | 12 – 16 October 2026 | Prague, Czech Republic
SA6#76 | 16 – 20 November 2026 | Calgary, Canada
2027 |  | 
SA6#77 | 22 – 26 Feb 2027 | South Korea, Location TBC
SA6#78 | 19 – 23 April 2027 | Location TBD
SA6#79 | 24 – 28 May 2027 | China, Location TBC
SA6#80 | 30 Aug. – 3 Sept. 2027 | Location TBD
SA6#81 | 11 – 15 October 2027 | Location TBD
SA6#82 | 15 – 19 November 2027 | Location TBD

## Slide 31: For TSG SA information and approval

## Slide 32: Rel-20 6G-study planning
 | SA6#68 (Aug 25 - 29) | Moderated Discussion#1 (Sep 1 - 14) | SA6#69 (Oct 13 - 17) | Moderated Discussion#2 (Oct 20 - 26) | SA6#70 (Nov 17 - 21) | Post SA6#70 until end of Study
Input | 1. Company proposed work tasks and initial analysis SA1 TR 22.870. 2. Discussion on Working methods (NWM, email, conf calls) for Moderated discussions. 3. Discuss the questions for Moderated Discussions | Candidate Work Tasks from SA6#68 Dates: Sep 1 to 15 | 1. Moderator collated Work Tasks 2. Company proposed Work Tasks to SA6#69 | Candidate Work Tasks from SA6#69 Dates: Oct 20 to 26 | 1. Moderator collates Work Tasks 2. Company proposed Work Tasks to SA6#70 | Company proposed key issues, solutions etc. to the agreed Work-Tasks
Output | 1. Populate candidate Work Tasks 2. Finalize tool and plan for Moderated Discussions. 3. Agree to questions for Moderated Discussions | Moderator collates Work Tasks and prepares discussion summary | Intermediate SID based on the agreed Work Tasks (Round 1) | Moderator collates Work Tasks and prepares discussion summary | Finalize Work Tasks (Round 2). Finalize SID considering agreed Work Tasks and submit for SA plenary approval | Finalize TR with relevant Key Issues, Solutions and Conclusions for all Work Tasks by end of release. The conclusions of this study will form the basis for normative 6G application enablement work.
For information: The below timeline / plan for application enablement was discussed and endorsed at SA6#68

## Slide 33: CR packs for approval (1/2)
For Approval: CR packs for Approval
  SP-251048 Rel-18 CRs to TS 23.554 for 5GMARCH_Ph2
  SP-251049 Rel-19 CRs to TS 23.554 for 5GMARCH_Ph3
  SP-251050 Rel-19 CRs to TS 23.434, and TS 23.558 for 5GSAT_Ph3_App
  SP-251051 Rel-19 CRs to TS 23.482 for AIML_App
  SP-251052 Rel-19 CRs to TS 23.222 for CAPIF_Ph3
  SP-251053 Rel-20 CRs to TS 23.558 for EDGEAPP, TEI20
  SP-251054 Rel-19 CRs to TS 23.558 for EDGEAPP_Ph3
  SP-251055 Rel-19 CRs to TS 23.434 for eLSAPP
  SP-251056 Rel-18 CRs to TS 23.280, TS 23.281 and TS 23.283 for enh4MCPTT
  SP-251057 Rel-19 CRs to TS 23.280, TS 23.281, TS 23.282, TS 23.289 and TS 23.379 for enhMC

## Slide 34: CR packs for approval (2/2)
For Approval: CR packs for Approval
  SP-251058 Rel-20 CRs to TS 23.280, TS 23.282 and TS 23.379 for enhMC_Ph2-MC
  SP-251059 Rel-19 CRs to TS 23.280, TS 23.282 and TS 23.379 for FRMCS_Ph5
  SP-251060 Rel-18 CRs to TS 23.289 for MCOver5GProSe
  SP-251061 Rel-19 CRs to TS 23.437 and TS 23.438 for Metaverse_App
  SP-251062 Rel-20 CRs to TS 23.437 and TS 23.438 for Metaverse_Ph2-APP
  SP-251063 Rel-19 CRs to TS 23.392 for MMTel_App
  SP-251064 Rel-19 CRs to TS 23.433 for SEALDD_Ph2
  SP-251065 Rel-19 CRs to TS 23.281, TS 23.282 and TS 23.379 for TEI19
  SP-251066 Rel-19 CRs to TS 23.222 for CAPIF, TEI19
  SP-251067 Rel-20 CRs to TS 23.433 for SEALDD_Ph2, TEI20
  SP-251068 Rel-19 CRs to TS 23.433 and TS 23.434 for XRM_Ph2_App

## Slide 35: Specifications for information and approval
For Information: Technical Reports/Specifications
  SP-251046 Presentation of TR 23.700-51 v1.0.0 “Study on Application enabler for XR Services Phase 3” for information
  SP-251047 Presentation of TR 23.700-83 v1.0.0 “Study on application layer support for AI/ML services Phase 2” for Information
For Approval: Technical Reports/Specifications for Approval
  SP-251045 Presentation of TR 23.700-35 v2.0.0 “Study on Service Enabler Architecture Layer (SEAL) Phase 4” for approval

## Slide 36: New and revised work & study items
For Approval: New SIDs/WIDs for Approval
  SP-251040 New WID on Service Enabler Architecture Layer (SEAL) Phase 4
For Approval: Revised SIDs/WIDs for Approval
  SP-251041 Revised SID on SEAL data delivery phase 3
  SP-251042 Revised SID on Application enabler for XR Services Phase 3
  SP-251043 Revised SID on CAPIF Phase 4
  SP-251044 Revised SID on Study on Utilization of Sensing Results for Vertical Applications
For Potential Approval: Endorsed SIDs/WIDs
  None

## Slide 37: Thank You