3GPP TSG SA meeting #109										SP-251069

Beijing, China, 16th – 19th September, 2025

## Status Report to TSG

Agenda item:			9

| WI / SI Name | Study on Modernization of Specification Format and Procedures for 6G |
| --- | --- |
| Acronym | FS_6GSpecs |
| Unique ID | 1080064 |
| TSG Tdoc of latest approved WI/SI description (if any) | SP-250802 |
| Target Completion Date | 03/2026 |  |
| Overall Completion level | 30% |  |

| Leading TSGs |  | TSG SA, TSG RAN, TSG CT |
| --- | --- | --- |
| Rapporteur | Name | Matthew Baker Suresh Chitturi Yue Song |
|  | Company | Nokia Samsung CMCC |
|  | Email | matthew.baker@nokia.com s.chitturi@samsung.com songyue@chinamobile.com |

## 1.	Progress since last TSG meeting

Three conference calls have been held since TSGs #108:

CC#0, 3rd July 2025: Information session providing information on the SI. This was recorded and is available here.

CC#1, Wed 6th Aug: Focused on objective 1 of the SI.

CC#2, Wed 3rd Sep: Focused on objective 1 of the SI.

The latter two conference calls and subsequent related email discussions gathered information on the benefits, shortcomings and pain-points of 3GPP’s current specification formats and working methods, as well as potential benefits to be targeted. Further, requirements were identified for any improvements to specifications and working methods.

This information is captured in TR 21.802, v0.1.0 of which is scheduled to be presented to the joint session of TSGs SA/RAN/CT on 16th September 2025.

## 2.	Next steps

Subsequent conference calls after TSGs #109 will focus primarily on objectives 2 and 3 of the SI.