3GPP TSG SA Plenary #109	Tdoc SP-251157

China, 16th – 19th September 2025

Source:	SA WG4

Title:	Rel-19 Work Item Exception for IVAS_Codec_Ph2

Document for:	Approval

Agenda Item:	6.2.4

3GPP™ Work Item Exception

# Title : 		Rel-19 Work Item Exception for IVAS_Codec_Ph2

## Acronym  : 	IVAS_Codec_Ph2

## Unique Identifier :	1040021

Release 19 Submission form

| Feature / Item: | IVAS_Codec |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): |
| Expected Completion Date: | SA4#134 - 11-17 Nov 2025 (SA#110 December 2025) |  |  |  |  |
| Service(s) impacted: | Immersive voice and audio services |  |  |  |  |
| Specification(s) affected: | TS 26.251, TS 26.252, TS 26.253, TS 26.258, TR 26.997, TS 26.114, TS 26.117, TS 26.119, TS 26.249 |  |  |  |  |
| Task(s) within work which are not complete: | Finalize fixed-point C-code development, and carry out characterization tests to complete the specification and report. Enhanced conformance with fixed-point test sequences and non-bitexact conformance. Verification of RTP payload format and SDP parameters. Referencing the fixed-point code in relevant specs. |  |  |  |  |
| Consequences if not included in Release 19: | No 3GPP immersive voice and audio service is possible based on fixed-point C-code (TS 26.251). Characterization of IVAS not completed. Practical usability of floating-point code very limited due to missing non-bitexact conformance. |  |  |  |  |

Tasks stipulated in the WID:

The overall objective of IVAS_Codec_Ph2 work item is to provide an improved set of IVAS specifications. The following objectives were identified to be addressed with the work item:

- A fixed-point C-code to be part of TS 26.251 having:

  - Same functionalities and equivalent performance as the floating-point C-code in TS 26.258.

  - Full interoperability with floating-point C-code in TS 26.258.

  - Comparable complexity as the floating-point C-code in TS 26.258.

This includes verification of 3rd party delivered code and necessary adaptation to the latest version of TS 26.258. This might include some alignment of floating-point C-code in TS 26.258.

- Test vectors for bit-exact conformance testing of IVAS fixed-point implementations based on the fixed-point C-code to be part of TS 26.252.

- Evaluate the decoder robustness to (undetected) corrupted bit streams and address arising issues.

- Characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997.

- Enhancements to codec conformance test procedures and criteria. Under this objective, a conformance process (including tools and test vectors) of IVAS for non-bit-exact floating-point implementations shall be developed, aligned with the conclusions of TR 26.843. More specifically, this work includes the following steps:

  - Specification of tools and conformance test vectors suitable for performing IVAS conformance testing.

  - Definition of relevant testing processes and criteria, based on the latest IVAS floating-point reference code.

    - The conformance testing processes and criteria shall be tight enough to ensure equivalent quality and interoperability with

      - implementation of the floating-point reference code that meets the bit-exact conformance requirements for this code specified in TS 26.252 and

      - implementation of the fixed-point reference code that meets the bit-exact conformance requirements for this code specified in TS 26.252.

    - At the same time, the coverage of the conformance testing processes and criteria shall be sufficient to avoid interoperability issues between implementations found conformant based on the non-bit-exact criteria and conformant implementations based on the bit-exact criteria.

  - Investigation on the applicability of the testing processes and criteria, which includes:

    - Robustness testing with validation that inadequate optimizations are properly detected while adequate optimizations still pass the criteria.

  - Definition of a mandatory non-bit-exact IVAS conformance testing process to be included in TS 26.252 using the tools, conformance criteria and conformance test vectors developed under this work item objective.

- Investigate potential applicability of a similar non-bit exact conformance testing procedures for IVAS fixed-point implementations.

- Definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost.

- Enhancements to the RTP payload format and SDP negotiation, including split rendering operation.

- Update relevant system and service specifications.

Reasons for exception:

The fixed-point C code development was outsourced to Ittiam under contract with ETSI. This task was more complex than foreseen and required more time to complete. This also had impact on the timeline of other work item objectives with dependency on the fixed-point C-code, e.g. the characterization tests.

Contentious Issues:

None