TSG SA Meeting #109	SP-250xxxx

16 - 19 September, 2025, Beijing, China

Source:	Nokia

Title:	Rel-19 Work Item Exception for Energy efficiency and energy saving aspects of 5G networks and services

Document for:	Approval

Agenda Item:	6.2.5

3GPP™ Work Item Exception

# Title : 		Energy efficiency and energy saving aspects of 5G networks and services

## Acronym  : 	Energy_OAM_Ph3

## Unique Identifier :	1060007

Release 19 Submission form

| Feature / Item: | Energy efficiency and energy saving aspects of 5G networks and services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | TSG SA#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | Energy efficiency and energy saving |  |  |  |  |
| Specification(s) affected: | TS 28.310 TS 28.622 TS 28.623 TS 28.541 TS 28.554 TS 28.104 |  |  |  |  |
| Task(s) within work which are not complete: | WT#8 |  |  |  |  |
| Consequences if not included in Release 19: | Incomplete Stage 2 and Stage 3 of the Cell proximity-based energy saving |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on remaining OAM of Energy efficiency and energy saving aspects of 5G networks and services

Contentious Issues:

None