3GPP TSG-SA5 Meeting #165	S5-260827

# Goa, India, 9-13 February 2026

# Source:	Samsung

# Title:	New WID on Closed Control Loop Management Phase 2

# Document for:	Agreement

# Agenda Item:	6.2.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: Closed Control Loop Management Phase 2

Acronym: CCLM_Ph2

Unique identifier:	xxxxxxx

Potential target Release:	Rel-20

# 1	Impacts

{For Normative work, identify the anticipated impacts. For a Study, identify the scope of the study}

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
| X | Normative – Stage 1 |
| X | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FS_CCLM_Ph2 | SA5 | 1080013 | Study on Closed Control Loop Management phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 1060005 | Closed Control Loop Management | The Rel-19 work item in SA5 on closed control loop management. |

# Justification

In Rel-19 TS 28.567 specifies the overall closed control loop management including the terms and concepts related to CCL, the relation between CCL and other network automation functions, information models and notifications for CCL management. Typical scenarios and requirements for CCL management capabilities include:

1. Dynamic control and composition of CCLs

2. CCL Performance Monitoring

3. Closed Control Loops usage scenarios including fault management and problem recovery

4. CCL Conflict management and coordination Capability

5. CCL decision escalation

Based on the Rel-19 normative work, TR 28.889 further studies following aspects and recommends to include them in Rel-20 normative work

- Closed Control Loop for Network Maintenance:

- CCL for network capacity optimization

- Automated status monitoring

- CCL for Multi-domain ES Optimization

- Dynamic CCL for resource optimization

- CCL Tracebility

This work item is proposed to aim at specifying CCL enhancements based on conclusions and recommendations in TR 28.889.

# 4	Objective

The objective of this work item is to enhance the management aspects CCL based on conclusions and recommendations documented in TR 28.889. It includes specifying use cases requirement and related solution for the following:

WT-1: Closed Control Loop for Network Maintenance: Define capability to enable CCL for network maintenance delivering software updates.

WT-2: CCL for network capacity optimization: Define capability to enable CCL for optimization of available network capacity.

WT-3: Automated status monitoring: Define capability to enable CCL for Automated status monitoring for a list of managed object instances or cell identifiers.

WT-4: CCL for Multi-domain ES Optimization: Define capability to enable CCL for Multi-domain energy saving Optimization.

WT-5: Dynamic CCL for resource optimization: Define capability to enable CCL for to compose a network slice resource optimization using MDA capabilities as analytics components of the CCL resource optimization.

WT-6: CCL Traceability: Define capability to enable CCL for traceability.

## TU estimates and dependencies

| Work Task ID | TU Estimate (Normative) | RAN Dependency (Yes/No/Maybe) | SA Dependency (Yes/No/Maybe) | Non-3GPP Dependency |
| --- | --- | --- | --- | --- |
| WT-1 | 0.5 | No | No | No |
| WT-2 | 0.5 | No | No | No |
| WT-3 | 0.5 | No | No | No |
| WT-4 | 0.5 | No | No | No |
| WT-5 | 0.5 | No | No | No |
| WT-6 | 0.5 | No | No | No |

Total TU estimates for the normative phase: 3

# 5	Expected Output and Time scale

{If this WID covers both stage 2 and stage 3, clearly indicate the different completion dates.}

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 28.567 | - Add new aspects for use cases and requirements - Add new aspects for management procedures - Add new aspects for openAPI document for CCL related NRMs | Mar 2027 (SA#115) |  |

# 6	Work item Rapporteur(s)

# 7	Work item leadership

SA WG5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

Samsung. Nokia. Orange. Verizon. Docomo..