## Slide 1: CT WG1 Status Report to TSG CT#109
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#156 (Gothenburg)
Upcoming Meetings
  CT1#157 (Sophia-Antipolis)
    Begin October 13th 2025
    End October 17sh 2025
  CT1#158 (Dallas)
    Begin November 17th 2025
    End November 21st 2025

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#156: 1,092
Agreed CRs
  CT1#156: Cat B/C/F: 276
Agreed pCRs
  CT1#156: 49
Attendance
  CT1#156: 244 attended in person, ~ 4 participated remotely
Other information
  CT1#156 had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-252194 | New WID on CT aspects of Lower Selection-priority for PLMN Selection | Vodafone | Work on the CT aspects for the requirements defined by TSG SA WG1 in their LoSePLMN-REQ work item

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source
CP-252193 | Revised WID on CT aspects of MINT support in EPS for 5G-only national roaming UE | China Telecom
CP-252195 | Revised WID on NAS layer overhead reduction for data transfer using CP CIoT | Qualcomm Incorporated
CP-252196 | Revised WID on CT aspects of Architecture support of Ambient power-enabled Internet of Things | Huawei

## Slide 7: Work Plan Rel-19 (1/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040069 | CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 98% | 100% | 
1040058 | CT1 aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 70% | 98% | 
1040060 | CT1 aspects of Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1040062 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1040064 | CT1 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1040067 | CT1 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C1 | 9/9/2025 | 99% | 100% | 
1040045 | Enhanced Mission Critical Location Management | enhMCLoc | Rel-19 | C1 | 9/9/2025 | 80% | 98% | 
1040046 | Stage-3 5GS NAS protocol development 18 general aspects | 5GProtoc19 | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1040047 | Stage-3 5GS NAS protocol development 18 non 3GPP aspects | 5GProtoc19-non3GPP | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 

## Slide 8: Work Plan Rel-19 (2/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040048 | Stage-3 SAE Protocol Development general | SAES19 | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1040049 | Stage-3 SAE Protocol Development non 3GPP | SAES19-non3GPP | Rel-19 | C1 | 9/9/2025 | 40% | 100% | 
1050045 | CT1 aspects of Application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 9/9/2025 | 60% | 75% | 
1050041 | CT1 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 9/9/2025 | 90% | 96% | 
1050060 | CT1 aspects of Application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C1 | 9/9/2025 | 70% | 85% | 
1050074 | CT1 aspects of indirect network sharing | TEI19_NetShare | Rel-19 | C1 | 9/9/2025 | 100% | 100% | 
1050081 | CT1 aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 9/9/2025 | 100% | 100% | 
1050057 | CT1 aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 9/9/2025 | 95% | 100% | 

## Slide 9: Work Plan Rel-19 (3/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050067 | CT1 aspects of System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 9/9/2025 | 80% | 95% | 
1050091 | CT1 aspects of UAS, UAV and UAM Phase 3 | UAS_Ph3 | Rel-19 | C1 | 9/9/2025 | 100% | 100% | 
1050038 | CT1 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 9/9/2025 | 85% | 98% | 
1050101 | CT1 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | Rel-19 | C1 | 6/6/2025 | 100% | 100% | 
1050094 | CT1 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C1 | 9/9/2025 | 70% | 100% | 
1050103 | CT1 aspects of Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Rel-19 | C1 | 9/9/2025 | 70% | 98% | 
1050063 | CT1 aspects of MPS for IMS Messaging and SMS services | MPS4msg | Rel-19 | C1 | 9/9/2025 | 93% | 96% | 
1050029 | Study on MINT support in EPS for 5G-only national roaming UE | FS_MINT_Ph2 | Rel-19 | C1 | 12/12/2024 | 100% | 100% | 

## Slide 10: Work Plan Rel-19 (4/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050054 | CT1 aspects of Enhanced application layer support for location service | eLSAPP | Rel-19 | C1 | 9/9/2025 | 85% | 98% | 
1050072 | CT1 aspects of SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 9/9/2025 | 80% | 97% | 
1050027 | Alignment of eCall over IMS with CEN | eCallCEN | Rel-19 | C1 | 3/3/2025 | 100% | 100% | 
1060032 | CT1 aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C1 | 9/9/2025 | 30% | 95% | 
1060035 | CT1 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C1 | 9/9/2025 | 98% | 100% | 
1060038 | CT1 aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C1 | 9/9/2025 | 40% | 75% | 
1060052 | CT1 aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 6/6/2025 | 75% | 95% | 
1060020 | CT aspects of security for mobility over non-3GPP access to avoid full primary authentication | Non3GPPMob_Sec | Rel-19 | C1 | 9/9/2025 | 100% | 100% | 

## Slide 11: Work Plan Rel-19 (5/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1060018 | NAS layer overhead reduction for data transfer using CP CIoT | NORDAT_CP | Rel-19 | C1 | 9/9/2025 | 80% | 100% | 
1070049 | Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | Rel-19 | C1 | 9/9/2025 | 90% | 100% | 
1070037 | CT1 aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 9/9/2025 | 60% | 80% | 
TBD | CT1 aspects for ATSSS Rule Provisioning via 3GPP access connected to EPC | TEI19_ARP3E-CT | Rel-19 | C1 | 6/6/2025 | 100% | 100% | 
1080030 | CT1 aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Rel-19 | C1 | 9/9/2025 | 30% | 75% | 
1080037 | CT1 aspects of MINT support in EPS for 5G-only national roaming UE | MINT_Ph2 | Rel-19 | C1 | 9/9/2025 | - | 90% | 
TBD | CT1 aspects of Lower Selection-priority for PLMN Selection | LoSePLMN-CT | Rel-19 | C1 | 9/9/2025 | - | 5% | 
TBD | IMS Disaster Prevention and Restoration Enhancement | IMS_REST-CT | Rel-19 | C1 | 9/9/2025 | - | 0% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | TS/TR # | Title | Version | Source | Sent for
CP-252116 | TS 24.369 | Ambient IoT Non-Access-Stratum (AIoT NAS) protocol for 5G System (5GS); Stage 3 | 1.0.0 | OPPO | Information
CP-252117 | TS 24.392 | Application enablement aspects for MMTel; Protocol specification | 1.0.0 | China Mobile | Information
CP-252118 | TS 24.283 | Mission Critical Location Management (MCLoc); Protocol specification | 2.0.0 | Ericsson | Approval

## Slide 13: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
CP-252119 | Release 19 Work Item Exception for CT aspects of Application enablement for AI/ML services | AIML_App | Lenovo
CP-252120 | Release 19 Work Item Exception for CT aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Huawei
CP-252121 | Release 19 Work Item Exception for CT aspects of Application enablement for mobile metaverse services | Metaverse_App | Samsung
CP-252122 | Release 19 Work Item Exception for CT aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | China Mobile
CP-252123 | Release 19 Work Item Exception for CT aspects of MINT support in EPS for 5G-only national roaming UE | MINT_Ph2 | China Telecom
CP-252124 | Release 19 Work Item Exception for CT aspects of Application enablement aspects for MMTel | MMTel_App | China Mobile
CP-252185 | Release 19 Work Item Exception for CT aspects of Lower Selection-priority for PLMN Selection | LoSePLMN-CT | Vodafone
CP-252186 | Release 19 Work Item Exception for IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | China Telecom

## Slide 14: Status of older releases
Rel-15:
  1 Cat F CR agreed on MCVideo client operation to release an MCVideo call using a pre-established session, backward compatible
Rel-16:
  One Cat F CR agreed for corrections to Interworking Security Data message, backward compatible
Rel-17:
  One Cat F CR for corrections on the UE ID for EDGEAPP, backward compatible
  One Cat F CR for corrections on the AC profile for EDGEAPP, backward compatible
  Two Cat F CRs to resolve Editor’s notes in TS 24.545 and TS 24.548, backward compatible
  One Cat F CR to address the incompatibility between Rel-17 and Rel-18 of TS 24.549, backward compatible

## Slide 15: Backward Incompatible Changes pre-Rel-18
In “Frozen” specification
TDoc # | Title | Source | Impacted TS | WICs
None this time

## Slide 16: Release 18 Status
The number of Rel-18 CRs submitted in CT1 continues to go down:
Many of them were deemed not FASMO and moved to Rel-19
19 CAT F CRs agreed for Rel-18 in Q3’25
  2 of them are non-backward compatible (see next slide)
Chart: Number of Rel-18 CRs submitted in CT1
| CT1#148 (April 2024) | CT1#149 (May 2024) | CT1#150 (August 2024) | CT1#151 (October 2024) | CT1#152 (November 2024) | CT1#153 (February 2025) | CT1#154 (April 2025) | CT1#155 (May 2025) | CT1#156 (August 2026)
 | 358 | 289 | 164 | 66 | 45 | 37 | 17 | 14 | 25

## Slide 17: Backward Incompatible Changes in Rel-18
TDoc # | Title | Source | Impacted TS | WICs
C1-255531 | Correction to PIN Service Switch Configure procedure with assistance from PAE-S | InterDigital | 24.583 | PINAPP
C1-255532 | Correction to PIN service switch without PAE-S support | InterDigital | 24.583 | PINAPP

## Slide 18: For Information to CT
Handling of the Rel-17 version of TS 24.549
CT1 addressed the issue of the Rel-17 version of TS 24.549 being incompatible with the Rel-18 version via the agreement of C1-255638
The CR adds text stating the following:
  This release of the specification includes methods based on HTTP/1.1 in IETF RFC 7231 [8] and CoAP in IETF RFC 7252 [9], and these methods are deprecated and suspended in the future releases and therefore shall not be used for implementation.

## Slide 19: For Action to CT (1/2)
Support for PWS over satellite NG-RAN
CT1 discussed RAN LS RP-251859 asking CT1 to “either revert or confirm the removal of the support for PWS over satellite NG-RAN in Rel-17 and Rel-18”
CT1 could not agree a CR in C1-255164 that would have added a note in the Rel-19 version of TS 23.041 stating:
  Support for PWS over satellite NG-RAN can be provided, in a backward compatible manner, by networks implementing earlier releases of the present specification. A UE implementing an earlier release of the present specification will not always be able to determine the country of the UE’s location based on the network’s MCC if the network uses MCC 9xx over satellite access (see clause 8.2).
Company contributions are submitted to CT#109 to introduce support for PWS over satellite NG-RAN from Rel-17 onwards
CT is kindly requested to reply to RAN’s LS with the outcome of the discussion at CT#109

## Slide 20: For Action to CT (2/2)
Update of CT1’s ToR
CT1 discussed changes to the CT1 ToR and agreed on updates in C1-255694/CP-252211
CT is kindly requested to approve the updated CT1 ToR

## Slide 21: Acknowledgements
The CT1 Chair wants to thank
ETSI for hosting the meeting in Gothenburg
Behrouz Aghili for chairing the breakout sessions on “Services” topics
Sung Won for chairing the breakout sessions on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meeting
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 22: Annex

## Slide 23: CRs for conditional approval
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.186 | 97 | 1 | Rel-19 | Additional information to indicate DC operation is initiated by the DC AS in KI#2-24.186 | B | 19.3.0 | WG#156 | C1-255389 | China Mobile | NG_RTC_Ph2 | 9.3.2.2.1A, 9.3.2.2.2.4, 9.3.2.2.2.6 | Core: TS 24.229 CR 6741

## Slide 24: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com