3GPP TSG-CT WG1 Meeting #157	C1-256097

# Sophia Antipolis, France; 13th – 17th October 2025

3GPP TSG-CT WG3 Meeting #143	C3-254081

# Sophia Antipolis, France; 13th – 17th October 2025

3GPP TSG-CT WG4 Meeting #131	C4-254105

# Sophia Antipolis, France; 13th – 17th October 2025

Source:	Nokia

Title:	CT studies on 6G

Agenda item:	20.2.1

Document for:	DISCUSSION

# 1. Introduction

6G discussions (on Discussion papers and SIDs) are expected to start in CT WGs in Q4 2025. This document provides the status of 6G studies in 3GPP (at the end of Q3 2025), the 6G timeline, and considerations on CT studies on 6G.

# 2. 3GPP status (end of Q3 2025)

The following excerpt from the 3GPP work plan provides the list of 6G studies currently approved by 3GPP.

SA1 is progressing the FS_6G_REQ study item to identify the use cases and service/operational requirements for 6G system. Corresponding work is documented in TR 22.870 and the study is 77% complete. SA1 will start consolidating service requirements in Q4 2025.

TSG RAN has also initiated the FS_6G_RAN_Scen_Req study item to develop requirements for 6G Radio. Corresponding work is documented in TR 38.914. TSG RAN WGs are also starting the FS_6G_Radio study item to develop the new 6GR radio access technology.

SA2 has started the FS_6G_ARC study item to define the system architecture for 6GS. Corresponding work is documented in TR 23.801-01 and the study is 5% complete. The main objective of the last SA2 meeting (SA2#170, Aug. 2025) was to refine the description of the SA2 study's Work Tasks (WT), create Key Issues and agree on Architectural assumptions and requirements. Small progress was achieved, see excerpt from SA2 Chair's Report to SA#109 (SP-250940).

At SA#109, SA has approved the SA3 FS_6G_SEC study item (SP-251233) to work on the security requirements for 6GS. Corresponding work will be documented in TR 33.801-01. The SA3 study is expected to complete at TSG#116 (June 2027).

# 3. 6G Timeline

The following excerpts provide an overview of the 6G timeline.

6G studies:

From 3GPP web site (Release 20):

From CP-252253 [2] from CT&CT WG Chairs (CT#109):

SA2 plans to agree on interim conclusions in Q3 2026 and on the final conclusions in Q4 2026 or Q1 2027  (see S2-2508138 [5]).

6G normative work (Release 21): excerpt from 6GWS-250243 [1].

6G studies are expected to complete around Q2 2027 (between Q1 and Q3 2027) in the first two references above.

CT studies (at very least those dependent on stage 2 requirements from SA2 or SA3) should not conclude before SA studies and CT WGs will need sufficient time to assess the impacts of the final SA2 conclusions agreed in latest Q1 2027.

Assuming the SA2 study completes in Q1 2027 and the SA3 SID in Q2 2027, CT SIDs can be expected to conclude (TRs sent for Approval) in Q2 or Q3 2027 (depending on each CT study), with TRs sent for Information to CT around Q1 2027.

This leaves 15 to 18 months for CT studies and at least 18 months for the Rel-21 6G normative work (stage 3 code freeze no earlier than March 2029).

# 4. CT studies on 6G

## 4.1	General considerations

As per 6G Studies Guidelines from the CT Chair and CT WG Chairs (see [2]) approved at CT#109:

- Each CT WG can have multiple 6G SIDs, each one dedicated to a specific topic within the WG’s remit. A SID could trigger more than one TR, if it seems necessary from WG perspective.

- CT WGs should limit the number of 6G SIDs per WG to not more than 5 SIDs for Rel-20.

- Rapporteurs balance among companies at TSG CT level should be taken into consideration. If consensus cannot be reached on rapporteurs, the matter will be escalated to CT Plenary.

The set of 6G SIDs and their scope need to be well defined to cover all the aspects that require CT studies while following the recommended maximum number of SIDs.

SID and TR Rapporteurships should be fairly distributed between interested companies. Rapporteurs (WI Rapporteurs in particular) should be regular and experienced delegates to ensure successful and timely completion of CT studies on 6G. The role of a Work Item and Specification Rapporteur is described in 3GPP TR 21.900. For SIDs with a single TR, preference should be to have the same rapporteur for the SID and TR (as this has been the case most often in CT so far) if doing so still allows a fair distribution of Rapporteurship positions; if not, it is fine to have different rapporteurs for the SID and TR, with the understanding that SID rapporteurs are responsible for coordinating and ensuring a successful and timely completion of the work.

For topics dependent on stage 2 requirements from SA2 or SA3, study work in CT should be based on stage 2 agreements documented in SA2 and/or SA3 TRs. Study should not start on items dependent on SA2 or SA3 requirements until related stage 2 work has reached progress.

CT studies shall not conclude on items under discussion by stage 2 working groups for which no conclusion has been agreed yet.

CT studies should work towards goals endorsed at TSG#107 (Mar 2025) to "create lean and streamlined standards for 6G, e.g. by dimensioning an appropriate set of functionalities, minimizing the adoption of multiple options for the same functionality, avoiding excessive configurations, etc. Any exception to the above shall be well justified."

## 4.2	Expected work and SIDs in CT1

The potential 6G studies in CT1 can be categorized as a high-level as following:

1. Study to start only after SA2 and SA3 reach progress:

- Stage 3 protocol aspects for UE to network interfaces to support architectural agreements made in SA2 and SA3 for 6G.

2. Study which can start before conclusion of SA2 and SA3 studies (however, conclusion cannot be drawn in CT1 before conclusions in SA2 and SA3). That includes:

- Layer 3 NAS protocol, to make NAS protocol for 6G extendable and modular:

  - Layer 3 protocol architecture.

  - Layer 3 message structure.

- Support of PLMN selection aspects, considering the addition of 6G technology.

- Support of unified access control for 6G System.

- Support of PWS for 6G System.

Note that the following items do not require study because the normative changes to support a new access technology/IP-CAN type are expected to be straightforward:

- SMS.

- SIP, IMS procedures, and IMS MO.

## 4.3	Expected work and SIDs in CT3

The following topics are expected to be studied in CT3 (with many of them depending on related stage 2 aspects to be confirmed):

- Stage 3 protocol aspects of Core Network Exposure in 6G, including:

  - Exposure-specific protocol requirements, which are different or go beyond the protocol requirements within the Core Network Control Plane, e.g. in terms of throughput, real-time requirements, security, resiliency mechanisms, error handling and exposure.

  - Possible protocol impacts for allowing smooth integration and/or interaction with external systems (e.g. CAMARA, ETSI platforms for operators, other external networks).

  - Design (modelling) of 6G Exposure services.

  - Exposure services discovery and invocation mechanisms.

  - Evaluation of candidate protocols for Exposure services, including the protocols to be used in the Control Plane, as well as potential additional options if required.

- Stage 3 protocol aspects of Artificial Intelligence (AI) support in 6G, including:

  - Potential impact of AI-related Use Cases that can already be considered as relevant for the 6G system, e.g. ML Model transfer, ML model training interactions, intent-based interactions, on the protocol choice and usage.

  - Evaluation of protocols that could support the implementation of the interactions involved in the above AI-related Use Cases.

  - Protocol impacts and design aspects of possible additional AI elements agreed in stage 2 as part of the 6G Core Network.

## 4.4	Expected work and SIDs in CT4

The following topics are expected to be studied in CT4:

- Stage 3 protocol aspects for the Control Plane within the core network for the 6GS, including:

- Evaluation of candidate protocols for the Control Plane within the Core Network for 6GS (based on SA2 requirements on the Core Network architecture and functionalities).

- Protocol framework (technical realization) for the Control Plane within the Core Network for 6GS, including:

  - possible improvements of the SBA protocol framework defined in 5GS.

  - possible protocol impacts to support security requirements in 6GS (based on SA3 requirements).

- Possible improvements to the NF discovery framework for 6GS.

- Possible protocol impacts to support the co-existence of 5G services, 6G services and common 5G/6G services (based on SA2 requirements).

- Protocol impacts to support 5GS/6GS interworking (based on SA2 requirements).

- Potential protocol impacts to support EPS/6GS interworking, depending on whether and how to support EPS/6GS interworking (based on SA2 requirements).

- Design of Subscriber Data for 6GS and interfaces with data storage functions (based on SA2 requirements).

- Design (modelling) of new 6G services under CT4 remit (based on SA2 requirements).

- Protocol framework for secured inter-PLMN communications (based on SA3 requirements).

- Numbering, Addressing and Identification in 6GS (based on SA2 requirements).

- Support of essential and regulatory services (e.g. Voice, Emergency services, SMS, PWS, LCS, MPS/MCS) (based on SA2 and CT1 requirements).

- Principles and Guidelines for service definitions for 6GS, including possible improvements to the principles and guidelines defined for 5GS (e.g. possibly simplifying the API version control rules).

- Stage 3 protocol aspects for the User Plane within the core network for the 6GS.

- Stage 2 Restoration procedures in 6GS.

All the above topics are dependent on stage 2 work carried out in SA2 and/or SA3, e.g. on:

- SA2 study Architectural Assumptions and Requirements

- SA2 study WT#1.2 on the SBA framework

- SA2 study WT#1.2 on the User Plane Architecture for 6G

- SA2 study WT#3 on AI for for 6G architecture

- SA3 study WT#1 on security and privacy aspects for overall 6G system architecture and

- SA3 study WT#4 on enhancements to Core Network security including endpoint security at transport and application layers, internal and external interfaces as well as end to end roaming security taking roaming intermediary into account

# 5. Conclusion

This document provides an overview of the status of 6G studies in 3GPP (at the end of Q3 2025) and the 6G timeline, and considerations on the 6G studies in CT WGs, including the main topics we expect to be studied in CT1, CT3 and CT4.

It is premature to consider approving CT SIDs on 6G in Q4 2025 considering the current progress of 6G studies in SA. The situation may be re-assessed after the 3GPP October meetings.

Meanwhile, CT WGs should start discussing the set, scope and timeline of candidate SIDs in CT WGs to reach consensus on the list of expected SIDs to be approved in Q1 2026.

To this effect, Nokia has submitted the following SIDs for discussion to the CT WG October meetings:

- New (CT1) SID on Study on NAS protocol enhancements for 6G System

- New (CT4) SID on Study on Control Plane within the Core Network for 6G System

Nokia may propose additional SIDs in subsequent meetings.

# References:

[1]	6GWS-250243	Chair's summary of the 3GPP workshop on 6G (March 2025)

[2]	CP-252253	6G Studies Guidelines for CT area, CT chair & CT WG chairs

[3]	SP-250806	Study on Architecture for 6G System

[4]	CP-250260	Lean and Streamlined 6G Standards

[5] 	S2-2508138 	SA2 6G work plan (endorsed)