TSG RAN Meeting #109	RP-252448

15 – 18 September, 2025, Bejing, China

Source:	Qualcomm, CAICT, Ericsson

Title:	Rel-19 Work Item Exception for Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface

## Acronym  : 	NR_AIML_air

## Unique Identifier :	1020093

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: | Others (specify): |
| Expected Completion Date: | RAN#110 |  |  |  |  |
| Service(s) impacted: | Testing for Beam Management, Positioning Accuracy enhancement and CSI prediction use cases |  |  |  |  |
| Specification(s) affected: | TS 38.133 |  |  |  |  |
| Task(s) within work which are not complete: | Testing for Beam Management, Positioning Accuracy enhancement and CSI prediction use cases |  |  |  |  |
| Consequences if not included in Release 19: | The test specifications for Beam Management, Positioning Accuracy enhancement, and CSI prediction remain incomplete |  |  |  |  |

Abstract of document:

There was intensively discussion regarding the testing of several use cases after the completion of RAN1 work in August RAN4 meeting. However, there is still some open issues require more feedback/conclusions from RAN1/2 to finish the core part requirements. There are still some discussions going on for testing framework. Especially, for the testing setup of Beam Management, more consensuses are expected to construct testing environment. All these discussions require one quarter extension to finish RAN4 works.

Contentious Issues:

- CSI reporting requirement and testing framework for CSI prediction

- RRM core requirement and testing framework for beam management

- RRM core requirement and testing framework for Positioning accuracy enhancement