## Slide 1
SA1 Report to TSG SA#109 SP-250973
A.I. 4.1
Vasil Aleksiev
SA1 Chair, Deutsche Telekom
Alain Sultan
SA1 Secretary, ETSI MCC
SP-250973- 3GPP TSG#109, 16-19 September 2025, Beijing, China
© 3GPP 2025

## Slide 2: Short Summary

## Slide 3: Summary – overall
5G Advanced (5GA):
  5GA Stage-1 Release 20 frozen since June
  All 5GA topics are 100% completed
    Now including FRMCS_Ph6, for which an exception was granted in June
  New Rel19 miniWID related to Lower Selection-priority for PLMN Selection
  New Rel20 miniWID related to Mission Critical Discreet listening Phase 2
6G:
  Exceptionally high number of contributions on this topic - all contributions were treated
  Completion of FS_6G_STUDY (TR 22.820): 77%
    Target completion date remains March 2026
  About 70 editor’s notes have been solved, including definitions of AI agent, AI service, 6G computing service, 6G system data, 4G-6G interworking. 48 editor’s notes remaining.

## Slide 4: General Information and statistics

## Slide 5: SA1 Leadership
Chairman:
  Vasil Aleksiev (Deutsche Telekom) 1
Vice Chairs:
  Yusuke Nakano (KDDI)2
  Qun Wei (China Unicom)3
MCC Technical Officer:
  Alain Sultan (ETSI)
1 Elected May 2025
2 Re-elected for second term Nov 2023
3 Elected Nov 2023

## Slide 6: Statistics
 | Q1 24 | Q2 24 | Q3 24 | Q4 24 | Q1 25 | Q2 25 | Q3 25
Attended delegates | 299_F2F + 49_remote | 277_F2F + 68_remote | 200_F2F + 74_remote | 359_F2F + 83_remote | 318_F2F + 85_remote | 338_F2F + 58_remote | 308_F2F + 138_remote
Docs at meeting end | 314 | 425 | 551 | 871 | 806 | 972 | 949
Docs at meeting start | 175 | 231 | 212 | 376 | 314 | 370 | 367
Incoming LS | 25 | 36 | 20 | 29 | 13 | 13 | 14
Outgoing LS | 3 | 2 | 4 | 6 | 0 | 3 | 1
Agreed CRs | 17 | 18 | 22 | 20 | 15 | 11 | 7
Agreed alignment CRs | 9 | 4 | 3 | 10 | 0 | 7 | 0
New Study Items | 3 | 0 | 1 | 0 | 0 | 0 | 0
New Work Items | 1 | 1 | 6 | 3 | 4 | 1 | 2
Revised WID/SID | 0 | 0 | 1 | 1 | 1 | 0 | 1
TR/TS for Information | 0 | 0 | 0 | 2 | 0 | 0 | 0
TR/TS for Approval | 1 | 0 | 0 | 0 | 1 | 1 | 0

## Slide 7: Meeting Calendar
Meeting | Date | Location
SA1#112 | 17-21 Nov 2025 | Dallas, USA
SA1#113 | 9-13 Feb 2026 | TBD, India
SA1#114 | 18-22 May 2026 | China
SA1#115 | 24-28 Aug 2026 | Prague, Czech Republic
SA1#116 | 16-20 Nov 2026 | Calgary, Canada

## Slide 8: Previous SA1 reports
TSG Meeting | Tdoc number | SA1 meeting(s) covered & location
SA#97e | SP-220931 | SA1#99e, e-meeting
SA#98e | SP-221256 | SA1#100, Toulouse
SA#99 | SP-230214 | SA1#101, Athens
SA#100 | SP-230505 | SA1#102, Berlin
SA#101 | SP-231012 | SA1#103, Gothenburg
SA#102 | SP-231392 | SA1#104, Chicago
SA#103 | SP-240192 | SA1#105, Athens
SA#104 | SP-240784 | SA1#106, Jeju
SA#105 | SP-240784 | SA1#107, Maastricht
SA#106 | SP-241759 | SA1#108, Orlando
SA#107 | SP-250326 | SA1#109, Athens
SA#108 | SP-250775 | SA1#110, Fukuoka

## Slide 9: Work Summary: Rel-19 and earlier & Maintenance

## Slide 10
Rel-19 and earlier & Maintenance
Stage 1 CRs to Rel-19
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250980 | S1-253562 | Ordering Charging Requirements in TS 22.261 | SMARTER_Ph2, TEI19 | 22.261 | 0847r1 | Rel-19
 | S1-253563 | Ordering Charging Requirements in TS 22.261 | SMARTER_Ph2, TEI19 | 22.261 | 0851r1 | Rel-20

## Slide 11: Rel-19 5G Advanced – Mini WIDs

## Slide 12: Mini WID: LoSePLMN-REQ
Progress since previous SA meeting
  New Mini-WID in SP-250978 (S1-253628)
  The objective of this work item is to add priority rules for both automatic and manual PLMN selection that take into consideration a new Operator Controlled Lower Selection-priority PLMN list.
Impacts and dependencies on other WGs: none identified, charging is not impacted
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090040 | Stage 1 for Lower Selection-priority for PLMN Selection | LoSePLMN-REQ | 19/09/2025 | 0% | SP-250978 | 100% | New Mini-WID
Agenda item 19.1 SA WG1 Rel-19 CRs: |  |  |  |  |  | 
SP-250979 | S1-253627 | Lower Selection-priority for PLMN Selection | LoSePLMN-REQ | 22. 011 | 0373r3 | Rel-19

## Slide 13: Rel-20

## Slide 14
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G_REQ | 03/03/2025 | 66% | SP-241391 | 77% | 
1030042 | Study on satellite access - Phase 4 | FS_5GSAT_Ph4 | 03/03/2025 | 85% | SP-241824 | 100% | 
1060071 | Satellite access - Phase 4 | 5GSAT_Ph4 | 03/03/2025 | 60% | SP-241822 | 100% | 
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 03/03/2025 | 40% | SP-241392 | 100% | 
1070054 | Stage 1 for FRMCS Phase 6 | FRMCS_Ph6-REQ | 03/03/2025 | 10% | SP-250277 | 100% | Completed now (SA#109)
1030044 | Study on Energy Efficiency as Service Criteria Phase 2 | FS_EnergyServ_Ph2 | 03/03/2025 | 55% | SP-240494 | 100% | 
1070051 | Stage 1 for Energy Efficiency as Service Criteria Phase 2 | EnergyServ_Ph2-REQ | 03/03/2025 | 90% | SP-250271 | 100% | 
1050105 | Indirect Network Sharing on Satellite Access Network | INS_SAT | 09/09/2024 | 100% | SP-241393 | - | 
1050106 | Indirect Network Sharing Phase 2 | NetShare_Ph2 | 09/09/2024 | 100% | SP-241147 | - | 
1050107 | Resident Phase 2 | Resident_Ph2 | 09/09/2024 | 100% | SP-241149 | - | 
1050108 | Combined QoS configuration and monitoring | CombQoS | 09/09/2024 | 100% | SP-241150 | - | 
1050109 | Legacy Residential Gateway Supporting 5G LAN-type Service | LegacyRG_5GLAN | 09/09/2024 | 100% | SP-241151 | - | 
1050111 | Exposure for Virtual Network information and capability | VNExposure | 09/09/2024 | 100% | SP-241153 | - | 
SA1 Work Plan Rel-20 (1/2)

## Slide 15
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1060070 | Vehicle-Mounted Relays Phase3 | VMR_Ph3 | 12/12/2024 | 100% | SP-241821 | - | 
1060072 | MPS support in 3GPP system with satellite | MPS_Sat | 12/12/2024 | 100% | SP-241823 | - | 
1070052 | Stage 1 for SMS to emergency centre Phase-2 | SMS2EC_Ph2-REQ | 03/03/2025 | - | SP-250273 | 100% | 
1070053 | Stage 1 for Ambient listening enhancements | ALPR-REQ | 03/03/2025 | - | SP-250275 | 100% | 
1080047 | Stage 1 for CPAS specific requirement | CPAS-REQ | 06/06/2025 | - | SP-250627 | 100% | 
1090039 | Stage 1 for Phase 2 of Mission Critical Discreet listening | MCDISC_Ph2-REQ | 09/09/2025 | - | SP-250976 | 100% | New Mini-WID, presented and completed at same time (SA#109)
1090040 | Stage 1 for Lower Selection-priority for PLMN Selection | LoSePLMN-REQ | 09/09/2025 | - | SP-250978 | 100% | New Mini-WID, presented and completed at same time (SA#109)
SA1 Work Plan Rel-20 (2/2)

## Slide 16: Rel-20 5G Advanced

## Slide 17: FRMCS Phase 6
Progress since previous SA meeting
  Normative:
  Updated WID in SP-250974 to update the objectives according to the progress reached. Reduced scope by deleting one objective on availability status of an MC user.
  Two agreed CRs this meeting
Impacts and dependencies on other WGs: none identified
Next steps: none
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1030043 | Study on FRMCS Phase 6 | FS_FRMCS_Ph6 | 12/12/2024 | 100% | SP-240199 | 100% | 
1070054 | FRMCS Phase 6 | FRMCS_Ph6-REQ | 19/09/2025 | 10% | SP-250974 | 100% | COMPLETED NOW
Agenda item 20.1 SA WG1 Rel-20 CRs: |  |  |  |  |  | 
SP-250975 | S1-253380 | Addition of Functional Aliases in the participants list and in the notifications of AHGCand authorizations for combining Ad hoc Group calls | FRMCS_Ph6-REQ | 22. 280 | 0179r1 | Rel-20
 | S1-253381 | Addition of Functional Aliases in the notifications of AHG emergency alert and combining AHG emergency alerts | FRMCS_Ph6-REQ | 22. 280 | 0180r1 | Rel-20

## Slide 18
Rel-20 Maintenance
Stage 1 CRs to Rel-20
Agenda item 20.1 SA WG1 Rel-20 CRs: |  |  |  |  |  | 
SP-250981 | S1-253564 | Supplementary service CFNL missing MMI code | TEI20 | 22.173 | 0133r1 | Rel-20

## Slide 19: Rel-20 5G Advanced – Mini WIDs

## Slide 20: Mini WID: MCDISC_Ph2-REQ
Progress since previous SA meeting
  New Mini-WID in SP-250976 (S1-253556)
  The objective of this work item is to Update service requirements related to Discreet listening.
Impacts and dependencies on other WGs: none identified, charging is not impacted
Next steps: none
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090039 | Stage 1 for Phase 2 of Mission Critical Discreet listening | MCDISC_Ph2-REQ | 19/09/2025 | 0% | SP-250976 | 100% | New Mini-WID
Agenda item 20.1 SA WG1 Rel-20 CRs: |  |  |  |  |  | 
SP-250977 | S1-253555 | Discreet listening clarifications | MCDISC_Ph2-REQ | 22. 280 | 0177r1 | Rel-20

## Slide 21: Rel-20 6G Study

## Slide 22: FS_6G_REQ
Progress since previous SA meeting:
  138 contributions (pCRs) have been approved as SA1#111
  Discussed and endorsed AI agent definition update, note for AI capability example
  About 50 editor’s notes have been solved, including definitions of AI agent, AI service, 6G computing service, 6G system data, 4G-6G interworking
Controversial or Open issues from this meeting
  Clauses “Overview” and “Other considerations” are still empty.
Impacts and dependencies on other WGs: none identified
Next steps
  SA1#112 (11/25): Study 85%
  Resubmission of previously discussed use cases
  Update approved use cases
  Clean up ENs & address FFS
  Send to SA for Information
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050110 | Study on 6G Use Cases and Service Requirements | FS_6G_REQ | 03/03/2026 | 66% | SP-241391 | 77% | 
SA1#113 (02/26): Study 100%
  Clean up ENs & address FFS
  Complete Requirements Consolidation
  Send to SA for Approval

## Slide 23
#111
Mar.
#107
Mar.
#108
Jun.
#109
Sep.
#106
Dec.
#110
Dec.
TSGs
2025
SA1#110
May
Rel-20 – FS_6G
Rel-21 - 6G norm.
SA1#111
Aug.
SA1#112
Nov
SA1#113
Feb
TR 22.870 finalization
SA1 6G Norm.
#112
Jun.
#113
Sep.
#114
Dec.
2026
TBD
No new use cases allowed
(only resubmission from previous meeting that were not agreed)
- Consolidation starts
New use cases allowed
*decision endorsed by SA1 : No ad-hoc meeting in October (S1-253010)
6G Timeline – milestones
_____
New use cases allowed
*
FS_6G_REQ

## Slide 24
Thank you