## Slide 1: SA5 Status Report to SA#109
Zou Lan, SA5 Chair, Huawei
Thomas Tovinger, SA5 Vice Chair, Ericsson
Anatoly Andrianov, SA5 Vice Chair, Nokia
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software
Mirko Cano Soveri, MCC, ETSI
Joern Krause, MCC, ETSI

## Slide 2: SA5 leadership
SA5 elected Chair and Vice Chairs:
Zou Lan (Huawei) Chair since 08/2025
Zhulia Ayani (Ericsson) Vice Chair since 08/2025 Zhao Ning Wang (China Unicom) Vice Chair since 08/2025
  SA5 appointed CH SWG Chair and SWG Vice Chair:
Gerald Görmer (MATRIXX Software) SWG Chair since 08/2021
Chen Shan (Huawei) SWG Vice Chair since 05/2016
A big Thank you to two SA5 outgoing Vice Chairs, Thomas Tovinger (Ericsson), Anatoly Andrianov (Nokia), and Antoine Mouquet (MCC) for their excellent and professional support from 2023.
Special thanks to Joern Krause and Mirko Cano Soveri for professional support to SA5#162 and SA#109.
Congratulations to the new SA5 leaders team!

## Slide 3: Contents
General aspects of SA5
SA5 overall progress since SA#108
Management and Orchestration
Charging

## Slide 4: SA5 general information since SA#108
One f2f meeting in 3Q2025
  Statistics SA5#162, 25 – 29 August, 2025 Goteborg, Sweden
    200 delegates ‘attended’ (checked-in) 43 registered for ‘On-Line’ participation
    924 documents (including revisions) including:
      491 CRs submitted (including revisions)，Total CRs agreed: 218
      23 Incoming LSs, 1 postponed
      12 Outgoing LSs Approved
    SA5 CH SWG statistics:
    Meeting registration and participation
      31 registered delegates
      22 delegates participated
      7 delegates from remote
    Documents to this meeting
      85 submitted contributions
      59 agreed contributions including
        3 contributions from the CH plenary
        1 new Rel-19 WIDs
        1 pCR for Rel-20 SID, 29 CRs for Rel-19 WIDs, 25 CRs for Maintenance

## Slide 5: SA5 meeting statistics (2024/2025)
Chart: Number of delegates in SA5
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162
F2F delegates | 76 | 170 | 140 | 188 | 129 | 172 | 70 | 152 | 169 | 200
Online delegates | 28 | 21 | 20 | 29 | 53 | 28 | 31 | 44 | 29 | 43
Chart: LS exchange
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162
incoming LS | 45 | 32 | 14 | 27 | 19 | 17 | 22 | 13 | 12 | 23
Outgoing LS | 21 | 21 | 7 | 14 | 7 | 11 | 15 | 7 | 5 | 12
Chart: Total number and agreed tdoc numbers
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162
Total number of tdocs | 1092 | 1122 | 1137 | 1515 | 1078 | 1062 | 1052 | 912 | 909 | 924
Number of agreed tdocs | 447 | 379 | 460 | 698 | 447 | 408 | 386 | 296 | 305 | 338
Chart: Allocation of agreed tdocs
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162
R15 CR | 1 | 4 | 1 | 9 | 3 | 1 | 0 | 0 | 0 | 0
R16 CR | 13 | 12 | 15 | 32 | 12 | 7 | 6 | 1 | 8 | 4
R17 CR | 37 | 37 | 43 | 76 | 29 | 24 | 13 | 4 | 9 | 9
R18 CR | 215 | 133 | 163 | 154 | 62 | 70 | 55 | 27 | 24 | 29
R19 CR | 22 | 32 | 108 | 100 | 118 | 172 | 192 | 161 | 155
R20 CR | 21
others | 181 | 164 | 205 | 311 | 241 | 188 | 140 | 73 | 103 | 120

## Slide 6: SA5 meeting statistics (Rel-19 OAM topics)
Observation: AIML/NDT/CMO/CCL/IDM/EE are top 6 contribution topics in Rel-19
Topics | Total Submitted tdocs | total agreed tdocs
AIML | 382 | 138
MADCOL | 68 | 39
SEPM | 33 | 20
PM | 121 | 74
AdNRM | 92 | 70
TMQ | 54 | 37
NTNM | 89 | 81
IABM | 28 | 26
RedcapM | 63 | 47
NWDAFM | 38 | 30
NSM | 51 | 50
MDA | 137 | 110
EE | 164 | 79
Mexpo | 113 | 69
MonstraM | 15 | 9
IDM | 174 | 132
CCL | 178 | 126
NDT | 221 | 109
CMO | 220 | 85
MSEC | 7 | 6
SBMA | 137 | 90
PTM | 66 | 60
Chart: Rel-19 OAM submitted tdocs
| AIML | MADCOL | SEPM | PM | AdNRM | TMQ | NTNM | IABM | RedcapM | NWDAFM | NSM | MDA | EE | Mexpo | MonstraM | IDM | CCL | NDT | CMO | MSEC | SBMA | PTM
total submitted | 382 | 68 | 33 | 121 | 92 | 54 | 89 | 28 | 63 | 38 | 51 | 137 | 164 | 113 | 15 | 174 | 178 | 221 | 220 | 7 | 137 | 66
total agreed | 138 | 39 | 20 | 74 | 70 | 37 | 81 | 26 | 47 | 30 | 50 | 110 | 79 | 69 | 9 | 132 | 126 | 109 | 85 | 6 | 90 | 60

## Slide 7
Release 19 timeline– figure with SA5 (Based on SA timeline)
Release 19 timeline
#101
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA including SA5)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Management requirements (SA5)
Stage 2 (SA5) Normative supporting SA&RAN
OAM:
Dec 2024: conclude Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: conclude all Rel-19 work items.
CH:
Mar 2025: conclude Rel-19 studies which plan to have corresponding normative work in Rel-19.
Sep 2025: conclude all Rel-19 work items
Note: Studies can continue until Sep.2025 if no corresponding normative work is planned for Rel-19.
3GPP SA5
Time plan

## Slide 8: Rel-19 General information
Management and Orchestration
  Total 22 management and orchestration topics including: 14 OAM prime features and 8 OAM support to network features
  1 OAM support feature (IAB management) will ask for 3 months exception, 1 OAM prime study (Cloud management and orchestration) will postpone to Rel-20. Other Rel-19 features are completed on time.
Charging
  Total 17 Charging topics including: 4 CH prime features and 13 CH support to network features
  All Charging Rel-19 WIDs are completed on time.

## Slide 9
New Rel-19 Study / Work Items (for SA approval)
Tdoc | Title | Type | UID | (Suggested) Acronym
SP-251174 | New WID on Charging aspects of MINT Phase 2 | WID new | 1090014 | MINT_Ph2-CH
1 new CH Rel-19 work items sent for SA approval (1 CH support to network features)

## Slide 10
Revised Rel-19 Study / Work Items (for SA approval)
2 Revised work items sent for SA approval including 2 OAM WIDs
Tdoc | Type | Release | Title | Comment
SP-251030 | WID revised | Rel-19 | Revised WID: AI/ML management phase 2 | Downscoping of AIML management capabilities, remove model confidence, prediction, sustainable AIML for inference and ML explainability for training
SP-251034 | WID revised | Rel-19 | Revised WID: Enhanced OAM for management service exposure to external consumers through CAPIF | Downscoping, remove authorization from work task from Rel-19

## Slide 11: Overview of Rel-19 SA5 OAM topics (ongoing SI+ All WIs)
 |  | Abbr. | Acronym | Title | UID | rapp | Tdoc | TS/TR | Type
Intelligence and Automation | 1 | AIML | AIML_MGT_Ph2 | AI/ML management phase 2 | 1060011 | NEC, Intel | SP-241944 | TS 28.105/552/554/541 | WI
 | 2 | MDA | eMDAS_Ph3 | Management Data Analytics phase 3 | 1060014 | Huawei | SP-241947 | TS 28.104 | WI
 | 3 | IDM | IDMS_MN_Ph3 | Intent driven management services for mobile network phase 3 | 1060013 | Huawei, Ericsson | SP-241946 | TS 28.312 | WI
 | 4 | CCL | CCLM | Closed Control Loop Management | 1060010 | Samsung, Nokia | SP-241943 | TS 28.567/535/536/622/32.161 | WI
 | 5 | NDT | NDT | Management aspects of Network Digital Twins | 1060005 | CMCC | SP-241938 | TS 28.561 | WI
Management Architecture and Mechanisms | 6 | CMO | FS_Cloud_OAM | Study on cloud aspects of management and orchestration->postpone to Rel-20 | 1020010 | CMCC | SP-241566 | TR 28.869 | SI
 | 8 | SBMA | SBMA_Ph3 | Service Based Management Architecture enhancement phase 3 | 1060006 | Huawei, Ericsson | SP-241939 | TS 28.533/… | WI
 | 9 | PTM | PlanM | Management of planned configurations | 1050032 | Nokia | SP-241379 | TS 28.572 | WI
 | 10 | MADCOL | MADCOL_Ph2 | Data Management phase 2 | 1020025 | Nokia | SP-250116 | TS 28.622/28.537 | WI
 | 11 | SREP | Data_SREP | Data management, regarding subscriptions and reporting | 1050033 | Ericsson | SP-241380 | 28.537/28.550/28.532/32.421/32.422/32.423/28.404/28.405/28.622/28.623 | WI
 | 12 | PM | PM_KPI_5G_Ph4 | 5G performance measurements and KPIs phase 4 | 1020026 | China Telecom, ZTE | SP-250511 | TS 28.552/554 | WI
 | 13 | AdNRM | AdNRM_Ph3 | 5G Advanced NRM features phase 3 | 1020027 | Nokia, Huawei | SP-250123 | TS 28.541/622 | WI
 | 14 | TMQ | TraceQoE_OAM | Subscriber and Equipment Trace and QoE collection management | 1020028 | Ericsson | SP-250115 | TS 32.422/405 | WI
 | 15 | NTNM | NTN_OAM_Ph2 | Management Aspects of NTN Phase 2 (update WID for SA approval) | 1060016 | China Unicom, CATT | SP-250514 | TS 28.541/552/554/658/662/540/530 | WI
 | 16 | IABM | NR_mobile_IAB_OAM | Management of IAB nodes-> ask for 3 months exception | 1060015 | Ericsson | SP-241948 | TS 28.541/540/531/314/315 | WI
 | 17 | RedcapM | NR_RedCap_OAM | Management Aspects of RedCap features | 1060008 | China Unicom, Asiainfo | SP-241941 | TS 28.540/541/552/554 | WI
 | 18 | NWDAFM | NWDAF_OAM_Ph2 | Enhancement of Management Aspects related to NWDAF Phase 2 | 1050031 | China Telecom | SP-241378 | 28.552/28.541 | WI
 | 19 | NSM | NetShare_OAM_Ph3 | Management of Network Sharing Phase 3 | 1060017 | China Unicom, China Telecom | SP-241950 | TS 28.552/32.130/28.541 | WI
Support of New Services | 20 | EE | Energy_OAM_Ph3 | Energy efficiency and energy saving aspects of 5G networks and services | 1060007 | Nokia, Samsung | SP-241940 | TS 28.310/622/623/541/554/104 | WI
 | 21 | MExpo | Mexpo | Enhanced OAM for management service exposure to external consumers through CAPIF | 1060009 | Nokia | SP-241942 | TS 28.579 | WI
 | 22 | MonStra | Monstra-OAM | Management for MonStra | 1060012 | Vodafone, Ericsson | SP-241945 | TS 28.560 | WI
22 topics including: 14 OAM prime features and 8 OAM support to network features (in red background).
20 normative WI completed, 1 ongoing normative WIs ask for exception, 1 ongoing study will continue in Rel-20.

## Slide 12
Overview of Rel-19 CH topics
17 CH topics including: 4 CH prime feature (in white background) and 13CH support to network features (in red background)
2 normative WIs in progress, 12 normative WIs and 4 SIs completed – marked in green color). 1 revised and 1 new normative WIs wait for SA approval.
 | Abbr. | Acronym | Title | UID | Rapp | Tdoc | TS/TR | Type
1 | CHSEG | CH_FSeg | WID on CHF Segmentation | 1040012 | Verizon | SP-250122 | TS 32.290/291 | WI
2 | SATCH | FS_5GSAT_Ph3_CH | SID on Charging aspects of satellite access Phase 3 | 1040014 | CATT | SP-240980 | TR 28.846 | SI
3 | CAPCH | FS_CAPIF_Ph2_CH | SID on Charging Aspects of CAPIF | 1040015 | Nokia | SP-240981 | TR 28.849 | SI
4 | RTCCH | FS_NG_RTC_Ph2_CH | SID on Charging aspects of next generation real time communication services phase 2 | 1040016 | CMCC | SP-240982 | TR 28.851 | SI
5 | UASCH | FS_UAS_Ph2_CH | SID on Charging aspects of Uncrewed Aerial Vehicle | 1040017 | CMCC | SP-240983 | TR 28.853 | SI
6 | RAGCH | Ranging_SL-CH | WID on Charging Aspects of Ranging and Sidelink Positioning | 1040013 | China Telecom | SP-241002 | TS 32.240/290/ 271/291/298 | WI
7 | EESCH | EnergySys-CH | WID on Charging Aspects for Energy Efficiency of network slice | 1040018 | Huawei | SP-250124 | TS 28.201/202 TS 32.240/291/298 | WI
8 | NSCH | NetShare-CH | WID on Charging enhancement for indirect network sharing | 1040019 | Ericsson | SP-241004 | TS 32.240/255/256 | WI
9 | PROCH | 5G_ProSe_Ph3-CH | WID on Charging Aspects for 5G ProSe Phase 3 | 1050030 | China Telecom | SP-241377 | TS 32.277/291/298 | WI
10 | SATCH | 5GSAT_Ph3-CH | WID on Charging aspects of satellite access Phase 3 | 1070014 | CATT | SP-250365 | TS32.240/251/255/257/260/291/298 | WI
11 | CAPCH | CH_CAPIF_EXT | WID on Charging aspects of CAPIF | 1070015 | Nokia | SP-250366 | TS32.240/254/291/298 | WI
12 | RTCCH | NG_RTC_Ph2-CH | WID on Charging aspects of next generation real time communication services phase 2 | 1070016 | CMCC | SP-250513 | TS32.254/255/260/291/298 | WI
13 | UASCH | UAS_Ph3-CH | WID on Charging for Uncrewed Aerial Systems Phase 2 | 1070017 | CMCC | SP-250512 | TS32.240/255/256/291/298 | WI
14 | LCSCH | CH_5G_eLCS_Ph3 | WID on Charging Aspects of 5GC LoCation Services | 1070019 | China Telecom | SP-250370 | TS32.271/290/291/298 | WI
15 | AIOCH | AmbientIoT-CH | WID on Charging for Ambient power-enabled Internet of Things | 1070018 | Huawei | SP-250369 | TS32.240/254/291/298 | WI
16 | CHNSH | CH_MOCN_NetShare | Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing | 1070020 | Ericsson | SP-250510 | TS28.101/32.130/240/254/291/298 | WI
17 | MINTCH | MINT_Ph2-CH | New WID on Charging aspects of MINT Phase 2 (new WID for SA approval) | 1090014 | Ericsson | SP-251174 | TS32.240/255/256/291/298 | WI

## Slide 13: Update of SA5 Rel-19 ongoing WI/SI progress
Unique_ID | Name | Acronym | Finish | %Complete | Hyperlink | New% | Change or comment
1060007 | Energy efficiency and energy saving aspects of 5G networks and services | Energy_OAM_Ph3 | Tue 09/09/25 | 70% | SP-241940 | 100% | 
1060011 | AI/ML Management Phase 2 | AIML_MGT_Ph2 | Tue 09/09/25 | 52% | SP-241944 | 100% | 
1060008 | Management Aspects of RedCap features | NR_RedCap_OAM | Tue 09/09/25 | 90% | SP-241941 | 100% | 
1070014 | Charging aspects of satellite access Phase 3 | 5GSAT_Ph3-CH | Fri 06/06/25 | 90% | SP-250365 | 100% | 
1060017 | Management of Network Sharing Phase 3 | NetShare_OAM_Ph3 | Fri 06/06/25 | 95% | SP-241950 | 100% | 
1070015 | Charging aspects of CAPIF | CH_CAPIF_EXT | Tue 09/09/25 | 70% | SP-250820 | 100% | 
1060009 | Enhanced OAM for management service exposure to external consumers through CAPIF | MExpo | Tue 09/09/25 | 80% | SP-241942 | 100% | 
1040012 | CHF Segmentation | CH_FSeg | Tue 09/09/25 | 90% | SP-250122 | 100% | 
1050033 | Data management regarding subscriptions and reporting | Data_SREP | Tue 09/09/25 | 40% | SP-241380 | 100% | 
1070016 | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2-CH | Tue 09/09/25 | 70% | SP-250513 | 100% | 
1070017 | Charging for Uncrewed Aerial Systems Phase 3 | UAS_Ph3-CH | Tue 09/09/25 | 45% | SP-250512 | 100% | 
1070020 | Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing | CH_MOCN_NetShare | Tue 09/09/25 | 75% | SP-250819 | 100% | 
1060006 | Service Based Management Architecture enhancement phase 3 | SBMA_Ph3 | Tue 09/09/25 | 90% | SP-241939 | 100% | 
1060014 | Management Data Analytics phase 3 | eMDAS_Ph3 | Tue 09/09/25 | 85% | SP-241947 | 100% | 
1060005 | Management aspects of Network Digital Twins | NDT | Tue 09/09/25 | 95% | SP-241938 | 100% | 
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | Tue 09/09/25->12/12/25 | 90% | SP-241566 | 95% | continue study in Rel-20
1050032 | Management of planned configurations | PlanM | Tue 09/09/25 | 75% | SP-241379 | 100% | 
1060010 | Closed Control Loop Management | CCLM | Tue 09/09/25 | 80% | SP-241943 | 100% | 
1020025 | Data management phase 2 | MADCOL_Ph2 | Tue 09/09/25 | 88% | SP-250116 | 100% | 
1020026 | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | Tue 09/09/25 | 90% | SP-250511 | 100% | 
1020028 | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | Tue 09/09/25 | 80% | SP-250115 | 100% | 
1060015 | Management of IAB nodes | NR_MOBILE_IAB_OAM | Tue 09/09/25->12/12/25 | 70% | SP-241948 | 90% | Exception needed, Target data to be updated.
1050030 | Charging Aspects for 5G ProSe Phase 3 | 5G_ProSe_Ph3-CH | Tue 09/09/25 | 75% | SP-241377 | 100% | 

## Slide 14: TRs / TSs to SA#108 for information/approval
Tdoc | Title | For
SP-251035 | Draft TS 28.561 Management and orchestration; Management aspects of Network Digital Twins | For approval
SP-251036 | Draft TS 28.567 Management and orchestration; Closed Control Management | For approval
SP-251037 | Draft TS 28.572 Management and orchestration; Management of planned configurations | For approval
SP-251038 | Draft TS 28.579 Management and orchestration; Management services exposure to external consumers through CAPIF | For approval
4 TSs send to SA for approval

## Slide 15
Acronym | OAM (TS 28.533 with 5G OAM specifications information) | CH (TS 32.240 5G Charging specifications information)
5GSAT_Ph3_ARCH | NTN_OAM_Ph2 (China Unicom/CATT): Configuration management: TS 28.541/TS 28.540 | 5GSAT_Ph3_CH (CATT): TS 32.251/TS 32.255/TS 32.257/ TS 32.260/TS 32.291/TS 32.298
NG_RTC_Ph2 | No need for extra OAM support | NG_RTC_Ph2_CH (CMCC): TS 32.254/TS 32.255/TS 32.260/ TS 32.291/TS 32.298
XRMPh2 | PM_KPI_5G_Ph4 (China telecom): Performance measurements: TS 28.552 Note: Enhanced NRM/PM support to be addressed in Rel-20 5GA XRM work item (ZTE) | Charging support to be addressed in Rel-20 5GA work item (China Telecom)
MPS4msg | No need for extra OAM support | (CH indicated in SA2 WID), No need for extra CH support
VMR_Ph2 | AdNRM_Ph3(Samsung): Configuration management: TS 28.541/TS 28.540 Note: enhancement NRM support to be addressed in Rel-20 AdNRM_Ph4-OAM | (CH indicated in SA2 WID), No need for extra CH support
5G_ProSe_Ph3 | AdNRM_Ph3 (CATT): Configuration management: TS 28.541/TS 28.540 Note: performance measurements/KPIs to be addressed in Rel-20 PM_KPI_Trace_MDT_QoE-OAM | 5G_ProSe_Ph3_CH (China Telecom): TS 32.277TS 32.291/TS 32.298
UIA_ARC | No need for extra OAM support | (CH indicated in SA2 WID), No need for extra CH support
eEDGE_5GC_Ph3 | No need for extra OAM Configuration support Note: performance measurements/KPIs to be addressed in Rel-20 PM_KPI_Trace_MDT_QoE-OAM | (CH indicated in SA2 WID), No need for extra CH support
UAS_Ph3 | Note: performance measurements/KPIs to be addressed in Rel-20 PM_KPI_Trace_MDT_QoE-OAM | UAS_Ph3_CH (CMCC): TS 32.255/32.256/TS 32.291/TS 32.298
UPEAS_Ph2 | AdNRM_Ph3: (Huawei): Configuration management: TS 28.541/TS 28.540, Note: performance measurements/KPIs to be addressed in Rel-20 PM_KPI_Trace_MDT_QoE-OAM | (CH indicated in SA2 WID), No need for extra CH support
5G_Femto | Note: configuration management to be addressed In scope of Rel-20 AdNRM_Ph4-OAM | No need for extra CH support
MASSS | AdNRM_Ph3: Configuration management: TS 28.541, PM_KPI_5G_Ph4(ATSSS): Performance measurements/KPIs:TS 28.552/554 | No need for extra CH support
AIML_CN | AIML_MGT_Ph2 (NEC/Intel): AIML management: TS 28.105 NWDAF_OAM_Ph2 (China Telecom): TS 28.552/28.541 | Note: Potential to be addressed in Rel-20 (China Telecom)
EnergySys | Energy_OAM_Ph3 (Nokia/Samsung): Energy information NRM: TS 28.310 Energy consumption and efficiency measurements/KPIs: 28.552/28.554 | EnergySys_CH(Huawei): TS 28.201/28.202
TEI19_NetShare | NetShare_OAM_Ph3 (China Unicom): Management of network sharing: TS 32.130/28.541/28.552 | NetShare_CH (Ericsson): TS 32.130/TS 28.201/TS 32.255/TS 32.256
AmbientIoT | AdNRM_Ph3 (Huawei/Samsung): Configuration management: TS 28.541/TS 28.540 Note: performance measurements/KPIs potentially to be addressed in Rel-20 PM (China Unicom) | AmbientIoT_CH (Huawei): TS 32.254/TS 32.291/TS 32.298
Summary of SA5 Rel-19 management support to SA2 features
Feedback are welcome in NWM link: https://nwm-trial.etsi.org/#/documents/9140 : SA5 Rel-19 management support to SA2 features mapping table

## Slide 16
Acronym | OAM
NR_MIMO_Ph5-Core | No need for extra OAM support
Netw_Energy_NR_enh-Core | No need for extra OAM support
NR_AIML_air-Core | AIML_MGT_Ph2 (NEC/Intel): AIML management: TS 28.105
NR_duplex_evo-Core | No need for extra OAM support
NR_LPWUS-Core | No need for extra OAM support
IoT_NTN_TDD-Core | No need for extra OAM support
NR_MC_enh2-Core | No need for extra OAM support
LTE_terr_bcast_Ph2-Core | No need for extra OAM support
Ambient_IoT_Solutions-Core | AdNRM_Ph3 (Huawei): Configuration management: TS 28.540/28.541
NR_Mob_Ph4-Core | PM_KPI_5G_Ph4: Performance measurements/KPIs:TS 28.552/28.554 AdNRM_Ph3: Configuration management: TS 28.540/28.541
NR_NTN_Ph3-Core | NTN_OAM_Ph2: Configuration management: TS 28.541/TS 28.540 Performance measurements: TS 28.552
IoT_NTN_Ph3-Core | NTN_OAM_Ph2: Configuration management: TS 28.541/TS 28.540
NR_XR_Ph3-Core | No need for extra OAM support
LTE_TN_NR_NTN_mob-Core | NTN_OAM_Ph2: Configuration management: TS 28.541/TS 28.540
NR_SL_relay_multihop-Core | No need for extra OAM support
LCS_BDS_B2b_LTE_NR-Core | No need for extra OAM support
LCS_NAVIC_L1_SPS_NR_LTE-Core | No need for extra OAM support
NR_ENDC_SON_MDT_Ph4-Core | PM_KPI_5G_Ph4: Performance measurements/KPIs: TS 28.552/28.554 AdNRM_Ph3: configuration management: TS 28.541/TS 28.540 TraceQoE_OAM: TS 28.422
NR_WAB_5GFemto | AdNRM_Ph3 (Huawei): configuration management: TS 28.541/TS 28.540
NR_AIML_NGRAN_enh-Core | AIML_MGT_Ph2(NEC/intel): AIML management: TS 28.105 Energy_OAM_Ph3 (Nokia/Samsung): Energy cost mapping rule: TS 28.541 Continuous MDT (Ericsson/CATT/Nokia/Huawei/ZTE): TS 28.622/32.422/32.423
Summary of SA5 Rel-19 management support to RAN1/2/3 features
RAN1
RAN2
RAN3
Feedback are welcome in NWM link: https://nwm-trial.etsi.org/#/documents/9141 :SA5 Rel-19 management support to RAN1/RAN2/RAN3 feature

## Slide 17: Information regarding RAN3 requested Rel-19 OAM requirements to support regenerative payload
14 - 18 Oct, 2024 (RAN WG3 #125bis) R3-245845: RAN3 -> SA2 and SA5
  RAN3 discussed the potential issues on support of regenerative payload for NR NTN, RAN3 has agreed OAM based solution, which assumes that the information of supported TAIs for NTN gNB is provided to AMF by OAM
18 - 22 Nov, 2024 (SA5 Meeting #158) S5-247311: SA5 replied -> RAN3, cc SA2
  SA5 would like to inform RAN3 that SA5 Rel 19 study “SP-231733 New SID on Management Aspects of NTN Phase 2” has investigated and agreed the potential solutions of providing the information of supported TAIs for NTN gNB to AMF in TR 28.874.
  Further, SA5 will consider the solution in normative work in Rel-19.
18 - 22 Nov, 2024 (SA2 Meeting #166) S2-2413030: SA2 replied -> RAN3 and SA5
  SA2 would like to confirm whether RAN3 and SA5 are aligned on the frequency and contents of the OAM updates to the AMF.
  Some companies in SA2 have concerns with the solutions agreed by RAN3, which changes the functional split between RAN and the core network.
17 - 21 Feb, 2025 (RAN3 Meeting #127) R3-250895: RAN3 replied -> SA2 and SA5
  With respect to the frequency of updates by OAM, RAN3 believes this is in SA5 scope.
  17 - 21 Feb, 2025 (SA5 Meeting #159) S5-250842: SA5 replied -> SA2 and RAN3
  The detailed OAM solution (including OAM configuration updates towards the AMF) is provided in TR 28.874 clause 5.2.2.3.2 and a general description is provided above.
  Whether there is impact to RAN3 updates towards the AMF (e.g. in NGAP Setup update) needs to be evaluated by RAN3.
  19 - 23 May, 2025 (SA2 Meeting #169) S2-2505961: SA2 replied -> RAN3 and SA5
  SA2 discussed the solution proposed by RAN3/SA5 in their LS and did not reach consensus to introduce any enhancement to SA2’s specification.
  19 - 23 May 2025 (SA5 Meeting #161) : SA5 endorsed CRs as solution requested by RAN3
  S5‑252954 Rel-19 CR TS 28.541 NRM enhancement for configuring AMF with TAIs supported by NTN gNB Huawei, CATT, China Unicom
  S5‑252488 Rel-19 CR TS 28.540 Requirements for configuring AMF with TAIs supported by NTN gNB Huawei, CATT, China Unicom, China Mobile
Rel-19 status: Different opinions from SA2 and RAN3 LSes sent to SA5, no agreed CRs in Rel-19. OAM based solution according to RAN3 request is captured in SA5 TR 28.874 clause 5.2.2.3.2, two endorsed CRs are captured in S5-252954/S5-252488.

## Slide 18: SA5 Rel-20 Capacity Summary
SA5 capacity :
  Max TUs : 124 (OAM) / 80 (Charging)
    Additional buffer TUs: 61(OAM)/40(CH)
  Max number of SIs/WIs: 10~15 (OAM) / 6~10 (Charging)
    Note: one feature made up of SI+WI is counted as one item
  Max TUs per Feature: 12~8 TU
  Adopt 1:1 on TU allocation portion of 5GA part/6G part in Rel-20
Assumptions
  Start: Jun 2025, End: Mar 2027 (21 months)
  One track for OAM and One track for Charging
  Number of meetings: 10
  Expected total TUs per meeting (for all releases)(with Q5 included): 18.5 (OAM) / 12 (Charging)
  Total TUs (for all releases): 185 (OAM) / 120 (Charging)
  TUs for maintenance of past releases: 35 (OAM) / 20 (Charging)

## Slide 19
Release 20 5GA timeline with SA5
(updated SA5 based on SP-250890)
Now
SA5 (5GA OAM/CH Prime) management St.+Norm Stage1/2/3
OAM/CH Prime
SID def.
①
②
SA5 (OAM/CH Stage 2/Stage3 supporting) SA&RAN (SA5)
OAM/CH Supporting
SID def.(if needed)
Workshops 5GA SA5
3GPP SA5
Timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
SA1 5GA SID definition
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 C.def.
RAN4 Perf
RP Content def.
2025
2026
2027
5GA ASN.1 & Open APIs
St.3 SID def. TBD
Release 20 5GA timeline
Note: All starting dates are indicative
Workshops
5GA RAN & SA
RAN WG SID def.
St.2 SID def.
OAM/CH prime feature:
It’s recommended to take max 6~9 months for study phase if normative work is planned for Rel-20.
Start of Rel-20 prime study: right after Jun.2025 (SA#108/SA5#161)
End of Rel-20 prime normative:
Dec.2026 (SA#114/SA5#170)
OAM/CH supporting to network feature(SA5 is ready to support network features pending the availability of inputs from other WGs)
All supporting studies/normative WIDs to be agreed no later than May.2026 (SA5#167) and target for approval in Jun.2026 (SA#112).
Start of Rel-20 supporting study (if needed): right after Jun.2026 (SA#112/SA5#167)
End of Rel-20 supporting normative: Mar.2027 (SA#115/SA5#171)
①
②

## Slide 20
SA5 Rel-20 5GA topics (TU Budget)
OAM | Rel-20 5GA topics | Planned TU
1 | Intent driven management enhancement | 8
2 | AIML management enhancement | 8
3 | NDT enhancement | 4
4 | SBMA enhancement | 8
5 | Energy efficiency enhancement | 5
6 | MDA enhancement | 4
7 | Data Management enhancement | 4
8 | MExpo enhancement | 4
9 | CCL enhancement | 4
10 | AdNRM | 4
11 | PM/KPI/Trace/MDT/QoE/SON enhancement | 5
12 | NWDAFM | 2
13 | XR management | 2
14 | Unified Management interface for Multi-RAT support (for SA approval) | 8
Total TU |  | 62->70
CH | Rel-20 5GA topics | Planned TU
1 | Charging Aspects of CAPIF | 1
2 | 5GA roaming charging reliability enhancement (for SA approval) | 6
3 | Charging aspects for XRM (for SA approval) | 5
Total TU |  | 1->12
Reminder: TU planning for 5GA OAM has exceeded the original TU planning budget, either we will take some TU from 6G or some prioritization needs to be done for 5GA.

## Slide 21
New Rel-20 5GA Study / Work Items (for SA approval)
TDoc | Title | Type | UID | (Suggested) Acronym
SP-251029 | Unified Management interface for Multi-RAT support | SID new | 1090011 | FS_UMMR_OAM
SP-251028 | New SID on 5GA roaming charging reliability enhancement | SID new | 1090010 | FS_ RoamRE_CH
SP-251031 | New WI on charging aspects for XRM | WID new | 1090012 | XRM_PH2-CH
5GA:
1 new OAM Rel-20 study item sent for SA approval.
1 new CH Rel-20 study item, 1 new CH Rel-20 work item sent for SA approval.

## Slide 22
Revised Rel-20 5GA Study / Work Items (for SA approval)
2 revised OAM work items sent for SA approval, 1 revised OAM study item sent for SA approval
Tdoc | Type | Release | Title | Comment
SP-251024 | WID revised | Rel-20 | Revised WID on 5G Advanced NRM features phase 4 | Revised Acronym according to work plan manager’s recommendation
SP-251026 | WID revised | Rel-20 | Revised WID on Management Aspects related to NWDAF phase 3 | Revised Acronym according to work plan manager’s recommendation
SP-251025 | SID revised | Rel-20 | Revised SID on Study on energy efficiency and energy saving aspects of 5G Advanced | Revised Acronym according to work plan manager’s recommendation

## Slide 23: Update of SA5 5GA Rel-20 ongoing WI/SI progress
Unique_ID | Name | Acronym | Start | Finish | %Complete | Hyperlink | New% | Change or comment
1080012 | Study on AIML management phase 3 | FS_AIML_MGT_Ph3 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250867 | 0% | Not started
1080005 | Study on energy efficiency and energy saving aspects of 5G Advanced | FS_Energy_Ph4_OAM | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250860 | 0% | Not started
1080006 | Study on intent driven management services for mobile network phase 4 | FS_IDMS_MN_Ph4 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250861 | 15% | 
1080007 | Study on Management Data Analytics (MDA) phase 4 | FS_eMDAS_Ph4 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250862 | 15% | 
1080008 | Study on Service Based Management Architecture enhancement phase 4 | FS_SBMA_Ph4 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250863 | 0% | Not started
1080009 | Study on Enhanced exposure of management services | FS_EnExpo | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250864 | 0% | Not started
1080010 | Study for Data management phase 3 | FS_MADCOL_Ph3 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250865 | 2% | 
1080011 | Study on management aspects of Network Digital Twins phase 2 | FS_NDT_Ph2 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250866 | 0% | Not started
1080013 | Study on Closed Control Loop Management phase 2 | FS_CCLM_Ph2 | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250868 | 0% | Not started
1080015 | 5G performance measurements/KPIs and Trace/MDT/QoE | PM_KPI_Trace_MDT_QoE-OAM | Thu 05/06/25 | Wed 09/09/26 | 0% | SP-250879 | 5% | 
1080017 | Management Aspects related to NWDAF phase 3 | NWDAF_Ph3-OAM | Thu 05/06/25 | Sat 06/06/26 | 0% | SP-250881 | 30% | 
1080018 | 5G Advanced NRM features phase 4 | AdNRM_Ph4-OAM | Thu 05/06/25 | Sat 12/12/26 | 0% | SP-250882 | 10% | 
1080016 | OAM support for Extended Reality and Media service (XRM) phase 2 | XRM_Ph2-OAM | Thu 05/06/25 | Sat 06/06/26 | 0% | SP-250880 | 15% | 
1080014 | Study on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3_CH | Thu 05/06/25 | Tue 03/03/26 | 0% | SP-250869 | 0% | Not started

## Slide 24
Release 20 6G timeline with SA5
(updated SA5 based on SP-250890)
Now
SA5 6G SID def.
SA5 6G Study(ies)
3GPP SA5
Timeline
Workshops 6G SA5
or
Check point 6G SA5
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop 6G TSGs
CT & St. 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop SA1 on IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 6G SID def. TBD
RAN2/3/4 6G Study(ies)
Release 20 (FS) 6G timeline
or
TBD
Note: All starting dates are indicative
SA3/4/5/6 6G Study(ies)TBD
SA5 6G SI Rel-20:
Start of Rel-20 study: Sep.2025 (SA#109/SA5#163)
End of Rel-20 study: Mar.2027 (SA#115/SA5#171) or Jun.2027 (SA#116/SA5#172)
Note: Check point on Mar. 2026(SA#111/SA5#165) for 6G end time and future 6G workplan
SA5 OAM 6G SID def

## Slide 25
New Rel-20 6G Study Items Status
TDoc | Title | Type | UID | (Suggested) Acronym
S5-254112 | New SID on 6G Management and Orchestration (SA5 endorsed) | SID new | -- | FS_6G_OAM
SP-251173 | New SID on Charging Aspects of 6G System (for SA approval) | SID new | 1090013 | FS_6G_CH
6G:
1 new OAM Rel-20 study item is endorsed in SA5, not ready yet to send to SA for approval.
1 new CH Rel-20 study item is sent for SA approval.

## Slide 26: SA5 Liaisons to SA
Tdoc | Reply To | Title | Doc-type | Source | To | Cc | Action from SA
S5-254094 | NA | LS on unified management interface for multi-RAT support (to: SA; cc: -; contact: Vodafone) | LS in | SA5 | SA |  | SA5 has agreed to initiate a study to analyse several gaps in 3GPP specifications that may lead to misalignments or ambiguities at the time of unifying management interfaces for different radio access networks. SA5 kindly requests SA plenary to take the above into consideration, for any communication and coordination with O-RAN Alliance.
S5-253406 |  | LS on Rel-20 5GA OAM and Charging related requirements in SA1 (to: SA1; cc: SA; contact: SA5 Chair (Huawei)) | LS in | SA5 | SA1 | SA | No action from SA
S5-253746 | ETSI TC EEPS(25)000034r2 = S5-253305 | Reply LS to ETSI TC EEPS(25)000034r2 = S5-253305 on multi-dimensional network energy efficiency metrics (to: ETSI TC EE; cc: ITU-T SG5, 3GPP SA; contact: Nokia) | LS in | SA5 | ETSI TC EE | ITU-T SG5, 3GPP SA | No action from SA
S5-254083 | R2-2503169 = S5-253287 | Reply LS to R2-2503169 = S5-253287 on signalling feasibility of dataset and parameter sharing (to: RAN2; cc: RAN, SA, RAN1, RAN3, SA2, SA3; contact: Huawei) | LS in | SA5 | RAN2 | RAN, SA, RAN1, RAN3, SA2, SA3 | No action from SA

## Slide 27: List of SA5 CR pack to SA#108
List of Rel-19 CRs:
SP-251077 CR Pack on TEI19 - Pack 1/3
SP-251078 CR Pack on TEI19 - Pack 2/3
SP-251079 CR Pack on TEI19 - Pack 3/3
SP-251080 CR Pack on SBMA_Ph3
SP-251084 CR Pack on AdNRM_Ph4-OAM
SP-251085 CR Pack on PM_KPI_5G_Ph4
SP-251086 CR Pack on TraceQoE_OAM
SP-251088 CR Pack on MADCOL_Ph2
SP-251089 CR Pack on IDMS_MN_Ph3
SP-251091 CR Pack on 5GMDT_Ph2
SP-251093 CR Pack on CH_MOCN_NetShare
SP-251095 CR Pack on UAS_Ph3-CH
SP-251096 CR Pack on 5G_ProSe_Ph3_CH
SP-251097 CR Pack on NR_MOBILE_IAB_OAM
SP-251098 CR Pack on AdNRM_Ph3
SP-251099 CR Pack on eMDAS_Ph3
SP-251100 CR Pack on Energy_OAM_Ph3
SP-251101 CR Pack on eSBMA
SP-251102 CR Pack on 5GSAT_Ph3-CH
SP-251103 CR Pack on NR_RedCap_OAM
SP-251108 CR Pack on AIML_MGT_Ph2
SP-251109 CR Pack on NG_RTC_Ph2-CH
SP-251110 CR Pack on CH_CAPIF_EXT
SP-251111 CR Pack on NetShare_OAM_Ph3
SP-251112 CR Pack on CAPIF_Ph3_con-CH
SP-251113 CR Pack on eMDAS_Ph2
SP-251114 CR Pack on AmbientIoT-CH
SP-251116 CR Pack on Monstra-OAM
SP-251117 CR Pack on Ranging_SL_CH
SP-251118 CR Pack on CHFSeg
SP-251119 CR Pack on Data_SREP
List of Rel-18 CRs:
SP-251083 CR Pack on TEI18
SP-251087 CR Pack on AIML_MGT
SP-251104 CR Pack on MSAC
SP-251106 CR Pack on PM_KPI_5G_Ph3
SP-251107 CR Pack on AdNRM_ph2
SP-251115 CR Pack on eQoE
List of Rel-20 CRs:
SP-251090 CR Pack on NWDAF_Ph3-OAM
SP-251094 CR Pack on XRM_Ph2-OAM
SP-251105 CR Pack on PM_KPI_Trace_MDT_QoE-OAM

## Slide 28: Management and Orchestration (Rel-19)

## Slide 29: 1. AIML：AI/ML management - phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020007 | Study on AI/ML management - phase 2 | FS_AIML_MGT_Ph2 | 12/12/2024 | 100% | SP-240965 | 100% | 
1060011 | AI/ML Management Phase 2 | AIML_MGT_Ph2 | 09/09/2025 | 52% | SP-241944 | 100% | 
OAM Prime feature
  Impacts and dependencies on other WGs:
  Collaboration with SA1 on AI/ML related requirements, SA2 on 5GC AIML, SA3 on AIML security, SA6 on Application enablement layer AIML and RAN WGs for related requirements.
  Next steps: Work item is completed.
  Revised Work Item Description (WID): AI/ML Management Phase 2: Updated the WID to reflect recent progress by removing items that have been postponed and will require further discussions in the future.
  Correction in Information Model Definition： Addressed minor inaccuracies in the information model.
  Rapporteur’s cleanup for AI/ML Management Phase 2.
  Topics Requiring Further Discussion in later release
  WT-1.1: Management Capabilities for ML Model Training
    ML model confidence
    Sustainable AI/ML for ML training
    AI/ML prediction latency
    ML explainability
  WT-1.4: Management Capabilities for AI/ML Inference
    Coordination between ML capabilities
    Sustainable AI/ML for inference
    AI/ML prediction latency
Progress since SA#108: The following topics were approved:
  Enhancement on SupportedLearningTechnology datatype：Enhanced the datatype by adding attributes to support federated learning (FL) based on the existing use case. The SupportedLearningTechnology. datatype is now integrated into the MLTrainingFunction IoC to support advanced training technologies including Federated Learning (FL),Reinforcement Learning (RL), and Deep Learning (DL).
  Clarification on Pre-specialized Training：Added further clarifications to the relevant use case to better define the concept of pre-specialized training.
  NRM on Lifecycle Management (LCM) for Federated Learning: Introduced a complete set of attributes to support federated learning solutions, aligned with existing use cases.
  Signalling Feasibility of Dataset and Parameter Sharing： A discussion analyzing the feasibility of supporting a reply to RAN 2 LS in S5-252337 (R2-2500015) on signalling feasibility of dataset and parameter sharing. SA5 confirmed that the Rel-19 data collection architecture supports gNB-to-OAM data transfer using existing mechanisms. OAM-to-UE data transfer is feasible if the UE is an authorized MnS consumer and the dataset/model parameters meet SA5’s management data definition, though further evaluation is needed on this alignment.
  Updated Requirements for Managing ML Models in Live Networks: Aligned the existing solution with the corresponding requirements for managing ML models actively in use.
  Training Types in Training NRM Fragment： Added and refined details related to training types within the relevant NRM fragment.
  Corrections on Managing AI/ML-based Capabilities: Improved the description and addressed identified inconsistencies in existing relevant descriptions.
  AI/ML Management Phase 2 Stage 2 Corrections and Improvements： General corrections and enhancements to the Stage 2 specification.

## Slide 30: 2. MDA：Management Data Analytics (MDA) – Phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020019 | Study on Management Data Analytics (MDA) Phase 3 | FS_eMDAS_Ph3 | 12/12/2024 | 100% | SP-241157 | 100% | 
1060014 | Management Data Analytics phase 3 | eMDAS_Ph3 | 09/09/2025 | 85% | SP-241947 | 100% | 
OAM Prime feature
Progress since SA#108:
  Corrections to technical issues.
  Corrections to editorial issues.
  Improvements to stage 3 solution set.
  Work item is completed.
  Impacts and dependencies on other WGs:
  Coordination with SA1 on service requirements, SA2 on NWDAF, RAN3 on data collection.
Next steps:
  Work item is completed.

## Slide 31: 3. IDM: intent driven management services for mobile network phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020008 | Study on intent driven management services for mobile network phase 3 | FS_IDMS_MN_Ph3 | 12/12/2024 | 100% | SP-231737 | 100% | 
1060013 | Intent driven management services for mobile network phase 3 | IDMS_MN_Ph3 | 06/06/2025 | 100% | SP-241946 | 100% | 
OAM Prime feature
Progress since SA#108:
  None
  Impacts and dependencies on other WGs:
  None
Next steps:
  This study was completed in SA#107.

## Slide 32: 4. CCL: closed control loop management
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020009 | Study on closed control loop management | FS_CCLM | 12/12/2024 | 100% | SP-231735 | 100% | 
1060010 | Closed Control Loop Management | CCLM | 09/09/2025 | 80% | SP-241943 | 100% | 
OAM Prime feature
Progress since SA#108:
  The meeting agreed the functionality of conflict and coordination management, CCL Trigger, Historical CCL and enhancement of fault management CCL.
  The WG agreed to use the term "requirements" to indicate the objectives of the CCL.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work item is completed

## Slide 33: 5. NDT: management aspects of Network Digital Twin
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020018 | Study on management aspects of Network Digital Twin | FS_NDT | 12/12/2024 | 100% | SP-231727 | 100% | 
1060005 | Management aspects of Network Digital Twins | NDT | 09/09/2025 | 95% | SP-241938 | 100% | 
OAM Prime feature
Progress since SA#108:
  NDT Phase 1 has been fully completed, including stages 1, 2, and 3, the NDT relations with the existing automation functions have been clarified and all editor's notes have been resolved.
  Impacts and dependencies on other WGs:
  Coordination with SA1 on terminology.
Next steps:
  Work item is completed

## Slide 34: 6. CMO: Study on Cloud Aspects of Management and Orchestration
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 12/12/2024 | 90% | SP-231781 | 95% | 
OAM Prime feature
Progress since SA#108:
  For data streaming use case, recommendation has been discussed and approved.
  For LCM use cases of NF deployment LCM, evaluations have been discussed and approved.
  And other documents has been approved, including updates to declarative descriptor, recommendations for terminology and editorial clean up.
  Impacts and dependencies on other WGs:
  None
Next steps:
  The study is postponed to Rel-20.

## Slide 35: 7. MSEC: Study on Enablers for Security Monitoring
Progress since SA#108:
  None.
  Impacts and dependencies on other WGs:
  The events/use cases which can lead to security risks/threats and the related data that needs to be exposed need to be primarily defined by SA3
Next steps:
  This study is completed in SA#106, no normative Rel-19 work is planned so far.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020016 | Study on Enablers for Security Monitoring | FS_SECM | 12/12/2024 | 100% | SP-231736 | 100% | 
OAM Prime feature

## Slide 36: 8. SBMA: Service Based Management Architecture enhancement phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020011 | Study on Service Based Management Architecture enhancement phase 3 | FS_SBMA_Ph3 | 12/12/2024 | 100% | SP-231725 | 100% | 
1060006 | Service Based Management Architecture enhancement phase 3 | SBMA_Ph3 | 09/09/2025 | 90% | SP-241939 | 100% | 
OAM Prime feature
Progress since SA#108:
  The following topics were approved:
  Add missing solution description for discovery of management services
  Addition of Illustrative architecture reference model for management and orchestration in support of SBMA
  Add definitions of internal and external MnS consumers and different exposure scenarios depending on the type of the MnS consumers
  Add solution for retrieving missed notifications
  Add details for MnS component versioning
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work item is completed

## Slide 37: 9. PTM: Management of planned configurations
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020033 | Study on Management of planned configurations | FS_PlanM | 09/09/2024 | 100% | SP-231721 | 100% | 
1050032 | Management of planned configurations | PlanM | 09/09/2025 | 75% | SP-241379 | 100% | 
OAM Prime feature
Progress since SA#108:
  all complete
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work item is completed

## Slide 38: 10. MADCOL: Data management phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020025 | Data management phase 2 | MADCOL_Ph2 | 06/06/2025 | 98% | SP-240877 | 100% | 
OAM Prime feature
Progress since SA#108:
  Corrections to the existing content agreed.
  Editorial corrections agreed.
  Corrections to stage3 agreed.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work item completed

## Slide 39: 11. SREP: Data management regarding subscriptions and reporting
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020012 | Study on data management regarding subscriptions and reporting | FS_Data_SREP | 09/09/2024 | 100% | SP-231732 | 100% | 
1050033 | Data management regarding subscriptions and reporting | Data_SREP | 09/09/2025 | 40% | SP-241380 | 100% | 
OAM Prime feature
Progress since SA#108:
  The following topics need more discussion:
  Trace Failure Notification was agreed.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Work item is completed

## Slide 40: 12. PM: 5G performance measurements and KPIs phase 4
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020026 | 5G performance measurements and KPIs phase 4 | PM_KPI_5G_Ph4 | 06/06/2025 | 90% | SP-241155 | 100% | 
OAM Support to Network features
Progress since SA#108:
  18 contributions were submitted and treated at this meeting. Contributions are mainly for WT-1, and 3 CRs for WT-3. Some of them were agreed at this
  meeting. The progress for each WT is described as follows.
  WT-1 (Rel19 PM/KPI):
    Corrections on KPI template in TS 28.554 and Corrections on SDT measurements in TS 28.552 (agreed)
    Add average DL PDU set delay for XR measurement in TS 28.552 (agreed)
    Add Multicast Group Paging records for MBS measurement in TS 28.552 (agreed)
    Add new KPI for high loads evaluation based on PRB usage distribution in TS 28.554 (agreed)
    Add operator-specific energy consumption and energy efficiency KPIs for MOCN scenario in TS 28.554 (not pursued)
    Update use case for LTM in TS 28.552 (agreed)
    contributions for “Inter-gNB LTM Cell Switches, Intra-gNB LTM conditional cell switches” measurement from Ericson. (not pursued)
    contributions for “Inter/Intra DU LTM cell switch per cell pair/per beam pair” measurement from Nokia. (not pursued)
  WT-2 (Rel18 PM/KPI):
    Correction on missing acronym to heading (DAPS) in TS 28.552 (agreed)
  WT-3 UE level measurements in this meeting:
    Rel-18/ Rel-19 Add DL PDCP SDU Drop rate in gNB-CU-UP for UE level (agreed)
  WT-4 No contribution for PM streaming framework enhancement was submitted in this meeting.
  Impacts and dependencies on other WGs:
  Potential coordination: providing performance measurements to network features defined in SA2, RAN2 and RAN3.
Next steps:
  Work item is completed.

## Slide 41: 13. AdNRM: 5G Advanced NRM features phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020027 | 5G Advanced NRM features phase 3 | AdNRM_Ph3 | 06/06/2025 | 100% | SP-240875 | 100% | 
OAM Support to Network features
Progress since SA#108:
  None
  Impacts and dependencies on other WGs:
  None.
Next steps:
  This study was completed in SA#107.

## Slide 42: 14. TMQ: Subscriber and Equipment Trace and QoE collection management
Progress since SA#108:
  work completed
  Impacts and dependencies on other WGs:
  SA2, SA4, CT1, CT4, RAN2 and RAN3.
  RAN has proposals for work that might impact Trace, MDT and QoE in RP-232624.
  Studies in SA2 might impact Trace, MDT and QoE in Rel-19.
  If Signaling Based Activation is affected, CT4, RAN2 and RAN3 are affected.
Next steps:
  Work item is completed
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020028 | Subscriber and Equipment Trace and QoE collection management | TraceQoE_OAM | 06/06/2025 | 80% | SP-231748 | 100% | 
OAM Support to Network features

## Slide 43: 15. NTNM: Management Aspects of NTN Phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020013 | Study on Management Aspects of NTN Phase 2 | FS_NTN_OAM_Ph2 | 12/12/2024 | 100% | SP-231733 | 100% | 
1060016 | Management Aspects of NTN Phase 2 | NTN_OAM_Ph2 | 06/06/2025 | 100% | SP-241949 | 100% | 
OAM Support to Network features
Progress since SA#108:
  None
  Impacts and dependencies on other WGs:
  Co-ordination with SA2, RAN2, RAN3 where appropriate.
Next steps:
  This study was completed in SA#107.

## Slide 44: 16. IABM: management of IAB nodes
Progress since SA#108:
  The detail procedure for IAB configuration and NRM impact supporting OAM connectivity and IAB configuration have completed.
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on architecture enhancements, SA3 on security and RAN3 on NR Mobile IAB
Next steps:
  Submit NRM impact to support NCI reconfiguration by IAB-donor-CU in case of NCI collision
  Ask for 3 months exception
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020014 | Study on management of IAB nodes | FS_NR_mobile_IAB_OAM | 12/12/2024 | 100% | SP-231729 | 100% | 
1060015 | Management of IAB nodes | NR_MOBILE_IAB_OAM | 09/09/2025 | 70% | SP-241948 | 90% | 
OAM Support to Network features

## Slide 45: 17. RedcapM: management aspects of RedCap feature
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020017 | Study on management aspects of RedCap feature | FS_NR_RedCap_OAM | 12/12/2024 | 100% | SP-231734 | 100% | 
1060008 | Management Aspects of RedCap features | NR_RedCap_OAM | 09/09/2025 | 90% | SP-241941 | 100% | 
OAM Support to Network features
Progress since SA#108:
  WT-1:
  CR on configuration for RedCap feature is agreed.
  WT-2:
  CR on enhancing measurement for RedCap feature is agreed.
  Impacts and dependencies on other WGs:
  RAN1 on RedCap related requirements and Physical layer methods
  SA2 on 5GC RedCap related NF services and configurations.
Next steps:
  Work item is completed.

## Slide 46: 18. NWDAFM: Enhancement of Management Aspects related to NWDAF Phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020020 | Study on Enhancement of Management Aspects related to NWDAF Phase 2 | FS_NWDAF_OAM_Ph2 | 09/09/2024 | 100% | SP-231724 | 100% | 
1050031 | Enhancement of Management Aspects Related of NWDAF Phase 2 | NWDAF_OAM_Ph2 | 06/06/2025 | 100% | SP-241378 | 100% | 
OAM Support to Network features
Progress since SA#108:
  None.
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on NWDAF.
Next steps:
  This work item was completed in SA#107.

## Slide 47: 19. NSM: Management of Network Sharing Phase3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020015 | Study on Management of Network Sharing Phase3 | FS_NetShare_OAM_Ph3 | 12/12/2024 | 100% | SP-240966 | 100% | 
1060017 | Management of Network Sharing Phase 3 ?? | NetShare_OAM_Ph3 | 06/06/2025 | 95% | SP-241950 | 100% | 
OAM Support to Network features
Progress since SA#108:
  Rapporteur clean-up and correction of SBMA example for MOCN are agreed.
  Impacts and dependencies on other WGs:
  SA1 and SA2
Next steps:
  Work item is completed.

## Slide 48: 20. EE: energy efficiency and energy saving aspects of 5G networks and services
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020021 | Study on energy efficiency and energy saving aspects of 5G networks and services | FS_Energy_OAM_Ph3 | 12/12/2024 | 100% | SP-231723 | 100% | 
1060007 | Energy efficiency and energy saving aspects of 5G networks and services | Energy_OAM_Ph3 | 09/09/2025 | 70% | SP-241940 | 100% | 
OAM Prime feature
Progress since SA#108:
  Proposals presented for solutions of WT-1, WT-7 and WT-8 could not be agreed due to multiple issues raised by companies. For WT-8 only use case was
  agreed in TS 28.310 in one of the previous meetings, hence 20%.
  No proposal was submitted finally for WT-1, WT-4, WT-5.
  As Rel-19 is completed, few of the solutions for work tasks which could not reach any consensus may be revisited with required changes as part of Rel-20 5GA study
  Impacts and dependencies on other WGs:
  The following WGs address aspects related to this study:
    SA1 and SA2, for aspects described in WT-2 and WT-5
    RAN1, RAN2 and RAN3, for aspects described in WT-3 and WT-5.
Next steps:
  Work item is completed.

## Slide 49: 21. Mexpo: Enhanced OAM for management exposure to external consumers
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020022 | Study on Enhanced OAM for management exposure to external consumers | FS_MExpo | 12/12/2024 | 100% | SP-240967 | 100% | 
1060009 | Enhanced OAM for management service exposure to external consumers through CAPIF | MExpo | 09/09/2025 | 80% | SP-241942 | 100% | 
OAM Prime feature
Progress since SA#108:
  New attributes introduced as part of the CAPIF Rel-19 normative work were added to the document.
  Some editorial changes and clarifications were added to the document.
  The following topics related to WT-1, WT-3 were discussed but there was no agreement:
    Adding use case definition and requirements for authorizing external MnS consumers at the CCF to consume management services
    Adding use case solution for authorizing external MnS consumers at the CCF to consume management services
  The group could not reach an agreement on the use case requirements and the corresponding solution to support the authorization of an external MnS consumer to consume management services.
  So, the related work task WT-1.3 was removed from the MExpo WID and the WID was updated accordingly.
  The related work task WT-1.3 is proposed to be added to the Rel-20 EnExpo SID..
  Impacts and dependencies on other WGs:
  Solutions proposed for identified use cases build upon R18 CAPIF features. Rel-18 CRs approved by SA6 (CAPIF stage-2), CT3 (CAPIF stage-3) and SA3 (CAPIF related security aspects) may impact these solutions; coordination will be required in such cases.
Next steps:
  Work item is completed

## Slide 50: 22. MonstraM: Management for MonStra
Progress since SA#108:
  None
  Impacts and dependencies on other WGs:
  None.
Next steps:
  This work item was completed in SA#107.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1060012 | Management for MonStra | Monstra-OAM | 12/12/2024 | 100% | S5-245981 | 100% | 
OAM Prime feature

## Slide 51: Management and Orchestration (Rel-20)

## Slide 52: 1. IDM: intent driven management services for mobile network phase 4
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080006 | Study on intent driven management services for mobile network phase 4 | FS_IDMS_MN_Ph4 | Tue 03/03/26 | 0% | SP-250861 | 15% | 
OAM Prime feature
Progress since SA#108:
  Following new scenarios and requirements are approved:
    Enhancement of radio service delivering and assurance scenarios
    Enhancement of radio network performance assurance scenarios
  Following new generic intent driven capabilities approved:
    Intent decomposition
    Intent traceability
    Invariant Guidance in Intent Contexts
    Intent interpretation information
    Intent handling capability registration and discovery
    Following generic intent driven capabilities enhanced with new requirements:
    Intent exploration enhancement
    Intent feasibility check enhancement to support resource
  Impacts and dependencies on other WGs:
  None
Next steps:
  Potential solution for agreed requirements
  Use case and requirements for WT#1，WT#5 and WT#6

## Slide 53: 2. AIML: Study on AIML management phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080012 | Study on AIML management phase 3 | FS_AIML_MGT_Ph3 | Tue 03/03/26 | 0% | SP-250867 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 54: 3. NDT: management aspects of Network Digital Twins phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080011 | Study on management aspects of Network Digital Twins phase 2 | FS_NDT_Ph2 | Tue 03/03/26 | 0% | SP-250866 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 55: 4. SBMA: Service Based Management Architecture enhancement phase 4
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080008 | Study on Service Based Management Architecture enhancement phase 4 | FS_SBMA_Ph4 | Tue 03/03/26 | 0% | SP-250863 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 56: 5. EE: Energy efficiency and energy saving aspects of 5G Advanced
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080005 | Study on energy efficiency and energy saving aspects of 5G Advanced | FS_Energy_Ph4_OAM | Tue 03/03/26 | 0% | SP-250860 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 57: 6. MDA：Management Data Analytics (MDA) – Phase 4
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080007 | Study on Management Data Analytics (MDA) phase 4 | FS_eMDAS_Ph4 | Tue 03/03/26 | 0% | SP-250862 | 15% | 
OAM Prime feature
Progress since SA#108:
  Agreed structure of the report.
  Added use case and requirements to enhance the mobility performance analysis.
  Added use case on improvements to MDAS framework.
  Added use case on resolution of network failures.
  Impacts and dependencies on other WGs:
  Coordination with SA1 on service requirements, SA2 on NWDAF, RAN3 on data collection.
Next steps:
  Add solutions for agreed use cases and requirements.
  Add use cases for work tasks which have not been started.

## Slide 58: 7. MADCOL: Data management phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080010 | Study for Data management phase 3 | FS_MADCOL_Ph3 | Tue 03/03/26 | 0% | SP-250865 | 2% | 
OAM Prime feature
Progress since SA#108:
  Skeleton and Table of Content agreed.
  Contribution under WT1 on "Time Issue of External Management Data" approved.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Continue work as planned

## Slide 59: 8. MExpo: Enhanced exposure of management services
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080009 | Study on Enhanced exposure of management services | FS_EnExpo | Tue 03/03/26 | 0% | SP-250864 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 60: 9. CCL: Closed Control Loop Management phase 2
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080013 | Study on Closed Control Loop Management phase 2 | FS_CCLM_Ph2 | Tue 03/03/26 | 0% | SP-250868 | 0% | 
OAM Prime feature
Progress since SA#108:
  Not started.
  Impacts and dependencies on other WGs:
  None
Next steps:

## Slide 61: 10. AdNRM: 5G Advanced NRM features phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080018 | 5G Advanced NRM features phase 4 | AdNRM_Ph4-OAM | Sat 12/12/26 | 0% | SP-240875 | 10% | 
OAM Support to Network features
Progress since SA#108:
  Following 5GC and NR NRM enhancements are approved:
    Rel-20 CR TS 28.541 Enhancement on AmfInfo
    Rel-20 CR TS 28.541 Enhancement on NefInfo and TrustAFInfo
    Rel-20 CR TS 28.541 add cell reselection related configuraion
    Rel-20 CR TS 28.541 Enhancement on ManagedNFProfile and NFService
    Correction of Asynchronous operation attributes - YANG Stage-3
    Correction of ProcessMonitor data type
  Following configuration enhancements to support 5G femto are approved:
    Rel-20 CR TS 28.540 Add background and requirements for NR Femto
    Rel-20 CR TS 28.541 Add Stage 2 and Stage 3 Solutions for NR Femto
  Impacts and dependencies on other WGs:
  None.
Next steps:
  Continue work as planned

## Slide 62: 11. PM: 5G performance measurements/KPIs and Trace/MDT/QoE
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080015 | 5G performance measurements/KPIs and Trace/MDT/QoE | PM_KPI_Trace_MDT_QoE-OAM | Wed 09/09/26 | 0% | SP-250879 | 5% | 
OAM Support to Network features
Progress since SA#108:
  This is the starting meeting of this WID. Three contributions were submitted and treated, one for WT-1&WT-2, one for WT-4, and one is merged to Continuous MDT(R19). all of them were agreed at this meeting. The progress for each WT is described as follows.
  WT-1 (PM/KPI to support Rel-19 5G RAN features) and WT-2 (PM/KPI to support Rel-19 5GC features):
    Add Aggregated Performance Measurement in TS 28.552 (agreed)
  WT-4 (PM/Trace/MDT/QoE mechanism enhancement):
    Corrections on Triggering Event in TS 28.622 (agreed)
  Impacts and dependencies on other WGs:
  Potential coordination: providing performance measurements to network features defined in SA2, RAN2 and RAN3.
Next steps:
  Continue the work per the plan.

## Slide 63: 12. NWDAFM: Management Aspects related to NWDAF phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080017 | Management Aspects related to NWDAF phase 3 | NWDAF_Ph3-OAM | Sat 06/06/26 | 0% | SP-250881 | 30% | 
OAM Support to Network features
Progress since SA#108:
  WT1 PM enhancements of roaming data collection services of RE-NWDAF has been discussed and approved:
    adds a new measurement related to the number of roaming data collection service subscriptions received by RE-NWDAF.
    adds a new measurement related to the number of roaming data collection service notifications generated by RE-NWDAF.
    adds new measurements related to the number of successful and failed roaming data collection service subscriptions received by RE-NWDAF.
    adds a new measurement related to the time consumed by the RE-NWDAF to provide roaming data collection service.
  For WT3 CM enhancements for NWDAF supporting VFL capability has been discussed and approved:
    enhancement of TrustedAF information to support VFL.
    enhancement of unTrustedAF information to support VFL.
    enhancement on MlAnalyticsInfo to support VFL capability.
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on NWDAF.
Next steps:
  Continue working on WT1, 2, and 3.

## Slide 64: 13. XRMM: Management Aspects related to NWDAF phase 3
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080016 | OAM support for Extended Reality and Media service (XRM) phase 2 | XRM_Ph2-OAM | Sat 06/06/26 | 0% | SP-250880 | 15% | 
OAM Support to Network features
Progress since SA#108:
  Following enhancements on stage 1 are approved:
    Add Stage 1 for Management of XRM Service
  Following configuration enhancements are approved:
    Enhancement on PreDefinedPccRule for ECN marking
    Enhancement on PreDefinedPccRule for exposure of information related to XRM service based on QoSMonitoring
    Enhancement on PreDefinedPccRule for PDU set based handling
    Enhancement on QoSData to support PDU Set QoS Parameters.
  Impacts and dependencies on other WGs:
  Collaboration with SA2 on XRM.
Next steps:
  Continue work as planned.

## Slide 65: Charging SWG

## Slide 66
SA5 SWG Charging leaders appointed:
  SWG Chair: Mr. Gerald Görmer MATRIXX Software (ETSI) CorpOPD: ATIS
  SWG Vice Chair: Ms.Chen Shan HuaWei Technologies Co., Ltd (CCSA) CorpOPD: CCSA
SA5 Charging work status:
  Rel-19 Charging WIDs are all completed in time
  Rel-20 5GA is expected to include one more study and one more work item
  Rel-20 6G study expected to investigate on 6G requirements for Charging Prime features and Charging to support Network services
General information

## Slide 67: Charging (CH) WIs/SIs

## Slide 68: Rel-19 WID on CHF Segmentation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040012 | CHF Segmentation | CHFSeg | 12/09/2025 | 90 % | SP-241001 | 100 % | completed
Progress since SA#108
1 CR agreed covering stage 2 aspects on TS 32.255:
  Clarify the CHF selection method
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 69: Rel-19 WID on Charging Aspects for 5G ProSe Ph3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050030 | Charging Aspects for 5G ProSe Ph3 | 5G_ProSe_Ph3-CH | 12/09/2025 | 75% | SP-241377 | 100% | completed
Progress since SA#108
  2 CRs agreed covering stage 2 aspects in TS 32.277:
    Add descriptions of multi-hop UE-to-UE relay communication via MANET networks
    Correction on the message flow for ProSe Layer-3 UE-to-UE relay communication
  2 CRs agreed covering stage 3 aspects:
    TS 32.291: Attributes for charging of layer 3 multi-hop ProSe UE-to-UE relay communication
    TS 32.298: CDR parameters for charging of layer 3 multi-hop ProSe UE-to-Network relay communication
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 70: Rel-19 WID on charging aspects of satellite access Phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070014 | Charging aspects of satellite access Phase 3 | 5GSAT_Ph3-CH | 12/09/2025 | 90 % | SP-250365 | 100% | completed
Progress since SA#108
  3 CRs agreed covering stage 2 and stage 3 aspects:
    32.260: Update message flow for UE-satellite-UE communication charging
    32.291: Update Data Type and Open API for UE-satellite-UE charging
    32.298: Add charging information for store and forward charging of UP CIoT
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 71: Rel-19 WID on Charging aspects of CAPIF
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070015 | Charging aspects of CAPIF | CH_CAPIF_EXT | 12/09/2025 | 70 % | SP-250820 | 100% | completed
Progress since SA#108
2 CRs agreed covering stage 2 aspects in TS 32.254:
  CAPIF Charging Flow (ECUR)
  CAPIF Auditing and Provider Domain API Support (through NEF)
1 CRs agreed covering stage 3 aspects:
  TS 32.298: CDR CAPIF Reference
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 72: Rel-19 WID on Charging aspects of next generation real time communication services phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070016 | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2-CH | 12/09/2025 | 70 % | S5-250513 | 100% | completed
Progress since SA#108
2 CRs agreed covering stage 3 aspects in TS 32.291 and TS 32.298:
  Charging information for Avatar communication charging
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 73: Rel-19 WID on Charging for Uncrewed Aerial Systems Phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070017 | Charging for Uncrewed Aerial Systems Phase 3 | UAS_Ph3-CH | 12/09/2025 | 45 % | S5-250512 | 100% | completed
Progress since SA#108
  2 CRs agreed covering stage 2 aspects in TS 32.255 and TS 32.256:
  Add Service-level-AA for support of UAS charging
  2 CRs agreed covering stage 3 aspects in TS 32.291 and TS 32.298:
  Add Service-level-AA IE for UAS charging
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 74: Rel-19 WID on Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070020 | WID on Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing | CH_MOCN_NetShare | 12/09/2025 | 75 % | SP-250819 | 100% | completed
Progress since SA#108
3 CRs agreed covering stage 2 aspects:
  TS 32.240: Correction on the reference of network sharing charging
  TS 28.201: Add QoS level in Network Sharing Container Information, Addition of CDR information for MOCN
2 CRs agreed covering stage 3 aspects in TS 32.291 and TS 32.298:
  Addition of charging information for MOCN
RAN impacts and dependencies:
  Not known
Next steps:
  WID is completed

## Slide 75: Rel-19 WID on Charging aspects of MINT Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090014 | Charging aspects of MINT Phase 2 | MINT_Ph2-CH | 12/09/2025 | 0 % | SP-251174 | 100 % | New WID for approval completed
Progress since SA#108
3 CRs agreed covering stage 2 aspects:
  TS 32.240: Addition of disaster roaming charging
  TS 32.255: Addition of disaster roaming indication charging
  TS 32.256: Addition of disaster roaming indication charging
  2 CRs agreed covering stage 2 and stage 3 aspects in TS 32.291 and TS 32.298:
  Addition of disaster roaming indication
RAN impacts and dependencies:
  Not known
Next steps:
  WID is completed

## Slide 76: Rel-20 Study on Charging Aspects of CAPIF phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080014 | SID on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3-CH | 12/06/2026 | 0 % | SP-250869 | 0 % | 
Progress since SA#108
  1 pCRs for TR 28.891 was approved covering
    Initial skeleton
RAN impacts and dependencies:
  Not known
Next steps:
  Start the SID

## Slide 77: Thank you!

## Slide 78: General information (time plan/meeting plan/forge)

## Slide 79: 3GPP SA & SA5 meeting calendar (2025)
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#159 | 17 Feb 2025- 21 Feb 2025 | Sophia Antipolis, FR | 5GA SA5 workshop | 
SA#107 | 10 Mar 2025- 14 Mar 2025 | Incheon, South Korea | 6G workshop | 
SA5#160 | 07 Apr 2025- 11 Apr 2025 | Goteborg, SE |  | SA2/3/4/5/6
SA5#161 | 19 May 2025- 23 May 2025 | Fukuoka, Japan |  | SA WGs
SA#108 | 09 Jun 2025- 13 Jun 2025 | Prague, Czech Republic |  | 
SA5#162 | 25 Aug 2025- 29 Aug 2025 | Goteborg, SE |  | SA WGs/CT WGs
SA#109 | 15 Sep 2025- 19 Sep 2025 | Bei Jing, China | Rel-19 freeze | 
SA5#163 | 13 Oct 2025- 17 Oct 2025 | Wu Han, China |  | SA2/3/4/5/6 and CT1/3/4 WGs
SA5#164 | 17 Nov 2025- 21 Nov 2025 | DALLAS, TEXAS |  | CT WGs, SA WGs, RAN WGs
SA#110 | 08 Dec 2025- 12 Dec 2025 | BALTIMORE, MARYLAND |  | 
6 f2f SA5 meeting planned in 2025
This slide is only for information, please book your hotel/flight after you received official meeting invitation

## Slide 80
6 f2f SA5 meeting planned in 2026, SA5 meetings to be collocated with other SA WG as much as possible.
This slide is only for information, please book your hotel/flight after you received official meeting invitation
Reference: confirmed tdoc from MHPG
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#165 | 9 Feb 2026 - 13 Feb 2026 | India |  | 
SA#111 | 10 Mar 2026 - 13 Mar 2026 | Japan |  | 
SA5#166 | 13 Apr 2026 - 17 Apr 2026 | Europe |  | 
SA5#167 | 18 May 2026 - 22 May 2026 | China |  | 
SA#112 | 09 Jun 2026 - 12 Jun 2026 | Singapore |  | 
SA5#168 | 24 Aug 2026 - 28 Aug 2026 | Prague, Czech Republic |  | 
SA#113 | 15 Sep 2026 - 18 Sep 2026 | Europe |  | 
SA5#169 | 12 Oct 2026 - 16 Oct 2026 | Prague, Czech Republic |  | 
SA5#170 | 16 Nov 2026 - 20 Nov 2026 | Calgary, Canada |  | 
SA#114 | 08 Dec 2026 - 11 Dec 2026 | North America |  | 
3GPP SA & SA5 meeting calendar (2026)

## Slide 81
6 f2f SA5 meeting planned in 2027, SA5 meetings to be collocated with other SA WG as much as possible.
This slide is only for information, please book your hotel/flight after you received official meeting invitation
Reference: SP-250709 (endorsed)
Meeting info | DateTime | Location | Release dates | Other WGs (potential colocation)
SA5#171 | 22 Feb 2027 - 26 Feb 2027 | Korea |  | SA1/2/3/4/5/6, CT1/3/4/6
SA#115 | 16 Mar 2027 - 19 Mar 2027 | Europe (TBC) | REL-20 stage 3 freeze | 
SA5#172 | 19 Apr 2027 - 23 Apr 2027 | Europe |  | SA2/3/5/6; SA4 (TBC), CT1/3/4
SA5#173 | 24 May 2027 - 28 May 2027 | China |  | SA1/2/3/4/5/6, CT1/3/4/6
SA#116 | 15 Jun 2027 - 18 Jun 2027 | China | REL-20 ASN.1 freeze | 
SA5#174 | 30 Aug 2027 - 3 Sep 2027 | Europe |  | SA1/2/3/5/6, CT1/3/4/6
SA#117 | 21 Sep 2027 - 24 Sep 2027 | India (TBC) |  | 
SA5#175 | 11 Oct 2027 - 15 Oct 2027 | Europe |  | SA2/3/5/6; SA4 (TBC), CT1/3/4
SA5#176 | 15 Nov 2027 - 19 Nov 2027 | North America |  | SA1/2/3/4/5/6, CT1/3/4/6
SA#118 | 07 Dec 2027 - 10 Dec 2027 | North America |  | 
3GPP SA & SA5 meeting calendar (2027)

## Slide 82: Joint workshop 2025 (open for proposals)
Meeting info | DateTime | Location | Planned topics
Joint meeting with ETSI ISG ZSM | 3rd July 2025 13:00 UTC - 15:00 UTC | online | Management of Network Digital Twin (20 min) AI/ML management (20 min) Intent-driven Management Services (20 min)
Joint meeting with ETSI ISG ZSM | 17th July 2025 13:00 UTC - 14:00 UTC | online | Autonomous Agents (20 min) ZSM PoCs (20 min) Open discussion (15 min)
Joint meeting with ETSI EE/ITU-T SG5 | 23th September, 2025 11.30-12.30 CET (TBC) | online | Multi-dimensional network energy efficiency
Joint meeting with ETSI ISG NFV | Planned in September,2025 | online | TBD

## Slide 83: Rel-19 SA5 Summary Information in forge
SA5 Rel-19 ongoing topics
  Details of SA5 Rel-19 approved WIDs/SIDs : https://forge.3gpp.org/rep/sa5/MnS/-/wikis/SA5/Rel-19-Moderated-Topics
Stage 3 forge links: https://forge.3gpp.org/rep/sa5/MnS
  Management and Orchestration APIs:
    OpenAPI solution is captured in https://forge.3gpp.org/rep/all/5G_APIs (3GPP unified stage3 repository) and https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-19/OpenAPI (SA5 stage3 repository)
    YANG solution is captured in https://forge.3gpp.org/rep/sa5/MnS/-/tree/Rel-19/yang-models (SA5 stage3 repository)
    Balazs Lengyel (Ericsson) as YANG Code moderator
    Sean Sun (Nokia) and Ruiyue Xu (Huawei) as YAML Code moderator
  Charging APIs:
    OpenAPI solution to be captured in https://forge.3gpp.org/rep/all/5G_APIs (3GPP unified stage3 repository) and https://forge.3gpp.org/rep/sa5/CH/-/tree/Rel-19/OpenAPI (SA5 stage3 repository)
      Chen Shan (Huawei) as Charging YAML Code moderator
    ASN.1 solution to be captured in https://forge.3gpp.org/rep/sa5/CH/-/tree/Rel-19/ (SA5 stage3 repository)
      Robert Törnkvist (Ericsson) as Charging ASN.1 Code moderator
  Stage 3 forge is supported by SA5 MCC and Miguel Angel Reina Ortega (ETSI) as code master.

## Slide 84: TU planning
Latest TU planning is captured in https://www.3gpp.org/ftp/Email_Discussions/SA5/SA5-level%20discussions/SA5%23157

## Slide 85: SA5 calendar with OAM TU (one track)
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Q0 (If needed) |  | Breakout (opt.) | Breakout (opt.) | Breakout (opt.) | Closing plenary Start at 8:30am (may change depends on the host restriction)
Q1 (9:00 - 10:30) | Plenary Session#1 (1TU) [Single Stream] | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 (11:00 - 12:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 (14:00 - 15:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Closing plenary
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 (16:00 - 17:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
17:30 - 17:40 | Break | Break | Break | Break | Break
Q5 (17:40 – 19:10) | Stream#1 (1TU) | Stream#1 (0.5 TU) Stop around 18:45 Social evening | Stream#1 (1TU) | Revision session | 
Assumption: Every day = 5 sessions (TUs), total TU in 1 ordinary meeting (exclude closing plenary TUs) = 18.5 TUs

## Slide 86: Rel-19 TU Budget for SA5 OAM
Assumptions for SA5 OAM :
  6 ordinary meeting per year.
  Rel-19 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  OAM revision sessions normally planned to be in Thursday Q4 and Q5 (initial assump.)
  1 parallel (OAM) stream per session => 18.5 TUs per meeting (incl. 2 TUs as buffer) = 185
  Assume Maintenance + Buffer = 33% => ~ 61 TU
  Resulting total TUs avail. f. SI/WI: 10 meetings x 18.5 sessions = 185 TU minus 61 => 124 TU
  With 20 SI/WI => Average 6 TU per SI/WI (0.6/meeting).
No update since SA#104

## Slide 87: SA5 Rel-19 OAM TU planning (Jan.2024~Sep.2025)
 | Maintenance+R18 | R19 | R20 preparation | Buffer (revision session)
Jan.2024~Mar.2024 SA5#153 (1 meeting) (Last meeting for Rel-18) | 1.5 TU (CR)+13 TU (Rel-18)=14.5 TU | 2 TU | NA | 2 TU
Apr. 2024~Dec.2024: SA5#154~#158 (5 meetings) | 2.5 TU*5 meetings = 12.5 TU (CRs) | 14 TU*5 meetings= 70 TU | NA | 2 TU*5=10 TU
Jan.2025~Sep.2025: SA5#159~#162 (4 meetings) | 1.5 TU*4 meetings= 6 TU (CRs) | 13 TU*4 meetings= 52 TU | 2 TU*4 meetings = 8 TU | 2 TU*4=8 TU
Total=185 TU | 33 TU | 124 TU | 8 TU | 20 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 18.5 TUs
  Buffer = 2 TUs
  OAM = 16.5 TUs
    Maintenance CRs + remaining Rel-18 work (TU allocation will decrease over time )
    Rel-20 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-19 SIDs / WIDs
Total TUs allocated to Rel-19 SIDs / WIDs = 120 TUs, implying:
  12 TUs allocated to Rel-19 SIDs / WIDs per meeting (= 120 TUs / 10 meetings)
  6 TUs allocated to each Rel-19 SID / WID in average (= 120 TUs / 20 Rel-19 SIDs/WIDs)
  0.6 TU allocated per Rel-19 SID / WID per meeting in average (= 12 TUs / 20 Rel-19 SIDs/WIDs)
No update since SA#104

## Slide 88: Rel-20 TU Budget for SA5 OAM
Assumptions for SA5 OAM :
  6 ordinary meeting per year.
  Rel-20 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  OAM revision sessions normally planned to be in Thursday Q4 and Q5 (initial assump.)
  Statistics:
    1 parallel (OAM) stream per session => 18.5 TUs per meeting (incl. 2 TUs as buffer) = 185
    Assume Maintenance + Buffer = 33% => ~ 61 TU
    Resulting total TUs avail. f. SI/WI: 10 meetings x 18.5 sessions = 185 TU minus 61 => 124 TU
    With 15 SI/WI => Average 8 TU per SI/WI (0.8/meeting).

## Slide 89: SA5 Rel-20 OAM TU planning (Jan.2025~Mar.2027)
 | Maintenance+R18/R19 | R19 | R20 | R21 preparation | Buffer (revision session)
Jan.2025~Jun.2025: SA5#159~#161 (3 meetings) (5GA OAM/CH Prime SID def.) | 1.5 TU*3 meetings= 4.5 TU (CRs) | 13 TU*3 meetings= 39 TU | 2 TU*3 meetings = 6 TU | NA | 2 TU*3=6 TU
Jun.2025~Sep.2025: SA5#162 (1 meeting) (Rel-19 stage-3 freeze, first meeting for Rel-20 6G OAM/CH SID def.) | 1.5 TU (CRs) | 13 TU | 2 TU | NA | 2 TU
Oct.2025~Dec.2026: SA5#163~#169 (7 meetings) (OAM/CH Prime stage-3 freeze) SA5#165~#167 (3 meetings) (5GA OAM/CH Supporting SID def.) | 2.5 TU*7 meetings= 17.5 TU (CRs) | NA | 14 TU*7 meetings = 98 TU | NA | 2 TU*7=14 TU
Jan. 2027~Mar.2027: SA5#170~#171 (2 meetings) (5GA OAM/CH Supporting stage-3 freeze) (6G study completion) | 1.5 TU*2 meetings = 3 TU (CRs) | NA | 12 TU*2 meetings = 24 TU | 3 TU*2 meetings = 6 TU | 2 TU*2=4 TU
Total=185 TU | 22 TU | 13 TU | 124 TU | 6TU | 20 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 18.5 TUs
  Buffer = 2 TUs
  OAM = 16.5 TUs
    Maintenance CRs + remaining Rel-19 work (TU allocation will decrease over time )
    Rel-21 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-20 SIDs / WIDs
Total TUs allocated to Rel-20 SIDs / WIDs = 124 TUs

## Slide 90: SA5 calendar with CH TU (one track)
Time | Monday | Tuesday | Wednesday | Thursday | Friday (Closing plenary)
Q0 (If needed) |  | Breakout (opt.) | Breakout (opt.) |  | Closing plenary Start at 8:30am (may change depends on the host restriction)
Q1 (9:00 - 10:30) | Plenary Session#1 (1TU) [Single Stream] | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
10:30 - 11:00 | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break | Morning Coffee Break
Q2 (11:00 - 12:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | Revision session | Closing plenary
12:30 - 14:00 | Lunch | Lunch | Lunch | Lunch | Lunch
Q3 (14:00 - 15:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | CH Closing | Closing plenary
15:30 - 16:00 | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break | Afternoon Coffee Break
Q4 (16:00 - 17:30) | Stream#1 (1TU) | Stream#1 (1TU) | Stream#1 (1TU) | CH Closing | Closing plenary
17:30 - 17:40 | Break | Break | Break | Break | Break
Q5 (17:40 – 19:10) | Stream#1 (1TU) | Stream#1 (0.5 TU) Stop around 18:45 Social evening | Stream#1 (1TU) | CH Closing(Opt.) | 
Assumption: Every day = 5 sessions (TUs), total TU in 1 ordinary meeting (exclude closing plenary TUs) = 15.5 TUs

## Slide 91: Rel-19 TU Budget for SA5 CH
Assumptions for SA5 CH :
  6 ordinary meeting per year.
  Rel-19 spans 18 months for SA5 (with early start of studies) = 8 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  CH revision sessions normally planned to be in Thursday Q1 and Q2 (initial assump.),CH closing plenary planned to be in Thursday Q3 and Q4.
  1 (CH) stream per session => 15.5 TUs per meeting (incl. 2 TUs as buffer) = 124
  Assume Maintenance + Buffer = 33% as in SA2 => ~ 41 TU
  Resulting total TUs avail. f. SI/WI: 9 meetings x 15.5 sessions = 124 TU minus 41 => 83 TU
  => Recommended MAX no. of SI/WI = 14
  With 14 SI/WI => Average 6 TU per SI/WI (0.75/meeting).

## Slide 92: SA5 Rel-19 CH TU planning (May.2024~Sep.2025)
 | Maintenance+R18 | R19 | R20 preparation | Buffer (revision session)
May. 2024: SA5#155 (1 meeting) | 2.5 TU*1eetings = 2.5 TU (CRs) | 6 TU*1 meetings= 6 TU 5 TU: Rel-19 topic discussion | NA | 2 TU*4=8 TU
July. 2024~Dec.2024: SA5#156~#158 (3 meetings) | 2.5 TU*3 meetings = 7.5 TU (CRs) | 11 TU*3 meetings= 33 TU | NA | 2 TU*4=8 TU
Jan.2025~Sep.2025: SA5#159~#162 (4 meetings) | 1.5 TU*4 meetings= 6 TU (CRs) | 11 TU*4 meetings= 44 TU | 1 TU*4 meetings = 4 TU | 2 TU*4=8 TU
Total= 124 TU | 16 TU | 83 TU | 4 TU | 16 TU
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 15.5 TUs
  Buffer = 2 TUs
  CH = 13.5 TUs
    Maintenance CRs + remaining Rel-18 work (TU allocation will decrease over time )
    Rel-20 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-19 SIDs / WIDs
Total TUs allocated to Rel-19 SIDs / WIDs = 83 TUs

## Slide 93: Rel-20 TU Budget for SA5 CH
Assumptions for SA5 CH :
  6 ordinary meeting per year.
  Rel-20 spans 21 months for SA5 (with early start of studies) = 10 meetings
  1 Session = 1.5 hour time window
  Max 5 sessions per meeting day
  1 Stream = 1 TU (Time Unit)
  1 TU is time (i.e., 1.5 hours) spent to discuss/handle technical contributions.
  Revisions/Drafting/offline conference call are not counted for the TU estimates.
  CH revision sessions normally planned to be in Thursday Q1 and Q2 (initial assump.),CH closing plenary planned to be in Thursday Q3 and Q4.
  Detail statistics:
    1 (CH) stream per session => 12 TUs per meeting (incl. 2 TUs as buffer) = 120
    Assume Maintenance + Buffer = 33% as in SA2 => ~ 40 TU
    Resulting total TUs avail. f. SI/WI: 10 meetings x 10 sessions = 120 TU minus 40 => 80 TU
    With 10 SI/WI => Average 8 TU per SI/WI (0.8/meeting).
  Note: TU capacity for CH could be extended if more topics are proposed.

## Slide 94: SA5 Rel-20 CH TU planning (Jan.2025~Mar.2027)
Assumptions:
Every meeting day = 5 quarters (= 5 TUs)
Total TUs per meeting = 12 TUs
  Buffer = 2 TUs
  CH = 10 TUs
    Maintenance CRs + remaining Rel-19 work (TU allocation will decrease over time )
    Rel-21 preparation work (TU allocation will be zero at the beginning and will increase over time )
    All remaining time is available for Rel-20 SIDs / WIDs
Total TUs allocated to Rel-20 SIDs / WIDs = 80 TUs
 | Maintenance+R18/R19 | R19 | R20 | R21 preparation | Buffer (revision session)
Jan.2025~Jun.2025: SA5#159~#161 (3 meetings) (5GA OAM/CH Prime SID def.) | 1.5 TU*3 meetings= 4.5 TU (CRs) | 7.5 TU*3 meetings= 22.5 TU | 1 TU*3 meetings = 3 TU | NA | 2 TU*3=6 TU
Jun.2025~Sep.2025: SA5#162 (1 meeting) (Rel-19 stage-3 freeze, first meeting for Rel-20 6G OAM/CH SID def.) | 1.5 TU (CRs) | 6.5 TU | 2 TU | NA | 2 TU
Oct.2025~Dec.2026: SA5#163~#169 (7 meetings) (OAM/CH Prime stage-3 freeze) SA5#165~#167 (3 meetings) (5GA OAM/CH Supporting SID def.) | 1.5 TU*2 meetings+ 1 TU*5 meetings = 8 TU (CRs) | NA | 8.5 TU*2 meetings + 9 TU *5 meetings = 62 TU | NA | 2 TU*2=4 TU
Jan. 2027~Mar.2027: SA5#170~#171 (2 meetings) (5GA OAM/CH Supporting stage-3 freeze) (6G study completion) | 1 TU*2 meetings = 2 TU (CRs) | NA | 8 TU*2 meetings = 16 TU | 1 TU*2 meetings = 2 TU | 2 TU*2=4 TU
Total=120 TU | 11.5 TU | 6.5 TU | 80 TU | 2 TU | 20 TU