3GPP TSG SA WG4 #132	S4-251018

Fukuoka, Japan, May 19-23, 2025	revision of S4-250803

Title:	[Rel-20] Proposed Planning

Source:	Qualcomm Incorporated

Agenda item:	6.3

Document for:	Agreement

# 1. Introduction

This document summarizes our understanding on the Rel-20 planning and provides some concrete proposals.

# 2. Guidance from SA4 Leadership

Guidance from SA4 Leadership was received, we understand the following:

1. Time Plan

- There are already agreed Rel-20 study items. These would be package 0.

- May (SA4#132) in Fukuoka

  - There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals. Benefiting from the face-to-face opportunity to discuss in details.

  - Power to agree on release 20 topics in May (might be justified by e.g., stage 2 timeline in other 3GPP working groups) to be approved at the SA meeting in June (Package 0.5). The idea of 1st and 2nd packages is mostly from an advertisement point of view to SA, giving them a big picture of the SA4 strategy. We can obviously agree new work at any time in theory.

- In June/July (TBD)

  - We may plan for a dedicated SA4-level AhG call to further discuss rel20 SID/WID.

  - Date/time to be decided (if at all needed) during SA4#132

- In July (SA4#133-e) Online

  - Priority will be given during the meeting to the Release 19 topics progress and completion.

  - There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals

  - Power to agree new topics to be sent to SA plenary in September for approval.

  - This will constitute the 1st round of approval of Release 20 topics (so-called 1st package).

- In November (SA4#134) in Dallas

  - There will an agenda item for considering additional Release 20 topics targeting the SA plenary in December.

  - Release 20 topics sent to SA plenary in December will constitute the so-called 2nd package.

2. Additional information

Any Release 20 study or work item proposal is invited to be accompanied with the following information:

- Preliminary work plan

- Anticipated normative work (e.g., same release or the following one, on which specs…)

- Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…)

- Expected SA approval date (package 1 or 2).

- Indication of 5GA or 6G topic

- Expected SWG(s) to host the proposal (may be joint).

3. Prioritization

- Release 20 proposals will have to be put in the context of the SA4 workload.

- For work items, the general guidance holds:

  - A new WID (Study or Normative) - relating to a new area of work that hasn’t been discussed before - should only be considered for agreement if it is submitted for agreement, on time, with preferably at least 4 supporting companies, with an agreeable SWG allocation and if it fits with the overall SA4 workplan (i.e. within the agreed guideline of a maximum of 16 concurrent items);

  - A new WID that is a consequence of previous work e.g. a Study that indicated that it would lead to normative work, can be elaborated and considered for agreement during a WG meeting.

- We also have this table for the status of ongoing work

# 3. Status of ongoing work after SA4#131-bis-e

This reflects the status of ongoing normative work in Rel-19

| 14.1 | IVAS_Codec_Ph2 (EVS Codec Extension for Immersive Voice and Audio Services, Phase 2) | Progress: 35% -> 50% (09/25) |
| --- | --- | --- |
| 14.2 | ATIAS_Ph2 (Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2) | Progress: 25% -> 35% (09/25) |
| 14.3 | DaCAS (Diverse audio CApturing System for UEs) | Progress: 5% -> 30% (09/25) |
| 14.4 | VOPS (Video Operating Points - Harmonization and Stereo MV-HEVC) | Progress: 70% -> 75% (06/25) |
| 14.5 | SR_IMS (Split rendering over IMS) | Progress: 65% -> 80% (06/25) |
| 14.6 | 5G_RTP_Ph2 (5G Real-time Transport Protocol Configurations, Phase 2) | Progress: 35% -> 50% (09/25) |
| 14.7 | AvCall-MED (Avatar Communications in AR Calls) | Progress: 0% -> 5% (09/25) |
| 14.8 | AMD_PRO-MED (Stage 3 for Advanced Media Delivery) | Progress: 0% -> 18% (09/25) |

It is expected that

- some of the normative work topics will require an extension until 09/25,

- run until 12/25 (conformance/SW) or

- will require an exception.

This reflects the status of ongoing studies in Rel-19 (and Rel-20)

| 15.1 | FS_ACAPI (Study on Audio Codec APIs) | Progress: 40% -> 42% (06/25) |
| --- | --- | --- |
| 15.2 | FS_MeMe (Study on Media Messaging) | Progress: 65% -> 75% (06/25) |
| 15.3 | FS_AI4Media (Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media) | Progress: 90% -> 95% (06/25) |
| 15.4 | FS_Beyond2D (Study on Beyond 2D Video) | Progress: 50% -> 60% (09/25) |
| 15.5 | FS_ARSpatial (Study on Spatial Computing for AR Services) | Progress: 45% -> 75% (06/25) |
| 15.6 | FS_iRTCW_Ph2 (Study on immersive Real-Time Communication for WebRTC, Phase 2) | Progress: 35% -> 60% (06/25) |
| 15.7 | FS_ULBC (Study on Ultra Low Bitrate Speech Codec) | Progress: 0% -> 2% (06/26) |

It is expected that for some studies,

- Rel-19 normative work is proposed and recommended

- Some studies will not complete by 06/25

- Some studies may recommend normative work in Rel-20.

# 4. Tracking

In order to track all submissions of potential study and work items for Rel-20, a planning sheet is prepared here https://docs.google.com/spreadsheets/d/1w0v8nQR9Om5vTHWil-Guo5gAQJU-SFAc-QM1X7FBzx0/edit?usp=sharing including the following topics:

- Topic

- Acronym

- Lead/Rapporteur

- Supporting Companies

- Type: new study, continuation, normative

- Normative work: Rel-20, 6G, …

- Status: approved, available, …

- Proposed SWG

- Proposed Package

- Link to TDOC

- Link to proposed work plan

- Impacted Specs

- Implementation/Test

- Overlap/Merge with other studies

- Comments

The table includes some initial entries on submissions from previous meetings.

# 5. Proposal

Based on this discussion, it is proposed to

- Confirm that the guidance from SA4 leadership in clause 2 is correct.

- Collect early in the meeting during SA4#132 indication from all rapporteurs whether the status and the timeline of the ongoing work and study items is correct.

- Collect early in the meeting anticipated Rel-19 work according to completed studies and the table in the work item.

- Update ongoing work table and identify the potentially open slots for Package 0.5, 1, and 2 based on this planning for each SWG.

- Use the table proposed in 4 to collect all information of submissions (i.e. WIDs) and invite companies and delegates to add their interest. It is proposed to assign a responsible person during the meeting to collect all information, for example a standing or incoming vice chair.

- A clear plan for agreeing work in package 1 should be developed during SA4#132:

  - How many studies/work items are included in package 1

  - When and how decisions are made what the first package includes