3GPP TSG RAN meeting #109								                     RP-252558

Beijing, China, Sep 15-18, 2025

Status Report to TSG

Agenda item:	9.6.3.1

| WI / SI Name | Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ENDC_SON_MDT_Ph4-Core |  |  |  |  |
| Unique ID | 1021092 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234038 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Xufei Dong |
|  | Company | China Unicom |
|  | Email | dongxf37@chinaunicom.cn |
|  | Name | Miaoqi Zhang |
|  | Company | CMCC |
|  | Email | zhangmiaoqi@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#131 (Aug 2025)

- Running CRs

- An optional UE capability with signalling is defined for RLF report for MCG LTM.

- an optional UE capability without signalling is defined for SHR/RA report for MCG LTM.

- an optional UE capability with signalling is defined for RLF report for CHO with candidate SCG.

- an optional UE capability without signalling is defined for SHR/SPR/SCGFailureInformation for CHO with candidate SCG.

- an optional UE capability without signalling is defined for RLF report for time/location based CHO.

- an optional UE capability with signalling is defined for geographic area scope checking for logged MDT.

- an optional UE capability without signalling is defined for RA-report for SDT.

- an optional UE capability without signalling is defined for MHI Enhancement for SCG Deactivation/Activation.

- an optional UE capability without signalling is defined for MRO for EN-DC SCG failure in LTE specification.

- A UE which supports RLF-Report for conditional handover with time-based and location-based trigger conditions also supports RLF report for conditional handover.

- A UE which supports RLF-Report for conditional handover with candidate SCG also supports RLF report for conditional handover.

- Granularity of distanceFromReference1, distanceFromReference2 is in steps of 50m, the actual distance will be rounded down to the nearest step value. The maximum value is 65535, meaning 65535 or any larger distance.

- The RAN3 based solution in logging LTM candidate cells can be applicable/used in both RLF and SHR scenarios. RAN2 remove logging LTM candidate cell flag from SHR procedure.

- MRO enhancements for Rel-18 mobility features

- MRO enhancement for SCG LTM is not considered in Rel-19 SON/MDT.

- The legacy SHR trigger conditions based on T310 threshold and T304 threshold can be applied to LTM.

- Include L3 measurement results of serving cell, target cell and other LTM candidate cell(s) in SHR for LTM MRO.

- UE does not log information regarding RA procedures performed for the purpose of early UL sync.

- UE includes L1 measurements only for L1 based LTM, as in current running CR.

- We add the C-RNTI for the PCell as a correlation indication for SHR and SPR reports. UE adds this unconditionally, and no other correlation info will be added.

- UE reports the information of fulfilled condition(s), i.e., CHO, or CPAC, or neither, when CHO only configuration is received, in RLF report and/or SHR report.

- UE reports following information in RLF report and SHR report:

- -Identifier of candidate PCell(s) which met the CHO execution conditions when CHO only configuration is received

- -Identifier of candidate PSCell(s) which met the CPAC execution conditions when CHO only configuration is received

- We intend to add a clarification to the field description of previousPSCellId, i.e. it also indicates the cell that is the source PSCell associated to the last execution of RRCReconfiguration message including reconfigurationWithSync for the SCG. This can be reconsidered if we find issues.

- SON MDT for Slicing

- RAN2 includes the following information along with NSAG information in the logged MDT report: Cell information of the cell that the UE was in when it was not able to find its highest prio NSAG (if available, it may not be available if the UE goes to any cell selection state)

- Set 8 as the Maximum number of geographical areas that the UE can be configured as implemented in the RRC running CR.

- SON MDT for NTN

- RAN2 intends to specify that the legacy area scope cannot be configured when Rel-19 area scope is configured.

- Leftovers from Rel-18

- None

2.2.2	Remaining Open issues

- None

2.3	RAN3

2.3.1	Agreements

RAN3#129(Aug 2025)

- MRO enhancements

  - MRO for LTM

- For stage-3 implementation of MRO cases 1, 2 and 3, use a common structure for all cases.

- IE types and names:Case 1: SSB Index.Case 2: SSB Index.Case 3: Keep TA Information name and use semantics to describe recovery and re-establishment

- Down-select options 1a and 2b.

- CU sends relevant information to the DU whenever CU decides this is necessary

- CU only send last consecutive LTM cell switch entries to the DU and an optional Mobility Issue indicator

  - MRO for CHO with candidate SCG(s)

- Include CPC failure type as an optional IE in SCG Failure Indication message with codepoint ‘To Wrong PSCell’ and ‘Too late CPC’

  - MRO for S-CPAC

- (SON TPs to BL CR to TS 37.340) Completion of the signalling for providing UHI to the SN in case of S-CPAC release was agreed

- SON/MDT for Intra-NTN Mobility

- The geographical area scope applies to both logged and immediate MDT.

- Agree geographical area based MDT should be able to be collected in specified PLMN(s)

- Inside the existing MDT configuration

- SON/MDT for Network Slicing

- None

- R18 Leftovers

- None

- LS Out

- LS to SA5 and RAN2 for geographical area scope for NTN MDT in R3-255960 was agreed

2.3.2	Remaining Open issues

- None

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#131

- R2-2505038	LS on support of MRO for S-CPAC (R3-253886; contact: Samsung)	RAN3

- R2-2505041	Reply to LS on SON for LTM (R3-253944; contact: Samsung)	RAN3

- R2-2505206	Summary of [Post130][603][SONMDT] Running capability CR (CATT)	CATT

- R2-2505207	Introduction of SONMDT UE Capabilities	CATT

- R2-2505208	Introduction of SONMDT UE Capabilities	CATT

- R2-2505209	Introduction of SONMDT UE Capabilities	CATT

- R2-2505210	MRO Enhancements for CHO with Candidate SCGs	CATT

- R2-2505211	MRO Enhancements for LTM	CATT

- R2-2505295	[Open issue RRC-1] Correlation of SHR and SPR	vivo

- R2-2505631	Remaining open issues for MOB MRO	LG Electronics Inc.

- R2-2505685	Discussion on MRO enhancements for mobility	Lenovo

- R2-2505724	MRO enhancements for Rel-18 mobility features (RRC-1, RRC-2, RRC-9)	Nokia

- R2-2505725	SON/MDT enhancements for network slicing (RRC-3), MHI and NTN	Nokia

- R2-2505754	Correlation Indication and other issues of CHO with Candidate SCG(s) 	Samsung

- R2-2505755	MRO for CHO with Candidate SCG(s) and CHO only configuration 	Samsung

- R2-2505801	Discussion on open issues for MRO	ZTE Corporation, Sanechips

- R2-2505802	Discussion on other leftover issues	ZTE Corporation, Sanechips

- R2-2505832	Introduction of SONMDT features	Ericsson, ZTE

- R2-2505833	Open Issues for NR RRC SONMDT features	Ericsson, ZTE

- R2-2505834	MRO for CHO with candidate SCG	Ericsson

- R2-2505835	Discussion on SON-MDT enhancements for Slicing and NTN	Ericsson

- R2-2505940	MRO enhancements for CHO with candidate SCGs	CMCC, Huawei, HiSilicon, CATT, Ericsson

- R2-2506041	Open issues on MRO enhancements for mobility	Qualcomm Incorporated

- R2-2506042	Open issues on NTN SONMDT	Qualcomm Incorporated

- R2-2506081	Introduction of R19 SONMDT features in TS 36.331	Huawei, HiSilicon

- R2-2506082	Discussion on MRO for mobility	Huawei, HiSilicon

- R2-2506083	Discussion on SONMDT for others	Huawei, HiSilicon

- R2-2506142	Discussion on Rel-19 SONMDT open issues	Xiaomi

- R2-2506143	Discussion on other aspects of Rel-19 SONMDT	Xiaomi

- R2-2506402	Introduction of SONMDT features	Ericsson, ZTE

RAN3#129

- R3-255030	(BL CR to 36.300 for SON) Addition of SON enhancements	Lenovo

- R3-255031	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-255032	(BL CR to 38.423 for MDT) Addition of MDT enhancements	CATT

- R3-255033	(BL CR to 38.420 for SON) Addition of SON enhancements	Samsung, ZTE, CATT, Lenovo, Cybecore

- R3-255034	(BL CR to 36.423 for SON) Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia, Jio Platforms

- R3-255035	(BL CR to 37.340 for SON) Addition of SON enhancements	CMCC

- R3-255036	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom

- R3-255037	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung, Jio Platforms

- R3-255038	(BL CR to 38.413 for SON) Addition of SON enhancements	Ericsson, Jio Platforms

- R3-255039	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-255040	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

- R3-255164	(TP for SON BL CR for TS 38.401) MRO Enhancements for LTM	Nokia

- R3-255165	MRO Enhancements for CHO with Candidate SCG(s)	Nokia

- R3-255193	(SON TPs to BL CR to TS 38.423 and to TS 37.340) Completion of the signalling for providing UHI to the SN in case of S-CPAC release	Nokia, Huawei, Ericsson

- R3-255194	(SON TP to BL CR to TS 38.423 and MDT TP to BL CR TS 38.413) Solution to avoid restarting MRO in NTN deployments and a proposal for the MDT area definition	Nokia

- R3-255195	Discussion on the possibility of requesting a non-registered slice	Nokia

- R3-255214	(TP for SON BLCR of 38.473) Discussion on MRO for LTM	NEC

- R3-255261	(TPs to BL CR for 38.300, 38.413 and 38.423) Further discussion on SONMDT enhancements for NTN	ZTE Corporation

- R3-255315	MRO enhancements for LTM	Qualcomm Incorporated

- R3-255316	MDT enhancements for NTN	Qualcomm Incorporated

- R3-255320	Workplan for Rel-19 SON_MDT Enhancement	China Unicom, CMCC

- R3-255321	Discussion on MRO Enhancements	China Unicom

- R3-255350	(TP for MDT BLCRs for TS38.413, TS38.423) SON/MDT enhancements for NTN	Samsung

- R3-255393	(TP for SON BLCR for 38.473) Discussion on MRO for LTM	Lenovo

- R3-255394	(TP for SON BLCR for 38.423) Discussion on MRO for CHO with candidate SCG(s) and subsequent CPAC	Lenovo

- R3-255395	Discussion on SON/MDT for NTN	Lenovo

- R3-255428	Discussion on SONMDT for Intra-NTN mobility	Huawei, CMCC, Jio Platforms, China Unicom

- R3-255429	(TP for MDT BLCR for TS38.413): MDT enhancement for NTN	Huawei, CMCC, Jio Platforms, China Unicom

- R3-255430	(TP for MDT BLCR for TS38.423): MDT enhancement for NTN	Huawei, CMCC, Jio Platforms, China Unicom

- R3-255431	(TP for MDT BLCR for TS37.320): MDT enhancement for NTN	Huawei, CMCC, Jio Platforms, China Unicom

- R3-255432	Ping-Pong Mitigation in CU-DU Coordination for LTM Mobility	Jio Platforms

- R3-255433	SON MDT for Intra-NTN Mobility	Jio Platforms

- R3-255446	Collection of rejected slice information for slice coverage optimisation	Ericsson, BT, Deutsche Telekom, Jio Platforms (JPL), FiberCop, InterDigital

- R3-255447	(TP for BL CR to 38.413 for SON) Collection of rejected slice information for slice coverage optimisation	Ericsson, BT, Deutsche Telekom, Jio Platforms (JPL), FiberCop, InterDigital

- R3-255486	Usage of root cause in MRO	Huawei, Vodafone, Qualcomm, BT, Jio Platforms

- R3-255487	(TP for BLCR for SON for 38.401) Usage of root cause in MRO	Huawei, Vodafone, Qualcomm, BT, Jio Platforms

- R3-255488	LTM ping pong	Huawei, Qualcomm, CMCC, Jio Platforms

- R3-255489	(TP for BLCR for SON for 38.473) LTM ping pong	Huawei, Qualcomm, CMCC, Jio Platforms

- R3-255490	(TP for BLCR for SON for 38.413) LTM ping pong	Huawei, Qualcomm, CMCC, Jio Platforms

- R3-255491	LTM Near failure TA	Huawei, Ericsson, Jio Platforms

- R3-255492	SON/MDT Leftovers	Huawei

- R3-255495	MRO for NTN	Huawei

- R3-255592	Signaling of MRO for LTM between target DU and source DU	Ericsson, Huawei, Jio Platforms

- R3-255593	(TP for BL CR to 38.401 for SON) Signaling of MRO for LTM between target DU and source DU	Ericsson, Huawei, Jio Platforms

- R3-255594	(TP for BL CR to 38.473 for SON) Signaling of MRO for LTM between target DU and source DU	Ericsson, Huawei, Jio Platforms

- R3-255595	Ping-pong avoidance for LTM	Ericsson

- R3-255596	(TP for BL CR to 38.473 for SON) Ping-pong avoidance for LTM	Ericsson

- R3-255597	SON-MDT enhancements for NTN	Ericsson

- R3-255598	(TP for BL CR to 38.413 for SON) Additional cause values and cell types for NTN	Ericsson

- R3-255600	Enhanced Rejected Slice Reporting for Dynamic Slice Optimization	Jio Platforms

- R3-255620	(TP for SON BL CR for TS38.401) MRO for LTM	Samsung

- R3-255621	(TP for SON BL CR for TS38.473) MRO for LTM	Samsung

- R3-255622	Failure scenarios on MRO for CHO with candidate SCGs	Samsung, Cybercore, Lenovo

- R3-255623	(TP for SON BLCR for TS37.340, TS38.300 and TS38.423) MRO for CHO with candidate SCGs	Samsung, Jio Platforms, Cybercore

- R3-255624	(TP for SON BLCR for TS38.423) MRO for S-CPAC	Samsung, Jio Platforms, Cybercore

- R3-255641	(TP for 38.473 and 38.401) MRO for Rel-18 LTM	CATT

- R3-255642	(TP for 38.423 and 38.300) MRO for CHO with Candidate SCG(s) and S-CPAC	CATT

- R3-255643	(TP for 38.300) Intra-NTN mobility for SON	CATT

- R3-255644	(TP for 38.413 and 38.423) Intra-NTN mobility for MDT	CATT

- R3-255734	(TP for SON BLCR for 38.473) LTM Ping Pong left Issues	ZTE Corporation

- R3-255735	(TP for SON BLCR for 38.473 and 38.401) LTM Beam and TA Left Issues	ZTE Corporation

- R3-255736	(TP for SON BLCR for 38.423) MRO for others	ZTE Corporation

- R3-255746	(TP for SON BL CR for TS 38.473) Discussion on LTM MRO without RLF Report	Google, Ericsson, NEC, Lenovo, CATT

- R3-255777	SoD of MRO for LTM	Ericsson

- R3-255779	SoD of MRO for Others	Samsung

- R3-255787	(TP for BLCR for SON for 38.473) LTM ping pong	Huawei, Ericsson, Lenovo, Nokia, ZTE, Samsung, CMCC

- R3-255790	Summary of SONMDT for NTN	CATT

- R3-255791	(TP for SON BL CR for TS38.401) MRO for LTM	Samsung

- R3-255803	(SON TPs to BL CR to TS 38.423) Completion of the signalling for providing UHI to the SN in case of S-CPAC release	Nokia, Huawei, Ericsson

- R3-255804	(SON TPs to BL CR to TS 37.340) Completion of the signalling for providing UHI to the SN in case of S-CPAC release	Nokia, Huawei, Ericsson

- R3-255812	LS on data collection for TAI Slice Support List configuration	RAN3(Ericsson)

- R3-255814	(TP for SON BLCR for 38.423) MRO for others	ZTE Corporation, Samsung

- R3-255833	(TP to SON BLCR for TS38.300) MRO for CHO with candidate SCGs'	Samsung, Jio Platforms, Cybercore

- R3-255838	(TP for BL CR to 38.473 for SON) Signaling of MRO for LTM between target DU and source DU	Ericsson, Huawei, Jio Platforms

- R3-255852	Summary of the discussion on the SON for slicing	Nokia

- R3-255870	(TP for MDT BLCR for TS37.320): MDT enhancement for NTN	Huawei, CMCC, Jio Platforms, China Unicom, ZTE, CATT, Ericsson, Nokia, Samsung

- R3-255882	(TP for SON BL CR for TS38.401) MRO for LTM	Samsung, Huawei, Nokia, ZTE

- R3-255893	(TP to SON BLCR for TS 38.300) MRO for CHO with candidate SCGs'	Samsung, Jio Platforms, Cybercore, Nokia, ZTE, Lenovo

- R3-255894	(TP to SON BLCR for TS 37.340) MRO for CHO with candidate SCGs	Samsung

- R3-255895	(TP to BL CR for 38.423) MDT Enhancement for NTN	ZTE Corporation

- R3-255902	(TP for SON BL CR for TS 38.473) Discussion on LTM MRO without RLF Report	Google, Ericsson, NEC, Lenovo, CATT

- R3-255905	(TP for BL CR to 38.473 for SON) Signaling of MRO for LTM between target DU and source DU	Ericsson, Huawei, Jio Platforms, Nokia, Lenovo, ZTE, Samsung, CATT

- R3-255916	LS on geographical area scope MDT	RAN3(CATT)

- R3-255917	(TP for 38.423) Add CPC failure type in SCG failure indication	CATT, Samsung, Nokia

- R3-255918	(TP for 37.340) MRO for S-CPC stage 2	CATT

- R3-255928	(MDT TP to BL CR to TS 38.413) A proposal for the MDT area definition	Nokia

- R3-255957	(TP for SON BL CR for TS 38.473) Support for LTM MRO without RLF Report	Google, Ericsson, NEC, Lenovo, CATT, Samsung, CMCC

- R3-255958	(MDT TP to BL CR to TS 38.413) A proposal for the MDT area definition	Nokia, Huawei, Ericsson, ZTE, CATT, Samsung

- R3-255959	(TP to MDT BL CR for 38.423) MDT Enhancement for NTN	ZTE Corporation, Huawei, Ericsson, Nokia, CATT, Samsung

- R3-255960	LS on geographical area scope MDT	RAN3(CATT)

- R3-255992	(BLCR to 37.320 for MDT) MDT enhancement for NTN	Huawei, CMCC, Jio Platforms, China Unicom, ZTE, CATT, Ericsson, Nokia, Samsung

- R3-255993	(BL CR to 37.340 for SON) Addition of SON enhancements	CMCC

- R3-255994	(BL CR to 38.300 for SON) Addition of SON enhancements	China Unicom

- R3-255995	(BL CR to 38.401 for SON) Addition of SON enhancements	ZTE Corporation, Nokia, Huawei, Lenovo, CATT, Ericsson, Samsung, Jio Platforms

- R3-255996	(BL CR to 38.413 for MDT)  Addition of MDT enhancements	Nokia

- R3-255997	(BL CR to 38.423 for MDT) Addition of MDT enhancements	CATT

- R3-255998	(BL CR to 38.423 for SON) Addition of SON enhancements	ZTE Corporation, Samsung, Nokia, Lenovo, Jio

- R3-255999	(BL CR to 38.473 for SON) Addition of SON enhancements	Huawei, Nokia, Jio

- R3-256030	Addition of SON enhancements	Lenovo

- R3-256031	Addition of SON enhancements	CATT, Samsung, Lenovo, Huawei, Ericsson, ZTE, CMCC, Nokia, Jio Platforms

- R3-256032	Addition of SON enhancements	Ericsson, Jio Platforms

- R3-256033	Addition of SON enhancements	Samsung, ZTE, CATT, Lenovo, Cybecore

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template