3GPP TSG-CT Meeting #110	CP-253196

# Baltimore, US; 08th – 09th December 2025

Source:	Apple

Title:	Proposal for Restructuring the 5GS NAS Specification TS 24.501

Agenda item:	20.1

Document for:	APPROVAL

1. Problem description

TS 24.501, the Non-Access-Stratum (NAS) protocol for 5G system (5GS), has evolved over the last several years, and the current version of the specification (v 19.4.0) has more than 1200 pages. Some of the procedures in TS 24.501 are quite long which makes it very difficult to read and maintain this specification.

For example, the description of the "Registration procedure for mobility and periodic registration update" has 88 pages and the largest subclause thereof 38 pages, without any further sub-division. We expect that especially the registration procedure will see another burst of growth when inter-system mobility between 5G and 6G needs to be specified.

2. Restructuring proposal

CT1 should restructure the description of the initial registration and mobility and periodic registration update before this inter-system mobility or any other new functionality is added.

Apple has made a proposal for such a restructuring in C1-257111 – C1-257113 (which were submitted to CT1#158 but not handled). Before the large subclauses can be split into smaller parts with corresponding headings, an extensive re-arrangement of text within the two registration procedures will be required. Furthermore, we suggest outsourcing the description of the UE 5GMM capability signalling from the procedures into a separate section, because currently essentially the same set of requirements is included twice, both in the initial registration and the mobility registration update.

Q1/2026 would provide a unique opportunity to implement such a restructuring in the Rel-20 version of TS 24.501, because the stage 3 work for Rel-20 has not started yet.

3. Discussion

We are aware of the guidance provided by CT plenary (see CP-252252/CT#109) that in Q1/2026, CT working groups should not agree CRs for 5GA to avoid that a Rel-20 version of a specification is created and hence mirror CRs would need to be created by the delegates, handled by CT1 and implemented by MCC for all Rel-19 corrections already in Q2/2026.

But on the other hand, it should be considered that the restructuring CRs will affect the arrangement of the paragraphs in large number of pages of text in TS 24.501. In our view, the efficient way to implement these CRs will be to copy whole subclauses from the CRs into the specification.

If we assume that the restructuring CRs for Rel-20 can be agreed and implemented in Q1/2026, and additionally in Q1/2026 CT1 agrees a small number of other Rel-19 CRs affecting the registration procedures, we expect that it will still be more efficient to create the Rel-20 version of TS 24.501 from the Rel-19 version by implementing the restructuring CRs first and then re-applying the other Rel-19 CRs to the registration procedure sections "in an analogous way" – without formal Rel-20 mirror CRs. Note that for these registration-related Rel-19 CRs the implementation efforts for MCC is indeed a bit higher than for a normal mirror CR, as MCC first needs to identify the new location of the existing paragraph(s) affected by the CR or the new location where a new text is to be inserted between existing paragraphs.

If the restructuring CRs for Rel-20 are only endorsed and not implemented in Q1/2026, the burden for updating the endorsed CR before re-submission with the agreed Rel-19 CRs from Q1 will be with the CR authors, not with MCC. But in Q2/2026, CT1 will have 2 meetings. So, there is a risk that CT1 will agree a higher number of Rel-19 CRs than in Q1 and additionally some early Rel-20 CRs – which will also be written against the "old" Rel-19 structure of the registration procedure. In sum, MCC may have to implement an even higher number of CRs which are written against the old structure, but which are to be implemented in the restructured Rel-20 version of the registration procedures.

We agree that there are some vagaries in the decision. For example, we do not know how many 'non-registration related' CRs against 24.501 will be written in Q2 (and thus, how many additional mirror CRs would be caused by creating a Rel-20 version at the end of Q1). But our impression is that the Rel-19 version of TS 24.501 is rather mature, which may also be since compared to Rel-17 and Rel-18 the increment in functionality was smaller. Besides, once Rel-20 is taking up speed in CT1, the window of opportunity for re-structuring will quickly close.

Therefore, our proposal is:

4. Proposal for decision

CT should grant an exception for TS 24.501 and leave it to CT1#159 to decide whether to agree a re-structuring Rel-20 CR to TS 24.501 and send it for approval to CT#111.