3GPP TSG-CT WG1 Meeting #157	C1-256093

Sophia Antipolis, France, 13-17 October 2025	(revision of CP-242102)

# Source:	Nokia

# Title:	Revised WID on CT aspects of railways specific enhancements to mission critical services

# Document for:	Approval

# Agenda Item:	19.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT aspects of railways specific enhancements to mission critical services

Acronym:	FRMCS_Ph5

Unique identifier:	1050018

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  |  |
| Don't know |  |  |  |  | X |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Study |
| --- | --- |
|  | Normative – Stage 1 |
|  | Normative – Stage 2 |
| X | Normative – Stage 3 |
|  | Normative – Other* |

* Other = e.g. testing

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| FRMCS_Ph5 | SA6 | 1000038 | Railways specific Enhancements to Mission Critical Services |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 950007 | Study on FRMCS Phase 5 (FS_FRMCS_Ph5) | SA1 study item |
| 1000031 | FRMCS Phase 5 (FRMCS_Ph5) | SA1 work item |

# 3	Justification

Since a WID on Railways specific Enhancements to Mission Critical Services (FRMCS_Ph5) was approved, SA6 has defined normative stage 2 requirements under the work item. This CT work item intends to address the stage-3 normative work for FRMCS_Ph5.

# 4	Objective

The objective of this work item is to specify the CT aspects of FRMCS_Ph5. To be more specific, the following items will be implemented by CT1.

- Enable modifying the criteria for determining the participants during an ongoing ad hoc group emergency alert within single or multiple MC systems

- Enable modification of ad hoc group call criteria by an authorized user involving single or multiple MC systems

- Enable release of an ad hoc group call by an authorized user

- Enable floor revoke by the authorized user

- Update user profile configuration data and service configuration data

- Other minor railways specific enhancements

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.379 | Modifying the criteria for determining the participants during an ongoing ad hoc group emergency alert within single or multiple MC systems Modification of ad hoc group call criteria by an authorized user involving single or multiple MC systems Release ad hoc group call by an authorized user | CT#109 (Sep. 2025) | CT1 responsibility |
| 24.281 | Modifying the criteria for determining the participants during an ongoing ad hoc group emergency alert within single or multiple MC systems Modification of ad hoc group call criteria by an authorized user involving single or multiple MC systems Release ad hoc group call by an authorized user | CT#109 (Sep. 2025) | CT1 responsibility |
| 24.282 | Modifying the criteria for determining the participants during an ongoing ad hoc group emergency alert within single or multiple MC systems Modification of ad hoc group call criteria by an authorized user involving single or multiple MC systems Release ad hoc group call by an authorized user | CT#109 (Sep. 2025) | CT1 responsibility |
| 24.380 | Floor revoke by the authorized user | CT#109 (Sep. 2025) | CT1 responsibility |
| 24.484 | Update in user profile configuration data and service configuration data | CT#109 (Sep. 2025) | CT1 responsibility |
| 24.481 | Introduction of a new configuration element for audio mixing | CT#109 (Sep. 2025) | CT1 responsibility |

# 6	Work item Rapporteur(s)

Won, Sung Hwan, Nokia, sung.won@nokia.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

Security aspects involving SA3

# 9	Supporting Individual Members

Supporting IM name

Nokia

Kontron Transportation France

UIC

Motorola Solutions

Ericsson

LG Electronics

Huawei