## Slide 1
Lan Zou (SA5 Chair, Huawei)
Gerald Görmer (SA5 Charging SWG Chair, MATRIXX Software)
Dongwook Kim/Nevenka Biondic (SA5 Support, MCC)
SA WG5 Status Report to
TSG SA#110
SP-251362
AI# 4.5
3GPP TSG SA Meeting #110
09 – 12 Dec 2025, Baltimore, USA

## Slide 2: Contents
1) General aspects (WG/SWG officials, WG/SWG meetings, WG/SWG statistics)
2) SA5 Work Report
  2.1) Rel-18 and before Maintenance
  2.2) Rel-19 Work and Maintenance
  2.3) Rel-20 5G-Ad Work and Maintenance
  2.4) Rel-20 6G Study
3) SA5 Work Planning
4) External SDOs interaction (including IETF dependencies)
5) Collected Items requiring action from SA
6) Documents for Information and Approval

## Slide 3: 1) General Aspects – SA5 Officials
Zhulia Ayani
SA5 Vice Chair
zhulia.ayani@ericsson.com
Zhaoning Wang
SA5 Vice Chair
wangzn18@chinaunicom.cn
Joern Krause
and Ingbert Sigovich
MCC support
Lan Zou
SA5 Chair
zoulan@huawei.com
Shan Chen
SA5 Charging SWG Vice Chair
chenshan@Huawei.com
Gerald Görmer
SA5 Charging SWG Chair
gerald.goermer@matrixx.com

## Slide 4: 1) General Aspects – SA5 meetings
SA5 meetings held since SA#109
  SA5#163 13 – 17 October 2025, Wuhan, China
  SA5#163-CH SWG 13 – 17 October 2025, Wuhan, China
  SA5#164 17 – 21 November 2025, Dallas, USA
  SA5#164-CH SWG 17 – 21 November 2025, Dallas, USA
Upcoming SA5 meetings (Q1 2026)
  SA5#165 9 – 13 February 2026, Goa, India
  SA5#165-CH SWG 9 – 13 February 2026, Goa, India
  SA5#166 4 – 17 April 2026, Malta, MT
  SA5#166-CH SWG 4 – 17 April 2026, Malta, MT

## Slide 5: 1) General Aspects – Acknowledgements
The SA5 Chair wants to thank
  Thomas Tovinger (Ericsson) for his excellent 26 years of excellent service to 3GPP SA5 (2015-2023 as SA5 Chair, 2007-2015/2023-2025 as SA5 Vice Chair).
  Robert Petersen (Ericsson) for his excellent 25 years’ contribution to SA5.
  MCC support:
    Ingbert Sigovich for support SA5#163 in Wuhan
    Joern Krause for support SA5#164 in Dallas
    Dongwook Kim and Nevenka Biondic for support SA5 submission to SA#110
  SA5 Charging SWG for 25th Anniversary

## Slide 6: 1) General Aspects – SA5 statistics
Statistics at SA5#163 (13 – 17 October 2025, Wuhan, China)
  174 delegates ‘attended’ (checked-in) at SA5#163 29 registered for the on-line broadcast
  675 documents (including revisions) including:
    276 CRs submitted (including revisions)，Total CRs agreed: 109
    23 Incoming LSs, 3 postponed
    4 Outgoing LSs Approved
Statistics at SA5#164 (17 – 21 November 2025, Dallas, USA)
  177 delegates ‘attended’ (checked-in) at SA5#164 37 registered for the on-line broadcast
  708 documents (including revisions) including:
    255 CRs submitted (including revisions)，Total CRs agreed: 108
    16 Incoming LSs, 0 postponed
    8 Outgoing LSs Approved
491 Subscribers registered on the SA WG5 e-mail reflector on 26 November 2025

## Slide 7: 1) General Aspects – SA5 statistics
Chart: Number of delegates in SA5
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162 | SA5#163 | SA5#164
F2F delegates | 76 | 170 | 140 | 188 | 129 | 172 | 70 | 152 | 169 | 200 | 141 | 177
Online delegates | 28 | 21 | 20 | 29 | 53 | 28 | 31 | 44 | 29 | 43 | 29 | 37
Chart: LS exchange
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162 | SA5#163 | SA5#164
incoming LS | 45 | 32 | 14 | 27 | 19 | 17 | 22 | 13 | 12 | 23 | 23 | 16
Outgoing LS | 21 | 21 | 7 | 14 | 7 | 11 | 15 | 7 | 5 | 12 | 4 | 8
Chart: Total number and agreed tdoc numbers
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162 | SA5#163 | SA5#164
Total number of tdocs | 1092 | 1122 | 1137 | 1515 | 1078 | 1062 | 1052 | 912 | 909 | 924 | 675 | 708
Number of agreed tdocs | 447 | 379 | 460 | 698 | 447 | 408 | 386 | 296 | 305 | 338 | 218 | 205
Chart: Allocation of agreed tdocs
| SA5#153 | SA5#154 | SA5#155 | SA5#156 | SA5#157 | SA5#158 | SA5#159 | SA5#160 | SA5#161 | SA5#162 | SA5#163 | SA5#164
R15 CR | 1 | 4 | 1 | 9 | 3 | 1 | 0 | 0 | 0 | 0 | 0
R16 CR | 13 | 12 | 15 | 32 | 12 | 7 | 6 | 1 | 8 | 4 | 1
R17 CR | 37 | 37 | 43 | 76 | 29 | 24 | 13 | 4 | 9 | 9 | 1 | 1
R18 CR | 215 | 133 | 163 | 154 | 62 | 70 | 55 | 27 | 24 | 29 | 10 | 10
R19 CR | 22 | 32 | 108 | 100 | 118 | 172 | 192 | 161 | 155 | 58 | 61
R20 CR | 21 | 39 | 36
others | 181 | 164 | 205 | 311 | 241 | 188 | 140 | 73 | 103 | 120 | 109 | 97

## Slide 8: 2.1) Rel-18 and before Maintenance
Rel-12 | None
Rel-13 | None
Rel-14 | None
Rel-15 | None
Rel-16 | SP-251396 CR Pack on 5G_SLICE_ePA-KPI
Rel-17 | SP-251399 CR Pack on MADCOL
Rel-18 | SP-251380 CR Pack on TEI18 SP-251389 CR Pack on 5GMDT_Ph2 SP-251391 CR Pack on PM_KPI_5G_Ph3 SP-251398 CR Pack on 5GSATB_CH SP-251400 CR Pack on AdNRM_ph2 SP-251403 CR Pack on eSBMA SP-251404 CR Pack on eECM

## Slide 9: 2.2) Rel-19 Work and Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040015 | Study on Charging Aspects of CAPIF | FS_CAPIF_Ph2_CH | 09/09/2024 | 96%->100% | SP-240981 | 100% | Target date Dec 2024 moved at SA#106 to Mar 2025 This study was completed in Mar 2025
1070015 | Charging aspects of CAPIF | CH_CAPIF_EXT | 09/09/2025 | 96%->100% | SP-250820 | 100% | This work item was completed in Sep 2025
1080019 | Converged Charging aspects of CAPIF Phase 3 | CAPIF_Ph3_con-CH | 09/09/2025 | 96% | SP-251027 |  | This item should be removed.
1090014 | Charging aspects of MINT | MINT-CH | 09/09/2025 | 30%->100% | SP-251262 | 100% | This work item was completed in Sep 2025
1060015 | Management of IAB nodes | NR_mobile_IAB_OAM | 12/12/2025 | 90% | SP-241948 | 100% | 

## Slide 10: 2.2) Rel-19 Work and Maintenance
Rel-19 | SP-251377 CR Pack on TEI19 - Pack 1/2 SP-251378 CR Pack on TEI19 - Pack 2/2 SP-251379 CR Pack on AdNRM_Ph3 SP-251381 CR Pack on TraceQoE_OAM SP-251383 CR Pack on CCLM SP-251384 CR Pack on NDT SP-251387 CR Pack on SBMA_Ph3 SP-251390 CR Pack on AIML_MGT_Ph2 SP-251392 CR Pack on PM_KPI_5G_Ph4 SP-251393 CR Pack on MADCOL_Ph2 SP-251394 CR Pack on IDMS_MN_Ph3 SP-251401 CR Pack on PlanM SP-251402 CR Pack on Energy_OAM_Ph3 SP-251405 CR Pack on NR_mobile_IAB_OAM SP-251406 CR Pack on NR_RedCap_OAM SP-251407 CR Pack on Data_SREP SP-251408 CR Pack on MINT-CH SP-251409 CR Pack on 5GSAT_Ph3-CH SP-251397 CR Pack on CHFSeg

## Slide 11: 2.2) Rel-19 SID/WID: NR_MOBILE_IAB_OAM
Progress since SA#109
  Add support to NCI reconfiguration by IAB-donor-CU required by RAN
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  This work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1060015 | Management of IAB nodes | NR_MOBILE_IAB_OAM | 09/09/2025->09/12/2025 | 70% | SP-241948 | 100% | 3 months Exception approved in SA#109

## Slide 12: 2.3) Rel-20 5G-A Work and Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080012 | Study on AIML management phase 3 | FS_AIML_MGT_Ph3 | 03/03/2026 | 0% | SP-250867 | 23% | 
1080005 | Study on energy efficiency and energy saving aspects of 5G Advanced | FS_Energy_Ph4_OAM | 03/03/2026 | 0% | SP-251025 | 15% | 
1080006 | Study on intent driven management services for mobile network phase 4 | FS_IDMS_MN_Ph4 | 03/03/2026 | 15% | SP-250861 | 85% | 
1080007 | Study on Management Data Analytics (MDA) phase 4 | FS_eMDAS_Ph4 | 03/03/2026 | 15% | SP-250862 | 60% | 
1080008 | Study on Service Based Management Architecture enhancement phase 4 | FS_SBMA_Ph4 | 03/03/2026 | 0% | SP-250863 | 50% | 
1080009 | Study on Enhanced exposure of management services | FS_EnExpo | 03/03/2026 | 0% | SP-250864 | 20% | 
1080010 | Study for Data management phase 3 | FS_MADCOL_Ph3 | 03/03/2026 | 2% | SP-250865 | 25% | 
1080011 | Study on management aspects of Network Digital Twins phase 2 | FS_NDT_Ph2 | 03/03/2026 | 0% | SP-250866 | 50% | 
1080013 | Study on Closed Control Loop Management phase 2 | FS_CCLM_Ph2 | 03/03/2026 | 0% | SP-250868 | 70% | 
1080015 | 5G performance measurements/KPIs and Trace/MDT/QoE | PM_KPI_Trace_MDT_QoE-OAM | 09/09/2026 | 5% | SP-250879 | 30% | 
1080017 | Management Aspects related to NWDAF phase 3 | NWDAF_Ph3-OAM | 06/06/2026 | 30% | SP-251026 | 58% | 
1080018 | 5G Advanced NRM features phase 4 | AdNRM_Ph4-OAM | 12/12/2026 | 10% | SP-251024 | 30% | 
1090011 | Study on Unified Management interface for Multi-RAT support | FS_UMMR_OAM | 09/09/2026 | 0% | SP-251204 | 30% | 
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 09/09/2025 | 95% | SP-241566 | 100% | 
1080016 | OAM support for Extended Reality and Media service (XRM) phase 2 | XRM_Ph2-OAM | 06/06/2026 | 99%->15% | SP-250880 | 90% | Old completion rate is to be updated
1090012 | Charging Aspects for XRM phase 2 | XRM_PH2-CH | 06/06/2027 | 0% | SP-251214 | 10% | 
1080014 | Study on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3_CH | 03/03/2026 | 0% | SP-250869 | 30% | 
1090010 | Study on 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 03/03/2026 | 0% | SP-251203 | 45% | 
1090013 | Study on Charging Aspects of 6G System | FS_6G_CH | 03/03/2027 | 0% | SP-251218 | 15% | 
- Summary

## Slide 13: 2.3) Rel-20 5G-A Work and Maintenance Overview
OAM Prime feature (9)
  Intent driven management enhancement
  AIML management enhancement
  NDT enhancement
  SBMA enhancement
  Energy efficiency enhancement
  MDA enhancement
  Data Management enhancement
  MExpo enhancement
  CCL enhancement
OAM support feature (8)
  AdNRM
  PM/KPI/Trace/MDT/QoE/SON enhancement
  NWDAF management
  XR management
  Unified Management interface for Multi-RAT support
  Life Cycle Management (LCM) of NF Deployment (wait for SA approval)
  Management for SECHAND (wait for SA approval)
  Study on Management aspects of Integrated Sensing and Communication (wait for SA approval)
Charging Prime feature (1)
  Study on 5GA roaming charging reliability enhancement
Charging support feature (2)
  Charging Aspects on XRM
  Study on Charging Aspects of CAPIF phase 3

## Slide 14: 1) General Aspects – SA5 OAM Rel-20 statistics
Chart: Rel-20 Statistics (OAM)
| IDM | AIML | NDT | SBMA | EE | MDA | MADCOL | Mexpo | CCL | AdNRM | PMTMQ | NWDAFM | XRMM | UMMR | LCMNFD | SECHAND | ISACM | 6G OAM
total submitted | 55 | 30 | 25 | 25 | 31 | 12 | 15 | 15 | 17 | 17 | 24 | 5 | 13 | 7 | 0 | 0 | 0 | 16
total agreed | 36 | 10 | 19 | 19 | 12 | 10 | 5 | 6 | 9 | 12 | 13 | 4 | 7 | 5 | 0 | 0 | 0 | 2

## Slide 15: 2.3) Rel-20 5G-A SID/WID: FS_Cloud_OAM
Progress since SA#109
  Add evaluations and conclusions and the TR 28.869 has been concluded.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  This study is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020010 | Study on Cloud Aspects of Management and Orchestration | FS_Cloud_OAM | 12/12/2024 | 95% | SP-231781 | 100% | 

## Slide 16: 2.3) Rel-20 5G-A SID/WID: FS_IDMS_MN_Ph4
Progress since SA#109
  Following enhancement for the scenarios are concluded and recommended for normative work:
    - Radio service intent to support reliability, assurance period targets and CivicAddressContext.
    - Radio network intent to support Radio Features (e.g. REDCAP, XR).
  Following requirements for enhancement of scenarios are
    - Enhancement of Core network delivering and assurance scenarios
    - Enhancement of radio service scenarios for service protection
  Following enhancement for the generic intent driven capabilities are discussed, concluded and recommended for normative work:
    - Enhance the intent exploration capability to support periodically obtain the exploration report with the best target values for individual object (e.g. cell, area)
    - Enhance the intent feasibility check capability to support intent guarantee requirement
    - Enhance the Intent handling capability obtaining
    - Support of intent guarantee
    - Intent handling states transition
  Following generic intent driven capabilities use cases, requirements and solutions are approved:
    - Invariant Guidance in Intent Contexts
    - Intent Interpretation Assistance Information
    - The relation and the interactions between intent handling function and NDT
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080006 | Study on intent driven management services for mobile network phase 4 | FS_IDMS_MN_Ph4 | Tue 03/03/26 | 15% | SP-250861 | 85% | 
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Solution, evaluation and conclusion for remaining use cases and target to complete the study in SA5#165 meeting.

## Slide 17: 2.3) Rel-20 5G-A SID/WID: FS_AIML_MGT_Ph3
Progress since SA#109
  The discussion evolved around a set of use cases, corresponding requirements and possible solutions focusing mainly on the three topics below:
    Model training support & data exchange
    Federated Learning (FL) management & lifecycle evolution
    Sustainability and energy-aware AI/ML
  Agreements reached on the approval of use cases, requirements, and (where applicable) solution approaches for:
    Two-sided, UE-side and network-side model-training support (use cases, requirements).
    VFL management support and sustainability-aware FL client selection (use cases, requirements, initial solution basis).
    Sustainability-framework support for energy-aware model-training and inference (use case, requirements, initial solution basis).
    Analysis of ML model transfer and delivery to UE (analyses use case, solution).
    Initial ToC for TR 28.882.
    Task-prioritisation proposal aligned with RAN and SA2 dependencies.
  Plan for future meetings including areas requiring further discussion:
    Data-collection solutions for two-sided / UE-side / network-side model training.
    Model-monitoring and update procedures, lifecycle optimisation, and model-registration/repository evolution.
    Other work task items not yet addressed.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Continue discussions to revisit solutions for the UE, network, and two-sided model training use cases, and progress the completion of solutions for FL-related use cases and sustainability aspects, along with further work on the remaining WTs.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080012 | Study on AIML management phase 3 | FS_AIML_MGT_Ph3 | Tue 03/03/26 | 0% | SP-250867 | 23% | 

## Slide 18: 2.3) Rel-20 5G-A SID/WID: FS_NDT_Ph2
Progress since SA#109
  - WT#1: The use case and solution of how NDT support intent handling function, as network automation function, was discussed and approved.
  - WT#2: The use case and solution of discovery of NDT and report of NDT relationships to support NDT collaboration were approved.
  - WT#3: The use case and solution of using external data for NDT modelling was approved
  - WT#4: The use case and solution of enhancing existing NDT capability/mechanism including data generation, reporting methods were discussed and approved. New use cases regarding NDT for NTN, NDT LCM control were discussed and approved.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Potential solution and evaluation.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080011 | Study on management aspects of Network Digital Twins phase 2 | FS_NDT_Ph2 | Tue 03/03/26 | 0% | SP-250866 | 50% | 

## Slide 19: 2.3) Rel-20 5G-A SID/WID: FS_SBMA_Ph4
Progress since SA#109
  The following topics were approved : WT-1: Use case/concept/solution on management data streaming based on Message Bus WT-2: Use case on wide-area distributed deployment scenarios WT-4: Use case on integration of SBMA with 5GC and 5G Access Network architecture and potential requirement WT-5: Use case on software management WT-6: Use case and Solution for inventory management WT-7: Use case and Solution for historical alarms and potential requirements WT-9: Use case and solution for merging operation for MOI changes and notify MOI changes
  The following topics were discussed: WT-3: management model for Management Function
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Targeting at SA#111 (Mar 2026) - for information.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080008 | Study on Service Based Management Architecture enhancement phase 4 | FS_SBMA_Ph4 | Tue 03/03/26 | 0% | SP-250863 | 50% | 

## Slide 20: 2.3) Rel-20 5G-A SID/WID: FS_Energy_Ph4_OAM
Progress since SA#109
  WT1: 4 new use cases and corresponding potential requirements based on the requirements from SA1 TS 22.261 were approved.
  WT2: 3 new use cases and corresponding potential requirements based on the SA2 TR 23700-67-100 were approved. A potential solution for UC related to Enhancements to network slice EC KPIs was approved
  WT3: No progress, all contributions (proposing new use cases) were objected.
  WT4: 2 new use cases to study enhancements to EC/EE PM and KPIs were approved，1 new use cases to study estimation of EE KPI of HDLLC slice was approved.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Additional new use case proposals to be studied for all WTs.Proposals to update use cases or new use cases for WT-2 based conclusions in latest SA2 TR. (as WT-2 has dependency on SA2 study)Potential solution proposals for the agreed use cases. Add evaluations, conclusions and recommendation for all the use cases.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080005 | Study on energy efficiency and energy saving aspects of 5G Advanced | FS_Energy_Ph4_OAM | Tue 03/03/26 | 0% | SP-250860 | 15% | 

## Slide 21: 2.3) Rel-20 5G-A SID/WID: FS_eMDAS_Ph4
Progress since SA#109
  Added use case, requirements and solution for radio resource optimization based on per SSB usage.
  Added use case, requirements and solution for RET optimization.
  Added use case and solution for improvements to MDAS framework. Added solution and conclusion for improvements to mobility performance analysis.
  Added solution for resolution of network failures.
  Added use case, requirements and solution for interference cell grouping analytics.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Add solutions for agreed use cases and requirements. Add conclusions and recommendations.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080007 | Study on Management Data Analytics (MDA) phase 4 | FS_eMDAS_Ph4 | Tue 03/03/26 | 15% | SP-250862 | 60% | 

## Slide 22: 2.3) Rel-20 5G-A SID/WID: FS_MADCOL_Ph3
Progress since SA#109
  Scope and introduction agreed.
  Contribution on the importance of time with respect to external management data related to "Request and Report of External Management Data" agreed for the WT1.
  Contributions related to "Clarification of Mechanisms to Discover, Request and Retrieve Management Data" WT4 reviewed.
  Discussed without any agreement reached on use cases and solution for time issue of external management data. The use cases were agreed with few members, but further discussion needed in the next meeting to finalize to use cases and solution. Agreed to initiate email discussion before the next meeting to conclude the topic in next meeting.
  Discussed WT2 sub-topics related to UE Data Management. Discussion started without conclusion on whether UE data collection related to AIML should be under FS_MADCOL_Ph3 or under AIML SID. No conclusion yet. The pCRs on UE data collection are not pursued in this meeting and will be taken after agreeing on this topic. Contribution on use case and requirements on access control on data agreed.
  Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080010 | Study for Data management phase 3 | FS_MADCOL_Ph3 | Tue 03/03/26 | 2% | SP-250865 | 25% | 

## Slide 23: 2.3) Rel-20 5G-A SID/WID: FS_EnExpo
Progress since SA#109
  The group agreed to add background concepts related to authorization framework in CAPIF and access control on notification.
  The group discussed the following topics related to WT-2, WT-3 and WT-4:
  A discussion paper on the comparison between the exposure mechanisms defined by 3GPP SA5 and O-RAN. This discussion focuses on alignment between the exposure mechanisms defined by SA5 and other standards organizations to address the concerns from the network operators. Most companies agreed that they see value in endorsing such a discussion paper however a few companies weren't keen on such an endorsement.
  The group also discussed if there is a relation between data sharing permissions and user consent, as part of WT-1. The group agreed that SA5 focus shall be on data sharing permissions and not user consent for this study.
  The group agreed to the use case and requirements related to the authorization of an external MnS consumer using CAPIF, add a new use case and associated requirements related to access control on notifications. A new use case and requirements related to transformation of MnS information before exposing it to external MnS consumers was also discussed and agreed by the group.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Discuss solutions related to authorization of external MnS consumers using CAPIF, access control on notification and MnS abstraction when it comes to exposure of MnSs externally.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080009 | Study on Enhanced exposure of management services | FS_EnExpo | Tue 03/03/26 | 0% | SP-250864 | 20% | 

## Slide 24: 2.3) Rel-20 5G-A SID/WID: FS_CCLM_Ph2
Progress since SA#109
  Solution for ES optimization, capacity optimization and network maintenance agreed.
  Solution for CCL monitoring and CCL interaction with other MnF agreed.
  Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Complete the remaining solutions. Rapp. suggest to bring in new UC (if any) with the solutions for next meeting(s).
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080013 | Study on Closed Control Loop Management phase 2 | FS_CCLM_Ph2 | Tue 03/03/26 | 0% | SP-250868 | 70% | 

## Slide 25: 2.3) Rel-20 5G-A SID/WID: AdNRM_Ph4-OAM
Progress since SA#109
  Enhancement for NR NRM to support WAB-gNB IP address configuration
  Enhancement for NR NRM to support conditional LTM
  Enhancement for NR NRM to support NTN entity configuration
  Enhancement for NR NRM to support RedCap Access
  NRM enhancement for 5GC NRM on PcscfInfo/PcfInfo to support NF discovery
Impacts and dependencies on other WGs
  RAN3:
    LS Out to RAN3 on the Xn interface establish configuration for WAB node management
    LS Out to RAN3 to confirm the requirement for configuring QoS-related information regarding WAB node management from SA2
Outstanding issues
  Lack of contributions for WT3
Next steps
  Solutions for WAB-gNB configurations based on RAN3 feedback
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080018 | 5G Advanced NRM features phase 4 | AdNRM_Ph4-OAM | Sat 12/12/26 | 10% | SP-240875 | 30% | 

## Slide 26: 2.3) Rel-20 5G-A SID/WID: PM_KPI_Trace_MDT_QoE-OAM
Progress since SA#109
  WT-1 (PM/KPI to support Rel-19 5G RAN features): Measurements for DL data transmission time per SSB and Timing Advance distribution for NR Cell per SSB are added in TS 28.552. Measurements for time stamp of DL PDU set is added in TS 28.552 to support NR_XR_Ph3. Adding new KPI equivalent RRC connection number for transient overload scenarios is agreed to support AI/ML for NG-RAN. Additionally, to complement the existing number of UE related the SSB beam Index(mean) measurement, the maximum measurement is added in TS 28.552. And also, the descriptions of usage for some SSB beam related measurements are updated to provide more detailed information.·
  WT-2 (PM/KPI to support Rel-19 5GC features): UPF event exposure related measurements are discussed and 3 CRs are agreed to support UPEAS_Ph2. A CR of adding N6 delay measurement for EAS and local UPF (re)selection is agreed to support eEDGE_5GC_Ph3.·
  WT-3 (UE level measurement): no contribution was submitted in this meeting.·
  WT-4 (PM/Trace/MDT/QoE mechanism enhancement): Seven contributions were submitted for this WT and stimulated vigorous discussion. Agreement was reached on three of these CRs for temporary suspension on TraceJob.·
  WT-5 (Enhancement on reporting format): no contribution was submitted in this meeting.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Push forward with the progress of WT-3 and WT-5.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080015 | 5G performance measurements/KPIs and Trace/MDT/QoE | PM_KPI_Trace_MDT_QoE-OAM | Wed 09/09/26 | 5% | SP-250879 | 30% | 

## Slide 27: 2.3) Rel-20 5G-A SID/WID: NWDAF_Ph3-OAM
Progress since SA#109
  For WT2 PM enhancements of ADRF services related to NWDAF hosting ADRF has been discussed. New measurements related to the number of storage service requests, retrieval service requests and retrieval service subscriptions received by NWDAF hosting ADRF. adds new measurements related to the number of subscriptions and requests of ADRF retrieval services. adds new measurements related to ADRF storage and retrive services when NWDAF hosting ADRF.
  For WT3 CM enhancements for NWDAF supporting VFL capability has been discussed, enhancement of VFL interoperability and client aggregation capability information for NWDAF is approved. adds a measurement providing the number of VFL ML model training service subscriptions generated by the VFL Server NWDAF. Add two optional atrributes "nfTypeList", "nfSetIdList" for the "MlAnalyticsInfo" dataType in TS 28.541.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Continue working on WT1, 2, and 3.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080017 | Management Aspects related to NWDAF phase 3 | NWDAF_Ph3-OAM | Sat 06/06/26 | 30% | SP-250881 | 58% | 

## Slide 28: 2.3) Rel-20 5G-A SID/WID: XRM_Ph2-OAM
Progress since SA#109
  Following enhancement for the CM of XRM:
  - QoS Monitoring Control NRM Enhancement for XRM
  - Management Support for Dynamic Traffic Characteristics Update
  - Management Support to Deliver Media Related Information for Encrypted Traffic Using On-path N6 Signaling
  Following enhancement for the PM of XRM:
  - Distribution of DL PDU set delay between NG-RAN and PSA UPF
  - Data Rate Measurements for XRM - N6 Measurements for XRM
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Potential Configuration Enhancement for traffic parameters
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080016 | OAM support for Extended Reality and Media service (XRM) phase 2 | XRM_Ph2-OAM | Sat 06/06/26 | 15% | SP-250880 | 90% | 

## Slide 29: 2.3) Rel-20 5G-A SID/WID: FS_UMMR_OAM
Progress since SA#109
  WT#1 - Analyse and identify potential gaps and inconsistencies in management model definitions of 4G and 5G Radio Access Technologies:
    TR 28.892 Introduction
    Concepts and background: overview and analysis on IPR and SBMA
    Use case 1: description and example
  WT#2 - Study how to resolve inconsistencies identified in WT-1 to ensure a unified multi-RAT management interface for 4G and 5G:No contributions.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  WT#1: Contributions on further analysis on stage 2 and stage 3 status, analysis con component A, B, C impactWT#2: Contributions for potential solutions on Use Case 1
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090011 | Study on Unified Management interface for Multi-RAT support | FS_UMMR_OAM | 2026/9/9 | 0% | SP-240875 | 30% | 

## Slide 30: 2.4) Rel-20 6G Study
- Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Study on 6G Management and Orchestration (wait for SA approval) | FS_6G_OAM | 6/6/2027 | - | SP-251365 | - | 
1090013 | Study on Charging Aspects of 6G System | FS_6G_CH | 03/03/2027 | 0% | SP-251218 | 15% | 

## Slide 31: 2.4) Rel-20 6G Study
- FS_6G_OAM
Progress since SA#109
  Not started yet.
Impacts and dependencies on other WGs
  SA1, SA2 and RAN WGs
Outstanding issues
  NA
Next steps
  Wait for SA approval
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Study on 6G Management and Orchestration (wait for SA approval) | FS_6G_OAM | 6/6/2027 | - | SP-251365 | - | 

## Slide 32: 3) SA5 Work Planning: 5GA TU budget
OAM | Rel-20 5GA topics | Planned TU
1 | Intent driven management enhancement | 8
2 | AIML management enhancement | 8
3 | NDT enhancement | 4
4 | SBMA enhancement | 8
5 | Energy efficiency enhancement | 5
6 | MDA enhancement | 4
7 | Data Management enhancement | 4
8 | MExpo enhancement | 4
9 | CCL enhancement | 4
10 | AdNRM | 4
11 | PM/KPI/Trace/MDT/QoE/SON enhancement | 5
12 | NWDAFM | 2
13 | XR management | 2
14 | Unified Management interface for Multi-RAT support | 5
SA5#163 | Life Cycle Management (LCM) of NF Deployment (wait for SA approval) | 4
SA5#164 | Management for SECHAND (wait for SA approval) | 1
SA5#164 | Study on Management aspects of Integrated Sensing and Communication (wait for SA approval) | 3
Total TU |  | 75
CH | Rel-20 5GA topics | Planned TU
1 | Charging Aspects of CAPIF | 2
2 | 5GA roaming charging reliability enhancement | 6
3 | Charging aspects for XRM | 5
SA5#163 | SID on 5GA Charging aspects of ISAC (endorsed) | 8
SA5#163 | Charging aspects of next generation real time communication services phase 3 (endorsed) | 4
SA5#164 | Charging enhancements of next generation real time communication services phase 2 (wait for SA approval) | 4
SA5#164 | Study on 5GA Charging aspects of integrated sensing and communications (wait for SA approval) | 8
SA5#164 | Study on Charging Aspects of satellite access phase 4 (wait for SA approval) | 8
Total TU |  | 33

## Slide 33: 3) SA5 Work Planning: Rel-20 5GA
Release 20 5GA timeline with SA5
(updated SA5 based on SP-251191)
Now
SA5 (5GA OAM/CH Prime) management St.+Norm Stage1/2/3
OAM/CH Prime
SID def.
①
②
SA5 (OAM/CH Stage 2/Stage3 supporting) SA&RAN (SA5)
OAM/CH Supporting
SID def.(if needed)
Workshops 5GA SA5
3GPP SA5
Timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
SA1 5GA SID definition
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 C.def.
RAN4 Perf
RP Content def.
2025
2026
2027
5GA ASN.1 & Open APIs
St.3 SID def. TBD
Release 20 5GA timeline
Note: All starting dates are indicative
Workshops
5GA RAN & SA
RAN WG SID def.
St.2 SID def.
OAM/CH prime feature:
It’s recommended to take max 6~9 months for study phase if normative work is planned for Rel-20.
Start of Rel-20 prime study: right after Jun.2025 (SA#108/SA5#161)
End of Rel-20 prime normative:
Dec.2026 (SA#114/SA5#170)
OAM/CH supporting to network feature(SA5 is ready to support network features pending the availability of inputs from other WGs)
All supporting studies/normative WIDs to be agreed no later than May.2026 (SA5#167) and target for approval in Jun.2026 (SA#112).
Start of Rel-20 supporting study (if needed): right after Jun.2026 (SA#112/SA5#167)
End of Rel-20 supporting normative: Mar.2027 (SA#115/SA5#171)
①
②

## Slide 34: 3) SA5 Work Planning: 6G TU budget
OAM | Rel-20 6G topics | Planned TU
1 | Study on 6G Management and Orchestration (wait for SA approval) | 49
CH | Rel-20 6G topics | Planned TU
1 | Study on Charging Aspects of 6G System | 28

## Slide 35: 3) SA5 Work Planning: Rel-20 6G
Release 20 6G timeline with SA5
(updated SA5 based on SP-251191)
Now
SA5 6G SID def.
SA5 6G Study(ies)
3GPP SA5
Timeline
Workshops 6G SA5
or
Check point 6G SA5
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop 6G TSGs
CT & St. 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop SA1 on IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 6G SID def. TBD
RAN2/3/4 6G Study(ies)
Release 20 (FS) 6G timeline
or
TBD
Note: All starting dates are indicative
SA3/4/5/6 6G Study(ies)TBD
SA5 6G SI Rel-20:
Start of Rel-20 study: Sep.2025 (SA#109/SA5#163)
End of Rel-20 study: Mar.2027 (SA#115/SA5#171) or Jun.2027 (SA#116/SA5#172)
Note: Check point on Mar. 2026(SA#111/SA5#165) for 6G end time and future 6G workplan
SA5 OAM 6G SID def

## Slide 36: 3) SAx Work Planning: 6G Study
FS_6G_OAM SID: SP-251365 (Submit for SA#110 for approval, Dec 2025)
FS_6G_CH SID: SP-251218 (Approved in SA#109, Sep 2025)
Release 20 6G SA5 Checkpoint Plan
#113
Sep.
#109
Sep.
#110
Dec.
#111
Mar.
#112
Jun.
TSGs
2025
SA5#164
Nov.
SA5#165
Feb.
SA5#167
May
SA5#168
Aug.
#114
Dec.
#115
Mar.
#116
Jun.
2026
CP#2: Stability check of WTs and target to finalize majority new use cases.
2027
CP#1: Stability check per WT, coord. with other WGs (if needed)
SA5#170
Nov.
SA5#171
Feb.
SA5#166
Apr.
SA5#169
Oct.
_____
FS_6G_OAM/FS_6G_CH
SA5 CH SID approved
Last meeting for new solution proposals
CP#3: Check per WT coord. with other WGs (if needed)
Target SA5 OAM SID approval
SA5#172
Apr.
SA5#173
May
TBD whether to complete 6G study at SA5#171 or SA5#173:
CP#4: conclusion and WID approval.
SA5 6G Norm.
TBD

## Slide 37: 4) External SDOs interaction (including IETF dependencies)
Coordination workshop with ETSI EE related to Multi-dimensional Energy Efficiency (Sep.2025)
Coordination workshop with TM Forum on network management/automation, intent-driven management & AI management (planned)

## Slide 38: 5) Collected Items requiring action from SA
LS reply to IETF TEAS: SA5 kindly requests SA to consolidate inputs from SA5, and provide response to the IETF TEAS WG.

## Slide 39: 6) Documents for Information and Approval
New SID/WID for Approval
TSG SA TDoc# | Type | Title | Acronym
SP-251367 | WID | New WID on Life Cycle Management (LCM) of NF Deployment | NF_Deployment_LCM-OAM
SP-251369 | WID | New WID on Management for SECHAND | SECHAND-OAM
SP-251366 | SID | New SID on Management aspects of Integrated Sensing and Communication | FS_ Sensing_OAM
SP-251365 | SID | New SID Study on 6G Management and Orchestration | FS_6G_OAM
SP-251363 | SID | New SID on Charging Aspects of satellite access phase 4 | FS_5GSAT_Ph4_CH
SP-251364 | SID | New SID on 5GA Charging Aspects of integrated sensing and communications | FS_ Sensing_CH
SP-251368 | WID | New WID on Charging enhancements of next generation real time communication services phase 2 | NG_RTC_Ph2_CH_Ph2

## Slide 40: 6) Documents for Information and Approval
TSs/TRs for Approval
TSG SA TDoc# | Title | Release | TR/TS | WI Acronym
SP-251413 | Presentation of Report to TSG: TR 28.869 Study on Cloud Aspects of Management and Orchestration, Version 2.0.0 | Rel-20 | TR | FS_Cloud_OAM
TSs/TRs for Information
TSG SA TDoc# | Title | Release | TR/TS | WI Acronym
SP-251412 | Presentation of Report to TSG: TR 28.881 Study on intent driven management service for mobile network phase 4, Version 1.0.0 | Rel-20 | TR | FS_IDMS_MN_Ph4

## Slide 41: 6) Documents for Information and Approval
LS for information
Tdoc | Reply To | Title | Doc-type | Source | To | Cc | Action from SA
SP-251296 |  | Reply LS on specification of dataset and model parameters exchange | LS in | SA5 | SA, RAN, RAN2 | SA2, SA3, RAN1 | For information, No action from SA
SP-251297 |  | Draft reply LS to ITUT_JCA-IMT2020-O-038_LS17 = S5-255021 on Invitation to update the information in the IMT-2020 and beyond roadmap (to: ITU-T JCA-IMT2020; cc: SA, RAN, CT, All ITU-T Study Groups, ITU-R SG5 and ITU-D SG2, Broadband Forum, ETSI (ISG MEC, ISG NFV, Millimetre Wave Transmission), GSMA (Network 2020), IEEE 802.1, IEEE Future Networks Initiative, IEEE 1914, IETF (DETNET, DMM, SFC, CCAMP and TEAS), Mplify Alliance, NGMN (5G Work Programme), OASIS (TOSCA), oneM2M, Linux Foundation, ONAP, OSSDN, SCF, TM Forum, TTA, TSDSI; contact: CMCC) | LS in |  | ITU-T JCA-IMT2020 | SA, RAN, CT, All ITU-T Study Groups, ITU-R SG5 and ITU-D SG2, BBF, ETSI, GSMA, IEEE 802.1, IEEE Future Networks Initiative, IEEE 1914, IETF, Mplify Alliance, NGMN, OASIS, oneM2M, Linux Foundation, ONAP, OSSDN, SCF, TM Forum, TTA, TSDSI | For information, No action from SA
SP-251298 |  | Draft reply LS to IETF_TEAS_LS_250917 = S5-255022 on IETF Network Slice Application in 3GPP 5G End-to-End Network Slice (to: IETF TEAS; cc: SA2, SA3, RAN3; contact: Ericsson) | LS in |  | SA | SA2, SA3, RAN3 | Action for SA: SA5 kindly requests SA to consolidate all inputs from SA5, and provide response to the IETF TEAS WG.

## Slide 42: SA5 Charging SWG

## Slide 43: 1) General Aspects – SA5 Charging SWG statistics
Statistics at SA5#163-CH SWG (13 – 17 October 2025, Wuhan, China)
  29 delegates ‘attended’ (checked-in) at SA5#163-CH SWG 6 registered for the on-line broadcast
  131 documents (including revisions) including:
    75 documents submitted (including revisions)，Total output: 56
    2 Incoming LSs, 0 Outgoing LS
Statistics at SA5#164-CH SWG (17 – 21 November 2025, Dallas, USA)
  33 delegates ‘attended’ (checked-in) at SA5#164-CH SWG 12 registered for the on-line broadcast
  124 documents (including revisions) including:
    70 documents submitted (including revisions)，Total output: 54
    0 Incoming LSs, 0 Outgoing LS
167 Subscribers registered on the SA WG5 Charging e-mail reflector on 26 November 2025

## Slide 44: 2.3) Rel-20 5G-A WID: XRM_Ph2-CH
Progress since SA#109
  WT#1 - Add information elements of multi-modal service identifier for service correlation
  WT#2 - No progress
  WT#3 - No progress
  WT#4 - Add information elements to address charging impacts from enhanced QoS handling in XRM, but no agreement was reached.
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Stage2 of charging aspects for QoS handling，PDU set handling and Multiplexed media service
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090012 | Charging Aspects on XRM | XRM_Ph2-CH | 12/06/2026 | 0 % | SP-251214 | 10% | 

## Slide 45: 2.3) Rel-20 5G-A SID: FS_CAPIF_Ph3-CH
Progress since SA#109
  General - Study structure, Background, General Description Study scope correction and background update
  WT#1 - CAPIF Inter-connection Use cases, key issues and charging requirements
  WT#2 - Authorization, Authentication Use Cases (2), key Issues and charging requirements
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Use cases, Key issues, first solutions contributions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080014 | SID on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3-CH | 12/06/2026 | 0 % | SP-250869 | 30 % | 

## Slide 46: 2.3) Rel-20 5G-A SID: FS_RoamRe_CH
Progress since SA#109
  General – Skeleton, definitions of terms, symbols, abbreviations and reference, scope and background for roaming charging
  WT#1 - Use case, potential charging requirements, key issues of failures detected:
    between CTF and the V-CHF in LBO N40+N107 charging scenario
    between V-CHF and the H-CHF in LBO N40+N107 charging scenario
    of one charging session in the HR charging scenario
    LBO VSMF to HCHF N40/N47 failure scenario
  WT#2 - Introduce two solutions for HR scenario Key issue #1, Solutions on Failure handling
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Use cases, Key issues, first solutions contributions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090010 | 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 12/03/2026 | 0 % | SP-251203 | 45 % | 

## Slide 47: 2.4) Rel-20 6G Study: FS_6G_CH
Progress since SA#109
  General – Skeleton, Scope, Background of 5G converged charging system, potential SA1 charging requirements, Background for new services with charging concern, business roles and business models in 6G
  WT#1 – Use case, Requirements, Key issue of charging for edge applications
  WT#2 - topic for charging architecture and for charging mechanism - Use case, Requirements, Key issue, solutions of unified charging data
  - Use case, Requirements, Key issue of structuring of OpenAPI and ASN.1
  WT#3 - Not yet started
Impacts and dependencies on other WGs
  None
Outstanding issues
  None
Next steps
  Use cases, Key issues, first solutions contributions
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1090013 | Charging Aspects of 6G System | FS_6G_CH | 12/03/2027 | 0 % | SP-251218 | 15 % | 

## Slide 48: Thank You !