## Slide 1: Report from TSG-RAN
Source: TSG RAN Chair
PCG47_05
Agenda 4.2

## Slide 2: Outline
New leadership in TSG-RAN WGs
Administrative aspects
Planning aspects
TSG RAN project updates
  Rel-18 RAN projects updates
  Rel-17 RAN project updates
ITU matters

## Slide 3: New leadership in TSG-RAN WGs

## Slide 4: New leadership elected in TSG RAN WGs
TSG RAN WG1
  Chair: Dr. Younsun KIM (Samsung/TTA)
  Vice Chairs:
  Dr. Havish KOORAPATY (Ericsson, ETSI)
  Dr. Xiaodong XU (CMCC / CCSA)
New officials shown in blue color
TSG RAN WG3
  Chair: Mrs. Yin GAO (ZTE/CCSA)
  Vice Chairs:
  Dr. Angelo CENTONZA (Ericsson/ETSI)
  Dr. Gen Cao (China Unicom/CCSA)
TSG RAN WG4
  Chair: Dr. Xizeng DAI (Huawei/CCSA)
  Vice Chairs:
  Mr. Andrey CHERVYAKOV (Intel/ATIS)
  Mr. Haijie QIU (Samsung/TTA)
Note: RAN2 and RAN5 also have re-elected officials by acclamation

## Slide 5: Administrative aspects

## Slide 6: Administrative Aspects
Inclusive Language
  RAN agreed to include ASN.1 IE and field name changes as part of the inclusive language review of RAN specifications
    to use more inclusive language, as formulated in RP-211363
  No change to previous RAN agreements (as reported to TSG SA in SP-210259), e.g.
    legacy GERAN and UTRAN specifications should also be part of the review activity
  LS to SA/CT in RP-211519
    RAN concluded that a harmonized 3GPP wide approach for changes to protocol / ASN.1 names would be appropriate, and asks SA and CT to consider acting accordingly.
    RAN asks TSGs SA and CT to also confirm whether GERAN and UTRAN specifications should be part of the inclusive language review
  RP-212141: Inclusive Language Review - Status Report
    Coordinator: Gino Masini (Ericsson)
RAN#93-e endorsed the 2022 TTCN Tasks List in slides 11 & 12 of RP-211618
  The list will be presented to 3GPP PCG/OP (Oct) in order to support TF160 request for the TTCN funding in 2022 (to request for the 3GPP TTCN funding of 754.2 K€ (58 mm) at PCG#47-e / OP#46-e)
    The finalized TTCN Tasks List will be reviewed and endorsed at RAN5#93-e (Nov) for TSG RAN approval at RAN#94-e (Dec)

## Slide 7: Planning Aspects

## Slide 8: RAN timeline and Meeting Planning 1/2
Rel-17 completion dates stay the same as agreed earlier
  Dec’21 RAN1 completion; Mar’22 RAN2/3/4 completion; June’22 ASN.1 freeze
Rel-18 package approval planning remains unchanged
  Dec’21 RAN1/2/3-led package approval, possibly some RAN4-led items; Mar’22 RAN4-led package approval.
  The content of Rel-18 targets an 18-month duration (as tentatively agreed in RWS-210659) calculated from the start of the Rel-18 work.
Rel-18 starts in 2Q’22 for RAN1 and in 3Q’22 for RAN2/3/4
  This is, RAN1 functional freeze is September’2023, RAN2/3/4 functional freeze is December’2023, while ASN.1 freeze is March’2024.
2022
2023
2021
2Q’22
RAN1
Starts
3Q’22
RAN2/3/4
Starts
Sept. 2023
RAN1
Func. Freeze
Dec. 2023
RAN2/3/4
Func. Freeze
Mar. 2024
ASN.1
Freeze
2024
Dec.’21, RAN1 R17
Func. Freeze
Mar.’22, RAN 2/3/4 R17
Func. Freeze
June’22, RAN R17
ASN.1 Freeze
RAN Rel-18 Timeline

## Slide 9: RAN timeline and Meeting Planning 2/2
Highlights – more details can be found in RP-212587
  For Q1’2022 WG meetings: confirmed to be electronic
  For Q1’2022 RAN#95, Q2’2022 WG meetings, Q2’2022 RAN#96
    Planning both physical and electronic meetings
    Decision for Q1’2022 RAN#95 and Q2’2022 WG meetings is to be made in RAN#94-e
      Particularly if resuming physical meetings may start from RAN plenary first
        NOTE: depending on further checking with the meeting host, a decision for RAN#95 may be announced earlier
    Decision for Q2’2022 RAN#96 is to be made in RAN#95-e/94-e
  Additional planning for Q3/2022 and afterwards is to be discussed in RAN#94-e
    Including careful discussion aiming for long-term e-meeting planning

## Slide 10: RAN Meeting Planning (as endorsed in RP-212587)
TSG
WG
WG
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
TSG
T
S
G
#
9
3 E
Planned as E-meetings
6-10
13-17
20-24
27-1
4-8
11-15
18-22
25-29
1-5
8-12
15-19
22-26
29-3
6-10
13-17
20-24
September
2021
October
2021
November
2021
December
2021
TBC in December (f2f or E-meeting)
WG
WG
TSG
RAN5-E
January
2022
February
2022
17-21
24-28
31-04
07-11
14-18
21-25
March
2022
28-04
07-11
14-18
T
S
G
#
9
5
Rel-17 stage-3 freeze
Rel-18 RAN4 package approval
RAN1-E
(5+4)
RAN4-E
(5+4)
RAN3-E
(5+4)
RAN2-E
(5+4)
RAN5-E
(5+4)
10-14
03-07
WG
WG
TSG
Rel18
Email
Prep
Rel18
RAN4 Email
Prep
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Rel18
consolidation
RAN1-E
(5+2)
RAN2-E
RAN3-E
RAN4-E
T
S
G
#
9
4
E
Rel-17 RAN1 freeze
Rel-18 RAN1/2/3/4 package approval
I
N
A
C
T
I
V
E
P
E
R
I
O
D
21-25
I
N
A
C
T
I
V
E
P
E
R
I
O
D
RAN1-E
(2+5)
RAN2-E
(5+2)
RAN3-E (5+3)
RAN4-E (5+2)
RAN1-E
(5+2)
INACTIVE
April
2022
May
2022
11-15
18-22
25-29
02-06
09-13
16-20
June
2022
23-27
30-3
6-10
20-24
28-01
13-17
04-08
T
S
G
#
9
6
Rel-17 ASN.1
freeze
RAN1-E
RAN4-E
RAN3-E
RAN2-E
RAN5-E
I
N
A
C
T
I
V
E
P
E
R
I
O
D
Friday to Monday,
inclusive
03/17-03/23

## Slide 11: TSG-RAN Projects Update

## Slide 12: RAN Rel-18 Projects Update
RAN Rel-18 workshop: June 28th – July 2nd
  A total of 500+ submissions, from ~80 different companies/organizations
  A list of topics endorsed for subsequent email discussion (to help further consolidation of potential Rel-18 topics in September)
  An initial/tentative decision of Rel-18 timeline, which was confirmed in September (along with SA/CT)
  More details on RAN Rel-18 workshop and planning can be found at RWS-210002
RAN endorsed “RAN chair’s summary for Rel-18” in RP-212608
  It provides a list of potential items led per RAN WG for subsequent discussion till RAN#94-e
    Detailed list can be found in RP-212608
  A subset of these items in the list are expected to be approved for RAN Rel-18 in RAN#94-e
  The areas for each item are to be further discussed

## Slide 13: RAN Rel-18 Projects Update – Cont’d
Next steps on RAN Rel-18 management after RAN#93-e (as in RP-210770)
  Email discussion in October (see RP-212608)
  RAN#94 to approve RAN1/2/3/4 work package for Rel18
    RAN4 impacts of RAN1/2/3-led items are included in the WI/SI sheets at the December approval
  RAN#94 (December) can potentially approve item(s) on RAN4-led new areas
  Further RAN4-led proposals are to be worked on in Q1/2022
  RAN#95 (March) to approve the rest of the RAN4 core work package for Rel18
RP-211642 provides a preliminary list of items that that may have interaction with SA/CT
  For information only; not exhaustive/conclusive

## Slide 14: RAN Rel-17 Projects Update
RAN approved a new Rel-17 WID introducing NTN support for NB-IoT and eMTC
  Details can be found in the approved WID in RP-211601, with a subsequent LS in RP-212617
    This feature targets EPC only
RAN discussed a potential new WID on User Plane Integrity Protection support for EPC connected architectures with email discussion summary in RP-212588
  No conclusion was reached in RAN#93-e
  Detailed proposals can be found in RP-212588
Continued discussion on Rel-17 projects particularly related to potential prioritization/down-scoping for in-time Rel-17 completion, e.g.:
  Summaries of discussion can be found in RP-211551 and RP-212552 for feMIMO, RP-211583 and RP-212553 for NR up to 71 GHz, in RP-212628 for sidelink, in RP-212555 for CovEnh., in RP-211569 and RP-212605 for IIoT/URLLC, in RP-212611 for Power Savings, in RP-212559 for MBS, in RP-212560 for IAB, and in RP-212561 for SDT

## Slide 15: RAN Rel-17 Projects Update – Cont’d
Among all the updates, the following RAN4 related issues are with more involved discussion
  RAN#92-e
    Resolved the issue of “NTN-FR2 and Ka-band handling” for NR NTN
      Discussion details in RP-211596
    Spectrum related updates, with email discussion summary in RP-211595
    FR1 RF, FR2 RF and TxDiv related updates, with email discussion summary in RP-211587, RP-211539 and RP-211532, respectively
    No handling of new non-spectrum Rel-17 proposals for RAN4 and no approval of RRM related proposals (9 different objectives!), in order to ensure manageable RAN4 workload and to minimize risks of Rel-17 completion
  RAN#93-e
    Spectrum related updates, with email discussion summary in RP-212614
      Approved new WIDs on high power UE (power class 2) for NR FDD band as in RP-212633 and Increasing UE power high limit for CA and DC as in RP-212622
    Discussion on how to incorporate NTN specific requirements into RAN4 specifications is summarized in RP-212616
      Decision is postponed
    Discussion on CRS interference handling is summarized in RP-212635
    Discussion on for lower 6GHz NR unlicensed operation for Europe is summarized in RP-212602
    A new approved WID as in RP-212618 (Introducing Upper 700 MHz Block A as a new stand-alone band for NB-IoT for Industrial IoT applications)
    Band n77 related discussion as summarized in RP-212570

## Slide 16: ITU matters

## Slide 17: ITU matters in RAN#92-e
LS to ITU-R WP7C in RP-211576 , agreed
  On 3GPP’s activities related to WRC-19 Resolutions
    Clarified 3GPP terminology related to Frequency ranges and Operating bands
  LTI will go to PCG for review and approval
    and from there to: ITU-R WP7C; cc: ITU-R WP5D, RAN4
LS to ITU-R WP1C in RP-211577 , approved
  On Test methods for over-the-air TRP (Total Radiated Power) field measurements of unwanted emissions from IMT radio equipment utilizing active antennas
    Forwarding input from RAN4
  LS will be sent out directly via 3GPP LS coordinator, without further SA/PCG review
    to: ITU-R WP1C; cc: CEPT ECC SE21, ITU-R WP1A, ITU-R WP5A, ITU-R WP5D

## Slide 18: ITU matters in RAN#93-e
The following LSs were agreed by RAN and sent to PCG/SA
  RP-212537: LS on how to handle satellite specific specifications in future submissions to ITU related to terrestrial-only technologies (to: SA, PCG)
  RP-212538: DRAFT reply LTI to ITU-R WP5D/TEMP/356 = RP-211634 on the schedule for updating Recommendation ITU-R M.2012 to Revision 6 (to: SA)
  RP-212576: DRAFT reply LTI to ITU-R WP5D/TEMP/353-E = RP-211636 on the schedule for updating Recommendation ITU-R M.2150 to Revision ‘After Year 2021’ (to: SA)
  RP-212578: Draft Reply to ITU_R_WP4B_TEMP_18 = RP-211638 on 3GPP activities on “Satellite IOT” (to: SA)
  RP-212580: Draft reply LTI to ITU-R WP5A/TEMP/135(Rev.1) = RP-210952 on the revision of Recommendation ITU-R M.1801-2 (to: SA)
The following LS to ITU-R WP5D was approved
  RP-212577: LS on Revision of Recommendations ITU-R M.2070 and ITU-R M.2071 on Unwanted Emissions of IMT-Advanced (to: ITU-R WP5D)

## Slide 19: Questions?