## Slide 1: 3GPP TSG CT Management Report
Mr Lionel Morand
CT Chair, Orange

## Slide 2: Since the last PCG meeting…
Past meeting:
  TSG-CT#98-e: 2022 Dec 12-14, e-meeting
  TSG-CT#99: 2023 Mar 20-21, Rotterdam , NL
Upcoming meetings:
  TSG-CT#100: 2023 Jun 12-13, Taipei,
  TSG-CT#101: 2023 Sep 11-12, Bengalore, IN

## Slide 3: CT Officials

## Slide 4: TSG CT Officials until CT#99
Lionel Morand
TSG CT Chair
ETSI
lionel.morand@orange.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 5: New TSG CT Officials after CT#99
Peter Schmitt
TSG CT Chair elect
CCSA
peter.schmitt@huawei.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Biao Long
TSG CT Vicechair
CCSA
longb@chinatelecom.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 6: Meeting statistics

## Slide 7: CT#98e Stats CT#99 Stats
Number of handled documents
  279
Approved CRs
  1108
Approved New/Revised SID/WID
  26 New + 2 Revised
Approved TS/TR
  0
Attendances:
  424 registered
  350 confirmed participation
Number of handled documents
  341
Approved CRs
  1065
Approved New/Revised SID/WID
  23 New + 12 Revised
Approved TS/TR
  3
Attendances:
  378 registered
  258 confirmed participation

## Slide 8: Release status

## Slide 9: Rel-8 – Rel-14 Status (Only Cat F CRs)
Approved Rel-8 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-9 CRs
  0
Approved Rel-10 CRs
  0
Approved Rel-11 CRs
  1
Approved Rel-12 CRs
  0
Approved Rel-13 CRs
  0
Approved Rel-14 CRs
  3 (related to MCS, SEW Ph2)

## Slide 10: Release 15 Status (Only Cat F CRs)
Small number of Rel-15 CRs
  10 at CT#98e and 6 at CT#99
    Maintenance of API (SBI, Northbound)
    MC services
Strict enforcement of the FASMO criteria for cat F CRs
Chart: 
| #76 | #77 | #78 | #79 | #80 | #81 | #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99
Rel-15 CRs (BCF) | 19 | 71 | 182 | 201 | 285 | 1100 | 1196 | 493 | 381 | 120 | 115 | 24 | 148 | 82 | 68 | 36 | 25 | 16 | 10 | 12 | 17 | 11 | 10 | 6

## Slide 11: Release 16 Status (Only Cat F CRs)
Rel-16 stabilization
  37 at CT#98e and 35 at CT#99
    Maintenance of API (SBI, Northbound)
    FASMO
FASMO principle applies
Chart: 
| #82 | #83 | #84 | #85 | #86 | #87 | #88 | #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99
Rel-16 CRs (BCF) | 22 | 75 | 403 | 523 | 844 | 763 | 1519 | 544 | 489 | 328 | 209 | 117 | 83 | 120 | 60 | 48 | 37 | 35

## Slide 12: Release 17 Status (Only Cat F CRs)
Rel-17 consolidation phase
  420 in CT#98e and 177 in CT#99
FASMO principle applies
Chart: 
| #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99
Rel-17 CRs (BCF) | 132 | 266 | 529 | 818 | 661 | 956 | 1275 | 1220 | 730 | 420 | 177

## Slide 13: Release 18 Status
CRs (Category B/C/F/D)
  482 in CT#98e and 688 in CT#99
Approved New SID/WID
  49
New TS/TR presented for information/approval
  3
Chart: 
| #97 | #98 | #99
Rel-18 CRs (BCF) | 103 | 482 | 688

## Slide 14: For information to PCG

## Slide 15: CT WG Statistics: Approved CRs by WG
CT1 CRs for approval
  850
CT3 CRs for approval
  766
CT4 CRs for approval
  490
CT6 CRs for approval
  31
Chart: Number of Approved CRs
| #88 | #89 | #90 | #91 | #92 | #93 | #94 | #95 | #96 | #97 | #98 | #99
Rel-15 CRs (BCF) | 148 | 82 | 68 | 36 | 25 | 16 | 10 | 12 | 17 | 11 | 10 | 6
Rel-16 CRs (BCF) | 1519 | 544 | 489 | 328 | 209 | 117 | 83 | 120 | 60 | 48 | 37 | 35
Rel-17 CRs (BCF) | 132 | 266 | 529 | 818 | 661 | 956 | 1275 | 1220 | 730 | 420 | 177
Rel-18 CRs (BCF) | 103 | 482 | 688

## Slide 16: Rel-17 frozen since CT#96 2/2
FASMO rule is now STRICLTY enforced.
  Non-FASMO can be approved
Protocols can be modified only if deemed required
  Aim: limit impacts on current implementation of Rel-17 specifications
Feature introduction/modification MUST be proposed for Rel-18
  "TEI-18" should be used when no other WI code can be used.

## Slide 17: Release 18 Planning
3-month shift approved at SA#98
Approved freeze dates for Rel-18:
  Stage 2: June 2023 (TSG#100)
  Stage 3: March 2024 (TSG#103)
  ASN.1/OpenAPI: June 2024 (TSG#104)

## Slide 18: Release 19 timeline discussion at SA#99
CT input to the CT/SA/RAN joint session on Rel-19 timeline:
  Common ASN.1/OpenAPI freeze date
    To keep in sync CT/RAN/SA regarding the Release freeze
  3 months between stage 3 freeze and ASN.1/OpenAPI freeze dates
    To avoid protocol backward incompatible change and provide some buffer for protocol consolidation after the stage 3 freeze
  9 months between stage 2 freeze and the stage 3 freeze dates
    To grant enough time for TSG cross-coordination.
    For CT, Stage 2 requirements coming from SA2 but also from SA3, SA4, SA5, SA6
Decision after the joint session
  Stage 2 freeze: December 2024
  Stage 3 freeze: September 2025
  ASN.1/OpenAPI freeze: December 2025

## Slide 19: IETF Status
No major update
3GPP-IETF Coordination meeting at IETF#116
  Some issues with the LS sent by IETF. LS from IETF have to be sent in a formatted document attached to the email sent to the 3GPP Liaison coordinator
  Remaining dependencies (about 3) under control
A new IETF non-working group email list has been created.
  List address: sat-int@ietf.org
  To discuss the networking issues and solutions involved in Non-terrestrial-network integration with 5G and Internet, only focus on the technical topics related to IETF technologies, not intended to be a platform for 3GPP discussions except the requirements to IETF

## Slide 20: New (formal) IETF - 3GPP IAB group
Group description
  The purpose of this group is to support coordination activities between IETF and 3GPP as documented in RFC 3113.
  led jointly by the 3GPP and IETF liaison managers
  No fixed membership but participation from relevant IETF Area Directors, IETF WG Chairs, 3GPP WG Chairs, and document authors/editors is encouraged.
  See: https://datatracker.ietf.org/group/ietf3gpp/about/
Action:
  Update the dependency list tool or create a new one (with IETF support)
  Update RFC 3113: "3GPP-IETF Standardization Collaboration" published in 2001

## Slide 21: IANA assignment request handling
Review of Rel-17 specifications has revealed that:
  A lot of IANA assignment requests have still to be done
  There is no easy way to track the need for IANA assignment requests from 3GPP
Actions (3GPP wide):
  LS sent to all the 3GPP WGs
    Specification rapporteurs needs to review Rel-17/Rel-18 specs and collect the request for IANA assignment
    Any IANA assignment request must be indicated to the CT Chair
  ETSI has created an IANA Pending Request Registry accessible today on CT1 WG webpage (trial phase) but should be accessible via the delegate corner.

## Slide 22: OpenAPI Specification Management
Since TSG#96
  All CT/SA OpenAPIs are stored in the 3GPP Forge for information
  Normative description contained in Annex of the specifications
Discussion:
  Use Forge as normative source of the OpenAPI descriptions
    with change/merge done in Forge and not in Word document
    CRs with links pointing to the proposed changes made in Forge
  Discussion started in SA5 and should be continued in the OpenAPI Task Force
  Impacts on the CR management in 3GPP and specification change control/tracking should be carefully investigated

## Slide 23: For action to PCG

## Slide 24
None

## Slide 25: Acknowledgement

## Slide 26: Acknowledgement
Many thanks to CT vice chairs, CT WG chairs and rapporteurs for the great effort of coordination during the last 4 years.
Special thanks to Kimmo for all the years by my side.
Thanks to MCC and ETSI IT for excellent support in and outside the meetings.
Thanks to ETSI for the excellent organisation of TSG#99 in Rotterdam
Thanks to the delegates in CT WGs and CT for the amazing work achieved in the last 4 years.
Many thanks to Georg (SA), Wanshi (RAN) for everything and even more!
Warm congratulations to Peter Schmitt (CT) and Puneet Jain (SA)

## Slide 27: Thank You!
Lionel Morand
3GPP TSG CT Chair
ETSI
lionel.morand@orange.com

## Slide 28: Annex

## Slide 29: CT Leadership

## Slide 30: TSG CT Officials
Lionel Morand
TSG CT Chair
ETSI
lionel.morand@orange.com
Atle Monrad
TSG CT Vicechair
ATIS atle.monrad@interdigital.com
Chin ChenHO
TSG CT Vicechair
ETSI
chin.chenho@oppo.com
Ming Ai
TSG CT Vicechair
CCSA
aiming@catt.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@etsi.org

## Slide 31: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chair
ETSI
peter.leis@nokia.com
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org

## Slide 32: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org
New MCC support

## Slide 33: TSG CT WG4 Officials
Peter Schmitt
TSG CT WG4 Chair
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ischikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com

## Slide 34: NEW TSG CT WG4 Officials
Zhijun Li
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Hiroshi Ischikawa
TSG CT WG4 Vicechair
TTC hiroshi.ishikawa.ev@nttdocomo.com
Song Yue
TSG CT WG4 chair
CCSA songyue@chinamobile.com

## Slide 35: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI ly-thanh.phan@thalesgroup.com
Re-elected in CT6#109
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 36: TR/TS sent to plenary

## Slide 37: New Rel-18 TR/TS for Approval
TDoc # | Title | Source
CP-230028 | 3GPP TR 31.822 v1.0.0 Study on GBA_U Based APIs | CT6
CP-230112 | 3GPP TR 31.826 on Study on new UICC application for NSSA | CT6
CP-230183 | 3GPP TS 24.575 v1.0.0 on 5G System; Multicast/Broadcast UE pre-configuration Management Object (MO) | CT1