## Slide 1: 3GPP TSG SA Report
Puneet Jain
TSG SA Chair
PCG55_06
Agenda item: 4.3

## Slide 2: TSG SA Dates
Meetings Since PCG#54
    TSG SA#108: FTF meeting, 10-13 Jun 2025, Prague, Czech Republic
    TSG SA#109: FTF meeting, 16-19 Sep 2025, Beijing, China
Meetings before PCG#56
    TSG SA#110: FTF meeting, 09-12 Dec 2025, Baltimore, USA
    TSG SA#111: FTF meeting, 10-13 Mar 2026, Fukuoka, Japan

## Slide 3: TSG SA Officials
Tao Sun
TSG SA Vicechair
CCSA
suntao@chinamobile.com
Johannes Achter
TSG SA Vicechair
ETSI johannes.achter@magenta.at
LaeYoung Kim
TSG SA Vicechair
TTA
laeyoung.kim@lge.com
Maurice Pope
Secretary
MCC
maurice.pope@etsi.org
Puneet Jain
TSG SA Chair
ATIS
puneet.jain@intel.com

## Slide 4
Release 19 Timeline
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Release 19
Rel-19 (5G-Advanced)
  Stage-1 freeze : Dec 2023
  Stage-2 freeze : Dec 2024
  Stage-3 freeze : Sep 2025
  ASN.1/OpenAPI freeze: Dec 2025

## Slide 5: Release 19 progress overview (1/2)
SA1 (Stage 1): completed and stable for some time - 14 Studies, 25 Normative items
SA2, SA6 (Stage 2): completed. 24 Studies, 72 Normative items
  Exceptions: Stage 2 for :
    AI/ML (UID 1040033, AIML_CN) (99%) - No exception needed, mainly alignment (CAT F)
    NG_RTC_Phase 2 (UID 1040026, NG_RTC_Ph2) (99%) - No exception needed, alignment with RAN and SA3 (CAT F)
    Ambient-IoT (UID 1070010, AmbientIoT-ARC) 95%, No exception needed, mainly alignment (CAT F)

## Slide 6: Release 19 progress overview (2/2)
SA 3/4/5 (Stage 2 + Stage 3)
  SA3/4/5:
    Studies: 51 studies (same at previous TSG), OCI = 100 %
    Normative: 73 items (against 74 at previous TSG), OCI = 95 %
OCI = Overall Completion Index

## Slide 7: Release 20: Introduction
Rel-20 has 2 components: “Rel-20_5GA” and “Rel-20_6G”
  Rel-20_5GA covers 5G Advanced studies and normative;
  Rel-20_6G covers 6G studies only
  Each component has its own timeline (covered in next slides).

## Slide 8
Rel-20 (5G-Advanced)
  For 5G-Advanced: 18-month. Assuming no delay of Rel-19
    Stage-1 freeze : Jun 2025
    Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
    Stage-3 freeze : Mar 2027
    ASN.1/OpenAPI freeze: June 2027
Release 20: 5G-Advanced timeline
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
SA1 5GA SID definition
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
RAN1
RAN Completion (RAN2/3/4core)
#116
RAN4 C.def.
RAN4 Perf
RP Content def.
Rel-20 - 5GA part
2025
2026
2027
5GA ASN.1 & Open APIs
St.2 SID def. TBD
St.3 SID def. TBD
Workshop 5GA SA
5GA Rel-20 content definition

## Slide 9: Release 20: 5G-Advanced
5G-Advanced in Rel-20 workshop took place in December 2024 as part of SA#106 [Reported at PCG#54]
  Objective of the workshop was to identify high level themes for Rel-20 5G-Advanced topics based on SA WGs capacity.
  Workshop identified list of candidates' topics for SA2 to discuss further in Q1, 2025.
  SA2 was given guidance on Rel-20 5GA work planning (See SP-241989)
  Rel-20 (5G-Advanced) prioritization took place in TSG SA#108 (June 2025)
  7 SIDs, 1 WID and 2 TEI20 WIDs were approved as part of Rel-20 5G-Advanced content definition (see next slides for details)

## Slide 10
SA2 Rel-20 5G-A Content Definition
(Source: SP-250832)
SID/WID | Status | Study | Norm | Total | New Study | New Norm | New Total | Comments
FS_5GSAT_Ph4_ARC | SA Endorsed | 8.5 | 8.5 | 17 | 6.5 (3*) | 6.5 | 13 | Removed WT 2.1 (2 + 2);
FS_AIML_CN_Ph2 | SA Endorsed | 5 | 2 | 7 | 5 (3*) | 5 | 10 | 
FS_Sensing_ARC | SA Endorsed | TBD | TBD | 0 | 7 (3*) | 5.5 | 12.5 | 1.5 TU for normative is reduced
FS_EnergySys_Ph2 | SA Endorsed | 6 | 6 | 12 | 6 (3*) | 6 | 12 | 
FS_AmbientIoT_ARC_Ph2 | SA Endorsed | 6 | 6 | 12 | 4.5 | 4.5 | 9 | WT#1 (UP option removed – 3 TU)
FS_MPS_IOT | SA Endorsed | 3 | 3 | 6 | 0 | 2.5 | 2.5 | WT#1.2 removed (1) , WT #1.3 (2); SID is converted to WID
FS_NG_RTC_Ph3 | SA Endorsed | 5 | 4 | 9 | 4 | 3.5 | 7.5 | WT#3 removed (1.5);
FS_SMS2EC_ARC | SA Endorsed | 4 | 3.5 | 7.5 | 4 | 3.5 | 7.5 | 
NetShare_ph2 | SA Endorsed | 0 | 2 | 2 | 0 | 0 | 0 | TEI20
ProSe_Ph4-ARC | SA Endorsed | 0 | 1 | 1 | 0 | 0 | 0 | TEI20
FS_XRM_Ph3 | SA Noted | 3 | 3.5 | 6.5 |  |  |  | 
FS_ePDG5GC | SA Noted | 1.5 | 1.5 | 3 |  |  |  | 
Vertical_LAN_Loop_Ph2 | SA Noted | 0 | 1 | 1 |  |  |  | 
Total |  | 42 | 42 | 84 | 37 (12*) | 37 | 74 (12*) | Total TU Budget: 72; TUs remaining: 60; Max SIDs/WIDs: 7-9
Total number of items | 8 |  |  |  |  |  |  | 
*: Donate the # of TUs already used in Q2

## Slide 11: Release 20 5GA progress overview
SA1 (Stage 1):
  Frozen in June 2025
    including now the FRMCS_Ph6-REQ (for which there was an exception in June)
SA2, SA6 (Stage 2):
  SID approval getting stable
  Studies: 21 studies, OCI = 36 %
  Normative: 8 items so far, OCI = 18 %
SA3, SA4, SA5 (Stage2 + Stage 3):
  Studies: 15 studies, OCI = 14 %
  Normative: 9 items so far, OCI = 18 %
OCI = Overall Completion Index

## Slide 12: Overall 3GPP 6G Workplan
Stage-1 workshop on IMT2030 use cases
First 3GPP TSG-wide 6G Workshop
To discuss vision & priorities for next generation RAN, system architecture, CN and protocols.
Studies for 6G
from Release 20
Normative work for 6G
from Release 21
Rotterdam, Netherland, May 8 – 10, 2024
Workshop Summary: SWS-240025
Workshop Presentations: Link
Incheon, S. Korea, March 10 – 11, 2025
WG SA1
TSGs#107
2024
See Slides# 13 - 18
Rel-21 timeline is to be decided no later than June 2026
See slide #19
2030
Workshop Summary: 6GWS-250243
Workshop Presentations: Link
To bring 3GPP closer to the ongoing initiatives of various global/regional research organizations and MRPs related to the 6G use cases
To share high-level information and establish high-level understanding of work split between 3GPP and O-RAN.
3GPP & O-RAN ALLIANCE Joint Workshop on 6G Coordination
Sophia Antipolis, France, April 24 – 15, 2025
Workshop Summary: 3ORW-250035
Workshop Presentations: Link

## Slide 13
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
TSGs
Workshop 6G
Stage 3 6G SID def.
#113
Sep.
#114
Dec.
#115
Mar.
Jun
Workshop IMT-2030 use cases
#116
SA1 6G Study(ies)
SA1 6G SID def.
RP IMT-2030 disc.
RP ITU Study
RP 6G Study(ies)
RAN1 6G Study(ies)
SA2 6G Study
Stage 3 6G Study(ies)
2025
2026
2027
SA2 & RAN WGs 6G SID def.
SA4/5/6 SID def. and compl. TBD
RAN2/3/4 6G Study(ies)
or
TBD
Release 20: 6G Study Item (SI) timeline
Tech proposals
IMT-2030 Technical Performance Requirements
Requirements, evaluation criteria and submission templates
Workshop on technology proposals
  6G SI Approval
    SA1 SI approval: TSG#105 (Sept 2024)
    SA2 SI approval: TSG#108 (Jun 2025)
    SA3 SI approval: TSG#109 (Sep 2025)
    SA5 (CH) SI approval: TSG#109 (Sep 2025)
    Other SA WG (SA4, SA5, SA6) SI approval: expected at TSG#110 meeting
  6G SI completion
    SA1 6G SI completion: Mar 2026
    SA2 6G SI completion: No later than Mar 2027
    SA3 6G SI completion: June 2027
SA3 6G Study
SA5-CH 6G Study

## Slide 14
Rel-20 6G Study Status: SA1 (1/2)
3GPP SA1 6G study has completed 77%, TR 22.870 has reached 483 pages including 189 use cases.
AI and system and operation aspects are the most heated topics.
Chart: 
| TR | System and Operational Aspects | AI | Integrated Sensing and Communication | Ubiquitous Connectivity | Immersive Communication | Massive Communication | Further Use Cases on Industry and Verticals | Other Use Cases
 | 25 | 83 | 84 | 32 | 25 | 16 | 4 | 24 | 6
Number of use cases and potential requirements per clause
Contribution of SA1#111

## Slide 15: Rel-20 6G Study Status: SA1 (2/2)
FS_6G_REQ SID: SP-241391 (Approved in SA#105, Sep 2024)
Latest TR: TR 22.870-v041
Consolidation of use cases will start at Nov meeting.
SA1 6G study (FS_6G_REQ) is expected to be complete in SA#111, Mar 2026

## Slide 16: Rel-20 6G Study Status: SA2 (1/2)
FS_6G_ARC SID: SP-250806 (Approved in SA#108, June 2025)
Latest TR: TR 23.801-01 v0.2.0
8 Work Tasks (WTs) captured in the SID. WTs scope are being further refined. Target is to complete (most) WT updates and Key Issues at SA2#172 (Nov) and start documenting solutions at SA2#173 (Feb)
SA2 6G study (FS_6G_ARC) is expected to be complete by no later than Mar 2027
  Exact completion date will be decided at Dec SA#110 meeting.
WT number | Topic
WT#1.1 | Control Plane, NAS, Mobility management, Identities
WT#1.2 | SBA framework
 | Network Slicing
 | Network sharing
 | User Plane architecture
 | QoS
 | Policy control
 | Network exposure
 | FWA
 | Localized service access / NPN
 | Energy efficiency
WT#1.3 | Non-3GPP access
WT#1.4 | Support of essential/regulatory services (e.g. voice, emergency, messaging/SMS, location services, MPS, MCS, PWS)
WT#2 | Migration and Interworking
WT#3 | 3.1: AI for 6G network
 | 3.2: 6G network for AI
WT#4 | Sensing
WT#5 | Data Framework
WT#6 | Compute
WT#7 | 6G Non-Terrestrial Networks (NTN)
WT#8 | Cellular IoT

## Slide 17
Rel-20 6G Study Status: SA2 (2/2)
#113
Sep.
#109
Sep.
#110
Dec.
#111
Mar.
#108
Jun.
#112
Jun.
TSGs
2025
SA2#172
Nov
SA2#173
Feb.
SA2#175
May
SA2#176
Aug
#114
Dec.
#115
Mar.
#116
Jun.
2026
CP#1: Stability check of WTs and target to most complete KIs.
2027
Last meeting for KI updates
Start solution proposals
CP#2: Stability check of KIs
CP#3: Stability check per WT, coord. with other WGs
Last meeting for new solution proposals
CP#4: Check arch. concl. Cross-TSG/WG
SA2#178
Nov
SA2#179
Feb
TBD whether at SA2#178 or SA2#179:
CP#5: Architecture conclusion and WID approval.
SA2 6G Norm.
TBD
SA2#174
Apr.
SA2#177
Oct.
_____
FS_6G_ARC
SA2 SID approved

## Slide 18: Rel-20 6G Study Status: SA3/4/5/6
SA3
  SA3 study on security for 6G system (FS_6G_SEC) was approved at TSG#109 (Sep 2025) - SP-251233
SA4
  SA4 is currently engaged in 6G Media SID scoping discussion and expect to submit 6G SID (FS_6G_MED) for approval to SA#110 Dec plenary.
SA5
  SA5 study on charging aspects of 6G system (FS_6G_CH) was approved at TSG#109 (Sep 2025) - SP-251218
  SA5 is currently engaged in 6G O&M SID scoping discussion and expect to submit 6G SID (FS_6G_OAM) for approval to SA#110 Dec plenary.
SA6
  SA6 is currently engaged in 6G application enablement SID scoping discussion and expect to submit 6G SID (FS_6G_APP) for approval to SA#110 Dec plenary.

## Slide 19
6G Normative work
IMT-2030 submission and normative work for 6G in 3GPP are expected to start from Release 21
Release 21 is expected to produce the 1st set of 3GPP 6G technical specifications, and will be the release for IMT-2030 submission before 2030
Release 21 is expected to be delivered with a single drop (i.e., a single code freeze)
Release 21 timeline
Rel-21 timeline is to be decided no later than June 2026
However, ASN.1/OpenAPI freeze date is no earlier than March 2029
Release 21: 6G Normative work timeline
No change since PCG#54

## Slide 20: Study on Modernization of Specification Format and Procedures for 6G (1/2)
WI / SI Name | Study on Modernization of Specification Format and Procedures for 6G
Acronym | FS_6GSpecs
Unique ID | 1080064
SID | SP-250802
Technical Report | TR 21.802 v012
Target Completion Date | 03/2026
Overall Completion level | 30%
Cross-TSG study launched at TSGs #108
3 objectives, in summary:
  Identify pain-points of existing specification formats and working methods, and potential benefits to be targeted; study possible improvements while continuing use of current tools; Identify requirements for any improvements.
  Consider potential new format(s) for 3GPP specifications.
  Consider the use of Git and ETSI FORGE database to store the specifications and manage version control and CRs
Study proceeding by means of cross-TSG conference calls between TSG meetings, and joint sessions in each TSG meeting.

## Slide 21: Study on Modernization of Specification Format and Procedures for 6G (2/2)
Q3 progress:
  Information/tutorial conference call held
  2 working conference calls, focused on objective 1
    Information gathered on pain-points of 3GPP’s current specification formats and working methods, and requirements identified for any improvements:
    Output captured in TR 21.802, v0.1.0.
  Joint session at TSGs #109
    LS sent to all WGs to encourage engagement across 3GPP
Q4 progress:
  2 further working conference calls, focusing on objectives 2 and 3
  Initial consideration of some potential formats: OpenDocument, Asciidoc, Markdown
  Initial consideration of related working methods including Git
  “Playground” launched on ETSI FORGE to enable experimentation and demonstrations of working methods using Git
Future work:
  More detailed study and evaluation of potential new formats to be carried out in Q1 2026
  Full analysis of possible workflows and procedures using Git
  Current scheduled completion of the SID is March 2026. Sustained strong engagement and continued high momentum would be needed to achieve this.

## Slide 22: Cross TSG and SA Internal Coordination
TSG Chairs have regular co-ordination calls and at least one coordination call before every TSG meeting.
SA Officials (SA Chair, SA Vice Chairs, SA MCC, SA WG Chairs) had continuous coordination, mostly by email.

## Slide 23: For PCG Action
None

## Slide 24: Acknowledgements
The 3GPP TSG SA Chair wants to thank
The SA Plenary and SA WGs officials for their exceptional work, flawless cooperation, precise coordination, and unwavering support.
The TSG CT and TSG RAN chairs for their outstanding coordination and cooperation.
MCC for their provision of highly reliable e-meeting facilities, as well as their valuable support and guidance.
The organizations responsible for hosting the meetings for their remarkable flexibility and excellent communication.
All delegates in 3GPP SA and the SA WGs for their support, dedicated efforts, and the consistently high-quality results they have delivered.

## Slide 25: Thank You!
Puneet Jain
3GPP TSG SA Chair
puneet.jain@intel.com
www.3gpp.org