3GPP TSG RAN meeting #100									           RP-230913

Taipei, Taiwan, June 12-15, 2023								revised RP-230119

## Status Report to TSG

Title:			Status report for WI NR NTN (Non-Terrestrial Networks) enhancements; rapporteur: Thales

Agenda item:			9.3.2.7

| WI / SI Name | Rel-18 NR NTN (Non-Terrestrial Networks) enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR-NTN-enh |  |  |  |  |
| Unique ID | 941006 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230809 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall: 60% RAN1: 75% RAN2: 50% RAN3: 50% RAN4: 50% | Performance Part: Overall: 0% RAN4: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | Nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

1) Request for an additional 0.5 TU in RAN1 to address issues related to the support of FDD, to the support of 60/120 KHz SCS and to the potential modification of PRACH config in above 10 GHz frequency bands.

See Liaison Statement “LS on the system parameters for NTN above 10 GHz” from RAN4 to RAN1 in R4-2305926.

2) Provide guidance to RAN1 on Nwk verified UE location: Down-selection of alternatives for combinations of UE and gNB receive-transmit time difference measurements (i.e. Alt1 discussed in RAN1 that refers to a (UE Rx-Tx time difference based on Option 3 and gNB Rx-Tx time difference as defined in TS 38.215.)

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

- RAN1#112bis emeeting, April 17th - 27th, 2023:

- Coverage enhancement for NR NTN

Observation

For NTN-specific PUSCH DMRS bundling,

- In LEO 1200 with elevation angle 30 deg. and SCS = 15 kHz, RAN1’s understanding is the following:

  - Phase difference limit (Table 6.4.2.5-1 in 38.101-1) cannot be satisfied over multiple slots (for carrier bandwidth 5 MHz or larger), if the PRB allocation is not within 6 PRBs from the DC carrier, pre-compensation by UE and post-compensation by gNB are not assumed, and 70.5 (us/s) timing drift rate is assumed.

  - Note: this does not imply that UE shall be scheduled within 6 PRBs from the DC carrier.

Working assumption

For NTN-specific PUSCH DMRS bundling, to satisfy the phase difference limit without causing phase discontinuity, it is assumed that pre-compensation to keep phase rotation due to timing drift within the phase difference limit can be performed at UE side.

- UE shall not perform TA pre-compensation update within an actual TDW if it causes phase discontinuity that may violate the phase difference limit.

  - FFS: how to determine the actual TDW

- FFS: specification impact

- Send an LS to RAN4

Agreement

Final LS is endorsed in R1-2304094 with the following revision to the action:

ACTION: RAN1 respectfully asks RAN4 to take the above RAN1 observations and agreement working assumption into account.

Working assumption

For PUCCH repetition for Msg4 HARQ-ACK, support Option B as container of the repetition request or capability report indicated by UE.

- Option B: Higher layer signaling in Msg3 PUSCH

Send an LS to RAN2 at RAN1#113 to provide details of “repetition request or capability report”, to ask the feasibility of Option B, and if feasible, to specify the details of Option B.

Agreement

For NTN-specific PUSCH DMRS bundling, support Alt 2 for TDW determination.

- Alt 2: gNB-centric TDW determination

  - Nominal TDW is determined based on gNB configuration.

  - Actual TDW is determined based on gNB configuration/indication.

  - Note: Alt 2 does not imply that spec impact of actual TDW determination is assumed for NTN.

  - FFS: details, including UE capability and assistance information reporting

Agreement

For PUCCH repetition for Msg4 HARQ-ACK, support Alt 1-1 for dynamic indication of repetition factor from gNB. Further discuss which field(s) to be used.

- Alt 1: Field in DCI scheduling the Msg4 PDSCH

  - Alt 1-1: One or two bits of the existing field(s)

    - Alt 1-1a: MCS field

    - Alt 1-1b: PUCCH resource indicator field (e.g., with repetition factor configuration per PUCCH resource)

    - Alt 1-1c: HARQ process number filed

    - Alt 1-1d: DAI field

    - Alt 1-1e: PDSCH-to-HARQ_feedback timing indicator field

Agreement

For PUCCH repetition for Msg4 HARQ-ACK, apply frequency hopping mechanism in R15/16/17 defined for PUCCH transmission for Msg4 HARQ-ACK, in every slot.

Agreement

For PUCCH repetition for Msg4 HARQ-ACK, candidate values of only one repetition factor configuration via SIB are {2, 4, 8}.

- i.e., configuration of only ‘1’ is not supported.

- “Network verified UE location for NR NTN ”

Agreement

For RTT determination in NTN, discuss further the accuracy, and reporting details of combinations of the following UE and gNB receive-transmit time difference measurements:

- Alt-1: UE Rx-Tx time difference based on Option 3 and gNB Rx-Tx time difference as defined in TS 38.215.

  - Note 1: The signaling method of UE Rx-Tx time difference definition option 1 is not precluded if Alt1 is adopted

- Alt-2: UE Rx-Tx time difference based on Option 2 and gNB Rx-Tx time difference as defined in TS 38.215.

  - Note 2: The LMF will use the time stamp of the PRS and the time stamp of SRS to calculate the time difference between the transmission of PRS and the reception of SRS

- Alt-3: UE Rx-Tx time difference based on Option 2 and gNB Rx-Tx time difference based on Option 4

FFS: One or multiple SRS can be used in determining the arrival time

FFS: Additional enhancement including additional information to be reported, if justified

Note 3: The impact of UE autonomous adjustment of TA (when applied) should be taken into account

Note 4: The gNB Rx-Tx time difference option in the above alternatives may need updates accordingly based on the outcome of discussion on reference point for the gNB Rx – Tx time difference

Email discussions

- RAN1#113 Incheon, Korea, May 22th – 26th, 2023:

Agreement

One company thinks that when the network knows the suitable DL beam for RACH-less handover, the pre-allocated grant can be associated with a SSB index of the target cell, and when the network does not know the suitable DL beam, RACH-based HO can be used instead of introducing beam-sweeped pre-allocated grants associated with multiple SSB indexes. Other companies think that the association between the pre-allocated grant for initial transmission and SSB index should be supported without any condition(s), and think that RSRP threshold may be helpful.

Agreement

If single beam is indicated, UE will monitor the target cell PDCCH scheduling the first PUSCH based on the indicated beam. RAN1 will further discuss the case where multiple beams are indicated.

Agreement

The draft LS in R1-2306151 is endorsed. Final LS in R1-2306217.

Agreement

Conclusion:

From RAN1 perspective, no feasibility issue is identified for hard satellite switching without PCI change.

Reply to RAN2 with the following LS content:

Question 1: For hard satellite switching without PCI change, if RAN1 identifies any major technical issues? Reply: RAN1 discussed the resynchronization of UE when hard switching, given that new common TA, K_mac, ephemeris and cell-specific K-offset are applied during resynchronization to new satellite. From RAN1 perspective, no feasibility issue is identified for hard satellite switching without PCI change.

Agreement

The draft LS in R1-2306209 is endorsed. Final LS in R1-2306210.

- Coverage enhancement for NR NTN

Working assumption

For PUCCH repetition for Msg4 HARQ-ACK,

- Two-state information is transmitted as ‘repetition request or capability report’ in the existing agreements/working assumptions.

  - The two-state information represents state 1: ‘repetition request or capability report’ or state 2: no indication.

  - How to transmit the two-state information is up to RAN2 when higher layer signaling is used for the transmission.

  - In state 1, only either repetition request or capability report is transmitted from each UE when transmitted, and they are not differentiated in the signaling.

  - Note: repetition request and capability report are defined as in the working assumption reached at RAN1#112.

Agreement

Draft LS to RAN2 in R1-2306085 is endorsed with the following change:

It is noted that an additional working assumption was reached for repetition request or capability report.

Final LS in R1-2306105

Agreement

If PUCCH repetition discussed in R18 NR NTN coverage enhancement is supported for PUCCH transmission when dedicated PUCCH resource configuration is not provided:

- The agreements and working assumptions for PUCCH for Msg4 HARQ-ACK are applied to any PUCCH transmission by using common PUCCH resource

- The same repetition factor is applied for PUCCH for Msg4 HARQ-ACK and subsequent PUCCH transmissions by using common PUCCH resource

- Note: It is not precluded for gNB to provide dedicated PUCCH config via Msg4 PDSCH.

R1-2306023	Summary #2 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

R1-2306024	Summary #3 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

Working assumption

For NTN-specific PUSCH DMRS bundling, reuse clause 6.1.7 in TS38.214 for nominal TDW determination, except for aspects related to UE capabilities and assistance information (if needed).

- i.e., if PUSCH-TimeDomainWindowLength is configured, nominal TDW is determined by PUSCH-TimeDomainWindowLength; otherwise, nominal TDW is determined based on UE capability(ies) signaling.

- FFS: which UE capability(ies) signaling is(are) used

- FFS: whether/how to use UE assistance information, if supported

Agreement

For NTN-specific PUSCH DMRS bundling, one or more of the following is down-selected for actual TDW determination.

- Actual TDW is determined by the existing events and,

  - Alt A: No additional event

    - i.e., no spec impact is assumed for actual TDW determination.

  - Alt B: New event of TA pre-compensation timing dynamically indicated by gNB

    - i.e., TA pre-compensation timing can be dynamically indicated by gNB

    - Note: UE can perform TA pre-compensation update at the indicated timing

    - FFS: detailed indication

  - Alt C: as dynamically indicated by gNB

    - i.e., actual TDW can be dynamically indicated by gNB

    - FFS: detailed indication

  - Alt D: New event based on epoch time

    - FFS details

  - Alt E: New event based on antenna switching

Agreement

For NTN-specific PUSCH DMRS bundling,

- As UE capability report (in addition to FG 44-2), one or more of the following is down-selected.

  - Option 1a: No new capability except for FG44-2

    - Note: FG 30-4 is reported [in consideration of pre-compensation to keep phase rotation due to timing drift within the phase difference limit and without taking TA pre-compensation update into account]

  - Option 1b: Max TDW size when pre-compensation to keep phase rotation due to timing drift within the phase difference limit is performed and without taking TA pre-compensation update into account

    - Note: FG 30-4 is not reported for NTN band

  - Option 1c: Support of antenna switching with DMRS bundling in NTN

  - Option 1d: Max TDW size per NTN platform (e.g., LEO, MEO, GEO) with taking TA pre-compensation update into account

    - FFS details

  - Option 1e: Max TDW size per elevation angle with taking TA pre-compensation update into account

  - Option 1f: Whether to support actual TDW across pre-compensation segments

    - Segments defined in R17 IoT-NTN is baseline, FFS details

  - Option 1g: Whether to support TA pre-compensation update within an actual TDW that does not violate the phase difference limit

- As UE assistance information (i.e., report by signaling other than UE capability report (FFS details)), one or more of the following is down-selected.

  - Option 2a: No assistance information

  - Option 2b: Max TDW size based on reporting timing

    - FFS which timing is referred

  - Option 2c: TA adjustment timing

  - Option 2d: Antenna switching interval

Agreement

For PUCCH repetition for Msg4 HARQ-ACK,

- Support Alt 1-1d for dynamic indication of repetition factor:

  - Alt 1-1d: DAI field

    - DAI field in DCI format 1_0 with CRC scrambled by TC-RNTI is used for indication.

- “Network verified UE location for NR NTN ”

Agreement

For network verified UE location in NTN, satellite ephemeris information should be available at the LMF.

Agreement

For network verified UE location in NTN common TA information should be reported at least from gNB to LMF.

Working assumption

In NTN, gNB receive-transmit time difference calculated at uplink time synchronization reference point is reported to the LMF.

#### 2.1.2	Remaining Open issues

Coverage enhancements

Normative is on going

Network verified UE location

- Down-selection of alternatives for combinations of UE and gNB receive-transmit time difference measurements

Normative is on going

## 2.2	RAN2

#### 2.2.1	Agreements

The agreeable Work plan can be found in R2-2301344	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3

- RAN2#121bis Athens, Greece, February 27th – March 3rd, 2023

a) Coverage enhancements

Agreements:

1.	Rel-18 NTN coverage enhancements work will focus on addressing the RAN2 impact (if any) from RAN1 agreements on PUCCH enhancements for MSG4 HARQ-ACK and DMRS bundling for PUSCH. No further enhancements are pursued in this release

b) Network verified UE location

Agreements:

1.	NTN UE doesn’t support positioning measurement and report in RRC INACTIVE

c) Mobility enhancements

Agreements:

1.	For signaling the TN coverage, the corresponding geographical area information is provided by broadcast signalling by the network via a list of (possibly overlapping) areas where each area is defined using center location coordinates + radius (where the area is meant to describe a group of cells, not just a single one). FFS on the SIB. FFS on whether additional information in dedicated signalling is needed/useful

Agreements via email – from offline 106:

1.	Area center location and its radius for TN coverage information is signalled using Ellipsoid-Point and radius separately. FFS if Rel-17 referenceLocation and distanceThresh are directly reused

2.	Decision on the size of TN coverage area list is postponed until more is known on the format of this information and how is it sent.

Agreements online:

1.	The discussion on how to indicate the frequency information for each TN coverage area should be combined with the discussion on which SIB will be used to indicate the TN coverage area, possibly based on evaluation of the signalling overhead

2.	The acquired TN area coverage information remains valid until the next system information update of the SIB including TN coverage info

Working assumption:

1.	We do not introduce new triggers making the UE reacquire the TN coverage information from SI

Agreements via email – from offline 107:

1.	On a frequency band number shared by TN and NTN (e.g., n1), if NTN-specific assistance information is NOT provided for a neighbour cell configured in SIB3/SIB4, UE assumes this is a TN neighbour cell. This understanding is also applicable for Rel-17 and it does not need any spec update

Agreements:

1.	RAN2 understands that for earth-moving cell reselection, the UE can derive the trajectory of serving cell with rough accuracy based on serving satellite ephemeris and epochTime, with the assumption that the serving cell reference location broadcast by the network is the one at Epoch time (FFS whether a new epochTime IE is needed). RAN2 understanding is that both PVT and orbital parameters can be used for this. FFS if additional information is needed to allow more accurate measurements.

2.	For earth-moving cell, new IE is introduced to indicate the reference location of serving cell.

3.	For cell (re)selection in earth-moving system, a distance threshold is introduced for location-based measurement initiation, which reuses distanceThresh in SIB19.

4.	For cell (re)selection in earth-moving system, time-based measurement initiation is used to address feeder-link switch case.

5.	Time-based cell reselection criteria is not pursued in R18.

Agreements:

1.	In Rel-18 we don’t aim at RACH-less HO for NTN-TN mobility

2.	For initial UL transmission in RACH-less HO, support pre-allocated grant in RACH-less HO command

Agreements via email – from offline 109:

1.	NTN RACH-less HO is supported for Intra-satellite handover with the same feeder link. i.e., with same gateway/gNB;

2.	NTN RACH-less HO can be supported for intra-satellite handover with different feeder links, i.e., with gateway/gNB switch, inter-satellite handover with gateway/gNB switch, and inter-satellite handover with same gateway/gNB.

3.	RAN2 confirms the general UE procedure for NTN RACH-less HO

1.	receive a RACH-less HO command which can include pre-allocated grant optionally. FFS N_TA is optional. (RRC)

2.	start timer T304 for the target cell (RRC)

3.	perform DL and UL synchronization, and start timer T430. FFS how to perform RACH-less UL synchronization to NTN target cell. (RRC, MAC)

4.	start time alignment timer (MAC)

5.	monitor target cell PDCCH for dynamic grant if pre-allocated grant is not configured in RACH-less HO command (MAC, PHY)

6.	send initial UL transmission including RRCReconfigurationComplete message using the available UL grant (RRC, MAC, PHY)

7.	consider RACH-less HO is completed upon receiving NW confirmation. FFS how to confirm RACH-less HO is successfully completed. (RRC, MAC)

8.	stop timer T304 for the target cell. (RRC)

FFS whether to release UL grant if pre-allocated after RACH-less HO completion

FFS RACH-less HO failure handling, e.g. whether UE fallback to RACH-based HO to the target cell

FFS procedure for RACH-less HO combined with PCI unchanged or CHO if supported

4.	The pre-allocated grant is provided as type-1 CG

5.	Send an LS to RAN1 informing RAN2 agreements on NTN RACH-less HO and check RAN1 views on the following aspects:

1. whether the pre-allocated grant is provided with association to SSBs; if so, whether a RSRP threshold is configured for SSB selection.

2. to monitor target cell PDCCH for dynamic grant for initial UL transmission, whether beam indication can be provided in RACH-less HO command.

3. power control for initial UL transmission

Agreements online:

1.	At least for pre-allocated grant, for the confirmation of RACH-less HO completion we reuse of LTE approach, i.e., UE Contention Resolution Identity MAC CE is used but UE ignores the content of this field. FFS if anything else is needed for dynamic grant

2.	Consider to support combining RACH-less HO with time-based CHO for NTN, taking into account the 1) validity of pre-allocated grant and potential waste of reserved resource; 2) when/how to provide dynamic grant in PDCCH.

Agreements:

1.	In quasi-earth fixed cell case, for hard satellite switch in the same SSB frequency and same gNB (no key change), satellite switching without PCI changing (not requiring L3 mobility) is supported, unless major technical issues are identified by RAN1 (as usual RAN2 will aim at minimizing the specification impact so that it fits in Rel-18)

2.	Remove the part in brackets “as usual RAN2 will aim at minimizing the specification impact so that it fits in Rel-18” in the LS to RAN1. The action to RAN1 will also ask for feedback for the hard satellite switch (not only the soft satellite switch case), e.g. action to RAN1 is to see if there are any major technical issues (as in the agreement).

LS out

- -

Email discussions

- [AT121bis-e][105][NR NTN Enh] Coverage enhancements (Interdigital)

- [AT121bis-e][106][NR NTN Enh] Signaling of TN coverage (Nokia)

- [AT121bis-e][107][NR NTN Enh] NW type information (Samsung)

- [AT121bis-e][108][NR NTN Enh] Common (C)HO configuration (Ericsson)

- [AT121bis-e][109][NR NTN Enh] RACH-less HO (Samsung)

- [AT121bis-e][110][NR NTN Enh] LS to RAN1 on unchanged PCI (CATT)

- [Post121bis-e][109][NR NTN Enh] LS on RACH-less HO (Samsung)

- [Post121bis-e][111][NR NTN] Stage 2 corrections (Oppo)

- RAN2#122 Incheon, Korea, May 22th – 26th, 2023:

a) Coverage enhancements

b) Network verified UE location

Agreements:

1.	In order to resolve the mirror point ambiguity issue, the network relies on the legacy signaling and procedure to configure NTN UE to measure and report neighbor cells or reference signals/beams. No spec changes to radio interface are needed from RAN2 perspective. Unclear if changes are needed to other interfaces, NRPPa protocol (RAN2 will no longer discuss this)

Working Assumption:

1.	A Rel-18 UE capability is needed for indicating whether UE supports the feature of network verified UE location in NR NTN network

c) Mobility enhancements

Agreements:

1.	An RRC_IDLE/RRC_INACTIVE UE is not required to perform neighbour cell measurements for cell reselection for a TN frequency in the area, if configured, where there is no coverage of that frequency, regardless of the frequency priority

2.	Reuse the same format of Rel-17 referenceLocation and distanceThresh for signaling the TN coverage area centre and radius

3.	TN coverage info is NOT included in SIB19. FFS if we use an existing SIB or a new one

4.	We don’t introduce RRC dedicated signalling to provide more accurate TN coverage information

Agreements:

1.	We no longer consider option 3 alone for signaling the frequency information for TN coverage area (in case option 3 should be combined with option 1). Come back in the next meeting to decide between option 2 (plus possible fixes if needed) and option 1+3.

1.	Re-use epochTime-r17 in ntn-Config IE to provide the time reference for an Earth moving cell reference location.

2.	Re-use t-Service-r17 format for the IE used to trigger UE neighbour cell measurements prior to cell replacement due to feeder link switch. FFS whether we reuse exactly the same IE name as in R17 (updating the field description) or a new one

Agreements:

1.	Location-based cell reselection criteria are not pursued in R18.

Agreements:

	Come back to the proposal to broadcast the target cell’s servingCellConfigCommon (as common (C)HO signalling) after feedback from RAN3

	Send al LS to RAN3 asking whether, in case target cell’s servingCellConfigCommon is broadcast in the source cell (as common (C)HO signalling), the target cell’s servingCellConfigCommon can be transferred to the source cell in the inter-gNB HO case in R18

	Group handover related to P1~P4 from R2-2304736 is not supported in Rel-18.

Agreements:

1.	In NTN RACH-less handover, NW either indicates NTA in the target cell is identical to the source cell, or the NTA explicitly provided by the NW is 0. RAN2 will not discuss the case where NTA does not equal to 0

Agreements:

1.	From RAN2 perspective synchronization among source and target cells is not an issue in NTN RACH-less HO

2.	Release pre-allocated UL grant after RACH-less HO completion

3.	LTE approach (of confirming the HO completion) is reused for both pre-allocated grant and dynamic grant. FFS any enhancement to the confirmation of RACH-less HO completion, e.g. the NW does not send the UE Contention Resolution Identity MAC CE, and sends PDCCH/PDSCH addressed to C-RNTI

4.	Remove “FFS how to perform RACH-less UL synchronization to NTN target cell”, RAN2 assumes the UL sync handling in the target cell is the same in RACH-based HO and RACH-less HO, except how to acquire NTA (FFS on the spec impact , if any)

Agreements:

	t-Service in SIB19 can also be interpreted by Rel-18 UE in Connected mode to know that a satellite change or feeder link change happens

	In hard switch unchanged PCI scenario (i.e. no handover), the UE needs to know the time the UE attempts to re-synchronize. (FFS whether a new “t-Start” / a t-gap is needed or whether t-Service can be reused (i.e. no other IE) if the gap is very short/zero).

LS out

Email discussions

- [AT122][103][NR-NTN Enh] NTN-TN cell reselection (Nokia)

- [AT122][104][NR-NTN Enh] Location-based cell reselection enhancements (CMCC)

- [AT122][105][NR-NTN Enh] Common signaling in (C)HO (OPPO)

- [AT122][106][NR-NTN Enh] RACH-less HO (Huawei)

- [AT122][107][NR-NTN] CR0668 (vivo)

- [AT122][108][NR-NTN] CR0676 (OPPO)

- [AT122][109][NR-NTN] CR3979 (QC)

- [AT122][110][NR-NTN] CR4112 (Intel)

- [AT122][111][NR-NTN] RRC CR for kmac (OPPO)

- [AT122][112][NR-NTN] CR4040 (ASUSTeK)

- [Post122][108][NR-NTN Enh] Stage 2 Running CR (Thales)

- [Post122][109][NR-NTN Enh] MAC Running CR (Interdigital)

- [Post122][110][NR-NTN Enh] 38.304 Running CR (ZTE)

- [Post122][111][NR-NTN Enh] RRC Running CR (Ericsson)

#### 2.2.2	Remaining Open issues

a) Coverage enhancements

- Specify signalling and procedures to support UL coverage enhancements

b) Network verified UE location

- specification of necessary enhancements to multi-RTT to support the network verified UE location in NTN assuming a single satellite in view. DL-TDoA methods for verification may be considered as lower priority and if time permits and condition in Note is satisfied

c) NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#119bis emeeting, April 17th - 27th, 2023:

- Mobility enhancements

Agreements

- WA: Uu Cell ID is used to be exchanged via Xn Setup and Configuration Update procedure.

- Confirm to add the handover window start and duration IEs to the NGAP Source NG-RAN Node to Target NG-RAN Node Transparent Container IE.

- Confirm to enhance the early data forwarding with data discarding for NG HO.

Understandings

- RAN3 understands a source gNB can only prepare one potential target cell for NG HO as stated in TS38.413.

Documents agreed

- -

Email discussions

- R3-231892 # NTN1_ServiceContinuity (moderator - SS)

- Network verified UE location

Agreements

- -

Email discussions

- R3-231893 # NTN2_LocationVerification (moderator - HW)

- RAN3#120 Incheon, Korea, May 22th – 26th, 2023:

- Mobility enhancements

Agreements

- Change the WA to the agreement:

- Uu Cell ID should be used in Xn Setup and Configuration Update procedures.

- WA: Do not exchange multiple TACs over Xn for NTN.

- When time-based trigger condition is used, the source NG-RAN node should consider the time indicated to the UE to decide when start the early data forwarding to the target NG-RAN node.

Understandings

- MCC to minute: The usage of mapped cell ID is not precluded.

Documents agreed

- R3-233454 (TP for NR NTN BL CR TS38.300) Discussion on the time-based trigger condition in NR NTN (Nokia, Nokia Shanghai Bell)

- R3-233494 NGAP Support for Time-Based HO in NTN (Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA, Nokia, Nokia Shanghai Bell)

- R3-233455 (TP for NR NTN BL CR TS38.413) Support time-based trigger condition in NR NTN NG-HO (Nokia, Nokia Shanghai Bell)

- R3-233526 Time-Based HO for NTN - NGAP Impacts (Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes Network Systems, Huawei, Lockheed Martin, Intelsat, ESA)	CR0891r5, TS 38.413 v17.4.0, Rel-18, Cat. B

- R3-233527 LS to SA2 on time-based trigger condition in NG HO for NR NTN

- R3-233435 New TP for TS38.300

Email discussions

- R3-233437 # NRNTN1_ServiceContinuity, (moderator - E///)

- Network verified UE location

Agreements

- -

BL CRs agreed

- R3-232541 XnAP BLCR on NTN Functionality (Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC)	CR0933r4, TS 38.423 v17.4.0, Rel-18, Cat. B

- R3-232826 (BLCR to 38.300) Stage 2 BL CR for NR NTN (Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated)	draftCR

Email discussions

- -

#### 2.3.2	Remaining Open issues

To be further discussed as part of NTN-TN and NTN-NTN mobility and service continuity enhancements

- Do not exchange TAC(s) over Xn for NTN. Solution to be further discussed. To be continued...

- FFS on details, e.g. Introduce a DL discarding related IE in Early Status Transfer Transparent Container IE.

- To address the issue of time delay in CHO with time condition, the target gNB may wait for an additional time after the CHO time window has expired, according to implementation?

- Continue on working on stage2 TP and stage3 TPs based on agreements, to be continued...

- Whether to send an LS to SA2 to clarify the understanding of RAN3, that is no services can be provided to the NTN UE until its location has been verified at initial network attach?

- How to describe which TAC should be used in semantic description?

## 2.4	RAN4

The applicable work plan in RAN4 can be found under R4-2300973

#### 2.4.1	Agreements

- RAN4#106-bis-e, April 17th – 26th 2023, Online

- NR-NTN deployment in above 10 GHz

[UERF aspects]

Issue 1-1: UE types

- Encourage companies to provide the regulation differences leading to different RF/RRM requirements between the mobile and fixed NTN UEs, and further discuss whether RAN4 needs to define the different UE types.

- Discuss possible differentiation of NTN UE types in above 10 GHz, based on RF parameters (noise figure, antenna types, antenna gain and transmission power, or alternatively minimum EIRP in the peak direction, Effective Isotropic Sensitivity EIS, etc.).

- The impact on RF and RRM requirements will be investigated, and analysis on RF requirement impact is prioritized.

Issue 2-1:  Beam tracking capability

Tentative agreement:

the (Rx and Tx) beam pointing error are compliant with at least the relevant ETSI harmonized standard. (e.g.

      - EN 303 978    “Earth Stations on Mobile Platforms (ESOMP) transmitting towards satellites in geostationary orbit, operating in the 27,5 GHz to 30,0 GHz frequency bands”;

      - EN 303 979    “Earth Stations on Mobile Platforms (ESOMP) transmitting towards satellites in non-geostationary orbit, operating in the 27,5 GHz to 29,1 GHz and 29,5 GHz to 30,0 GHz frequency bands”).

[BSRF Test Demod aspects]

SAN RF requirements

Agreement:

- Multi-band operation is not supported in Rel-18

Way Forward

- Further evaluate the needed power backoff to support 64QAM in DL, EVM and other related requirements to support 64QAM in DL

Way Forward

- FFS how to specify OOB and ΔfOOB.

Way Forward

- FFS if PFD regulatory requirements shall be included or only be referenced in RAN4 specifications.

System parameters

Sub-topic 1-1 (Issues 1-1-1, 1-1-2, 1-1-3, 1-1-4), updated: Above 10 GHz NTN band definition and related parameters

- Starting with option below and further work on the text proposal of “note 1 and note 2”. LS to RAN1/RAN2 can be considered.

  - It’s not precluded to further extend the frequency ranges in the future if needed and justified.

  - Agree the definition of NTN frequency ranges as shown in the Proposed Table 5.1-1 to be introduced to TS 38.101-5 and TS 38.108.

Proposed Table 5.1-1: Definition of NTN frequency ranges

| Frequency range designation | Corresponding frequency range |
| --- | --- |
| FR1-NTN1 | 410 MHz – 7125 MHz |
| FR2-NTN2 | 17300 MHz – 30000 MHz |
| NOTE 1: [NTN bands within this frequency range are regarded as a FR1 band when references from other specifications.] NOTE 2: [NTN bands within this frequency range are regarded as a FR2 band when references from other specifications.] |  |

Sub-topic 1-1 (Issue 1-1-5): Tx-Rx frequency separation

- Flexible Tx-Rx frequency separation can be used for Ka band NTN FDD operation.

Sub-topic 1-2 (Issue 1-2-1) updated: NR-ARFCN

- Following global channel raster definition with step size as 4 and 8 (60 kHz, 120 kHz) for DL part and step size as 1 and 2 (60 kHz, 120 kHz) for uplink part.

  - Note: Not preclude the possibility of operating with lower SCS. Companies to discuss if lower SCS could be used, such as at least 30 kHz. FFT maximum size constraint (4096) should be considered.

  - The following channel raster NREF values for bands n512, n511 and n510 can be used as starting point for further check

| NR operating band | ΔFRaster (kHz) | Uplink range of NREF (First – <Step size> – Last) | Downlink range of NREF (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 60 | 2070833 – <1> – 2112499 | [1553334] – <4> – [1746666] |
|  | 120 | 2070833 – <2> – 2112499 | [1553334] – <8> – [1746664] |
| n511 | 60 | 2084999 – <1> –2112499 | [1553334] – <4> – [1746666] |
|  | 120 | 2084999 – <2> –2112499 | [1553334] – <8> – [1746664] |
| n510 | 60 | 2070833 – <1> – 2084999 | [1553334] – <4> – [1746666] |
|  | 120 | 2070833 – <2> – 2084999 | [1553334] – <8> – [1746664] |

Sub-topic 1-2 (Issue 1-2-2) updated: GSCN

- Following global sync raster design, with step size as [12], [24] for 120 kHz and 240 kHz SCS of SS block.

  - LS can be considered to communicate with RAN1/RAN2 for system parameters.

  - Note: Not preclude the possibility of operating with lower SCS. Companies to discuss if lower SCS could be used, such as at least 30 kHz.

  - Reuse and copy the following Table 3 GSCN parameters to NTN specifications for Ka bands.

Table 3: GSCN parameters for the global frequency raster

| Range of frequencies (MHz) | SS block frequency position SSREF | GSCN | Range of GSCN |
| --- | --- | --- | --- |
| 3000 – 24250 | 3000 MHz + N * 1.44 MHz, N = 0:14756 | 7499 + N | 7499 – 22255 |

  - Table 4 can be used as the starting point for Ka bands sync raster entries for further check.

Table 4: Applicable SS raster entries per operating band (FR2-NTN)

| NR operating band | SS Block SCS | SS Block pattern (note 1) | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 120 kHz | Case D | 17444 – <[12]> – 19424 |
|  | 240 kHz | Case E | 17456 – <[24]> – 19400 |
| n511 | 120 kHz | Case D | 17444 – <[12]> – 19424 |
|  | 240 kHz | Case E | 17456 – <[24]> – 19400 |
| n510 | 120 kHz | Case D | 17444 – <[12]> – 19424 |
|  | 240 kHz | Case E | 17456 – <[24]> – 19400 |
| NOTE 1: SS Block pattern is defined in section 4.1 in TS 38.213. |  |  |  |

Sub-topic 1-3 (Issue 1-3-1) updated: LS to RAN1 & RAN2

- RAN4 to agree to send LS to RAN1 & RAN2 for NTN topic in above 10 GHz for Rel-18 to inform on open issues and RAN4 progress.  Open issues and progress may include both RF and RRM.

  - Note: THALES LS proposal merged with CATT LS

Sub-topic 1-5 (Issue 1-5-1): Rel-18 handheld FR2-NTN

- DO NOT consider NTN handheld in above 10 GHz.

  - Note: Handheld is out of scope for FR2 NTN in Rel-18.

Sub-topic 1-5 (Issue 1-5-3) updated: NS usage

- Agree to use (at least) NS methodology. Specific adaptation/extension of NS framework for above 10 GHz may be added later on.

Co-existence studies (scenario)

Following agreements have been made:

- Consideration of requirements defined in FCC rules and ITU-R Radio Regulations, resolutions and recommendations for NTN UE will discussed in UE RF part, [140] in this meeting.

- RAN4 can further discuss and address Off-axis EIRP requirements in UE RF requirements if needed. From generic co-existence study perspective, no need to consider such aspect. This issue will be further discussed and handled in thread [140].

- For calibration phase, assuming FRF=1 with single polarization

- This assumption has no linkage/restriction on real network deployment

- Further discuss other values and the impact on co-existence study

- RAN4 to update the coexistence simulations TDoc with the simulation scope mentioned below.

| No. | Combination | Aggressor | Victim | Scope of Coexistence Simulation | Study Phase |
| --- | --- | --- | --- | --- | --- |
| 1 | TN with NTN | NTN UL | TN UL | ACLR NTN UE to be varied/defined ACS TN gNB fixed |  |
| 2 | TN with NTN | TN UL | NTN UL | ACLR TN UE fixed ACS NTN SAN to be varied/defined |  |
| 3 | TN with NTN | NTN UL | TN DL | ACLR NTN UE to be varied/defined ACS TN UE fixed |  |
| 4 | TN with NTN | TN DL | NTN UL | ACLR TN gNB fixed ACS NTN SAN to be varied/defined |  |
| 5 | TN with NTN | TN DL | NTN DL | ACLR TN gNB fixed ACS NTN UE to be varied/defined |  |
| 6 | TN with NTN | NTN DL | TN DL | ACLR NTN SAN to be varied/defined ACS TN UE fixed |  |
| 7 | TN with NTN | NTN DL | TN UL | ACLR NTN SAN to be varied/defined ACS TN gNB fixed |  |
| 8 | TN with NTN | TN UL | NTN DL | ACLR TN UE fixed ACS NTN UE to be varied/defined |  |
| NOTE 1: For coexistence between Ka-Band DL and adjacent TN bands, there are no 3GPP defined/specified TN bands. |  |  |  |  |  |

- Use TN urban macro scenarios (and no TN dense urban) for the calibration and the coexistence analysis with NTN in above 10 GHz.

Co-existence studies (Network layout)

Following agreements have been made:

- Drop NTN UE inside the TN cluster as a starting point as the worst case.

- Active ratio of TN (Urban) is 20%

- 90 degree will be used as Elevation angle of NTN UE. Further discuss other values including 10, 30 etc.

- To simplify the discussion on joint issues 2-3, 2-4 & 3-1, consider following approaches for the deployment of NTN UE and satellite

- The Satellite should be generated in the visible area/sky of NTN UE;

- NTN UEs point to the satellite accurately or with a deviation provided by satellite vendors;

- To simplify the work in calibration phase, NTN UEs point to the satellite accurately without any deviations.

- Further discuss the deviation for co-existence simulation, satellite vendors and operators are encouraged to provide a vertical angle value and a deviation value.

- The position of the satellite should guarantee that NTN UE vertical angle towards the satellite is with certain value(s) or within the range of [10, 20, 30 or other numbers] degree to 90 degree;

- For calibration, use 30 degree and 90 degree instead of the range.

- Further discuss the range and/or the value for co-existence simulation.

- Horizontal angle of NTN UEs should be calculated based on the satellite position

Co-existence studies (System parameter)

Following agreements have been made:

- Take 5.9 dB as the Noise Figure for all Satellite types for calibration purpose.

- Use following NTN Ka-band uplink parameters:

Ka-Band DownLink (i.e. ~17 GHz for DL) for different satellite orbits

| SAN parameters | GEO | LEO-1200 km | LEO-600 km |
| --- | --- | --- | --- |
| Equivalent satellite antenna aperture (m) | 5,9 | 0,6 | 0,6 |
| Satellite EIRP density (dBW/MHz) | 40 | 10 | 4 |
| Satellite Tx max Gain (dBi) | 58,5 | 38,5 | 38,5 |

- For NTN UE Noise Figure, take 4 dB for calibration purpose only and further discuss the value for co-existence simulation.

- Use the following parabolic antenna model for SAN and NTN UE

Fθ=2 J1uu

With:

Jix  is the Bessel function of first type and ith order with argument x

is the angle in a θ;φ spherical coordinates system,

u=πDλsin⁡(θ)

D: Antenna diameter

: Wavelength

- Focus on circular aperture antenna pattern on SAN side and Ka Band NTN UE side from co-existence study perspective

- FFS whether and how to consider phased array antenna pattern

- Not preclude to consider phased array antenna pattern in the future if needed

- Prioritized L-ESIM and fixed VSAT scenarios for NTN-TN coexistence studies above 10 GHz.

- Use following TN parameters

- TN BS height is 25m

- TN BS NF: 10dB

- TN UE NF: 10dB

- Use TR 38.803 for TN parameters related to calibration and coexistence analysis with NTN in above 10 GHz.

- NTN UE antenna will be set to follow serving satellite in horizontal for simulation.

Co-existence studies (Evaluation methodology)

- Use following models for calibration. Further discuss models for co-existence simulation.

| Link | Propagation model |
| --- | --- |
| TN BS to Fixed VSAT on roof | Free space path loss |
| TN BS to L-ESIM at 1.5 m | UMa as in 3GPP TR 38.803 |
| TN BS to TN UE | UMa as in 3GPP TR 38.803 |
| TN UE to Fixed VSAT on roof | UMa as in 3GPP TR 38.803 (BS is to be replaced with VSAT) |
| TN UE to L-ESIM | Umi |
| Satellite to TN BS/UE | 3GPP TR 38.821 |
| Satellite to VSAT/ESIM | 3GPP TR 38.821 |
| TN BS to Satellite | 3GPP TR 38.821 |
| Note1: For the propagation models which use the 3GPP TR 38.821 [3], to use same assumptions as in [3] and consider the atmospheric losses and the scintillation losses. Note2: TN BS height is 25m |  |

To use 1 UE for both TN and NTN in the DL and 10 UEs for NTN and 1 UEs for TN in the UL. Further discuss ACLR2 for above 10GHz band.

Co-existence studies (Initial results and calibration)

Following agreements have been made:

- RAN4 to start the calibration for the Ka-band NTN coexistence study. Coupling loss and geometry SINR in different scenarios should be calibrated.

- According to the approved work plan, the calibration phase shall be concluded before August meeting.

- RAN4 target to finalize the simulation results collection activity in 2023 RAN4 October meeting.

- A calibration table will be provided by Samsung

- Calibration table can be found in R4-2305929.

Assumptions for NTN co-existence study in above 10GHz bands agreed till this meeting have been captured in R4-2305930.

[RRM aspects]

Issue 2-1: Numerologies in NR-NTN above 10 GHz bands

Agreement:

- RAN4 to consider the following numerologies for RRM requirement definition for NR-NTN above 10 GHz bands:

  - Consider SSB SCS larger than 30kHz, i.e. 120kHz and 240kHz

  - Consider UL SCS larger than 30kHz, i.e. 60kHz and 120kHz

- RAN4 to send an LS to RAN1 and RAN2

Issue 2-2: UE UL Timing Accuracy Requirements for higher UL SCS than 30kHz in NR-NTN above 10 GHz bands

Agreement:

- The assumption of the maximum total positioning error due to UE location and Satellite position estimation error shall be tightened compared to the assumption of the existing Rel-17 NR NTN.

  - The exact values and required conditions will be further discussed/determined in the future meetings.

  - Alternatives can be further discussed, e.g. ECP (only for 60kHz SCS), limiting UL SCS, limiting SSB SCS, limiting UE mobility, etc.

- Note: the above “maximum total positioning error due to UE location and Satellite position estimation error” will not be specified in the requirement but it’s only used as an assumption to derive the UE Tx timing requirement.

Issue 2-3: Measurement and Mobility Requirements in NR-NTN above 10 GHz bands

Agreement:

- Do not define requirements for mobility between NTN Ka band and NTN FR1 for Rel-18

- Do not define requirements for mobility between NTN Ka band and TN in FR1 or FR2 for Rel-18

Issue 2-4: Other impacts

Conclusion:

Based on the discussion conducted over email thread “[106bis-e][221] NR_NTN_enh – LS,” no additional RRM aspects are going to be included in the LS to be sent from RF session. RAN4 continues discussions on the details of higher SCSs than 30kHz in the future meetings.

- Coverage enhancements

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

No RRM aspects discussioins are expected.

- Network verified UE location

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

No discussions in this meeting.

- Mobility enhancements

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

Issue 4-1: NTN-NTN Cell reselection enhancements for earth moving cell

Issue 4-1-A: Time-based cell reselection in earth moving cell NTN deployments

- No agreement.

Issue 4-1-B: For location-based cell reselection in earth moving cell NTN deployments

Agreement:

- For location-based cell reselection in earth moving cell NTN deployments:

  - Whether the coverage information of serving cell is (absolutely) necessary:

    - No consensus in the group on whether serving cell coverage information is absolutely necessary.

    - Consider further progress and conclusion from RAN2, if any

  - Whether and to what extent restrict the use of the values of DRX cycle:

    - FFS: Do not further restrict DRX cycle beyond Rel-17 NR NTN.

Issue 4-1-C: whether and how to manipulate Kcarrier in Ttrigger

- No agreement. Further discussion in May meeting for “earth moving cell” and “quasi-earth fixed cell.”

Issue 4-2: NTN-TN Cell reselection enhancements (to reduce UE power consumption)

- No agreement. Wait for further progress from RAN2. Companies can provide further analyses in the next meeting as usual. The analyses and discussions may depend on the following aspects:

  - The direction of cell reselection, e.g. from TN to NTN, from NTN to TN

  - The type of satellites, e.g. GEO, GSO, NGSO

  - The type of NTN cell deployment, e.g. earth fixed cell vs. earth moving cell

  - Accuracy of TN coverage information provided by NTN cell.

  - Whether assistance information of neighbour NTN cells ( e.g. ephemeris data, frequency layer and PCI) provided by serving TN cell is mandatory in terms of RRM requirement definition/applicability

Issue 4-3: NTN-NTN Cell reselection enhancements (to reduce UE power consumption)

No agreement. In the future meetings, companies can provide further analyses on whether and to what extent UE measurement for LEO NTN-NTN cell reselection can be relaxed to reduce power consumption. The analyses should take into account, e.g. LEO cell type, cell deployment type (earth moving and quasi-earth fixed cell), UE implementation vs. RAN2 spec support based approach, feasibility, quantitative analyses in terms of gain-loss, etc.

Issue 5-1: RACH-less (C)HO

Agreement:

- RAN4 to define RACH-less NTN HO requirements based on the RACH-less LTE HO requirements. NR and NTN specific adjustments shall be made. The adjustments to investigate may include:

  - FFS on known/unknown condition

  - FFS on necessity of fine time tracking if target cell is known

  - FFS on others if identified

- Note: some aspects would need to wait for further RAN2 progress.

Issue 5-2: HO for satellite switching without PCI change

- No agreement. Wait for further progress from RAN2.

Issue 5-3: Group-based HO for signalling overhead reduction

- No agreement. Wait for further progress from RAN2.

Issue 5-4: Location based CHO enhancements for earth moving NTN cell

- No agreement. Wait for further progress from RAN2.

===

Documents approved:

- R4-2306624	WF on NTN UE RF requirements in Ka-band

- R4-2305925	WF on NTN enhancement - [106bis-e][309] NR_NTN_enh_Part1

- R4-2305926	LS on System Parameters for NTN above 10 GHz

- R4-2305927	WF on SAN RF requirements

- R4-2306002	WF on [311] NR_NTN_enh_Part3

- R4-2305929	Calibration table for NTN co-existence study in above 10GHz band

- R4-2306003	Assumptions for NTN co-existence study in above 10GHz band

- R4-2306358	WF on NR NTN enhancement RRM requirements

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2306302	Topic summary for [106-bis-e][140] NR_NTN_enh_UERF

- R4-2305979	Email discussion summary for [106bis-e][309] NR_NTN_enh_Part1

- R4-2305980	Email discussion summary for [106bis-e][310] NR_NTN_enh_Part2

- R4-2305981	Email discussion summary for [106bis-e][311] NR_NTN_enh_Part3

- R4-2306252	Topic summary for [106-bis-e][221] NR_NTN_enh

- RAN4#107, May 22nd – 26th 2023, Incheon

- NR-NTN deployment in above 10 GHz

[UERF aspects]

Issue 1-1: Differentiate UE types from mobility perspective

Issue 1-2: Differentiate antenna assumption for GEO and LEO UE

Agreement:

- At least consider the differentiation between mechanical and electronic steering;

  - FFS on phased array or parabolic;

  - Encourage satellite companies to provide the data to show the beam switching delay.

- As the baseline, assume that UE has the single beam towards one single satellite at a given time.

Issue 2-1:  Noise figure

Agreement:

- For the August meeting, more detailed background should be provided to derive the corresponding noise figure..

- For the coexistence study, companies are encouraged to consider the following NF for NTN UE :

  - Option 1: 2dB;

  - Option 2: 6dB

Issue 3-2: Beam pointing/accuracy related requirements

Agreement:

- It is assumed for the NTN capable UE operating in above 10 GHz that the (Rx and Tx) beam pointing error are compliant with the relevant ETSI harmonized standard, e.g.:

  - EN 303 978, “Earth Stations on Mobile Platforms (ESOMP) transmitting towards satellites in geostationary orbit, operating in the 27,5 GHz to 30,0 GHz frequency bands”;

- For the next meeting, it’s encouraged to provide the technical requirement inputs for fixed VSAT;

Issue 3-3: on-axis and off-axis EIRP requirements

Agreement:

- To define the off-axis EIRP requirement;

  - Note: this requirement for wanted signal within the assigned channel;

- For on-axis EIRP limit, this depend on the power class;

- To capture the maximum EIRP limit for certain power class;

[BSRF Test Demod aspects]

SAN RF requirements

OTA reference sensitivity level

The OTA reference sensitivity level will be defined

Where

PkT = -174 dBm/Hz

NF will be aligned with the co-existence study assumption conclusion,

SNR FFS,

IM = 2 dB,

The following is used for the starting point for G:

G = [50.5-58.5] dBi, [30.5-38.5] dBi, and [30.5-38.5] dBi for GEO, LEO-1200, and LEO-600.

Note: The above Rx max Gain ranges are taken from Table 6.1.1.1-1 and Table 6.1.1.1-2 of  TR 38.821.

Table 6.1.1.1-1: Set-1 satellite parameters for system level simulator calibration

| Satellite orbit |  | GEO | LEO-1200 | LEO-600 |
| --- | --- | --- | --- | --- |
| Satellite altitude |  | 35786 km | 1200 km | 600 km |
| Satellite antenna pattern |  | Section 6.4.1 in [2] | Section 6.4.1 in [2] | Section 6.4.1 in [2] |
| Payload characteristics for UL transmissions |  |  |  |  |
| Equivalent satellite antenna aperture (Note1) | Ka-band (i.e. 30 GHz for UL) | 3.33 m | 0.33 m | 0.33 m |
| G/T |  | 28 dB K-1 | 13 dB K-1 | 13 dB K-1 |
| Satellite RX max Gain |  | 58.5 dBi | 38.5 dBi | 38.5 dBi |

Table 6.1.1.1-2: Set-2 satellite parameters for system level simulator calibration

| Satellite orbit |  | GEO | LEO-1200 | LEO-600 |
| --- | --- | --- | --- | --- |
| Satellite altitude |  | 35786 km | 1200 km | 600 km |
| Satellite antenna pattern |  | Section 6.4.1 in [2] | Section 6.4.1 in [2] | Section 6.4.1 in [2] |
| Equivalent satellite antenna aperture (Note1) | Ka-band (i.e. 30 GHz for UL) | 1.33 m | 0.13 m | 0.13 m |
| G/T |  | 20 dB K-1 | 5 dB K-1 | 5 dB K-1 |
| Satellite Rx max Gain |  | 50.5 dBi | 30.5 dBi | 30.5 dBi |
| NOTE 1: This value is equivalent to the antenna diameter in Sec. 6.4.1 of [2]. NOTE 2: This beam size refers to the Nadir pointing of the satellite NOTE 3: All these satellite parameters are applied per beam. NOTE 4: The EIRP density values are considered identical for all frequency re-use factor options. |  |  |  |  |

FRC can be discussed in future meetings.

Out of band blocking

FFS if this requirement is needed. Companies are encouraged to contribution on the justification for the necessity of this requirement.

System parameters

Issue 1-1-1: NTN frequency range(s) NOTE 1

- Agreement: Keep [ ] for this meeting, if no critical issues identified by RAN4 and other WGs, the [ ] on Note 1 can be removed by August RAN4 meeting.

Issue 1-1-2: NTN frequency range(s) NOTE 2

- Agreement: Option 2, Keep [ ] for this meeting, if no critical issues identified by RAN4 and other WGs, the [ ] on Note 1 can be removed by August RAN4 meeting.

Issue 1-1-3: NTN frequency range(s) extension

- Agreement: Ku band handling is out of scope of existing Rel-18 NTN WI and can be discussed in future subject to RAN-P decision on Ku band introduction.

Issue 1-2-1: CBW and frequency range details

- Agreement: RAN4 can further discuss the additional CBW and SCS supporting on Ka band per the request from operators.

Issue 1-3-1: NR-ARFCN

- Agreement: Use following NR-ARFCN for NTN Ka-band (specify the following channel raster NREF values for bands n512, n511 and n510.):

Table 1: Applicable NR-ARFCN per operating band

| NR operating band | ΔFRaster (kHz) | Uplink range of NREF (First – <Step size> – Last) | Downlink range of NREF (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 60 | 2070833 – <1> – 2112499 | 1553336 – <4> – 1746664 |
|  | 120 | 2070833 – <2> – 2112499 | 1553336 – <8> – 1746664 |
| n511 | 60 | 2084999 – <1> –2112499 | 1553336 – <4> – 1746664 |
|  | 120 | 2084999 – <2> –2112499 | 1553336 – <8> – 1746664 |
| n510 | 60 | 2070833 – <1> – 2084999 | 1553336 – <4> – 1746664 |
|  | 120 | 2070833 – <2> – 2084999 | 1553336 – <8> – 1746664 |

Issue 1-3-2: GSCN

- Agreement: To further consider the remaining 2 Options:

  - Option 1: Use following GSCN for Ka-band as following

Table 2: Applicable SS raster entries per operating band (FR2-NTN)

| NR operating band | SS Block SCS | SS Block pattern (note 1) | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472– <24> – 19416 |
| n511 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472– <24> – 19416 |
| n510 | 120 kHz | Case D | 17448 – <12> – 19428 |
|  | 240 kHz | Case E | 17472– <24> – 19416 |
| NOTE 1: SS Block pattern is defined in section 4.1 in TS 38.213. |  |  |  |

  - Option 3: Remove [] from agreed WF at RAN4#106-bis-e

Table 2: Applicable SS raster entries per operating band

| NR operating band | SS Block SCS | SS Block pattern (note 1) | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n512 | 120 kHz | Case D | 17444 – <12> – 19424 |
|  | 240 kHz | Case E | 17456 – <24> – 19400 |
| n511 | 120 kHz | Case D | 17444 – <12> – 19424 |
|  | 240 kHz | Case E | 17456 – <24> – 19400 |
| n510 | 120 kHz | Case D | 17444 – <12> – 19424 |
|  | 240 kHz | Case E | 17456 – <24> – 19400 |
| NOTE 1: SS Block pattern is defined in section 4.1 in TS 38.213. |  |  |  |

Co-existence studies (scenario and layout)

Following agreements have been made:

- Take the table in Annex 1 as starting point for TN and NTN system deployment assumptions in co-existence studies.

- Consider the situation of NTN UE inside several TN clusters first

- No need to consider fixed NTN UE vertical angle value by the assumption that NTN UE can track the satellite by either mechanical or electronic method.

  - Further discuss the detailed simulation methodology.

- Further discuss the NTN UE elevation angle value: [10] & 90 degree

- Take the assumption that NTN UE antenna points to the satellite accurately as starting point.

- Mobile VSAT coexistence study for NGSO scenarios is out of the scope of co-existence study.

- FRF=2 with two polarizations (RHCP, LHCP)

Co-existence studies (System parameter)

Following agreements have been made:

- For SAN NF, further evaluate based on following candidate options:

- Option 1: 3.5dB

- Option 2: 5.9 dB

- Take the normalised SAN antenna pattern for Ka-Band coexistence studies and related half-power beam-width (2θ-3dB).

| Equation | Half-power beam-width 2θ-3dB Value | GEO constellation type @ 17GHz | LEO constellation type @ 17GHz |
| --- | --- | --- | --- |
| Fθ=2 J1uu | 2θ-3dB=2×Arcsin1.616×λπD | 0.1763 degrees | 1.7337 degrees |

where:

- Jix  is the Bessel function of first type and ith order with argument x

- is the angle in a θ;φ spherical coordinates system,

- u=πDλsin⁡(θ)

- D : Antenna diameter

- : Wavelength

- For SAN antenna adjacent beam spacing (3dB BW),

ABS[rad] = sqrt(3) x sin(HPBW[degrees]/2) or ABS[rad] = sqrt(3) x sinr(HPBW[rad]/2)

- with ABS [degree]=180/pi x ABS[rad] and

- with HPBW the Half-Power BandWidth of the main lobe from the satellite antenna pattern.

- Align TN parameters as below

| Size of each nominal channel BW in MHz | 200 |
| --- | --- |
| Transmission bandwidth in MHz | 190.08 |
| UE number per cell | Same as the number of BS beam |

In the simulation assumptions, align Table 2.4.2-1 with the previous BS antenna table:

- The antenna element gain shall be 5.5 dBi.

- Antenna element vertical radiation pattern (dB), θ3dB=90°

- Antenna element horizontal radiation pattern (dB), φ3dB=90°

- Use UMi as the propagation model for TN UE to L-ESIM.

- Use flat ACIR modelling for co-existence

[RRM aspects]

Issue 2-1: UE UL Timing Accuracy Requirements for UL SCSs of 60kHz and 120kHz

Agreement:

- The assumption of the maximum total positioning error due to UE location and Satellite position estimation error shall be tightened as below:

  - For UL SCS of 60kHz, [X] meters.

  - For UL SCS of 120kHz, [Y] meters

  - The above is applicable only when SSB SCS is equal to or higher than 120kHz

  - FFS on whether applicable to UE in mobile platform.

  - FFS on whether and how to connect the tightened UE positioning error to the advanced GNSS capability or UE type.

  - FFS whether to use different requirements for different types of devices defined in the RF session and/or different satellite types

  - FFS on different UE UL Timing Accuracy Requirements for different physical signals/channels, e.g. relaxed requirements for PRACH for certain PRACH formats, compared to other signal/channels.

Issue 2-2: Measurement and Mobility Requirements in NR-NTN above 10 GHz bands

- No agreement.

- Coverage enhancements

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

No RRM aspects discussioins are expected.

- Network verified UE location

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

Agreement:

- FFS: RAN4 to define measurement period and accuracy requirements for UE Rx-Tx measurement

  - Existing TN requirements can be used as baseline, e.g. 9.9.4.6 Measurement Period Requirements without Measurement Gaps

  - NTN specific aspects including necessary side conditions, if any, will be further discussed based on RAN1 progress

- Mobility enhancements

[UERF aspects]

No UERF aspects discussioins are expected.

[BSRF Test Demod aspects]

No discussions in this meeting.

[RRM aspects]

Issue 4-1-A: Time-based cell reselection in earth moving cell NTN deployments

- No agreement.

Issue 4-1-B: For location-based cell reselection in earth moving cell NTN deployments

Agreement:

- RAN4 to define UE requirements on location-based cell reselection in earth moving cell NTN deployments if the existing requirements are not applicable for earth moving system. The new requirement can be based on the existing requirement, and the updates may include “the margin for distance threshold” and “the definition of the reference Location.”

  - Do not further restrict DRX cycle beyond Rel-17 NR NTN.

  - FFS: Whether the coverage information of serving cell is (absolutely) necessary

Issue 4-1-C: whether and how to manipulate Kcarrier in Ttrigger

- No agreement.

Issue 4-2: NTN-TN Cell reselection enhancements (to reduce UE power consumption)

Agreement:

- FFS: RAN4 to define RRM requirements on TN-to-NTN reselection.

  - RAN4 to agree to reuse same side condition of assistance information for neighbour NTN cells from R17 WF R4-2207114.

  - Additional side conditions can be added, as needed, and the conditions may depend on satellite types (GSO vs. non-GSO) and/or NTN cell deployments for non-GSO (earth-fixed vs. earth-moving cell).

Agreement:

- RAN4 to define RRM requirements on NTN-to-TN cell reselection requirement without measurement enhancement for the following cases:

  - both GSO and non-GSO

  - both earth fixed cell and earth moving cell

  - FFS on

    - whether/how to define the detailed UE behaviour when the UE is out of TN coverage.

Agreement:

- RAN4 to not define accuracy of TN coverage information provided by NTN cell.

Issue 4-3: NTN-NTN Cell reselection enhancements (to reduce UE power consumption)

- No agreement.

Issue 5-1: RACH-less (C)HO

Agreement:

- RAN4 to define RACH-less HO requirements for intra-/inter-satellite handover with and without gateway/gNB switch.

  - Known and Unknown target cell condition:

    - Reuse the R17 known/unknown condition applied in NTN HO requirements.

    - If any other new aspects to be additionally added are identified based on RAN1/2 progress, those aspects will be further discussed in RAN4.

  - Whether to define the requirements for both known and unknown target cells

    - Consider both known and unknown target cells.

  - Whether to include fine time tracking latency in the HO latency requirement,

    - Fine time tracking latency will be included even when target cell is known.

  - Additional latency can be added, if identified and needed, based on the detailed design of the feature to be made by RAN1 and RAN2

- The detailed formula and exact values in the requirements, e.g. T_IU, T_SI-NR, T_RACH, T_delta, T_processing, T_margin, T_search, etc. if relevant, will be defined in the next meeting accordingly.

Issue 5-2: HO for satellite switching without PCI change

- No agreement.

Issue 5-3: Group-based HO for signalling overhead reduction

- No agreement. Wait for further progress from RAN2.

Issue 5-4: Location based CHO enhancements for earth moving NTN cell

- No agreement. Wait for further progress from RAN2.

===

Documents approved:

- R4-2310483	WF on UE RF requirements for NR NTN enhancement

- R4-2309766	WF for system parameters on Ka band

- R4-2309767	WF for co-existence study of Above 10GHz NTN band

- R4-2309771	Simulation assumption for co-existence study of Above 10GHz NTN band

- R4-2309770	WF on above 10GHz SAN RF requirements

- R4-2310168	WF on NR NTN enhancements RRM requirements

Documents agreed:

- -

[Other documents]

Email discussion summaries:

- R4-2310026	Topic summary for [107][143] NR_NTN_enh_UERF

- R4-2310315	Ad hoc minutes for NR_NTN_enh_UERF

- R4-2310448	Topic summary for [107][309] NR_NTN_enh_Part1

- R4-2310449	Topic summary for [107][311] NR_NTN_enh_Part3

- R4-2309971	Topic summary for [107][226] NR_NTN_enh

#### 2.4.1	Remaining Open issues

NR-NTN deployment in above 10 GHz

- Study implications of FDD operation in FR2 and derive requirements for the identified example band appropriately.

- Relevant coexistence scenarios and analysis

- Specify Rx/Tx requirements for satellite access node and different VSAT UE class (not only 60 cm aperture) as appropriate for the identified example band

- Identify values for physical layer parameters chosen from the existing FR1 and FR2 sets.

Coverage enhancements

- Specify PUCCH enhancements for Msg4 HARQ-ACK (e.g. repetition)

Network verified UE location

- Specify necessary enhancements to multi-RTT to support the network verified UE location in NTN assuming a single satellite in view

NTN-TN and NTN-NTN mobility and service continuity enhancements

- Specify NTN-TN and NTN-NTN measurement/mobility and service continuity enhancements

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Aspects related to Network verified UE location

## 4.	References

## 4.1	RAN1

RAN1#112bis emeeting, April 17th - 27th, 2023:

- R1-2302406	discussion	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R1-2304172	other	Session notes for 9.9 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2304244	discussion	Summary EOM on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2304252	LS out	[Draft] LS on higher layer signaling in Msg3 PUSCH for PUCCH repetition for Msg4 HARQ-ACK	Moderator (NTT DOCOMO, INC.)

- R1-2304093	LS out	[Draft] LS on PUSCH DMRS bundling for NR NTN coverage enhancement	Moderator (NTT DOCOMO, INC.)

- R1-2303950	discussion	Summary #1 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2303951	discussion	Summary #2 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2303952	discussion	Summary #3 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2303643	discussion	Views on Coverage enhancement for NR NTN	Sharp

- R1-2303625	discussion	Discussion on coverage enhancement for NR-NTN	Panasonic

- R1-2303204	discussion	Discussion on coverage enhancement for NR NTN	ETRI

- R1-2303725	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2303748	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2303953	discussion	Summary #4 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2304094	LS out	LS on PUSCH DMRS bundling for NR NTN coverage enhancement	RAN1, NTT DOCOMO, INC.

- R1-2302433	discussion	Further considerations on coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2302564	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2302502	discussion	Discussions on remaining issues of coverage enhancements in NR NTN	vivo

- R1-2302364	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2302857	discussion	On coverage enhancement for NR NTN	Sony

- R1-2302812	discussion	On coverage enhancement for NR NTN	Intel Corporation

- R1-2302719	discussion	Further discussion on UL coverage enhancement for NR NTN	CATT

- R1-2302748	discussion	Coverage enhancement for NR NTN	NEC

- R1-2302738	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2302616	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2303499	discussion	On Coverage Enhancement for NR NTN	Apple

- R1-2303534	discussion	Coverage enhancements for NR NTN	Lenovo

- R1-2303606	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2303351	discussion	UL coverage enhancements	MediaTek Inc.

- R1-2303294	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2303250	discussion	Discussion on coverage enhancement for NR NTN	CMCC

- R1-2303144	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2303014	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2303032	discussion	Discussion on coverage enhancement for NR NTN	China Telecom

- R1-2302998	discussion	Discussion on coverage enhancement for NR-NTN	xiaomi

- R1-2302999	discussion	Discussion on the network verified location for NR-NTN	xiaomi

- R1-2303145	discussion	Network verified UE location for NR NTN	Samsung

- R1-2303269	discussion	NTN NW verified UE location	Lenovo

- R1-2303295	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2303352	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2303607	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2303500	discussion	On Network Verified UE Location	Apple

- R1-2302720	discussion	Further discussion on Network verified UE location for NR NTN	CATT

- R1-2302813	discussion	On network verified UE location for NR NTN	Intel Corporation

- R1-2302858	discussion	On network verified UE location for NR NTN	Sony

- R1-2302894	discussion	Discussion on Network-verified UE location for NR-NTN	PANASONIC

- R1-2302365	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2302401	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2302402	discussion	FL Summary #1: Network verified UE location for NR NTN	THALES

- R1-2302403	discussion	FL Summary #2: Network verified UE location for NR NTN	THALES

- R1-2302404	discussion	FL Summary #3: Network verified UE location for NR NTN	THALES

- R1-2302405	discussion	FL Summary #4: Network verified UE location for NR NTN	THALES

- R1-2302503	discussion	Discussions on remaining issues of UE location verification in NR NTN	vivo

- R1-2302565	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2302434	discussion	Further discussion on aspects related to network verified UE location for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2303749	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- R1-2303772	discussion	Network verified UE location for Rel-18 NR NTN	Sharp

- R1-2303726	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2303659	discussion	Discussion on Network Verified UE Location for NR NTN	TCL Communication Ltd.

- R1-2303205	discussion	Discussion on Network verified UE location for NR NTN	ETRI

- R1-2303433	discussion	On Network verified UE location in NR NTN	Ericsson Limited

- R1-2302274	LS in	Reply LS on Latency impact for NTN verified UE location	SA1, Xiaomi

- R1-2302263	LS in	LS reply on RACH-less handover in NTN	RAN4, OPPO

RAN1#113 Incheon, Korea, May 22th – 26th, 2023:

- R1-2305851	discussion	Initial input on RRC parameters for Rel-18 IoT NTN enhancements	Rapporteur (MediaTek Inc.)

- R1-2306004	discussion	Initial input on higher layer parameters for Rel-18 NR NTN	Rapporteur (Thales)

- R1-2306005	discussion	RAN1 agreements for Rel-18 WI on NR NTN enhancements	Rapporteur (Thales)

- R1-2306151	LS out	Draft reply LS on RACH-less Handover	Moderator (Samsung)

- R1-2306146	other	Session notes for 9.9 (NTN (Non-Terrestrial Networks) enhancements)	Ad-Hoc Chair (Huawei)

- R1-2304615	discussion	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R1-2304573	discussion	Discussion on coverage enhancements for NTN	Spreadtrum Communications

- R1-2304408	discussion	Coverage enhancements for NR NTN	Quectel

- R1-2304434	discussion	Coverage enhancements for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2304496	discussion	Discussions on remaining issues of coverage enhancements in NR NTN	vivo

- R1-2304678	discussion	Discussion on coverage enhancements for NR NTN	CCU, NTPU

- R1-2304751	discussion	Further discussion on UL coverage enhancement for NR NTN	CATT

- R1-2304632	discussion	Discussion on coverage enhancement for NR NTN	Huawei, HiSilicon

- R1-2305109	discussion	Discussion on coverage enhancement for NR NTN	CMCC

- R1-2304815	discussion	On coverage enhancement for NR NTN	Intel Corporation

- R1-2304863	discussion	Discussion on coverage enhancement for NR NTN	China Telecom

- R1-2305006	discussion	On coverage enhancements for NR NTN	Ericsson

- R1-2305611	discussion	Discussion on coverage enhancement for NR NTN	NTT DOCOMO, INC.

- R1-2305068	discussion	Coverage enhancement for NR NTN	NEC

- R1-2304916	discussion	Discussion on coverage enhancement for NR-NTN	xiaomi

- R1-2304920	discussion	Discussion on coverage enhancement for NR NTN	Baicells

- R1-2304965	discussion	Discussion on coverage enhancement for NR NTN	Hyundai Motor Company

- R1-2305436	discussion	Discussion on coverage enhancement for NR NTN	OPPO

- R1-2305529	discussion	On coverage enhancement for NR NTN	Samsung

- R1-2305212	discussion	Coverage enhancements for NR NTN	Lenovo

- R1-2305390	discussion	Discussion on coverage enhancement for NR NTN	LG Electronics

- R1-2305352	discussion	Coverage enhancements for NR NTN	Qualcomm Incorporated

- R1-2305259	discussion	Coverage Enhancement for NR NTN	Apple

- R1-2306105	LS out	LS on higher layer signaling in Msg3 PUSCH for PUCCH repetition for Msg4 HARQ-ACK	RAN1, NTT DOCOMO

- R1-2306085	LS out	[Draft] LS on higher layer signaling in Msg3 PUSCH for PUCCH repetition for Msg4 HARQ-ACK	Moderator (NTT DOCOMO, INC.)

- R1-2306022	discussion	Summary #1 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2306023	discussion	Summary #2 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2306024	discussion	Summary #3 on 9.9.1 Coverage enhancement for NR NTN	Moderator (NTT DOCOMO, INC.)

- R1-2305782	discussion	Discussion on coverage enhancements for NR NTN	FGI

- R1-2305800	discussion	Discussion on coverage enhancement for NR NTN	ETRI

- R1-2305699	discussion	Discussion on coverage enhancement for NR-NTN	Panasonic

- R1-2305847	discussion	Discussions on Coverage enhancement for NR NTN	Sharp

- R1-2305556	discussion	Discussion on coverage enhancement for NTN	ZTE

- R1-2305640	discussion	UL coverage enhancements	MediaTek Inc.

- R1-2305641	discussion	Network verified UE location for NR NTN	MediaTek Inc.

- R1-2305557	discussion	Discussion on network verified UE location for NR NTN	ZTE

- R1-2305681	discussion	Discussion on Network-verified UE location for NR NTN	Panasonic

- R1-2305678	discussion	Further Discussion on Network Verified UE Location	TCL Communication Ltd.

- R1-2305745	discussion	NTN NW verified UE location	Lenovo

- R1-2305848	discussion	Network verified UE location for Rel-18 NR NTN	Sharp

- R1-2305801	discussion	Discussion on Network verified UE location for NR NTN	ETRI

- R1-2305918	discussion	On network verified UE location NR NTN	Ericsson

- R1-2305260	discussion	Network Verified UE Location	Apple

- R1-2305353	discussion	Network verified UE location for NR NTN	Qualcomm Incorporated

- R1-2305391	discussion	Discussion on network verified UE location for NR NTN	LG Electronics

- R1-2305530	discussion	Network verified UE location for NR NTN	Samsung

- R1-2305437	discussion	Discussion on network verified UE location for NR NTN	OPPO

- R1-2304917	discussion	Discussion on the network verified location for NR-NTN	xiaomi

- R1-2305612	discussion	Discussion on Network verified UE location for NR NTN	NTT DOCOMO, INC.

- R1-2305048	discussion	On network verified UE location for NR NTN	Sony

- R1-2304816	discussion	On network verified UE location for NR NTN	Intel Corporation

- R1-2304633	discussion	Discussion on network-verified UE location for NR NTN	Huawei, HiSilicon

- R1-2304752	discussion	Further discussion on Network verified UE location for NR NTN	CATT

- R1-2304497	discussion	Discussions on remaining issues of UE location verification in NR NTN	vivo

- R1-2304435	discussion	Aspects related to network verified UE location for NR over NTN	Nokia, Nokia Shanghai Bell

- R1-2304610	discussion	Discussion on network verified UE location in NR NTN	THALES

- R1-2304611	discussion	FL Summary #1: Network verified UE location for NR NTN	THALES

- R1-2304612	discussion	FL Summary #2: Network verified UE location for NR NTN	THALES

- R1-2304613	discussion	FL Summary #3: Network verified UE location for NR NTN	THALES

- R1-2304614	discussion	FL Summary #4: Network verified UE location for NR NTN	THALES

- R1-2305938	discussion	Discussion on the LS of HARQ enhancement for IoT NTN	Huawei, HiSilicon

## 4.2	RAN2

RAN2#121bis Athens, Greece, February 27th – March 3rd, 2023

Submitted TDOCs:

- R2-2302428	LS in	Reply LS on RACH-less handover in NTN (R4-2303239; contact: OPPO)	RAN4

- R2-2302694	discussion	Discussion on NR NTN UE capabilities	Intel Corporation

- R2-2302695	draftCR	Draft 331 CR for NR NTN UE capabilities	Intel Corporation

- R2-2302696	draftCR	Draft 306 CR for NR NTN UE capabilities	Intel Corporation

- R2-2303137	draftCR	Stage-3 running 304 CR for NTN	ZTE Corporation, Sanechips

- R2-2303162	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R2-2303726	draftCR	Stage 3 NTN running CR for 38.321 - RAN2#121bise	InterDigital

- R2-2303737	CR	Stage 3 Running RRC CR for NR NTN Rel-18	Ericsson

- R2-232473	discussion	Discussion on initial blind Msg3 retransmission for NTN	OPPO

- R2-2302536	discussion	Discussion on initial blind Msg3 retransmission for NTN	OPPO

- R2-2302798	discussion	Discussion on blind Msg3 retransmission	Huawei, HiSilicon

- R2-2303326	discussion	Discussion on coverage enhancement for R18 NTN	vivo

- R2-2303458	discussion	Discussion on coverage enhancement for R18 NTN	vivo

- R2-2303727	discussion	Blind Msg3 retransmission in Rel-18 NTN	InterDigital

- R2-2303834	discussion	R18 NR NTN Coverage enhancements	Ericsson

- R2-2303997	discussion	Discussion on inital blind Msg3 retransmssion	LG Electronics Inc.

- R2-2304245	discussion	Report of [AT121bis-e][105][NR NTN enh] Coverage enhancements	InterDigital (Rapporteur)

- R2-2302556	discussion	Discussion on multiple-RTT based positioning in NTN	Quectel

- R2-2302561	discussion	Discussion on Network Verified UE Location	CATT

- R2-2302679	discussion	On Network Verified UE Location in NR NTN	MediaTek Inc.

- R2-2302794	discussion	On Network verified UE location	Nokia, Nokia Shanghai Bell

- R2-2302848	discussion	Discussion on network verified UE location	Ericsson

- R2-2303036	discussion	Single satellite Multi-RTT based positioning	Qualcomm Incorporated

- R2-2303138	discussion	Consideration on NW verified UE location	ZTE Corporation, Sanechips

- R2-2303261	discussion	Discussion on network verified UE location in NR NTN	THALES

- R2-2303299	discussion	Discussion on NTN NW verified UE location	Lenovo

- R2-2303438	discussion	Discussion on network verified UE location	Xiaomi

- R2-2303524	discussion	Discussion on network verified UE location	CMCC

- R2-2303666	discussion	Network Verified UE Location in NTN	Samsung R&D Institute UK

- R2-2303955	discussion	Discussion on Network Verified UE Location	TCL Communication Ltd.

- R2-2304188	discussion	Discussion on network verified UE location	Ericsson

- R2-2303962	discussion	Discussion on the network verfied UE location	Huawei, HiSilicon

- R2-232476	discussion	Discussion on NTN-TN cell reselection enhancement	OPPO

- R2-2302539	discussion	Discussion on NTN-TN cell reselection enhancement	OPPO

- R2-2302562	discussion	Discussion on Cell Reselection Enhancements in NTN-TN	CATT

- R2-2302680	discussion	On TN-NTN Cell Selection Re-selection in NR NTN	MediaTek Inc.

- R2-2302699	discussion	Discussion on TN-NTN cell reselection enhancements	Intel Corporation

- R2-2302780	discussion	Discussion on TN-NTN cell reselection enhancements	CAICT

- R2-2303037	discussion	TN cell coverage info and measurement relaxation	Qualcomm Incorporated

- R2-2303086	discussion	Cell selection/reselection enhancements in NTN-TN	Sony

- R2-2303100	discussion	Discussion on the NTN-TN cell reselection enhancements	Huawei, HiSilicon, Turkcell

- R2-2303139	discussion	Consideration on cell reselection enhancements for NTN-TN	ZTE Corporation, Sanechips

- R2-2303168	discussion	On TN Coverage Area Information - signaling, validity and definition aspects	Nokia, Nokia Shanghai Bell

- R2-2303255	discussion	Indication of TN area for neighbour cell measurement in NTN	Lenovo

- R2-2303300	discussion	Signaling the TN Coverage Information with a 2-step Approach	Google Inc.

- R2-2303318	discussion	Details of the TN coverage data signalling	NEC Telecom MODUS Ltd.

- R2-2303325	discussion	Discussion on Power saving for NTN-TN mobility	vivo

- R2-2303334	discussion	Discussion on the assistance information for NTN-TN cell reselection	ITRI

- R2-2303415	discussion	NTN-TN cell reselection enhancement	Apple

- R2-2303439	discussion	Cell reselection enhancements for NTN-TN mobility	Xiaomi

- R2-2303457	discussion	Discussion on Power saving for NTN-TN mobility	vivo

- R2-2303477	discussion	Discussion on NR NTN-TN cell reselection enhancements	Transsion Holdings

- R2-2303525	discussion	NTN-TN cell reselection enhancements	CMCC

- R2-2303724	discussion	NTN-TN Mobility Cell Reselection and PCI Values	SHARP Corporation

- R2-2303728	discussion	NTN-TN mobility and service continuity	InterDigital

- R2-2303736	discussion	TN NTN mobility enhancements	Ericsson

- R2-2303766	discussion	Discussion on NTN-TN Cell Reselection Enhancements	Samsung Research America

- R2-2303790	discussion	Further discussion on NTN-TN cell reselection enhancements	NTT DOCOMO, INC.

- R2-2303975	discussion	Discussion on NTN-TN cell reselection enhancements	LG Electronics France

- R2-2304014	discussion	Discussion on NTN-TN Cell re-selection	ITL

- R2-2304246	discussion	Report from [AT121bis-e][106][NR NTN Enh] Signalling of TN coverage (Nokia)	Nokia, Nokia Shanghai Bell

- R2-2304247	discussion	Report of [AT121bis-e][107][NR NTN Enh] NW type information (Samsung)	Samsung

- R2-232475	discussion	Discussion on NTN-NTN cell reselection enhancement	OPPO

- R2-2302538	discussion	Discussion on NTN-NTN cell reselection enhancement	OPPO

- R2-2303140	discussion	Report of [Post121][106][NR NTN enh] NTN-NTN cell reselection (ZTE)	ZTE Corporation, Sanechips

- R2-2303169	discussion	On NTN-NTN Reselections in EMC	Nokia, Nokia Shanghai Bell

- R2-2303254	discussion	Neighbour cell measurement triggering for reselection in NTN moving cells	Lenovo

- R2-2303324	discussion	Discussion on cell reselection enhancement for earth-moving cell	vivo

- R2-2303416	discussion	NTN-NTN cell reselection enhancement	Apple

- R2-2303440	discussion	Cell reselection enhancements for NTN-NTN mobility	Xiaomi

- R2-2303456	discussion	Discussion on cell reselection enhancement for earth-moving cell	vivo

- R2-2303577	discussion	Discussion on NTN-NTN mobility enhancements	Spreadtrum Communications

- R2-2303729	discussion	Cell reselection enhancements for Earth moving cell	InterDigital

- R2-2303767	discussion	Discussion on NTN-NTN Cell Reselection Enhancements	Samsung Research America

- R2-2303976	discussion	Discussion on NTN-NTN cell reselection enhancements	LG Electronics France

- R2-2304271	LS out	LS on RACH-less Handover	RAN2

- R2-2304273	LS out	LS on unchanged PCI	RAN2

- R2-232482	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2302545	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2302563	discussion	Discussion on PCI Unchanged Scenario	CATT

- R2-2302564	discussion	Discussion on NTN HO Enhancements	CATT

- R2-2302678	discussion	Handover Enhancement in Earth Moving Cells	MediaTek Inc.

- R2-2302697	discussion	Discussion on NTN 2-step handover	Intel Corporation

- R2-2302698	discussion	Discussion on NTN RACH-less handover	Intel Corporation

- R2-2303038	discussion	RACH-less handover for NTN	Qualcomm Incorporated

- R2-2303039	discussion	Further handover enhancement for NTN	Qualcomm Incorporated

- R2-2303076	discussion	Consideration of HO common signaling gain in NTN	China Telecom

- R2-2303087	discussion	Signaling overhead reduction and group handover during NTN-NTN HOs	Sony

- R2-2303099	discussion	Discussion on NTN handover enhancements	Huawei, HiSilicon, Turkcell

- R2-2303141	discussion	Consideration on HO enhancements in NTN	ZTE Corporation, Sanechips

- R2-2303142	discussion	Consideration on RACH-less HO in NTN	ZTE Corporation, Sanechips

- R2-2303160	discussion	Discussion on NTN handover enhancements	TCL Communication Ltd.

- R2-2303170	discussion	Even Further Aspects on Connected-mode Mobility in Rel-18 NTN	Nokia, Nokia Shanghai Bell

- R2-2303256	discussion	Considerations on supporting RACH-less HO in NTN	Lenovo

- R2-2303258	discussion	Discussion on Handover enhancements for NTN	Fujitsu Limited

- R2-2303327	discussion	On handover enhancement for signalling overhead reduction in NR NTN	vivo

- R2-2303331	discussion	Satellite switch_PCI change without L3 handover	NEC

- R2-2303332	discussion	Support RACH-less HO and CHO	NEC

- R2-2303417	discussion	Signaling optimization on common HO configuration	Apple

- R2-2303418	discussion	NTN specific handover enhancement	Apple

- R2-2303441	discussion	Discussion on handover enhancements for NTN-NTN mobility	Xiaomi

- R2-2303459	discussion	On handover enhancement for signalling overhead reduction in NR NTN	vivo

- R2-2303478	discussion	Discussion on NR NTN-NTN handover enhancements	Transsion Holdings

- R2-2303526	discussion	Discussion on common (C)HO configuration, RACH-less HO and group HO for NTN	CMCC

- R2-2303730	discussion	NTN mobility enhancements for RRC_CONNECTED	InterDigital

- R2-2303734	discussion	Handover enhancements	Ericsson

- R2-2303768	discussion	Discussion on NTN handover enhancements	Samsung Research America

- R2-2303802	discussion	Further discussion on PCI unchanged	CMCC

- R2-2303932	discussion	Discussion on RACH-less handover for NTN	ASUSTeK

- R2-2303933	discussion	Discussion on handover enhancement with common signalling	ASUSTeK

- R2-2303977	discussion	Discussion on handover enhancements	LG Electronics France

- R2-2304079	discussion	Discussion on handover enhancements	Sharp

- R2-2304134	discussion	NTN-NTN handover enhancements	Sequans Communications

- R2-2304137	discussion	HO/CHO Signaling Overhead Reduction by NTN-config omission	Sequans Communications

- R2-2304147	discussion	Considerations on unchanged PCI solution	Sequans Communications

- R2-2304248	discussion	Report of [AT121bis-e][108][NR NTN Enh] Common (C)HO configuration (Ericsson)	Ericsson

- R2-2304249	discussion	Report of [AT121bis-e][109][NR NTN Enh] RACH-less HO (Samsung)	Samsung

- R2-2304250	LS out	DRAFT LS to RAN1 on unchanged PCI	CATT

RAN2#122 Incheon, Korea, May 22th – 26th, 2023:

- R2-2305391	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R2-2305407	draftCR	Stage 2 running CR for TS 38.300 for Rel-18 NTN	THALES

- R2-2305933	draftCR	Stage 3 NTN running CR for 38.321 - RAN2#121bise	InterDigital

- R2-2304634	LS in	LS on the system parameters for NTN above 10 GHz (R4-2305926; contact: CATT)	RAN4

- R2-2306294	draftCR	Stage 3 running 38.304 CR for NTN	ZTE corporation, Sanechips

- R2-2306468	CR	Stage 3 Running RRC CR for NR NTN Rel-18	Ericsson

- R2-2305506	discussion	Discussion on NR NTN UE capabilities	Intel Corporation

- R2-2305508	draftCR	Draft 331 CR for NR NTN UE capabilities	Intel Corporation

- R2-2305507	draftCR	Draft 306 CR for NR NTN UE capabilities	Intel Corporation

- R2-2304743	discussion	Discussion on PUCCH enhancement for Msg4 HARQ-ACK in NR NTN	OPPO

- R2-2305744	discussion	Discussion on coverage enhancement	Xiaomi

- R2-2305673	discussion	Discussion on network verified UE location	Xiaomi

- R2-2305790	discussion	Remaining issues on Network Verified UE Location	Samsung Shenzhen

- R2-2305393	discussion	Discussion on NTN NW verified UE location	Lenovo

- R2-2305249	discussion	Discussion on multiple-RTT based positioning in NTN	Quectel

- R2-2305596	discussion	Network verified UE location	CMCC

- R2-2304735	discussion	On Network Verified UE Location in NR NTN	MediaTek Inc.

- R2-2304811	discussion	Discussion on the network verfied UE location	Huawei, Turkcell, HiSilicon

- R2-2305194	discussion	Single satellite Multi-RTT based positioning	Qualcomm Incorporated

- R2-2305033	discussion	Discussion on network verified UE location	Ericsson

- R2-2305940	discussion	On Network verified UE location	Nokia, Nokia Shanghai Bell

- R2-2305408	discussion	Discussion on network verified UE location in NR NTN	THALES

- R2-2306377	discussion	Discussion on Network Verified UE Location	TCL Communication Ltd.

- R2-2306244	discussion	Consideration on NW verified UE location and CE	ZTE Corporation, Sanechips

- R2-2306153	discussion	NTN-TN Cell Reselection Enhancement	Apple

- R2-2306070	discussion	Discussion on the NTN-TN cell reselection enhancements	Huawei, HiSilicon, Turkcell

- R2-2306324	discussion	Remaining issues on NTN-TN Cell Reselection Enhancements	Samsung Research America

- R2-2306352	discussion	Discussion on TN area information for the NTN-TN cell re-selection enhancements	ETRI

- R2-2306389	discussion	Discussion on NTN-TN Cell re-selection	ITL

- R2-2306467	discussion	TN NTN mobility enhancements	Ericsson

- R2-2306031	discussion	Discussion on providing TN coverage area information	LG Electronics France

- R2-2305994	discussion	NTN-TN Mobility Cell Reselection and PCI Values	SHARP Corporation

- R2-2305048	discussion	Discussion on NTN-TN cell reselection enhancements	Continental Automotive

- R2-2304897	discussion	Discussion on the mechanism for providing TN coverage information	CATT

- R2-2305195	discussion	TN cell coverage info and measurement relaxation	Qualcomm Incorporated

- R2-2304783	discussion	Considerations on the NTN-TN cell re-selection enhancements	Telit Communications S.p.A.

- R2-2304834	discussion	Further discussion on power saving for NTN-TN mobility	vivo

- R2-2304744	discussion	Discussion on NTN-TN cell reselection enhancement	OPPO

- R2-2304696	discussion	Discussion on TN-NTN cell reselection enhancements	CAICT

- R2-2305597	discussion	Discussion on NTN-TN cell reselection enhancements	CMCC

- R2-2305373	discussion	Discussion on remaining issues of NTN-TN cell reselection enhancements	Transsion Holdings

- R2-2305934	discussion	NTN-TN mobility and service continuity	InterDigital

- R2-2305893	discussion	Discussion on the TN Coverage Information	Google Inc.

- R2-2305866	discussion	Details of the TN coverage data signalling	NEC Telecom MODUS Ltd.

- R2-2305882	discussion	Resolving Open Issues on TN Coverage Definition	Nokia, Nokia Shanghai Bell

- R2-2305674	discussion	Cell reselection enhancements for NTN-TN mobility	Xiaomi

- R2-2305715	discussion	Further discussions on indication of TN coverage information	Lenovo

- R2-2305716	discussion	Neighbour cell measurement triggering in NTN moving cells	Lenovo

- R2-2305675	discussion	Cell reselection enhancements for NTN-NTN mobility	Xiaomi

- R2-2305666	discussion	Proposals for completing the decisions from last RAN2 meeting #121bis-e	PANASONIC

- R2-2305561	discussion	Discussion on NTN-NTN mobility enhancements	Spreadtrum Communications

- R2-2305935	discussion	Cell reselection enhancements for Earth moving cell	InterDigital

- R2-2305374	discussion	Discussion on remaining issues of NTN-NTN reselection enhancements	Transsion Holdings

- R2-2305598	discussion	Discussion on NTN-NTN reselection	CMCC

- R2-2304745	discussion	Discussion on NTN-NTN cell reselection enhancement	OPPO

- R2-2304698	discussion	Discussion on NTN-NTN cell reselection enhancements	CAICT

- R2-2304835	discussion	Further discussion on cell reselection enhancments for earth-moving cell	vivo

- R2-2304898	discussion	Discussion on the cell reselection enhancement for earth-moving cell	CATT, IPLOOK

- R2-2306032	discussion	Discussion on NTN-NTN cell reselection enhancements	LG Electronics France

- R2-2306470	discussion	NTN NTN mobility enhancements	Ericsson

- R2-2306325	discussion	Discussion on NTN-NTN Cell Reselection Enhancements	Samsung Research America

- R2-2306154	discussion	NTN-NTN Cell Reselection Enhancement	Apple

- R2-2306295	discussion	Consideration on cell reselection enhancements for NTN-NTN	ZTE corporation, Sanechips,Intel Corporation

- R2-2306296	discussion	Consideration on HO enhancements in NTN	ZTE corporation, Sanechips

- R2-2306155	discussion	Signaling optimization on common HO configuration	Apple

- R2-2306156	discussion	NTN specific handover enhancement	Apple

- R2-2306122	discussion	Discussion on handover enhancement with common signalling	ASUSTeK

- R2-2306123	discussion	Discussion on RACH-less handover for NTN	ASUSTeK

- R2-2306071	discussion	Remaining issues on RACH-less HO in NTN	Huawei, HiSilicon, Turkcell

- R2-2306072	discussion	Discussion on the Common (C)HO configuration	Huawei, HiSilicon, Turkcell

- R2-2306033	discussion	Discussion on handover enhancements	LG Electronics France

- R2-2306326	discussion	Discussion on NTN Handover Enhancements	Samsung Research America

- R2-2306370	discussion	Discussion on handover enhancements	Sharp

- R2-2306351	discussion	Discussion on the SMTC and Measurement Gap Enhancements	Google Inc.

- R2-2306465	discussion	Handover enhancements	Ericsson

- R2-2306453	discussion	NTN-NTN handover enhancements	Sequans Communications

- R2-2306517	discussion	“Unchanged PCI” solution vs “PCI change only” solution	Sequans Communications

- R2-2304899	discussion	Discussion on unchanged PCI scenario	CATT

- R2-2304900	discussion	Discussion on common (C)HO configuration and RACH-less	CATT

- R2-2305049	discussion	Discussion on NTN-NTN handover enhancements	Continental Automotive

- R2-2305196	discussion	RACH-less handover for NTN	Qualcomm Incorporated

- R2-2305197	discussion	Satellite switch enhancements for NTN	Qualcomm Incorporated

- R2-2305152	discussion	Satellite switch_PCI change without L3 handover	NEC

- R2-2305153	discussion	Support RACH-less CHO	NEC

- R2-2304836	discussion	Further discusison on service link switching with unchanged PCI	vivo

- R2-2304833	discussion	Discussion on handover enhancement with common HO configuration in NR NTN	vivo

- R2-2304753	discussion	Discussion on NTN handover enhancements	OPPO

- R2-2304736	discussion	Enabling Group Handover in NR-NTN	MediaTek Inc.

- R2-2304734	discussion	Handover Enhancements in Earth Moving Cells	MediaTek Inc.

- R2-2305599	discussion	Discussion on handover enhancements for NTN	CMCC

- R2-2305518	discussion	Signaling overhead reduction and group handover during NTN-NTN HOs	Sony

- R2-2305375	discussion	Discussion on NTN-NTN handover enhancements	Transsion Holdings

- R2-2305380	discussion	Discussion on NTN handover enhancements	TCL Communication Ltd.

- R2-2305238	discussion	Support of broadcasting HO signaling in NTN	China Telecom

- R2-2305936	discussion	NTN mobility enhancements for RRC_CONNECTED	InterDigital

- R2-2305937	discussion	Satellite switching without PCI change	InterDigital

- R2-2305883	discussion	Open Aspects on RACH-less HO in Rel-18 NTN	Nokia, Nokia Shanghai Bell

- R2-2305884	discussion	On Common and Conditional Handover Signalling in Rel-18 NTN	Nokia, Nokia Shanghai Bell

- R2-2305676	discussion	Discussion on handover enhancements for NTN-NTN mobility	Xiaomi

- R2-2305717	discussion	Potential issues for RACH-less HO in NTN	Lenovo

## 4.3	RAN3

RAN3#119bis emeeting, April 17th - 27th, 2023:

Submitted TDOCs:

- R3-231139	CR	XnAP BLCR on NTN Functionality	Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC

- R3-231140	draftCR	(BLCR) Stage 2 BL CR for NR NTN	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm

- R3-231364	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R3-231215	discussion	Remaining open issues on service continuity enhancement for NTN	Samsung

- R3-231255	discussion	Cell ID over Xn for NTN	Qualcomm Incorporated, CATT, Nokia, Nokia Shanghai Bell, NEC

- R3-231258	discussion	Discussion on NTN Service Continuity Enhancements	Qualcomm Incorporated

- R3-231387	discussion	Discussion on Mobility and Service Continuity Enhancements for NTN	NEC

- R3-231417	other	NGAP Support for Time-Based HO in NTN	Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA

- R3-232093	other	NGAP Support for Time-Based HO in NTN	Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA

- R3-232159	other	NGAP Support for Time-Based HO in NTN	Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA

- R3-231418	CR	Time-Based HO for NTN - NGAP Impacts	Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes Network Systems, Huawei, Lockheed Martin, Intelsat, CATT, ESA

- R3-231419	discussion	Time Margin for CHO in NR NTN	Ericsson, Thales

- R3-231420	other	Time Margin for CHO in NR NTN - XnAP Impact	Ericsson LM

- R3-231476	discussion	Discussion on the time-based trigger condition in NR NTN	Nokia, Nokia Shanghai Bell

- R3-231477	CR	Support time-based trigger condition in NG-HO	Nokia, Nokia Shanghai Bell

- R3-231509	discussion	Remaining issues on NTN mobility enhancement	China Telecommunication

- R3-231669	discussion	Discussion Mobility and Service Continuity Enhancements for NTN	CATT

- R3-231691	discussion	Further discussion on mobility issue for NR NTN	ZTE

- R3-231697	other	(TP for NTN BL CR 38.300) Cell ID for non-UE associated Xn procedures	ZTE

- R3-231756	discussion	Further discussion on cell ID usage and TAC	Huawei

- R3-231757	discussion	Further discussion on NG HO	Huawei

- R3-231684	discussion	Discussion on Mobility and Service Continuity Enhancements	NEC Corporation

- R3-231892	discussion	CB: # NTN1_ServiceContinuity - Summary of email discussion	Samsung - moderator

- R3-232123	other	(TP for BL CR 38.300) data forwarding in HO with time-based trigger condition	Nokia, Nokia Shanghai Bell, Ericsson, Samsung

- R3-231328	discussion	Consideration on OAM requirements for UE location verification	CATT

- R3-231421	discussion	Latency Impact of Network Verified UE Location for NTN	Ericsson, CATT, Huawei

- R3-231453	draftCR	OAM Requirements for UE Location Verification	Ericsson, CATT, Huawei

- R3-231670	LS out	[Draft]LS on OAM requirements for UE location verification	CATT

- R3-231758	other	(TP to 38.300) OAM Requirements for UE Location Verification	Huawei, Ericsson, CATT

- R3-231759	discussion	Discussion on network verified UE location	Huawei, Ericsson, CATT

- R3-231893	discussion	CB: # NTN2_LocationVerification - Summary of email discussion	Huawei - moderator

RAN3#120 Incheon, Korea, May 22th – 26th, 2023:

- R3-232540	draftCR	(BLCR to 38.300) Stage 2 BL CR for NR NTN	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R3-232541	CR	XnAP BLCR on NTN Functionality	Huawei, Ericsson, Thales, ZTE, Omnispace, TTP, Nokia, Nokia Shanghai Bell, CATT, Hughes, EchoStar, CMCC

- R3-233021	Work Plan	R18 WI NR-NTN-enh work plan at RAN1, 2 and 3	THALES

- R3-232826	draftCR	(BLCR to 38.300) Stage 2 BL CR for NR NTN	Ericsson, CATT, Thales, Huawei, Samsung, ZTE, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R3-233181	discussion	Further discussion on service continuity enhancement for NTN	Samsung

- R3-232947	other	NGAP Support for Time-Based HO in NTN	Ericsson, Thales, Intelsat, Lockheed Martin, Hughes Network Systems, CATT, ESA, Nokia, Nokia Shanghai Bell

- R3-232948	CR	Time-Based HO for NTN - NGAP Impacts	Ericsson, Thales, ZTE, Omnispace, TTP, CATT, Hughes Network Systems, Huawei, Lockheed Martin, Intelsat, ESA

- R3-232967	discussion	Time Margin for CHO in NR NTN	Ericsson, Thales

- R3-232971	other	Time Margin for CHO in NR NTN - XnAP Impact	Ericsson LM

- R3-233088	discussion	Further discussion on mobility issue for NR NTN	ZTE

- R3-233089	other	(TP for NTN BL CR 38.423) No exchange of TAC for non-UE associated Xn procedures	ZTE

- R3-232930	other	(TP for NR NTN BL CR TS38.300) Discussion on the time-based trigger condition in NR NTN	Nokia, Nokia Shanghai Bell

- R3-232931	other	(TP for NR NTN BL CR TS38.413) Support time-based trigger condition in NR NTN NG-HO	Nokia, Nokia Shanghai Bell

- R3-233010	discussion	Further discussion on network ID usage and time based handover in NTN	China Telecommunication

- R3-232957	discussion	Further discussion on cell ID usage and TAC	Huawei

- R3-232958	discussion	Further discussion on NG HO	Huawei

- R3-232743	discussion	Discussion on Mobility and Service Continuity Enhancements	NEC

- R3-232787	discussion	Discussion on NR NTN Service Continuity Enhancements	Qualcomm Incorporated

- R3-232788	discussion	Cell ID over Xn for NTN	Qualcomm Incorporated, CATT, Nokia, Nokia Shanghai Bell, NEC

- R3-232798	other	(TP for BL CR to TS 38.413/38.423) On Mobility and Service Continuity Enhancements for NTN	CATT

- R3-232799	discussion	Consideration on OAM requirements for UE location verification	CATT,Ericsson, Huawei

- R3-232789	discussion	Discussion on Network Verified UE Location for NTN	Qualcomm Incorporated

- R3-232959	discussion	Further discussion on network verified UE location	Huawei, Ericsson, CATT

- R3-232960	other	(TP to 38.300) OAM Requirements for UE Location Verification	Huawei, Ericsson, CATT

- R3-232945	LS out	[DRAFT] Reply LS on Latency impact for NTN verified UE location	Ericsson, CATT, Huawei

- R3-232944	draftCR	OAM Requirements for UE Location Verification	Ericsson, CATT, Huawei

- R3-233205	discussion	Discussion on NTN Network Verified UE Location	TCL Communication Ltd.

## 4.4	RAN4

RAN4#106bis emeeting, April 17th - 27th, 2023:

Submitted TDOCs:

- R4-2305831	discussion	Discussion on system parameters for above 10 GHz	THALES

- R4-2305417	other	Further discussion on system parameter for NTN in Ka band	ZTE Corporation

- R4-2304567	other	NTN enhancement: System parameters	Ericsson

- R4-2304439	other	Further discussion on NTN system parameters	CATT

- R4-2304938	other	Discussion on above 10GHz NTN bands	Nokia, Nokia Shanghai Bell

- R4-2304566	discussion	NTN enhancement: Regulatory aspects	Ericsson

- R4-2305832	discussion	Discussion on RAN LS to RAN1 for NTN above 10 GHz	THALES

- R4-2305834	discussion	NTN Simulation Parameters for above 10 GHz Coexistence Studies	THALES, Magister Solutions Ltd

- R4-2305847	discussion	Updated NTN Simulation Parameters for above 10 GHz Coexistence Studies and Initial Simulation Results	THALES, Magister Solutions Ltd

- R4-2304568	other	NTN enhancement: coexistence simulations	Ericsson

- R4-2304614	discussion	Simulation assumptions and preliminary co-existence study for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2304615	discussion	Simulation assumptions and preliminary co-existence study for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2304443	other	Further discussion on remaining issues about simulation assumptions for above 10GHz NTN co-existence study	CATT

- R4-2304363	discussion	Frequency ranges of GSO and NGSO ESIMs and coexistence requirements	Verizon Denmark

- R4-2304364	discussion	Off-Axis EIRP requirement	Verizon Denmark

- R4-2304680	other	Simulation assumptions for co-existence study for above 10GHz bands	Qualcomm Incorporated

- R4-2305383	other	Discussion on Rel-18 NTN coexistence study assumption	Huawei, HiSilicon

- R4-2305418	other	Further discussion on SAN RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2304444	other	Further discussion on SAN RF requirements for above 10GHz bands	CATT

- R4-2304569	other	NTN enhancement: SAN RF requirements	Ericsson

- R4-2304570	other	NTN enhancement: NTN UE requirements	Ericsson

- R4-2305065	discussion	On Beam Tracking Capabilities for measurements	Nokia, Nokia Shanghai Bell

- R4-2305419	other	Further discussion on UE RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2305384	other	Discussion on Ka band NTN UE	Huawei, HiSilicon

- R4-2305844	discussion	NTN UE terminal reference architecture for above 10 GHz	THALES, Hughes/EchoStar

- R4-2305845	discussion	Discussion on RAN LS to RAN1 for NTN above 10 GHz	THALES

- R4-2305340	discussion	Discussion on RRM requirements for Rel-18 NTN	Huawei, HiSilicon

- R4-2305031	other	Discussion on RRM requirements for NTN enhancement	ZTE Corporation

- R4-2305055	discussion	Discussion on RRM requirements for NTN enhancement	vivo

- R4-2305195	discussion	RRM requirements for NR NTN enhancement	Ericsson

- R4-2304646	discussion	Discussion on RRM core requirements for NR NTN enhancement	CMCC

- R4-2304769	discussion	Discussion on RRM requirements for Rel-18 NTN	Xiaomi

- R4-2304745	discussion	Discussion on RRM impacts on NTN enhancement	Samsung

- R4-2304911	discussion	General views on NR NTN enhancement	LG Electronics UK

- R4-2304818	discussion	Discussion on RRM requirements for NTN enhancement	MediaTek inc.

- R4-2304501	discussion	Discussion on applicability of SCS for NTN above 10 GHz	Nokia, Nokia Shanghai Bell

- R4-2304425	discussion	Discussion on RRM requirements for NTN enhancement	CATT

- R4-2304368	other	NTN support for frequency band above 10GHz	Qualcomm Korea

- R4-2304154	discussion	RRM impacts overview for eNTN	Apple

- R4-2306358	other	WF on NR NTN enhancement RRM requirements	Qualcomm Incorporated

- R4-2306359	LS out	LS on NR-NTN deployment in above 10 GHz	Nokia

- R4-2306624	other	WF on NTN UE RF requirements in Ka-band	ZTE Corporation

- R4-2306169	other	Topic summary for [106-bis-e][221] NR_NTN_enh	Moderator (Qualcomm)

- R4-2305925	other	WF on NTN enhancement - [106bis-e][309] NR_NTN_enh_Part1	Thales

- R4-2305926	LS out	LS on System Parameters for NTN above 10 GHz	CATT

- R4-2305927	other	WF on SAN RF requirements	Ericsson

- R4-2305928	other	WF on [311] NR_NTN_enh_Part3	Samsung

- R4-2305929	other	Calibration table for NTN co-existence study in above 10GHz band	Samsung

- R4-2305930	other	Assumptions for NTN co-existence study in above 10GHz band	Samsung

- R4-2306219	other	Topic summary for [106-bis-e][140] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2305979	other	Topic Summary [106bis-e][309] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2305980	other	Topic Summary [106bis-e][310] NR_NTN_enh_Part2	Moderator (Ericsson)

- R4-2305981	other	Topic Summary [106bis-e][311] NR_NTN_enh_Part3	Moderator (Samsung)

- R4-2306002	other	WF on [311] NR_NTN_enh_Part3	Samsung

- R4-2306003	other	Assumptions for NTN co-existence study in above 10GHz band	Samsung

- R4-2305856	other	Topic Summary [106bis-e][309] NR_NTN_enh_Part1	Moderator (Thales)

- R4-2305857	other	Topic Summary [106bis-e][310] NR_NTN_enh_Part2	Moderator (Ericsson)

- R4-2305858	other	Topic Summary [106bis-e][311] NR_NTN_enh_Part3	Moderator (Samsung)

- R4-2306302	other	Topic summary for [106-bis-e][140] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2306252	other	Topic summary for [106-bis-e][221] NR_NTN_enh	Moderator (Qualcomm)

- R4-2304427	LS out	Further response on enhanced cell reselection requirements in NTN	CATT

- R4-2304505	LS out	LS Reply on follow-up of NTN Cell Reselection	Nokia, Nokia Shanghai Bell

- R4-2304506	CR	DraftCR on Cell Reselection for RRC Inactive in NTN	Nokia, Nokia Shanghai Bell

- R4-2305189	LS out	Reply LS on enhanced cell reselection requirements in NTN in Agenda 7.1.2	Ericsson

- R4-2305063	draftCR	DraftCR to TS 38.133 on Cell Reselection for RRC Inactive in NTN (Rel-17)	Nokia, Nokia Shanghai Bell

- R4-2305064	draftCR	DraftCR to TS 38.133 on Cell Reselection for RRC Inactive in NTN (Rel-18)	Nokia, Nokia Shanghai Bell

- R4-2305036	other	LS to RAN2 on enhanced cell re-selection requirements in NTN	ZTE Corporation

- R4-2304771	discussion	Reply LS on enhanced cell reselection requirement for NTN	Xiaomi

- R4-2304910	discussion	Discussion on enhanced cell reselection requirements in NTN	LG Electronics UK

- R4-2305348	LS out	Reply LS on enhanced cell reselection requirements in NTN	Huawei, HiSilicon

RAN4#107 Incheon, Korea, May 22th – 26th, 2023:

- R4-2308535	other	NTN enhancement: System parameters	Ericsson

- R4-2309182	other	Further discussion on system parameter for NTN in Ka band	ZTE Corporation

- R4-2307392	discussion	Discussion on NTN system parameters	CATT

- R4-2307318	other	Discussion on above 10GHz NTN bands	Nokia, Nokia Shanghai Bell

- R4-2307046	discussion	Discussion on system parameters for above 10 GHz	NYCU

- R4-2307381	other	Further discussion on remaining issues about simulation assumptions for above 10GHz NTN co-existence study	CATT

- R4-2309248	other	Calibration simulation results for above 10GHz bands	Qualcomm Incorporated

- R4-2308417	discussion	Collection table for NTN co-existence in above 10GHz calibration results	Samsung Electronics Nordic AB

- R4-2308414	discussion	Discussion of simulation assumptions for above 10GHz NTN co-existence study	Samsung Electronics Nordic AB

- R4-2308536	other	NTN enhancement: coexistence simulations assumptions	Ericsson

- R4-2308537	other	NTN enhancement: coexistence simulations results	Ericsson

- R4-2308577	other	Discussion on Rel-18 NTN coexistence study assumption	Huawei, HiSilicon

- R4-2309700	discussion	Initial NTN calibration results for above 10 GHz Coexistence Studies	THALES, Magister Solutions Ltd

- R4-2307382	other	Further discussion on SAN RF requirements for above 10GHz bands	CATT

- R4-2309717	discussion	Updates for NTN UE terminal requirements discussion in above 10 GHz	THALES

- R4-2307319	other	Discussion on above 10GHz NTN UEs	Nokia, Nokia Shanghai Bell

- R4-2308784	discussion	Discussions on NTN UE RF	Samsung

- R4-2308578	other	Discussion on Ka band NTN UE	Huawei, HiSilicon

- R4-2308538	other	NTN enhancement: NTN UE requirements	Ericsson

- R4-2309508	other	Ka band UE noise figure and reference sensitivity	Qualcomm Incorporated

- R4-2309509	other	More on FR2 NTN UE reference architectures	Qualcomm Incorporated

- R4-2309053	discussion	On DMRS bundling with doppler pre-compensation for NTN	Apple

- R4-2309183	other	Further discussion on UE RF requirements for NTN in Ka-band	ZTE Corporation

- R4-2309381	discussion	Coexistence and off-Axis EIRP requirements for NTN-TN NR-Uu interface	Verizon Denmark

- R4-2308361	discussion	Discussion on NTN operation on frequencies above 10 GHz	Nokia, Nokia Shanghai Bell

- R4-2308517	discussion	Discussion on RRM impacts on NTN enhancement	Samsung

- R4-2308673	discussion	Discussion on RRM requirements for Rel-18 NTN	Huawei, HiSilicon

- R4-2307327	discussion	RRM for eNTN	Apple

- R4-2307418	discussion	Discussion on RRM requirements for NR NTN enhancement	CATT

- R4-2307599	discussion	Discussion on RRM core requirements for NR NTN enhancement	CMCC

- R4-2307278	other	NTN support for frequency band above 10GHz	Qualcomm Incorporated

- R4-2308046	other	Discussion on RRM requirements for NTN enhancement	ZTE Corporation

- R4-2307709	discussion	Discussion on RRM requirements for NTN enhancement	vivo

- R4-2307952	discussion	Discussion on RRM requirements for Rel-18 NTN	Xiaomi

- R4-2307904	discussion	RRM requirements for NR NTN enhancement	Ericsson

- R4-2307902	discussion	General views on NR NTN enhancement	LG Electronics UK

- R4-2307892	discussion	Discussion on RRM requirements for NTN enhancement	MediaTek inc.

- R4-2309971	other	Topic summary for [107][226] NR_NTN_enh	Moderator (Qualcomm)

- R4-2310026	other	Topic summary for [107][143] NR_NTN_enh_UERF	Moderator (ZTE)

- R4-2310448	other	Summary for [107][309] NR_NTN_enh_Part1	Moderator, Thales

- R4-2310449	other	Summary for [107][311] NR_NTN_enh_Part3	Moderator, Samsung

- R4-2309725	discussion	New WID on the extension to 30 MHz Channel Bandwidth for NR NTN in FR1	THALES

- R4-2307379	CR	CR for TR 38.863, Correction on interfering signal RMS field-strength for OTA out-of-band blocking	CATT

- R4-2307380	CR	CR for TS 38.108, Correction on out-of-band emissions	CATT

- R4-2309729	CR	Corrections to SAN TS 38.108	Thales

- R4-2309722	discussion	Proposal for Extension to 30 MHz Channel Bandwidth for NR NTN FR1	THALES

- R4-2309504	CR	Correction to reference measurement channels for NTN	Qualcomm Incorporated

- R4-2309505	CR	Correction to reference measurement channels for NTN	Qualcomm Incorporated

- R4-2309731	CR	Corrections to SAN TS 38.181	Thales

- R4-2309653	CR	CR to TS 38.181: Introduction of testing under extreme test environment	Ericsson

- R4-2309654	CR	CR to TS 38.181: Introduction of testing under extreme test environment - OTA	Ericsson

- R4-2309501	discussion	NTN UE maximum input power	Qualcomm Incorporated

- R4-2309502	CR	Correction to maximum input power and ACS	Qualcomm Incorporated

- R4-2309503	CR	Correction to maximum input power and ACS	Qualcomm Incorporated

- R4-2309249	CR	CR on TS 38.307 for NR NTN bands release independent	Qualcomm Incorporated

- R4-2309291	discussion	Discussion on remaining open issues for the core part in NTN	Nokia, Nokia Shanghai Bell

- R4-2309293	CR	CR on K_multi_SMTC scaling for inter-frequency cell reselection (Cat. F)	Nokia, Nokia Shanghai Bell

- R4-2309294	CR	CR on K_multi_SMTC scaling for inter-frequency cell reselection (Cat. A)	Nokia, Nokia Shanghai Bell

- R4-2309142	CR	CR to TS 38.133: Supplement the values of factor K in interruption time	ZTE

- R4-2309138	CR	CR to TS 38.133:Supplement the conditions for requirements applicability of measurement of neighbouring cell	ZTE

- R4-2308351	CR	CR on Cell Reselection for RRC Inactive in NTN (Cat. F)	Nokia, Nokia Shanghai Bell

- R4-2308352	CR	CR on Cell Reselection for RRC Inactive in NTN (Cat. A)	Nokia, Nokia Shanghai Bell

- R4-2308642	discussion	Discussion on remaining issues in NTN core requirements	Huawei, HiSilicon

- R4-2308643	CR	CR on mobility requirements for NTN	Huawei, HiSilicon

- R4-2308644	CR	CR on mobility requirements for NTN R18	Huawei, HiSilicon

- R4-2308645	CR	CR on MG requirements for NTN	Huawei, HiSilicon

- R4-2308646	CR	CR on MG requirements for NTN R18	Huawei, HiSilicon

- R4-2308647	discussion	Discussion on remaining issues in NTN performance requirements	Huawei, HiSilicon

- R4-2308736	CR	CR on R17 NTN CHO	ZTE Corporation

- R4-2308734	CR	CR on R17 NTN	ZTE

- R4-2307329	discussion	On remaining issues for R17 NTN	Apple

- R4-2307271	other	Ambiguity on UL transmissions in scheduling restriction and MG	Qualcomm Incorporated

- R4-2307922	CR	CR for editorial modification for 4.2C.2.3 Measurements of intra-frequency NR cells in 38.133	LG Electronics UK

- R4-2307912	CR	CR for editorial modification for 4.2C.2.3 Measurements of intra-frequency NR cells in 38.133	LG Electronics UK

- R4-2307884	discussion	Discussion on RRM core requirements maintenance for NR NTN	MediaTek inc.

- R4-2307885	CR	CR on measurement capability for NR NTN	MediaTek inc.

- R4-2307886	CR	CR on measurement capability for NR NTN	MediaTek inc.

- R4-2307887	CR	CR on MGRP in Inter-frequency measurement requirement for NR NTN	MediaTek inc.

- R4-2307888	CR	CR on MGRP in Inter-frequency measurement requirement for NR NTN	MediaTek inc.

- R4-2308052	CR	CR to TS 38.133:Supplement the conditions for requirements applicability of measurement of neighbouring cell	ZTE Corporation

- R4-2308053	CR	CR to TS 38.133:Supplement the conditions for requirements applicability of measurement of neighbouring cell	ZTE Corporation

- R4-2308060	CR	CR to TS 38.133: Supplement the values of factor K in interruption time	ZTE Corporation

- R4-2308061	CR	CR to TS 38.133: Supplement the values of factor K in interruption time	ZTE Corporation

- R4-2307889	CR	CR on general setup for SIB19	MediaTek inc.

- R4-2307890	CR	CR on general setup for SIB19	MediaTek inc.

- R4-2307272	other	Configuration of NTN specific parameters and open issues	Qualcomm Incorporated

- R4-2308695	CR	CR on UE transmit timing tests for NTN R17	Huawei, HiSilicon

- R4-2308696	CR	CR on maintaining UE transmit timing tests for NTN R18	Huawei, HiSilicon

- R4-2308597	CR	CR on NTN specific parameters configuration for NTN test cases	Xiaomi

- R4-2308598	CR	(Cat A) CR on NTN specific parameters configuration for NTN test cases	Xiaomi

- R4-2308599	CR	Maintenance CR on intra-frequency cell reselection test cases for NTN	Xiaomi

- R4-2308600	CR	(Cat A) Maintenance CR on intra-frequency cell reselection test cases for NTN	Xiaomi

- R4-2308353	CR	CR on Duration for reselection test cases in NGSO scenarios (Cat. F)	Nokia, Nokia Shanghai Bell

- R4-2308354	CR	CR on Duration for reselection test cases in NGSO scenarios (Cat. A)	Nokia, Nokia Shanghai Bell

- R4-2309292	discussion	Discussion on transmit timing accuracy test cases	Nokia, Nokia Shanghai Bell

- R4-2308920	other	Reference Time Instances for UL Timing Accuracy Requirements	Ericsson

- R4-2309315	CR	CR on NTN SAN performance requirements (TS38.108, Rel-17)	Huawei, HiSilicon

- R4-2308914	CR	CR on NTN SAN performance requirements (TS38.108, Rel-17)	Huawei,HiSilicon

- R4-2307683	CR	CR for TS38.108 to remove brackets of SNR	Ericsson

END