3GPP TSG RAN Meeting #102	RP-234015

Edinburgh, Scotland, 11th – 15th December, 2023

Agenda item:	9.3.2.9

Source:		Offline session moderator (Nokia)

Title:		Summary of offline session on 2Rx for XR

Document for:	Discussion and Decision

# Introduction

Offline sessions were held over the week to progress matters on 2Rx XR devices, based on the contributions submitted to Agenda Item 9.3.2.9, and based on earlier agreements documented in RP-232657.

As a result of these session, it is proposed to endorse the following Way Forward.

# Way forward and next steps

- Task RAN2 and RAN3 to develop signaling support for ‘2Rx non-REDCAP XR devices’, send corresponding Release-18 draft CR(s) to RAN#103:

- A new dedicated UE capability indication per band and setting of corresponding existing UE capability(ies). [RAN2]
Note: no need is foreseen to add an indication to Msg1 or Msg3.

- Indication in SIB, to be used to re-direct to another frequency layer, or to bar the device altogether. [RAN2]

- SPID indication from the Core Network to gNB. [RAN3]

- N2-NGAP indication for ‘2Rx non-REDCAP XR devices’ from gNB to Core Network to take action based on operator policy. [RAN3]

- Task RAN4 to develop Release-18 draft CR(s) to RAN#103 for ‘2Rx non-REDCAP XR devices’:

- Capture the definition of 2Rx non-REDCAP XR devices in [38.101-1] using the definition from RAN#101 (c.f. RP-232657)

- Determine the feasibility of tightened 2Rx REFSENS requirements (in relation to existing 2Rx and 4Rx REFSENS) for the bands where 4Rx is mandatory and provide the feasible REFSENS values. RAN4 shall consider both conducted requirements as well as OTA considerations.

- TSG-RAN#103 in March:

- Consider approving the draft CRs from RAN2, RAN3 and RAN4 for Release-18

- Consider approving Release-19 work to be conducted on detailed OTA work for ‘2Rx non-REDCAP XR devices’.

- Points 1) and 2) represent a package, each one is dependent on the other moving forward.