## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-240004

## Slide 2: Executive Summary
Rel-19 study/work items: First meeting for Rel-19 study/work items. Kicked off discussions on 2 study items and 8 work items. Reasonable progress on all study/work items.
Rel-18 work items: RAN1 specifications are stabilizing well.
Pre-Rel-18: RAN1 specifications are stable.
RAN1#116 | Feb. 26th – Mar. 1st, 2024 | Athens, Greece | LTE/NR maintenance
RAN#103 | Mar. 18th – 21st, 2024 | Maastricht, Netherlands | 

## Slide 3: Delegates in RAN1
RAN1#116 had 1052 registered participants and 583 attended participants
Chart: RAN1 meeting
| #110b | #111 | #112 | #112b-e | #113 | #114 | #114b | #115 | #116
 | 656 | 659 | 569 | 636 | 597 | 571 | 464 | 492 | 583

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have nearly 2000 tdocs per meeting (RAN1#116: 1875)
Chart: RAN1 meeting
| #110b | #111 | #112 | #112b-e | #113 | #114 | #114b | #115 | #116
 | 2480 | 2220 | 2254 | 2036 | 2045 | 2442 | 1974 | 1984 | 1875

## Slide 5: Online/Offline sessions
Up to 3 parallel sessions were used for online discussions in RAN1#116
  In general, online time used per WI/SI was roughly proportional to the number of TUs per WI/SI assigned by RAN
Up to 2 parallel sessions were used for organized offline discussions in RAN1#116
  In general, Rel-19 SI/WIs were prioritized when assigning offline time
Rel-19 WI/SIs | AI/ML | MIMO | Duplex | Ambient IoT | NW Energy Savings | LP-WUS | ISAC | XR | NTN | Maintenance
RAN assigned TUs | 4 | 2.5 | 2 | 3 | 2 | 1 | 0.5 | 0.5 | 1 | 12
Online time in RAN1#116 | 900 | 480 | 375 | 660 | 405 | 240 | 120 | 105 | 225 | 2560
Offline time in RAN1#116 | 720 | 420 | 300 | 480 | 360 | 220 | 120 | 80 | 300 | 840

## Slide 6: Other Information on RAN1 for 2024.Q1
Additional effort was spent by RAN1 on post meeting email discussions to review and endorsement of RAN1 CRs for submission to RAN

## Slide 7
E-UTRA

## Slide 8: LTE Summary
Rel-19 LTE (IoT NTN Phase 3)
  Reasonable progress
Rel-18 LTE (IoT NTN)
  RAN1 specifications are stabilizing well
  Updated UE features have been sent to RAN2
LTE specifications up to Rel-17 are stable
  There were no tdocs submitted to RAN1#116 on maintenance for pre-Rel-18 LTE specifications
Title |  | RAN1 work completed? | SR
(RAN2 led) Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 3 | WI | NO | RP-240091

## Slide 9
5G NR

## Slide 10: NR Summary: Rel-19
Discussion on the following Rel-19 study items were kicked off in RAN1#116
  Study on solutions for Ambient IoT (Internet of Things) in NR
  Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR
Discussion on the following Rel-19 work items were kicked off in RAN1#116
  Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface
  NR MIMO Phase 5
  Evolution of NR duplex operation: Sub-band full duplex (SBFD)
  Enhancements of network energy savings for NR
  Low-power wake-up signal and receiver for NR (LP-WUS/WUR)
  XR (eXtended Reality) for NR Phase 3
  Non-Terrestrial Networks (NTN) for NR Phase 3
Overall, progress for Rel-19 was reasonable considering RAN1#116 is the kickoff meeting (agreements in all Rel-19 SI/WI agenda items)

## Slide 11: Rel-19 NR Study/Work Item List
Title |  | RAN1 work completed? | SR
Study on solutions for Ambient IoT (Internet of Things) in NR | WI | NO | RP-240155
Study on channel modelling for Integrated Sensing And Communication (ISAC) for NR | WI | NO | RP-240114
Artificial Intelligence (AI)/Machine Learning (ML) for NR Air Interface | WI | NO | RP-240499
NR MIMO Phase 5 | WI | NO | RP-240086
Evolution of NR duplex operation: Sub-band full duplex (SBFD) | WI | NO | RP-240171
Enhancements of network energy savings for NR | WI | NO | RP-240169
Low-power wake-up signal and receiver for NR (LP-WUS/WUR) | WI | NO | RP-240134
(RAN2 led) XR (eXtended Reality) for NR Phase 3 | WI | NO | RP-240081
(RAN2 led) Non-Terrestrial Networks (NTN) for NR Phase 3 | WI | NO | RP-240081
 | Disputed
red | Proposal for change

## Slide 12: Maintenance on NR
NR specifications up to Rel-17 are stable
  Rel-16: 4 Cat-F CRs were endorsed
  Rel-17: 18 Cat-F CRs were endorsed
NR specifications up to Rel-18 are stabilizing well
  Rel-18 UE features have been updated and sent to RAN2
  Overall, Rel-18 is stabilizing faster compared to Rel-17 in 2022.Q2

## Slide 13: Rel-18 TEIs
The following TEI CR was endorsed for Rel-18
TEI Identifier | WG | RAN1 Specification | RAN1 CR Tdoc# | CR Pack | Other specs impacted
[HARQ-ACK MUX on PUSCH] | RAN1 | TS38.213 | R1-2401920 | RP-240531 | TS38.306, TS38.331

## Slide 14: Future Meetings
RAN1 will have two meetings in 2024.Q2
  RAN1#116bis (April 15 ~ 19, Changsha, Hunan Province, China)
  RAN1#117 (May 20 ~ 24, Fukuoka City, Fukuoka, Japan)

## Slide 15: Concluding Remarks
RAN1#116 focused on
  Rel-19 study/work item discussions
  Critical maintenance issues
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Ralf Bendlin and Hiroki Harada for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to ETSI for hosting the meeting in Athens